Request for Proposals

16 - 100

Real Property Tax System

Table of Contents

Schedule of Events	7

Preface	8

A.	Proposal Questions/Inquiries	8

B.	Procurement Lobbying – Offerer Understanding of, and Compliance with, Procurement Lobbying Guidelines	9

C.	Proposal Amendments/Announcements	9

D.	Response to Bidder Questions and Requests for Clarification	9

E.	Mandatory Notification of Intent to Bid and Software Trial	10

F.	Submission of Proposals	10

G.	Bidder’s System Presentation	10

H.	Contract Signing and Contract Term	11

RFP Key Points	12

RFP Glossary	13

I.	Introduction	26

A.	Purpose	26

B.	Program Overview	26

C.	Background	28

D.	Implementation	28

II.	Scope of Services	29

III.	Post Award Deliverables	36

IV.	Qualifying Requirements	53

A.	Attestation	53

B.	Qualifying Experience	53

C.	Qualifying Insurance	54

D.	Financial Stability	54

V.	Functional Requirements	57

VI.	Technical Requirements	66

VII.	General Requirements	82

1.	Project Management Approach (M)	82

2.	Risk Mitigation (M)	84

B.	Training/Technology and Knowledge Transfer (M)	85

VIII.	Financial Requirements	94

IX.	Administrative Requirements	96

A.	Administrative Proposal Conditions	96

B.	Administrative Contract Conditions	100

A.	Proof of Workers’ Compensation Coverage:	115

B.	Proof of Disability Benefits Coverage:	115

C.	MWBE Plan and Diversity Practices (M)	116

X.	Proposal Submission	117

A.	Proposal Content and Organization	117

B.	Submission of Proposals	118

XI.	Proposal Evaluation	120

Exhibits 1-81 … ………………………………………………………………………………………….published as a separate file

Exhibit A – Change Control Procedure	125

Exhibit B - Minimum Qualifications for Mandatory Job Titles	131

Exhibit C – Deliverable Transmittal Form	133

Exhibit D - Letter of Deliverable Rejection	135

Exhibit E - Letter of Deliverable Acceptance	136

Exhibit F – Contractor Sales Tax Certification Forms	137

Exhibit H – Contractor’s Annual Employment Report – Form B	144

Exhibit I – New York State Office of the State Comptroller Substitute Form W-9	145

Exhibit J – Preliminary Base Contract and License ……………………………………..published as a separate file

Exhibit K – Minority and Women-Owned Business Enterprises – Equal Employment Opportunity Policy Statement	148

Exhibit L - Work Force Employment Utilization	150

Exhibit M - Request For Waiver Form	152

Exhibit N - M/WBE Quarterly Report	154

Exhibit O – Draft Agreement for Trial Testing	156

Exhibit P - Your MWBE Utilization and Reporting Responsibilities Under Article 15-A …………….………161

Appendix A - Standard Clauses For NYS Contracts	164

Appendix B – Bid Protest Policy	172

Attachment 1 – Bidder’s Checklist	175

Attachment 2 – Offerer Understanding of, and Compliance with, Procurement Lobbying Guidelines	177

Attachment 3 – Mandatory Notification of Intent to Bid	178

Attachment 4 - M/WBE Utilization Plan	179

Attachment 5 – Staffing Plan	180

Attachment 6 – Vendor Responsibility Response Form	182

Attachment 7 – MacBride Fair Employment Principles Form	183

Attachment 8 – Designation of Prime Contact Form	184

Attachment 9 – Non-Collusive Bidding Certification	185

Attachment 10 - Offerer Disclosure of Prior Non-Responsibility Determinations	186

Attachment 11 – Offerer’s Certification of Compliance with State Finance Law 139-k (5)	189

Attachment 12 – DTF-202	190

Attachment 13 – Acknowledgement of Confidentiality of IRS Tax Return Information and Internal Revenue Code Selected Confidentiality Provisions Pertaining to Contractors	192

Attachment 14 – Public Officers Law	195

Attachment 15 – Public Officers Law – Post Employment Restrictions	196

Attachment 16 – Listing of Proposed Subcontractors Form	197

Attachment 17 – Encouraging Use of New York State Businesses in Contract Performance	198

Attachment 18 - Diversity Practices Questionnaire	199

Attachment 19 – Financial Response Form………………………………………………….published as a separate file

Attachment A – Bidder Attestation	203

Attachment B – Qualifying Experience Response Form	204

Attachment C – Qualifying Insurance Response Form	206

Attachment D – Financial Stability Response Form	207

Attachment E – Functional Requirements Response Form …………………………published as a separate file

Attachment F – Architecture Response Form	209

Attachment G – System Hosting Response Form	211

Attachment H – System Performance/Usage/Scalability Response Form	212

Attachment I – Disaster Recovery Response Form	213

Attachment J – Security Response Form	214

Attachment K – Licensing/Source Code Escrow Response Form	215

Attachment L – GIS Response Form	216

Attachment M – Sketching Response Form	217

Attachment N – Document Management Response Form	218

Attachment O – Billing and Collection Response Form	219

Attachment P – Business Rules Response Form	220

Attachment Q – Reporting and Analytics Toolset Response Form	221

Attachment R – Administration/Development Toolset Response Form	222

Attachment S – System Environments Response Form	223

Attachment T – Deployment/Go-Live Plan Response Form	224

Attachment U – Project Management Approach Response Form	225

Attachment V – Risk Mitigation Response Form	227

Attachment W – Training/Technology and Knowledge Transfer Response Form	228

Attachment X – Experience and References Response Form	229

Attachment Y - Acceptance of Deliverables Response Form	233

Attachment Z – Change Control Management Response Form	234

Attachment AA – Product/System Warranty Response Form	236

Attachment BB – Maintenance and Support Response Form	237

# Schedule of Events

| Issuance of RFP | September 13, 2016 |
| --- | --- |
| Deadline for Filing Offerer Understanding of, and Compliance with, Procurement Lobbying Guidelines | September 26 2016 by 2:00 PM ET |
| Deadline for First Submission of Bidder Questions | September 26, 2016 by 2:00 PM ET |
| State Response to First Submission of Bidder Questions | September 30, 2016 |
| Deadline for Submission of Mandatory Notification of Intent to Bid and Submission of Trial Software or a Fully Functional Demonstration Site | October 6, 2016 by 2:00 PM ET |
| Proposals Due | October 13, 2016 by 2:00 PM ET |
| Bidder’s System Presentations—Proof of Concept | October 2016 |
| Notification of Intent to Award | November 3, 2016 |
| Deadline for Contract Signature | December 3, 2016 |
| Anticipated System Go-Live Date for Targeted Real Property Taxing Jurisdictions | September 1, 2018 |

# Preface

## Proposal Questions/Inquiries

Prospective Bidders have two opportunities to submit written questions and requests for clarification regarding this Request for Proposals (RFP).  All questions regarding this RFP must be submitted via email (preferred), fax or mail and be received by the dates and times specified in the Schedule of Events.  Questions must reference the relevant page and section of the RFP and must be directed to one of the designated contacts identified below:

Email:			bfs.contracts@tax.ny.gov

Fax:			(518) 435-8413

Written Correspondence:

Attn:  Catherine Golden, Director

New York State Department of Taxation and Finance

Office of Budget and Management Analysis

Procurement Services Unit

W.A. Harriman State Office Campus

Albany, NY 12227

Questions submitted by Bidders should be in a word document in the following format:

| # | RFP Section | RFP Page # | Vendor Name | Question |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |

All clarifications and exceptions, including those relating to the terms and conditions of the RFP, are to be resolved prior to the submission of a bid by utilizing the Question and Answer periods.  Also, during the Question and Answer periods, Bidders should bring forward terms and conditions in the RFP and Exhibit J - Preliminary Base Contract and License that would prohibit a Bidder from bidding.  Bidder-Proposed Changes relating to Contract language in Exhibit J - Preliminary Base Contract and License, must be submitted with their proposal.  Bidders entering into a Contract with the State are expected to comply with all the terms and conditions contained herein.

All inquiries concerning this solicitation must be addressed to one of the following designated contacts:

Catherine Golden		BFS.Contracts@tax.ny.gov	(518) 530-4484

Karen Brino			BFS.Contracts@tax.ny.gov	(518) 530-4484

Earl Jones			BFS.Contracts@tax.ny.gov	(518) 530-4484

Contacting individuals other than the designated contacts listed above may result in the disqualification of the Bidder’s proposal – please refer to the Procurement Lobbying Law and the Department of Taxation and Finance (DTF or Department) guidelines posted on the Department’s procurement website at: http://www.tax.ny.gov/about/procure, and additional requirements in Section IX, Administrative Requirements.

## Procurement Lobbying – Offerer Understanding of, and Compliance with, Procurement Lobbying Guidelines

New York State Finance Law 139-j(6)(b) requires that the Department seek written affirmation from all Offerers as to the Offerer’s understanding of, and agreement to comply with the DTF procedures relating to permissible contacts during a Government Procurement.  Information related to the Procurement Lobbying Law and DTF guidelines can be found on the Department’s procurement website at:  http://www.tax.ny.gov/about/procure.

Offerers are requested to sign and submit Attachment 2 - Offerer Understanding of, and Compliance with, Procurement Lobbying Guidelines by the date and time specified in the Schedule of Events.  This may be submitted in conjunction with Bidder questions.

## Proposal Amendments/Announcements

All Amendments, clarifications and any announcements related to this bid will be posted on the Department’s procurement website at:  http://www.tax.ny.gov/about/procure.

It is the responsibility of the Bidder to check the website for any amendments, clarifications or updates.  All applicable amendment information must be incorporated into the Bidder’s proposal.  Failure to include this information in your proposal may result in the Bidder’s proposal being deemed non-responsive.

## Response to Bidder Questions and Requests for Clarification

The Department will provide a written response to all substantive questions and requests for clarification.  Responses to Bidder questions and requests for clarifications will be posted on the Department’s procurement website at:  http://www.tax.ny.gov/about/procure.

## Mandatory Notification of Intent to Bid and Software Trial

If your firm is submitting a proposal in response to the RFP, Attachment 3, Mandatory Notification of Intent to Bid, must be completed and submitted by the date specified in the Schedule of Events.  Contact information provided on this form may be used to notify Bidders of Request for Proposals changes.  Bidders submitting a Mandatory Notification of Intent to Bid must also submit trial software or provide the State access to a fully functional software demonstration site by the submission deadline provided in the Schedule of Events.  The State expects that this software trial or demo site will be the Bidder’s COTS software product that best demonstrates the mandatory requirements of this RFP. It is understood that this COTS software will not necessarily contain any of the customizations or configurations required by this RFP.

A minimum of two (2) License keys for the software or access to the demonstration site must be provided.

- Trial software or a fully functional demonstration site must be released to State staff.

- Trial software will be installed with assistance from Bidder’s dedicated technical support.

- Bidder will provide a dedicated Technical Support contact for the duration of the software trial or fully functional demonstration site, in the event that the State encounters any issues while navigating the trial software.

- Trial software or a fully functional demonstration site will be available to the State staff for a minimum of 90 days.

The State is amenable to executing an Agreement for Trial Testing and has provided a Draft Agreement for Trial Testing as Exhibit O.  This document must be reviewed and executed prior to the mandatory trial software submission date. The State will entertain requests for changes or additions to the Draft if needed.

## Submission of Proposals

The Bidders must submit their proposals as instructed in Section X, Proposal Submission.

## Bidder’s System Presentation

All Bidders who pass Phase One of the evaluation process will be required to participate in a system presentation as outlined in Section XI. 2. b. iv. System Presentation.

## Contract Signing and Contract Term

The Bidder must agree to sign a contract within thirty (30) days of Notification of Intent to Award.  If the Bidder fails to do so, the State reserves the right to begin negotiations with the next highest ranked Bidder.

The Preliminary Base Contract and License is attached hereto as Exhibit J.  Bidders should review Exhibit J and must be willing to enter into an Agreement substantially in accordance with the terms of Exhibit J.

Bidders may propose language amending Exhibit J that does not materially change the Requirements of the RFP.  All objections, proposed changes, and/or additions to the terms and conditions (“Bidder-Proposed Changes”) of Exhibit J must be identified in the Bidder’s proposal. Therefore, if there are specific terms a Bidder wishes the Department to consider for inclusion in the final Base Contract and License, they must be submitted in response to Section IX.B.20. Bidder-Proposed Changes to Contract and License Terms.

Note:  The Department is under no obligation to include in the final Agreement any Bidder-Proposed Changes, or to negotiate from, any Bidder-supplied documents.  DTF reserves the right to require a Bidder to withdraw any and all such proposed terms or documents or parts thereof, as necessary.

The State will award one (1) five (5) year, Contract to the successful Bidder for an initial term commencing upon approval of the New York State Attorney General and the Office of the State Comptroller. Upon mutual agreement of the parties, the term of the Contract may be extended, subject to the approval of the NYS Attorney General and Office of the State Comptroller, for up to two (2) additional five (5) year terms for Maintenance.

# RFP Key Points

- Read the RFP in its entirety.  Note key items such as:  critical dates, qualifying and mandatory requirements, Services required and proposal packaging requirements.

- Note the name, address, phone numbers and email address of the designated contacts.  These are the only individuals that you are permitted to contact regarding this RFP.

- All announcements relating to this bid will be posted on the Department’s website.  It is the Bidder’s responsibility to check the Department’s website periodically for any updates.  All applicable amendment information must be incorporated into the Bidder’s proposal.  Failure to include this information in your proposal may result in disqualification or a reduced score.

- Take advantage of the question and answer periods.  Submit your questions by one of the methods identified and by the dates and times listed in the Schedule of Events.  Responses and copies of the questions will be posted on the Department’s procurement website at:  http://www.tax.ny.gov/about/procure.

- File a “Mandatory Notification of Intent to Bid” form by the date listed in the Schedule of Events.

- Provide complete answers/descriptions.  Bidder proposals must completely address all qualifying and mandatory requirements.  To ensure you are not unnecessarily disqualified from bid evaluation, thoroughly read all proposal Requirements and provide complete responses.  Use all forms provided to submit your response.  Vague or incomplete responses to desirable requirements may result in a reduced technical score.

- Review the RFP document and your proposal.  Make sure all Requirements are addressed and all copies are identical and complete.

- Package your proposal as required in the RFP.  Make sure your proposal conforms to the packaging requirements.  Proposals not packaged accordingly may be deemed non-responsive.

- Submit your proposal on time.  Except as specified in Section IX.A.16.e, proposals received after the date and time in the Schedule of Events will not be considered for award and may be returned, unopened, to the sender.

# RFP Glossary

| Term | Definition |
| --- | --- |
| 128-bit HTTPS connections | Protocols which are designed to provide communication security over the internet, using certificates and hence asymmetric cryptography to assure the counterparty with whom they are communicating, and to exchange an authentication key. |
| Acceptance or Accepted | The written determination by the State that a Deliverable, including all of components thereof, satisfies all applicable Acceptance criteria. For non-written Deliverables, this includes successful completion of all testing, demonstrating that the Deliverable functions and performs in accordance with all Specifications and Requirements set forth in the Agreement. (See also “Final Acceptance”) |
| Acre | A common measure of land area equal to 43,560 square feet. |
| Ad Valorem | According to value; at value. |
| Adjusted Sale Price | The selling price of a comparable property adjusted to reflect differences in inventory, location and time as compared to the subject. |
| Agreement | Refers to the agreement that will be entered between the State and the Contractor as a result of RFP 16-100. The Agreement consists of the Base Contract and License CXXXXXX, and all documents identified therein at Article II. Order of Precedence and Entirety of the Agreement. |
| Agricultural District | An area established under New York State law to preserve and promote agriculture. |
| Appraisal | An estimate or opinion of value, usually in writing. The act or process of estimating value as of a certain date. |
| Appraised Value | The final opinion of an appraiser as to the worth of a property as of the effective date of Appraisal. |
| Appreciation | Monetary gain resulting from the increase in the market value of an investment, excluding additions of capital. For example, a house which is sold five years after it was purchased for 50% more than the purchase price. |
| Assessed Value | A figure in dollars determined by an Assessor which reflects a property's worth in relation to other properties on an Assessment Roll and which, unless exempt, is used to compute a tax dollar obligation by multiplying it by a Tax Rate. |
| Assessing Unit | A city, county, town or village with the authority to value Real Property for purposes of taxation. |
| Assessment Roll | A document listing, usually in alphabetic or tax map number sequence within a Roll Section, all of the Parcels within an Assessing Unit together with their land and total values, the names and addresses of owners, Exemption data, property types and other pertinent information. |
| Assessor | An elected or appointed official of a county, city, town or village whose function is to value Real Property (and personal property in some states) for purposes of taxation. For more information, see The Job of the Assessor. |
| Assessor’s Report (AR) | A report of the total Assessed Value on the current Assessment Roll and the assessment activity since the prior roll resulting from reassessment, change in physical characteristics, or change in exempt status. The report is filed with the Office of Real Property Tax Services (ORPTS) each year after Final Assessment Rolls are completed and is used to determine any change in level of assessment for computation of Change in Level Factors which are used to update Equalization Rates. |
| Authorized User(s) | The Licensee (the State) and all New York State Real Property Taxing Jurisdictions, as well as any third-parties the State and/or the Real Property Taxing Jurisdictions may use to perform functions on their behalf utilizing the System. |
| Board of Assessment Review (BAR) | A quasi-judicial panel consisting of three to five members appointed by a Municipality to hear and make determinations on assessment grievances brought before it by property owners. |
| Business Continuity Plan | A plan to handle and minimize the effects of potential disasters so the Contractor or State can maintain or quickly resume functionality in the event of a disaster. |
| Business Rules Engine | A software system that executes one or more business rules in a runtime Production Environment. |
| Certification of Final Acceptance | A document issued by the State certifying that the System has achieved Final Acceptance. (See also “Final Acceptance”) |
| Change in Level Factor | A multiplier computed by the Office of Real Property Tax Services (ORPTS) from Equalization changes listed on the Assessor's Report. It is used to adjust the prior year final Equalization Rate so that it can be used as the advisory rate for county tax apportionment. |
| Coefficient of Dispersion | The average deviation of a group of observations (assessment ratios, for example) from the mean or, preferably, the median ratio expressed as a percentage of that mean or median. The standard measure of assessment equity. |
| Comparable Sale | A property which has sold recently and is sufficiently similar to the subject of an Appraisal so that its adjusted selling price may be taken as an indication of the market value of the subject. |
| Concurrent | Existing, happening, or done at the same time. “Concurrent Users” refers to multiple users using the System simultaneously. |
| Configuration Code | Code configured and built off, the base code of a software solution. |
| Cooperative | A dwelling unit owned by a corporation in which an owner owns stock commensurate with the value of his or her apartment compared to the value of the building as a whole. The stockholder has a proprietary lease to the apartment. |
| Cost Approach | A method of estimating the value of Real Property by calculating a current construction cost, subtracting accrued Depreciation and adding a land value obtained from the market. This method works best when the improvements are relatively new and estimates of Depreciation are thus more likely to be accurate. |
| COTS | Commercial Off the Shelf software. |
| Data Sharing | The practice of making data that is used for scholarly research available to other investigators. Replication has a long history in science. |
| Deliverable | The software, Services, Documentation, and/or combinations thereof the Contractor is required to provide to the State under the Agreement to provide the new RPSv5 System. |
| Depreciation | A loss of utility and thus value caused by physical deterioration, Functional Obsolescence or Economic Obsolescence or any combination thereof. |
| Depth Factor | A percentage which expresses the value of a lot of given depth relative to that of a lot having adopted standard (100%) depth. |
| Developer (or “ISV”) | A third-party who owns the intellectual property rights to Third-Party Product(s). |
| Development Environment | A computing environment in which application developers typically code, configure, deploy, and test software that will be migrated to the User Acceptance Test Environment. See also User Acceptance Test Environment and Production Environment. |
| Disaster Recovery | The process by which an entity’s data systems are returned to operating order in the event of a disruption. |
| Document Management | The use of a computer system and software to store, manage and track electronic documents and electronic images of paper based information captured through the use of a document scanner. |
| Documentation | The complete set of required information or manuals (e.g., user, installation, instruction or diagnostic manuals, Specifications, flow diagrams, file descriptions and other written information that describes the function or use of software and its variables) in either hard or electronic copy, which is necessary to enable the State to properly test, install, operate and enjoy full use of the Product(s). Collectively: (a) all of the written, printed, electronic, or other format materials published or otherwise made available by the Licensor that relate to the functional, operational, and/or performance capabilities of the software; (b) all user, operator, System administration, technical, support, and other manuals and all other written, printed, electronic, or other format materials published or otherwise made available by the Licensor that describe the functional, operational, and/or performance capabilities of the Software including but not limited to the Functional Requirements/Specifications; and (c) any other Deliverable that is not Hardware or Software. Documentation shall not include Source Code. |
| DTF or Department | New York State Department of Taxation and Finance. |
| Easement Code | A code used in conjunction with allocation factor to indicate whether the Parcel has a taxable conservation easement (code = A) or a taxable common law easement (code = C). |
| Economic Obsolescence | A loss in value caused by influences external to the property such as increasing industrial activity near a residential Neighborhood. |
| Encryption of Data at Rest | Protecting data that is not moving through networks. The protection in this case is offered via encryption. |
| Encryption of Data in Flight or in Process | Protecting data that is moving through networks. The protection in this case is offered via encryption. |
| Enterprise Level | Components of a system designed to satisfy the needs of an organization rather than individual users. Services provided at the Enterprise Level are typically business-oriented tools including but not limited to: online processing, analytic tools, automated billing systems, security, content management, product support, and system optimizations. As enterprises have similar departments and systems in common, enterprise software is often available as a suite of customizable programs. Generally, the complexity of these tools requires specialist capabilities and specific knowledge. |
| Equalization | The process of bringing the Assessed Value of jurisdictions assessing at different levels to a common level, usually fair market value as of a given date. |
| Equalization Rate | A weighted average ratio of the total Assessed Value in a municipality divided by the total market value. An Equalization Rate of 20% indicates that assessments were at an average of one-fifth of market value when the Equalization Rate survey was made. To view Equalization Rates, go to Equalization Rates. |
| Exemption | A form of relief from taxation where all or part of the Assessed Value is free from payment of some or all tax levies. Typically granted to individuals as a matter of public policy (elderly and veterans Exemptions), property owned by the federal, state or municipal governments or their agencies, and organizations such as private schools organized for a specific exempt purpose with the added requirement that the Parcel must be used to achieve that purpose. |
| Exemption Code | A five digit number assigned by the Office of Real Property Tax Services (ORPTS) to every Exemption granted by statute in New York State. The significance of the first digit of each code is as follows: Publicly owned, wholly exempt. Privately owned, wholly exempt. Publicly owned, partially exempt. Privately owned, partially exempt. The second, third, and fourth digits identify and group Exemptions and the last digit specifies the taxing purposes to which the Exemption applies (county, town or city, school, village or some combination thereof or all). |
| File Transfer | A standard network protocol used to transfer files from one host to another host over a TCP-based network, such as the Internet. FTP is built on a client-server architecture and uses separate control and data connections between the client and the server. |
| Final Acceptance | Shall occur only when: (a) Contractor has provided all Deliverables required to be provided to the State for the new RPSv5 System; and (b) (i) the State notifies Contractor in writing that all testing for the System has been completed successfully in accordance with the terms of the Agreement and issues a Certification of Final Acceptance. Nothing else, including the State’s use of the System, or any portion thereof, in a live, operational environment, shall constitute Final Acceptance (under contract law or the Uniform Commercial Code of New York) of any portion of the System. |
| Final Assessment Roll | A document containing assessment and Exemption information on all Parcels in a municipality. It differs from the tentative Assessment Roll with respect to changes ordered by a Board of Assessment Review, assessment and ceiling assessments made by the Office of Real Property Tax Services and ownership and address changes since the tentative roll. It is filed on July 1 in most towns. |
| Finalized Project Timeline | The project timeline Contractor is required to provide in draft form in Deliverable 1, Project Management and Implementation Approach, which will be negotiated by the Parties, and finalized when Deliverable 1 is Accepted by the State. |
| Framework Code | The codebase, or code base, is used in software development to mean the whole collection of Source Code used to build a particular software solution. |
| General Public | Users who access the System on the web to perform certain functions such as searching, retrieving, and printing data. |
| Geocoding | The process of finding associated geographic coordinates (often expressed as latitude and longitude) from other geographic data, such as street addresses, or ZIP codes (postal codes). |
| GIS | A geographic information system (GIS) is a computer system designed to capture, store, manipulate, analyze, manage and present all types of geographical data. |
| Grade | A measure of quality of construction. |
| Grid Coordinates | Information from the tax map process that represents an easting reading and a northing reading from the point of origin of the appropriate zone of the New York coordinate system to the visual center of each land Parcel. |
| Grievance Day | A period of time designated for administrative review of assessments by a Board of Assessment Review; Beginning on the fourth Tuesday of May, or such other date as is established by city charter, county charter, county tax act or other special law, and so many days thereafter as the Board of Assessment Review deems necessary, such board shall meet to hear complaints in relation to assessments. |
| Hard-Coded | Refers to the software development practice of embedding what may, perhaps only in retrospect, be regarded as input or configuration data directly into the Source Code of a program or other executable object, or fixed formatting of the data, instead of obtaining that data from external sources or generating data or formatting in the program itself with the given input. |
| Homestead Class | All one, two or three-family residential Real Property used wholly or primarily for residential purposes, farm dwellings, condominiums with certain restrictions, and owner-occupied separately assessed mobile homes and trailers. (RPTL 1901). The codes used are H for Homestead, N for Non-homestead and S for a Parcel that is designated both homestead and non-homestead. |
| Income Approach | An Appraisal technique whereby the value of an income-producing property is estimated by capitalizing its net operating income using an appropriate capitalization rate. Value = Income / Rate. |
| Infrastructure | The basic physical and organizational structures and facilities used in supporting and maintaining applications. |
| Key Change | The process of changing a Parcel key on RPS. |
| Letter of Deliverable Acceptance | The written approval provided to the Contractor by the State Project Manager or his/her authorized designee stating a Deliverable has been determined to comply with the Requirements and Specifications, and has been Accepted by the State. |
| Letter of Deliverable Rejection | The written rejection provided to the Contractor by the State Project Manager or his/her authorized designee stating a Deliverable does not comply with the Requirements and Specifications, and has been rejected by the State. |
| Level of Assessment | The percentage of full market value at which assessments are, on average, made in a given Assessing Unit. |
| License | A software License granted to the State as a result of this RFP. |
| Licensor | The Contractor or Developer who transfers rights in proprietary Product(s) to the State in accordance with the rights and obligations specified in RFP 16-100 and this Agreement. |
| Maintenance | See Section VII.G. Maintenance and Support herein. |
| Market Approach | An Appraisal process whereby the value of a subject property is predicated on the adjusted (for time and inventory differences) selling prices of comparable properties. Also known as the "direct sales comparison approach." |
| Market Value (also Full Market Value) | That price in an open market at which a willing buyer would buy and a willing seller would sell; neither being under abnormal pressure and both being fully informed. |
| Multi-tenancy or Multi-tenant | Refers to a principle in software architecture, wherein a single instance of the software runs on a server, serving multiple client-organizations (tenants). Note: Multi-tenancy is not to be confused with multi-instance architectures, wherein separate software instances (or hardware systems) operate on behalf of different client organizations. With a multitenant architecture, a software application is designed to virtually partition its data and configuration, and each client organization works with a customized virtual application. |
| Neighborhood | An urban, suburban or rural area exhibiting a fairly high degree of homogeneity as to housing, tenancy, income and population characteristics. Neighborhoods are often delineated by physical barriers such as railroad tracks, commercial or industrial developments, and topographical features such as hills and rivers. Lines created by subdivision boundaries, differences in zoning ordinances or deed restrictions, and the type and/or age of buildings may also define Neighborhoods. |
| Neighborhood Code | A locally specified code identifying a geographic area which exhibits similar land uses and economic and social characteristics. |
| Non-Assessing Village | A village which accepts the assessments set by the town, but which is still responsible for the taxing functions. |
| O365 | Office 365 is a subscription-based online office and software plus services suite which offers access to various services and software built around the Microsoft Office platform. |
| Object Code | The machine-readable version of the Source Code after it has been compiled. |
| Obsolescence | One of the causes of Depreciation. It is the loss of desirability and usefulness caused by new inventions, changes in design, and improved processes for production, or from the influence of external factors. Obsolescence may be either economic or functional. |
| OITS | Office of Information Technology Services |
| OLAP | A computer-based technique for analyzing business data in the search for business intelligence. |
| Ownership Code | A code used to further define the Property Classification Code. The ownership codes are: A - Association C - Condominium P - Cooperative T - Time Share W - Waterfront B - Waterfront/Association D - Waterfront/Condominium Q - Waterfront/Cooperative U - Waterfront/Time Share |
| Parcel | A separately assessed lot, piece or portion of Real Property. |
| Payments in Lieu of Taxes (PILOT) | An agreed upon payment that is made in place of taxes by a property owner who would not otherwise be liable for taxes because of exempt status. Such payments are collected in the same manner as other payments due to the municipality under contract. |
| Performance Test or Performance Testing | A form of deliberately intense throughput or thorough testing used to determine the stability of a given system or entity. |
| Physical or Quantity Change | An increase in Assessed Value resulting from new construction, property annexed from another Assessing Unit, property omitted from the prior roll, property discovered during tax mapping and property which has become locally assessed (usually a transfer to Assessment Roll Section 1 from Assessment Roll Section 8). Also a decrease in Assessed Value resulting from fire, demolition, loss of Parcels due to tax mapping, removal of mobile homes, removal of duplicate Parcels and transfer out of the locally assessed category. |
| Post-Production Error(s) | A failure of the Products to substantially conform to the Documentation or Specifications. The State shall assign a priority rating for each post-production error. See Sections VII.D Acceptance of Deliverables and VII.G Maintenance and Support. |
| Print Key | A condensed version of the Parcel key used on printed reports which shows only the significant characters in the Parcel key. |
| Product(s) | COTS and any and all components, modules, units, configurations, integrations, and customizations and related Documentation delivered to the State in accordance with the Agreement. |
| Production Environment | A computing environment where the real-time staging of programs that run an organization is executed, and includes the personnel, processes, data, hardware, and software needed to perform day-to-day operations. |
| Property Classification Code | A three digit code, established by ORPTS for categorizing property by use. |
| PSUCI | Pipeline Special Use Uniform Construction Index. |
| Real Property | The sum of the tangible and intangible rights in land and improvements affixed thereto. The bundle of rights that accrues to the owner of real estate. (RPTL Sec.102) For another definition, see How the Property Tax Works. |
| Real Property Tax Law (RPTL) | The statutes pertaining to assessment and property tax administration. It is subdivided into articles and sections. The Real Property Tax Laws can be found at: http://public.leginfo.state.ny.us/lawssrch.cgi?NVLWO:+&HWEBPAGE=LAWS+&QLAWDATA=@SLRPT |
| Real Property Taxing Jurisdictions | These include Assessing Units as well as all other real property taxing jurisdictions, such as school districts and Special Districts within New York State. |
| Real Property Transfer Report (RP-5217) | A form on which is reported to the Office of Real Property Tax Services and local municipalities pertinent information concerning transfers of title to Real Property. This information is used by ORPTS to determine residential assessment ratios and for full value measurement purposes. This form also ensures that the local Assessors know the true consideration and other circumstances surrounding every sale. A copy of this form must be attached to every deed presented for recording. For further details, see Real Property Transfer Report/Sales Reporting. |
| Release | A package or set of new, Enhanced, configured and customized software programs fit to be placed into a Production Environment and accompanied by Documentation and training and other Services corresponding to the System capabilities. Each Release delivered under this Agreement is subject to testing. |
| Replacement Cost New (RCN) | The cost to construct at current prices an improvement having utility and desirability equal to that of the improvement being appraised, but built with modern materials according to current design standards. The RCN concept effectively eliminates function Obsolescence. |
| Replacement Cost New less Depreciation (RCNLD) | Equal to Replacement Cost New less a deduction for loss in value (Depreciation) arising from physical, functional, and economic causes. |
| Requirements | All Specifications set forth in RFP 16-100. |
| Residential Percent | The percent of a Parcel's Assessed Value that represents the residential part of a Parcel. |
| REST APIs | REST stands for Representational State Transfer, and it was proposed in a doctorate dissertation. It uses the four HTTP methods: GET, POST, PUT and DELETE to execute different operations. |
| Roll Section | Divisions of an Assessment Roll in New York State used to group properties with similar taxing purposes. The following sections have been established under the Real Property Tax Law and the rules and regulations of the Office of Real Property Tax Services (ORPTS): Roll Section 1 - Ordinary taxable property including that which is partially exempt. Roll Section 3 - Taxable state owned land; all property owned by the State of New York that is subject to general tax levies. Roll Section 5 - Special franchise; Real Property owned by public utilities, such as cables, transmission or distribution wires, mains, etc., which is located under, above, or upon any public right of way. Roll Section 6 - Utilities and non-ceiling railroads; all property owned by public utility companies and privately held railroad companies except special franchise and ceiling railroad property. Roll Section 7 - Ceiling railroads; all railroad transportation property whose assessments are subject to a ceiling imposed by the Office of Real Property Tax Services. Roll Section 8 - Wholly exempt; includes all Parcels which are entirely exempt from property taxes for the general levies. However, many properties in this section are required to pay some Special District taxes. |
| Rollback | The operation of restoring a database to a previous state by canceling a specific transaction or transaction set. Rollbacks are either performed automatically by database systems or manually by users. |
| S305/306 | Agricultural Exemptions 41720 (Agricultural District formed by County or NY State), 41730 (Committed agricultural land outside of Agricultural District) and 41750 (Agricultural land eligible for an agricultural assessment) are not applicable to Ad Valorem or special assessment districts but are covered by Section 305/306 which allows the Exemption to be applied to fire and/or ambulance Special Districts. In order for the Exemption(s) to apply to the fire and/or ambulance Special District, the Section 305/306 flag must be set on both the Exemption (RPSv4 Exemption Reference Table) and the Special District (RPSv4 Special District Reference Table). |
| Scalability | The ability of a system, network, or process to handle a growing amount of work in a capable manner or its ability to be enlarged to accommodate that growth. |
| SDLC (System Development Life Cycle) | A process for planning, creating, testing, and deploying an information system. The System Development Life Cycle concept applies to a range of hardware and software configurations, as a system can be composed of hardware only, software only, or a combination of both. |
| Services | All functions and work to be performed by Contractor as a result of this Agreement, and in support of the software and System, including but not limited to, professional and development services, installation services, testing, training, warranty, Maintenance, routine services, and all other services as set forth in RFP 16-100. |
| Source Code | The programming statements or instructions written and expressed in any language understandable by a human being skilled in the art which are translated by a language compiler to produce executable machine Object Code. |
| Special District | A taxing unit formed in response to a need for a particular service by the owners of the Real Property within the district boundaries. A special District may be established to provide fire protection, to install and maintain a sewer or water system, to dispose of solid waste, etc. Special District taxes may be levied on the Real Property in the district on an Ad Valorem basis or by a unit charge in proportion to the benefit received by the property. |
| Special Rate | Represents the ratio of Assessed Value to market value in a Real Property Taxing Jurisdiction. It is computed by multiplying the State Equalization Rate for the prior year by the change in level of assessment factor for the current year. Special Equalization Rates are used to determine certain Exemption values and assessments. |
| Specifications | A written statement or outline for the development of software, indicating the functions or tasks that the software should accomplish and/or the hardware, programming techniques, or algorithms that must be used. |
| Split Village | An incorporated village contained within two or more towns. |
| SPUCI | Special Use Uniform Construction Index |
| SSL 3.0 protocol | A commonly-used protocol for managing the security of a message transmission. |
| Standard Security Federation services | A software component developed by Microsoft that can be installed on Windows Server operating systems to provide users with single sign-on access to systems and applications located across organizational boundaries. It uses a claims-based access control authorization model to maintain application security and implement federated identity. |
| STAR | School Tax Relief Program |
| Subcontractor | Any individual or other legal entity including, but not limited to, sole proprietor, partnership, limited liability company, firm or corporation who is engaged by the Contractor or another Subcontractor to perform a portion of the Contractor’s obligations under the Agreement. |
| SWIS (Statewide Information System) Code | A six-digit number assigned by the Office of Real Property Tax Services (ORPTS) as a unique identifier for every municipality in the state. The first two digits define the county, the second two the city or town, and the last pair the village, if any. |
| System | The Product and Services comprising all of the Deliverables required under RFP 16-100. |
| Tax Rate | The tax levy divided by the total Taxable Assessed Value of a Real Property Taxing Jurisdiction, usually expressed in dollars per thousand or dollars per hundred. |
| Tax Roll | An official book listing all Real Property in a tax district. It shows the location and description of each Parcel, the owner, the amount of the assessment, any Exemptions and the amount of taxes levied against the Parcel. |
| Taxable Assessed Value | The Assessed Value of a Parcel (or an entire Assessment Roll) against which the Tax Rate is applied to compute the tax due. In case of a partial Exemption, the exempt amount is subtracted from the Assessed Value in order to determine the Taxable Assessed Value. |
| Taxable Status Date | The particular date on which the taxable status of Real Property must be determined according to its condition and ownership. An improvement added after taxable status date is not assessable until the following year; an improvement added before taxable status date is subject to current year assessment and taxation. The taxable status date of most towns in New York State is March 1. For more information, see The Real Property Tax Cycle. |
| Technology Stack | A technology stack comprises the layers of components or services that are used to provide a software solution or application. |
| Thin Client | A client machine that allows content produced by a distributed application to be presented and executed upon in a web browser. |
| Third-Party Product(s) | Any Product(s), hardware, appliance(s), or other item(s) procured by Contractor or the State from a third-party for use in the System. |
| UCI | Uniform Construction Index |
| Uniform Percentage | The standard of assessment in New York State. All properties in an Assessing Unit must be assessed at the same percentage of their market values except where classified assessments are allowed in which case all properties in the same class must be assessed at the same percentage of their market values. |
| User Acceptance Test Environment | A computing environment in which Authorized Users typically use real-life data and scenarios to test software that has been migrated from a Development Environment. See also Development Environment and Production Environment. |
| Valuation | The process of estimating market value, investment value, insurable value, or other properly defined value of an identified interest or interests in a specific Parcel or Parcels of Real Property as of a given date. |
| Valuation Date | The date on which a value estimate applies. For assessment purposes, the valuation date in New York State is set by statute in all but a few Assessing Units as July 1 of the prior year. Appraisals for other purposes may have various valuation dates. For more information, see The Real Property Tax Cycle. |
| Virtualized | Refers to the act of creating a virtual (rather than actual) version of something, including but not limited to a virtual computer hardware platform, operating system (OS), storage device, or computer network resources. |
| Virtual Machine | VMs are created within a virtualization layer, such as a hypervisor or a virtualization platform that runs on top of a client or server operating system. This operating system is known as the host OS. The virtualization layer can be used to create many individual, isolated VM environments. |
| Warranty Period | The period of time following Final Acceptance during which time Contractor shall provide Maintenance of the System at no additional charge to the State. |
| Web-based | Any program that is accessed over a network connection using HTTP, rather than existing within a device’s memory. Web-based applications often run inside a Web Browser. |
| Web Browsers | Commonly referred to as a browser. A software application for retrieving, presenting and traversing information resources on the World Wide Web. |
| Workflow | The sequence of industrial, administrative, or other processes through which a piece of work passes from initiation to completion. |
| XML | Extensible Markup Language (XML) is a markup language that defines a set of rules for encoding documents in a format that is both human-readable and machine-readable. It is defined in the XML 1.0 Specification produced by the W3C, and several other related specifications, all free open standards. |

# Introduction

## Purpose

The Department of Taxation and Finance (“Department” or “DTF”) and the Office of Information Technology Services (“OITS”), hereinafter collectively referred to as the State, are jointly soliciting proposals from qualified entities to provide a Multi-tenancy capable, and Web-based Real Property Tax System (RPSv5) to replace its current Real Property Tax System (RPSv4).  The Department and OITS will jointly operate the Real Property Tax System (RPSv5) at an Enterprise Level and will jointly execute the Contract resulting from this Request for Proposals (RFP).  For administrative purposes, the Department will manage the RFP and the Contract.

## Program Overview

The Department is responsible for the collection of tax revenue and the provision of associated services in support of government operations in New York State (NYS). In fulfilling its responsibilities, the Department collects and accounts for approximately $68 billion in State taxes and about $35 billion in local taxes; administers 37 state and ten local taxes, processes almost 42 million returns, registrations, and associated documents; and oversees the local property tax administration. The Department also manages the New York State Treasury, which provides investment and cash management services to various state agencies and public benefit corporations, and acts on the Commissioner’s behalf as the joint custodian of the state’s general checking account.

The Office of Real Property Tax Services (ORPTS), a division within the Department, is the division that oversees local property tax administration. This division works directly with county and municipal officials to, among other things, improve the fairness of property assessments. As part of its responsibilities, ORPTS developed, maintains and supports a software solution called the Real Property System (RPS) which the State makes available for use by all Real Property Taxing Jurisdictions in NYS and which is currently used by 95% of the cities and towns in NYS for assessment administration.  2015 Real Property Tax levies amounted to $56 billion in local collections.

OITS provides centralized Information Technology services to the state and its governmental entities, sets statewide technology policy for all state government agencies, and monitors all large technology expenditures in the state.  OITS is comprised of the Enterprise Operations division responsible for Enterprise Level services such as email, network and VoIP, and nine OITS Cluster organizations that provide IT application services, data and business processes to clusters of state agencies.

New York has over 1,100 Assessing Units, each of which determines its own level of assessment and reassessment cycle. The size of the Assessing Units ranges from 189 Parcels to more than 1 million, with more than 80% having fewer than 5,000 Parcels. The frequency of reassessments varies widely, ranging from municipalities that reassess annually to others that have not reassessed in more than 75 years.

In New York State, the Property Tax is a local tax, raised and spent locally to finance local governments and public schools. While the state does not collect or receive any direct benefit from the Property Tax, this tax is still of major importance as the largest single revenue source for the support of municipal and school district services.

ORPTS is statutorily obligated to administer an Equalization program in order to assure equitable Property Tax allocation among nearly 4,000 Real Property Taxing Jurisdictions in New York State, and to ensure the proper allocation of State Aid to Education funds, among other purposes. Equalization seeks to measure the relationship of locally Assessed Values to an ever-changing real estate market.

There are seven primary "action" dates in the Real Property tax cycle.

- Taxable Status Date

  - March 1st in most Assessing Units

  - Due date for Exemption applications

  - On or around this date, assessment impact notices are sent to property owners in Assessing Units conducting reassessments

- Tentative Roll Date

  - May 1st  in most Assessing Units

  - Tentative Assessment Roll is made available to the public

  - Assessments are based on property condition and ownership on Taxable Status Date and the value of property on Valuation Date

  - Within ten days:

    - Assessment Rolls must be available from the municipal website

    - Assessment increase notices must be sent to affected property owners

- School Budget Voting Day

  - 3rd Tuesday in May

  - All residents are eligible to vote

- Grievance Day

  - 4th Tuesday in May in most Assessing Units

- Final Roll Date

  - July 1st in most Assessing Units

- School property tax bills

  - Mailed in the beginning of September in most school districts

- Town and County property tax bills

  - Mailed in the beginning of January in most towns and counties

  - Payment deadlines vary in some towns and counties

## Background

New York State has an established and widely embraced model for working collaboratively with local governments in the area of assessment administration.  New York State has been in the business of providing a state subsidized Real Property System for over thirty years. This long standing relationship between State and local governments has proven mutually beneficial to both parties as well as the taxpayers of New York. The currently supported RPS system provides a suite of useful technology tools and a guiding State presence essential at local governmental levels to aid in promoting legislative compliance, process uniformity and data consistency. This helps the State's efforts to support local governments in their pursuit of Real Property tax equity.

As technology advances and business needs evolve, it is important that the valued relationship remains adaptable, agile and, most critically, viable. The RPS has proven core to that relationship since its inception. As 2016 opens a new year of service to local governments, technical and business realities dictate that opportunities be taken to sustain that relationship into the future. Aging technologies must be replaced with new, more robust technologies to meet ever increasing demands and seek to improve cost efficiency at all levels. Business processes must evolve to accommodate new priorities related to broad data integration, eRecording and consumer transparency, all while maintaining the stability of these government-to-government relationships.

## Implementation

The Real Property Tax System must be implemented September 1, 2018.

# Scope of Services

The State is seeking a Bidder to deliver proven Commercial Off The Shelf (COTS) software, and associated Services to customize the COTS software to provide a new Real Property Tax System that will meet the requirements of the State. The proposed System must provide a Real Property Tax System which is Web-based, employs a Thin Client, utilizes middleware services, and has a back-end Enterprise Level database data tier within a Multi-tenant Infrastructure. Proposed License terms will allow for use by the State and for the State to make the System available to be used by all Real Property Taxing Jurisdictions that decide to do so at any point in time; Assessing Unit or any other Real Property Taxing Jurisdiction carve outs from the License grant will not be entertained as part of any bid.

System Functionality

The System must contain:

- An administrative module which allows designated administrators to assign users various rights and privileges;

- Reference tables which accommodate the standard NYS coding schema for Real Property tax administration (municipal codes, SWIS Codes, school codes, Special District codes, property type codes, Exemption Codes, etc.);

- User tools to support reversion to a current RPSv4 file layout, Freedom of Information Law (FOIL) compliance, tracking data changes to Parcels and custom extraction of data from the RPSv5 file;

- Standard user analysis tools;

- Comprehensive on-line help;

- A Valuation tool providing for all three approaches to Valuation (market, income/expense and cost – see further explanation below*) and an ability for “what if” analysis;

- System printing capabilities and querying that react based upon varying demand;

- A GIS interface with capacity to support aerial and satellite imagery;

- Image and Document Management capabilities;

- Individual Parcel file maintenance;

- Data structures capable of housing Real Property data;

- Administrative capacity to allow user and reference data management;

- Comprehensive data auditing and audit reporting;

- Recording of assessment grievance activities;

- Sketching capability;

- Online public access;

- Reporting capability, both standard (“out of the box”) and custom; and

- The ability to collect inventory utilizing mobile devices.

The System must also meet the needs of the Department’s internal users including, but not limited to:

- Appraisal of complex properties (utility, industrial and forest); and

- Department full value measurement and market value survey functions and reports.

The proposed System must be modifiable to accommodate legislative changes related to Real Property Tax administration requirements. Some changes may be Configuration Code changes handled by the State, if applicable, or need to be handled by the Contractor. Other changes may require software customizations by the Contractor. The Contractor must respond to priority ratings and accompanying response times by the terms of Section VII.G. Maintenance and Support, of this RFP, or by a fixed deadline to changes resulting from legislative or administrative requirements (often in constrained time frames).

*The Department is currently under contract with Marshall and Swift/Boeckh™ which provides the source data necessary to support the existing RPSv4 Cost Valuation module. The conversion of this industry standard data to that used in Boeckh™ Valuation models is being performed annually, prior to the delivery of the current Valuation data updates to the Department.  These updates are inserted by Department staff into the source data used by RPSv4.

Within the proposed System, the Bidder is responsible for supplying a Cost Valuation module which meets current industry standards.  The Department is not requiring the Boeckh™ cost Valuation models.  The Bidder will be required to indicate on Attachment E – Functional Requirements Response Form D. Valuation whether the proposed cost Valuation module will include the source data and updates; or identify the cost data/update provider(s) that the cost Valuation module will be set up to accept without modification.

Technical Considerations

The proposed System must allow for virtualization, Scalability and deliver optimal performance when accessed by an anticipated average user community of 3,000 Concurrent sessions of Authorized Users  in addition to inquiry access by the General Public.  The System must be a statewide System, available for use by ALL of the approximately 1,100 city, town, county and village Assessing Units in NYS as well as school districts and Special Districts (all Real Property Taxing Jurisdictions), containing approximately 5.5 million Parcels.  The Bidder’s COTS software License necessary to support the System must be provided under terms consistent with those specified in RFP Section VI.A.6.a, License.

The proposed System will be housed at a New York State Data Center.  Therefore, the proposed System must accommodate the state’s federated service security model.  NYS will monitor and control access to the proposed System. The System will be accessed by Authorized Users after authentication is granted from the State’s security layer.

The Bidder must review the State’s security requirements and be able to provide a System which prevents gaps in the secure operations of the proposed System.  The security policies and standards are found at: http://www.its.ny.gov/eiso/policies/security.

The Contractor will be required to work with the State to prepare and configure all required development life cycle environments, including: Development, Testing, Stress, Training and Production. The Contractor will be required to work with the State to load the necessary data required to operate the above mentioned environments.  The Contractor will be required to work with the State to test, optimize, load balance, scale, and test performance of the RPSv5 System.  The Contractor will be required to work with the State at intervals of customization installations, configuration installations, migrations, updates and patches of the proposed System.

The Contractor will be responsible to lead conversion of the targeted Assessing Units and provide a repeatable process to the State to be utilized by the State to convert all additional Assessing Units. State resources will provide the data extract from RPSv4 in a common file format and manual cleansing of data, as necessary.

The Contractor will provide the State with all Maintenance as described in Section VII.G. Maintenance and Support.

The Contractor will be required to either deposit its Source Code in escrow or allow the State to hold the Source Code, including all configurations, customizations, enhancements, updates, tools and related documentation necessary to utilize the Source Code, for the benefit of the State, in the event the State needs to access same.

Implementation

The implementation of the System must be completed, Accepted and ready for use September 1, 2018.

Post Implementation Support

The Contractor must provide post implementation support.  The process that will be followed for post implementation support is as follows:

- Users will be calling the ORPTS business group, or the NYS Help Desk.  ORPTS/NYS Help Desk will field all support calls and resolve issues (e.g., reset passwords, direct the caller to FAQs, and Help Assistance).  If the reported issue cannot be resolved by ORPTS/NYS Help Desk, a determination will be made if it is a software issue or a data center issue and the call will be forwarded to the appropriate party as follows:

    - If the issue is determined to be software related (e.g., a Contractor issue in the form of software bug or software defect, a customization not working as designed, a configuration that was completed as part of the RPSv5 Agreement not working as designed, or an upgrade/update/patch affecting the System), the Contractor will be responsible for resolution.

    - If it is a Data Center issue (e.g., platform issues, server down, database down, hardware related), the Data Center will be responsible for resolution.

Roles and Responsibilities

The following assigns Roles and Responsibilities for completing tasks and Deliverables for the RPSv5 System.  The Roles and Responsibilities table, presented in chart format, supplements and complements the tasks and Deliverables outlined elsewhere in the RFP.

Activity Role Key:

- R — Responsible: Those who do the work to achieve the task. There is typically one role with a participation type of Responsible, although others can be delegated to assist in the work required.

- A — Approver: accountable for reviewing, approving and taking ownership of the Deliverable/activity.

- C — Consulted: Those whose opinions are sought; and with whom there is two-way communication.

- I — Informed: Those who are kept up-to-date on progress, often only on completion of the task or Deliverable; and with whom there is just one-way communication.

| Roles and Responsibilities | Contractor | State |
| --- | --- | --- |
| Conducting interviews, group workshops and surveys of the State | R | A |
| Facilitating consensus with DTF requirements group and representative stakeholders | R | A |
| Validating requirements defined to date | R | A |
| Developing business rule descriptions and required Documentation to help drive Property Tax System configuration activities and facilitate knowledge transfer to the State | R | A |
| Developing technical requirements documents to describe platform, architecture, and integration requirement for related System components that are required to supplement software or hardware vendor Documentation | R | A |
| Performing preliminary configuration to effectively align business processes where required | R | A |
| Defining end user training strategy | C | R |
| Provide a recommended long-term organization support model for the State to ensure successful engagement with the bidder and localities using the RPSv5 System | R | C/A |
| Creating design diagram specific to RPSv5 relating all System application footprint components, project modules, data flows, interface components and associated operations procedures for the System environments | R | A |
| Creating design Documentation that specifies RPSv5 configuration choices and recommended options according to the business rules developed by the Contractor during the requirements definition | R | A |
| Creating design Documentation/diagrams to account for interdependent requirements from other State applications or business process initiatives | R | A |
| Developing security and authorization requirements for the RPSv5 System | R | C/A |
| Developing requirements definition documents and Deliverables | R | A |
| Confirming that the System can technically and functionally support the design specification documents and Deliverables | R | A |
| Approving design specifications documents and Deliverables | I | R |
| Refining Project Plan components (e.g.Risk, Change Management, Data Conversion, Quality, etc.) | R | A |
| Installing the System production, development, test, and training hardware and software in the appropriate facilities necessary to support the application development/configuration, integration and testing platform requirements, including any elements required for supporting any new or enhanced functions or features | C | R |
| Developing a Data Identification, Conversion and Migration Strategy | R | A |
| Setting up enterprise wide user roles and authorizations | R | C/A |
| Coding of automated data conversions; repeatable process that maps, and loads into the Real Property Tax System, using best practices tools and techniques that are consistent with the RPSv5 provided architecture and development standards | R | A |
| Defining best practice tools and techniques wherever applicable | R | A |
| Coordinating and executing manual data loads to the RPSv5 | C | R |
| Verifying results of data loads to the RPSv5 | C | R |
| Facilitating and leading configuration and development reviews | R | A |
| Establishing the overall parameters for standards, policies, and procedures for all integration and testing activities | R | C/A |
| Establishing RPSv5 Product-specific standards, methodologies, and tools for all integration and testing activities | R | C/A |
| Establishing RPSv5 data and information management standards, methodologies, and tools to support integration and testing activities | R | A |
| Developing test data for User Acceptance Testing of the RPSv5 System | C | R |
| Providing best practices to stage systems before production turn-over | R | A |
| Managing the operational facilities and overall User Acceptance Test Environment | C | R |
| Conducting pre-installation site surveys to assess site readiness against a set of best practices checklist criteria | R | A |
| Reviewing readiness of cutover Deliverables | C | R |
| Training and Change Management activities to ensure State Readiness | R | A |
| Migrating data from existing systems to new Real Property Tax System | C | R |
| Approval and sign-off on all site-specific migrated data | I | R |
| Coordinating deployment and support activities with State and Contractor management teams | C | R |
| System fixes to correct System level performance problems | R | A |
| Providing data fixes to correct improperly converted files or tables | R | C |
| Providing data fixes to correct translation or load errors for interfaces | C | R |
| Providing data fixes to correct update errors from application configuration or parameter table settings that are not consistent with the intended design | R | A |
| Providing Rollback mechanism for updates/patches/bug fixes, or any other software related changes, that affect the configuration, customization and or RPSv5 System | R | A |
| Performing appropriate shutdown activities for converted systems | I | R |
| Conducting Lessons Learned activities | R | R |
| Implementing the State’s support organization transition | C | R |
| Providing personnel to manage Warranty Service requests and related tracking through resolution and sign-off | R | C |
| Providing help desk management personnel to accept responsibility for ongoing support for issues such as reset passwords, direct the caller to FAQs, and Help Assistance and to maintain the ongoing relationship between Contractor provided help desk and NYS Help Desk/OITS support | I | R |
| Executing Change management plan | R | A |
| Developing Change Management Metrics | R | A |
| Developing training plan, material, logistics and schedule | R | C/A |
| Conducting Training/Knowledge Transfer | R | A |
| Executing Training plan | R | C |
| Conducting Technical Administrator Training | R | A |
| Conducting Train the Trainer Training | R | A |
| Conducting Process/Module Owner Training | R | A |
| Conducting End-User Training | C | R |
| Conducting Audience/Trainee Analysis | C | R |
| Defining business requirements, developing design and implementing end-to-end business processes using the System | R | C/A |
| Developing/providing training and knowledge transfer to the State in order to properly configure, support, and maintain Third-Party Products | R | C/A |
| Configuring the System to integrate with Third-Party Products | R | C/A |
| Providing testing and integration Services on Third-Party Products implementation | R | C/A |
| Performing initial Go-Live to production | R | A |
| Assessing the RPSv5 System for all regulatory and compliance requirements affecting the State | C | R |
| Defining and approving overall technical support policies and procedures (internal solution) | C | R |

# Post Award Deliverables

The Agreement resulting from this RFP will be a Deliverable based Agreement.  Any changes to the Requirements of this RFP will be performed utilizing the Change Management Procedures in Section VII. E.  Change Control Management.

The specific tasks and Deliverables that the Contractor would be required to perform during the project are outlined in the chart and discussed in further detail below.

| Deliverable | Deliverable Description | Tasks |
| --- | --- | --- |
| Deliverable 1 | Project Management and Implementation Approach - described in Section III. A. | Project Management Plan Project Management Work Plan Risk Mitigation Plan Project Tracking Plan |
| Deliverable 2 | Requirements Review and Fit Gap Analysis - described in Section III.B. | Requirements Review and Validation Fit Gap Analysis Document |
| Deliverable 3 | Customization, Configuration and Integrations Analysis and Design - described in Section III.C. | Customization Analysis and Configuration Document Integration Document Data Conversion Plan Work Plan for the Software Customization(s) and Conversion Software |
| Deliverable 4 | Customization, Software Development and Configuration. - described in Section III.D. | Conversion Software Configured and Customized COTS Software Installed Interfaces/Integration Points |
| Deliverable 5 | Development Environment - described in Section III.E. | Checklist of Implementation Steps for Development Environment Development data loaded, and software installed, accessible, and configured in the Development Environment Completed installation of Development Environment |
| Deliverable 6 | Testing - described in Section III.F. | Checklist of Implementation Steps for User Acceptance Test Environment Testing data loaded and software installed, accessible and configured in the User Acceptance Test Environment Completed installation of the User Acceptance Test Environment Test Plan Unit Test and Results Integration Test and Results Support of Completion of User Acceptance Testing |
| Deliverable 7 | Performance Test - described in Section III.G. | Checklist of Implementation Steps for Stress Environment Performance Test data loaded and software installed, accessible and configured in the Stress Environment Completed installation of the Stress Environment Performance Test Plan and Results |
| Deliverable 8 | Training Environment - described in Section III. H. | Checklist of Implementation Steps for Training Environment Training data loaded and software installed, accessible and configured in Training Environment Completed installation of Training Environment Training Environment Use Plan |
| Deliverable 9 | Documentation - described in Section III.I. | 1. System Technical Documentation 2. System Operation Documentation 3. System User Documentation |
| Deliverable 10 | Training, Technology and Knowledge Transfer - described in Section III.J. | Training Plan for the System System Technical/Operational Training for the System System End User Training for the System Training Materials for the System |
| Deliverable 11 | Production Deployment - described in Section III.K. | “Go-Live” Checklist Rollout to Production Plan Security Review and Report RPSv5 Production Deployment Installation, set up, modifications, deployment and assist in loading live data for targeted Real Property Taxing Jurisdictions |

The State, in its sole discretion, reserves the right to allow extra time for the date of delivery of a Deliverable, without waiver of, or prejudice to, any of its rights.

The procedure for transmittal of all Deliverables shall be as follows:

      - The Contractor shall provide Deliverables to the State with two copies of the signed Deliverable Transmittal Form (Exhibit C).

      - The State Project Manager shall sign and date both copies upon receipt and return one indicating receipt of the Deliverable(s).

      - Following review of the Deliverable(s), the State Project Manager will issue to the Contractor a Letter of Deliverable Acceptance (see Exhibit E) or Letter of Deliverable Rejection (see Exhibit D) of the Deliverable(s).

      - If a Deliverable is rejected by the State, the State must identify in the Letter of Deliverable Rejection, the deficiencies or nonconformities of the Deliverable(s) and a time frame to correct such deficiencies or nonconformities.

      - The Contractor shall correct the identified deficiencies or nonconformities, within the time frame specified in the Letter of Deliverable Rejection.

      - The Contractor may continue to work on other tasks while Deliverable(s) deficiencies or nonconformities are rectified, unless the State Project Manager notifies the Contractor, in writing, that a particular deficient or nonconforming task within a Deliverable must be fixed prior to proceeding with the other tasks.

      - Once the Contractor has resolved the issues to the satisfaction of the State Project Manager, the Contractor shall resubmit the Deliverable to the State with two copies of the signed Deliverable Transmittal Form.

      - See also General Requirements section VII.D. Acceptance of Deliverables.

Please note:  Prior to submitting a final written Deliverable for Acceptance by the State, the Contractor will be required to submit a draft. Contractor shall submit one hard copy and one electronic copy.

The State will review draft documents and return comments for revision of the draft to the Contractor. The State Project Manager will send a memo to the Contractor, indicating any required changes. The Contractor will incorporate changes.

Draft written Deliverables shall demonstrate due diligence in meeting the scope and requirements of the associated final written Deliverable. All Deliverables shall:

      - Satisfy the scope and requirements for that Deliverable; and

      - Be presented in a format appropriate for the subject matter and depth of discussion.

- Deliverable 1 - Project Management and Implementation Approach

Success of this project will be highly dependent on the quality and experience of the Contractor’s teams assigned.

- Project Management Plan

The Contractor must submit a comprehensive Project Management Plan to ensure overall success to the RPSv5 System.   This plan must include a project charter and a proposed project timeline (to be finalized in consultation with the State, i.e., Finalized Project Timeline). The project timeline must, at a minimum, contain a list of components, their purpose, any applicable dependencies, and associated timeframes.

Any and all State resource obligations must be clearly delineated by the Contractor in accordance with the Contractor’s project management approach and associated activities.  Contractor must propose a matrix of “roles and responsibilities” for each major activity contained in the proposed management plan.  Provide a description (number of staff, project roles and time commitment) of the suggested minimum requirements of the State’s implementation team.

The State expects the Contractor to provide a project team that is familiar with, and expert in, implementation and use of the proposed software and systems, as it relates to the business requirements of Real Property administration.

- Project Management Work Plan

The Project Management Work Plan must be at a sufficient level of detail to allow the State to clearly understand the proposed approach and the dependent tasks/activities or external factors which may impact the timely completion of the tasks and Deliverables.

The Contractor will provide a Project Management Work Plan which clearly explains how each key project activity will be addressed and by whom on the Contractor’s project team, as well as, suggested project roles on the State’s team.

As part of its project management duties, the Contractor will designate a Project Manager to report to the State’s Project Manager. Responsibilities of the Project Manager shall include, but not be limited to, the following:

- Requirements review and validation;

- Manage the project implementation life cycle;

- Maintain control over the work duties, schedule, budget and performance of the Contractor’s team members on all projects, including subcontracts;

- Procurement management;

- Change management;

- Report all material project events including but not limited to weekly reports on work plans, in-progress action items, emerging issues, risks and mitigation plans;

- Provide work plans by work breakdown structure (WBS) that define tasks and responsibilities, as well as projected and actual start and end dates for all projects;

- Ensure quality control of Deliverables;

- Ensure continuity of Contractor staff throughout the engagement; and

- Keep project on task and on time.

- Risk Mitigation Plan

The Contractor must submit a Risk Mitigation Plan to demonstrate its capacity to anticipate and minimize risks. The State requires the Contractor to describe the implications of risks, and the risks’ impact on their proposed System, the project timeline, and the Deliverable milestones. This document describes the process the Contractor will use to manage risks within the project; the expected project risks, risk analysis and risk mitigation. This process is iterative and the document will be updated periodically throughout the life cycle of the project.

As a part of the Risk Mitigation Plan, the Contractor:

- Will identify, analyze, prioritize, plan, track, mitigate and monitor all generic and Product-specific risks.  The Contractor will keep a stream of open communication regarding any assessed risks, or any risks that surface during the proposed System Development Life Cycle. Examples of both are as follows:

- Generic risks

  - Limiting scope creep

  - Loss of key personnel

  - Bankruptcy

- Product-specific risks

  - Technology

  - Software Development, User Acceptance Testing, Stress, Training and Production Environments

  - Software testing complexities

  - Customization and configuration

Identified risks by the Contractor must not be limited to the above list. This list was provided as an example of risks which fall into the established risk categories.

- Will provide a table of all identified risks. The risks should be prioritized, given a status of high, medium, or low, assigned an owner, given a description and detailed with all preventative measures which apply.

- Will provide the means by which all risks will be monitored, i.e., what monitoring tools, team members, and risk resolution measures will be employed.

Risk areas have been identified by the State in regard to the RPSv5 System. As a part of the Risk Mitigation Plan, the Contractor:

- Will provide its strategy for ensuring that all participating Real Property Taxing Jurisdictions are making comparable progress toward completion of setting up and/or working with their tenancy within the RPSv5 System. The Contractor will include assumptions it has regarding specific responsibilities of the State or actions to be carried out by the State to facilitate this end.

- Must propose what they can offer to the State to lower risk associated with maintaining customizations in new software Releases, include whether the State will be able to influence future development of the System. The Contractor will explain how it will provide and maintain customizations to their Product so that the Contractor minimizes cost impact on standard Maintenance.

- Project Tracking Plan

Contractor will track and report status of testing, milestones and project status and materials through a Contractor provided Project Tracking website.  Contractor will provide all project reporting in the form of:

- Implementation Roles and Responsibilities (see Table below for example layout.  Add rows to the table as necessary.)

Use the table below to describe how different project roles contribute to the implementation effort for the project. Use positions or job titles rather than the names of individuals.

Use the following list of sample deployment activities as a starting point for populating the table:

- Describe the procedures to be used for installation in the target environment

- Install and verify the software Release in the target environment

- Prepare the executable software for each environment, including any batch files, command files, data files, and other files needed to regenerate the executable software

- Verify that the installation plan is consistent with other project plans and represents a sound approach for installation

- Identify and record the exact version of software prepared

- Define and record the methods used to verify copies of the software

Implementation Roles and Responsibilities Table

| Role | Implementation Responsibility |
| --- | --- |

- Weekly Status Reports to be provided to the State RPSv5 Project Manager.  This document must contain: Project status against milestones, activities performed during the reporting period, activities planned for the next reporting period, project change control summary, problems, concerns, and recommendations.

- Status Updates on the Project Plan.  The Project Plan document is a hierarchical representation of tasks, consisting of start and end dates, dependencies, milestones and Deliverable list.

- Attending Status Meetings at the State.  Contractor must conduct regular weekly status meetings with State staff during which project progress, issues and risks will be discussed.  In addition, the Contractor must conduct monthly status meetings with the project steering committee.

- Project Tracking Web Site.   The Contractor must maintain a shared project tracking web site which tracks all aspects of the project, including milestones, tasks, documents, testing and the project schedule. This shared site facilitates communications and cooperation between the State and the Contractor, ensuring working toward a quality product and on-schedule Implementation. The project tracking web site is the repository for major project documents, system test data, and project status updates.

This reporting activity is ongoing for the duration of this project. Deliverable 1  must only include the work effort for the development of the plans. The work effort for ongoing project management and reporting is to be allocated to Deliverable(s) 2 through 11, as applicable.

- Deliverable 2 – Requirements Review and Fit Gap Analysis

      - The Contractor will review and validate all RPSv5 Requirements with State staff. The Contractor will carefully assess the capabilities of the proposed System against the RPSv5 Requirements.

      - The Deliverable will be a Fit Gap Analysis document.  This document shall clearly state those Requirements that can be met out of the box or by configuration and those that will require customization.

- Deliverable 3 – Customization, Configuration and Integrations Analysis and Design

- After the Fit Gap Analysis, the Contractor will analyze the gaps identified in the Fit Gap Analysis and provide a Customization Analysis and Configuration Document. This document will outline the requirement, if it will take a customization or configuration to meet the requirement, an explanation of the proposed action(s) to meet the requirement, what areas or modules of the software are affected, the complexity level (i.e., low, medium, high), time necessary to complete the customization/configuration (including development, testing, and production deployment), any recommendations and additional notes.

- In addition, the Contractor will provide an Integration Document which describes in detail how all mandatory integration requirements will be met.

- The Contractor shall develop a detailed Data Conversion Plan that provides a comprehensive strategy for automated and manual conversion efforts for all Assessing Units currently utilizing RPSv4. A detailed mapping of all data elements and sources to the new database is required.  The Data Conversion Plan must include, at a minimum, the following information:

  - Complete database diagrams detailing the mapping of data sources to the new database;

  - Identification of the minimum amount of necessary data items needed for Real Property tax administration in NYS;

  - Processes to be used for validation, standardization, and purification of the data. NYS and Contractor staff would jointly make decisions regarding edit criteria, default values, and error exceptions;

  - Methods for converting the data (automated and manual processes);

  - Identification of NYS resources required to manually purify, map data or review the results of conversion activities in test or production;

  - Specifications for all software including conversion algorithms that must be developed to support the loading of data during the conversion process;

  - Identification and development of reports used to demonstrate that the load and all possible situations are handled properly to provide an audit trail for all the data loaded into the System; and

  - How errors would be detected, corrected and how users would be involved in this process.

NYS will be responsible for extracting data from the current RPSv4 system into a standard format provided by the Contractor.  The conversion process must be a reusable tool to allow for a phased approach to conversion and implementation.

- Contractor must deliver a Work Plan for the Software Customization(s) and for Conversion Software.

- Deliverable 4 – Customization, Software Development and Configuration

- Conversion Software

Contractor must deliver conversion software that is a repeatable process that transforms and loads the RPSv4 data (extracted by the State into a standard format) into RPSv5. The conversion software will be utilized by the Contractor to transform and load the RPSv5 data for the targeted Assessing Units. The State will utilize the conversion software to load the RPSv5 data for the remaining Assessing Units as they are migrated to RPSv5.

- Configured and Customized COTS Software

Contractor must deliver and assist the State with the installation of the Configured and Customized COTS software, including all customizations, and configurations which were necessary to meet the gaps identified in the Fit Gap Analysis.

- Installed Interfaces/Integration Points

Contractor must deliver and assist the State with the installation of the interfaces and integration points for all other related applications which are part of the RPSv5 System.

- Deliverable 5 – Development Environment

- Checklist of Implementation Steps for the Development Environment

Contractor must provide a checklist of steps for installation, set-up and configuration of the Development Environment.

- Development data loaded; and software  installed, accessible, and configured in the Development Environment.

Contractor must assist the State in loading data into the Development Environment, installing the software, and ensuring that the System is accessible and configured correctly.

- Completed installation of Development Environment

Before this task is completed the State’s Project Manager must sign-off on the Development Environment, therefore, the Contractor must submit the completed checklist of the Development Environment for review and sign-off.

- Deliverable 6 – Testing

The State requires that testing be an integrated part of the entire Implementation life cycle. The Contractor will prepare and provide to the State testing plan(s) for each component of testing that is the responsibility of the Contractor.  In addition, the Contractor will provide a tracking mechanism which tracks its test conditions, scenarios, defects and status.   The Contractor’s plans and tracking mechanism will be used by the State to ensure that the Contractor has undertaken a comprehensive test planning process and execution to provide an appropriately functional, stable and error-free System for advancement to the State’s User Acceptance Testing and review by the State project management team.

      - Checklist of Implementation Steps for User Acceptance Test Environment

Contractor must provide a checklist of steps for installation, set-up and configuration of the User Acceptance Test Environment.

      - Testing data loaded and software installed, accessible and configured in the User Acceptance Test Environment

Contractor must assist the State in loading data into the User Acceptance Test environment, installing the software, and ensuring that the System is accessible and configured correctly.

- Completed installation of the User Acceptance Test Environment

Before this task is completed the State’s Project Manager must sign-off on the User Acceptance Test Environment, therefore, the Contractor must submit the completed checklist of the User Acceptance Test Environment for review and sign-off.

- Test Plan

Each set of requirements will be accompanied by a Test Plan prepared by the Contractor. The Test Plan will identify the means by which the correct operation of the RPSv5 functionality can be validated. RPSv5 Specifications are to be accompanied by a Test Plan or they will not be Accepted by the State.

- Unit Test and Results

The Contractor will make changes to the COTS software in accordance with the State’s project management team’s approved program Specifications and test procedures. The Contractor will test programs and ensure that they function in accordance with the test criteria. Upon successful unit testing, the Contractor will organize the test results and provide a copy to the State project management team.  Results of the unit test will be retained and a copy provided to the project management team.

- Integration Test  and Results

The Contractor will be responsible for integration testing. The Integration Test validates the correct operation of all components of the RPSv5 System.  It will also verify that there were no unanticipated side effects to the RPSv5 System.  Results of the Integration Test will be retained and a copy provided to the project management team.

- Support of Completion of User Acceptance Testing

The Contractor will deliver the prospective RPSv5 System to User Acceptance Testing no later than five (5) months prior to anticipated “System Go‐Live” date.  The State’s User Acceptance Testing would be conducted prior to production cutover and in accordance with the test plan. The State’s User Acceptance Testing would exercise all functionality, interfaces, and integration components of the System. To this end, the RPSv5 would be loaded with actual data from the current systems.

User Acceptance Testing is conducted to ensure all required functionality is present and the System is stable and free of defects.  Should deficiencies in System functionality, an appearance of System instability manifest or defects of any severity occur, corrective action by the Contractor will be expected to address the defect(s).  The State shall rank User Acceptance Testing defects as follows:

- Critical Defect:  An inability to process in whole or in part a significant volume of work, an inability to perform a significant functional task, a missing functional task, an improperly behaving functional task (such as flawed navigation or incorrect mathematical calculations), or that which results in a System failure.  This may stop the production deployment or minimize the scope of the deployment. This would not allow Acceptance of this testing phase.

- Serious Defect:  While a workaround exists or a smaller volume of work is unable to be processed, the remainder of the System is working.  This type of situation would not stop the production deployment however it would result in less efficient or effective processing.  This would not allow Acceptance of this testing phase.

- Cosmetic or Minimal Defect:  The System works as designed and field labels, screen descriptors or reporting items need to be modified, however all work is able to be performed without special considerations.  This is less likely to impact Acceptance of this testing phase.

The Contractor must place the highest priority on defect resolution.  The Contractor must identify and resolve any defects, which occur within the System or with the integration or interfacing with other products or systems.

User Acceptance Testing will resume upon receipt of all corrections for Critical and Serious defects and will not preclude inclusion of corrections for Cosmetic and Minimal defects.  This process will be repeated until all Critical and Serious defects are resolved.  The User Acceptance Testing period will be extended at the State’s discretion.

Failure of the Contractor to satisfactorily address defects which arise during the User Acceptance Test in the specified period may result in withholding of Acceptance of Deliverable #6.

- Deliverable 7 – Performance Test

The Contractor will assist the State with the set-up of a Stress Environment, development of Performance Test plan, and completion of the Performance Test to validate System performance.

- Checklist of Implementation Steps for Stress Environment

Contractor must provide a checklist of steps for installation, set-up and configuration of the Stress Environment.

- Performance Test data loaded and software installed, accessible and configured in the Stress Environment.

Contractor must assist the State in loading data into the Stress Environment, installing the software, and ensuring that the System is accessible and configured correctly.

- Completed installation of the Stress Environment

Before this task is completed the State’s Project Manager must sign-off on the Stress Environment, therefore, the Contractor must submit the completed checklist of the Stress Environment for review and sign-off.

- Performance Test Plan and Results

- Given the large volumes of data associated with the State Production Environment, the Contractor will be required to perform tests to ensure that the RPSv5 System provides acceptable response times.

- The Contractor will work with the State to develop a plan to provide bench marking, Performance Testing of the System, and Scalability testing.

- The Contractor will work with the State to conduct the testing and provide test results for the State to review.

- Deliverable 8 – Training Environment

The Contractor will assist the State with the set-up of a Training Environment.

      - Checklist of Implementation Steps for Training Environment

Contractor must provide a checklist of steps for installation, set-up and configuration of the Training Environment.

      - Training data loaded and software installed, accessible and configured in Training Environment

Contractor must assist the State in loading data into the Training Environment, installing the software and ensuring that the System is accessible, and configured correctly.

      - Completed installation of Training Environment

Before this task is completed the State’s Project Manager must sign-off on the Training Environment, therefore, the Contractor must submit the completed checklist of the Training Environment for review and sign-off.

      - Training Environment Use Plan

The Contractor will provide a training plan that will be used as a guide to ensure that the Training Environment is utilized efficiently for the training of State staff.

- Deliverable 9 – Documentation

The Contractor must provide the below Documentation:

- System Technical Documentation

The System Technical Documentation must describe the technical architecture of the System. The technical Documentation must include, at a minimum, information regarding the relational database design, record or table layouts, data dictionary, performance specifications, hardware specifications, and program description, etc. The technical Documentation, in conjunction with the Technical/Operational Training, must provide sufficient information to enable the State technical staff to maintain the System.

- System Operation Documentation

The System Operation Documentation must describe the steps and procedures needed to operate the System on a day-to-day basis. It must include, at a minimum, information relating to System start-up and shut-down procedures, backup and restore procedures, batch job submission procedures, security procedures, and table maintenance procedures.

- System User Documentation

The System User Documentation must describe the operation of the System from the perspective of the end user. The Documentation must cover, at a minimum, sign on and sign off sequences, menu operation, screen descriptions, and means of invoking on-line help facilities. The Contractor will be responsible for developing procedural manuals for the use of Authorized Users.

Specific Documentation to be provided must include:

- Major System overviews for all components;

- System flowcharts and/or Data Flow Diagrams;

- Entity Relationship Diagrams;

- Work Flow Diagrams;

- Data Dictionary;

- System Documentation;

- Documentation for the customizations of RPSv5;

- Installation and configuration procedure manuals for servers and workstations including the setting of the server environment;

- Manuals describing the use of the System (User’s Manual);

- Training materials;

- Input screen/panel Documentation with data entry explanations;

- Samples of all standard reports with narrative descriptions of all fields displayed on the report, input parameters and an explanation of how to execute each report;

- All error codes, messages and their explanations displayed on-line and/or on reports with action(s) required or options available;

- Samples of all on-line screens with a narrative description of all fields displayed on the screen;

- System Administration and Security Manuals;

- Computer operations Documentation (e.g., Scheduling information, job and restart/recovery information, error codes, job dependencies and flow charts);

- Procedures for updating technical and user Documentation for new Releases;

- Standardized user exits/plug-ins for custom enhancements;

- Help Desk Documentation for State Help Desk staff to assist users; and

- The COTS software may change as the result of customization, integration, and interface efforts. The Contractor is responsible for updating the System Documentation accordingly. This Documentation includes not only the types described above, but on-line help, on-line manuals, quick reference guides, and any other standard Documentation provided with the COTS software.  In preparing the Documentation changes, the Contractor must identify and ensure that any of the State-specific changes are properly annotated to facilitate re-application when the next Release of the Documentation is distributed. The Contractor must make an effort to consolidate the State-specific changes to ease the upgrade to future Releases.  The Deliverable from this task is the modified Documentation and a document identifying State-specific Documentation sections.

Contractor shall confirm that (1) updated System Documentation will be provided concurrent with the Release of new software updates, (2) Authorized Users shall be allowed to make or print additional copies of the Documentation for its own use without incurring any additional fees, and (3) all Documentation is available in O365 or Adobe Acrobat.

- Deliverable 10 – Training, Technology and Knowledge Transfer

The Deliverable includes:

        - A training plan for the System approved by the State project management team (the State anticipates a train-the-trainer approach) including, at a minimum, the following:

    - The proposed training plan/strategy, including options for on-site or off-site training services to be held in the Albany area, for the project work team, Authorized Users, and technology personnel.

    - The role and responsibilities of the Contractor team in the design and implementation of the training plan (e.g., development of customized training materials, strategy for delivery of training to State Authorized Users).

    - How training of State staff will be handled by Contractor.

    - The role and responsibilities of State staff in the design and implementation of the training plan.

    - The knowledge transfer strategy proposed by the Contractor to prepare State staff to maintain the System (including the conversion software) and System training programs after it is placed into production.

    - Descriptions of classes/courses proposed in the training plan. Training shall include use of the System as well as training for any business process changes required. The Contractor should specify the unit of measure for its training (e.g., units, classes, days, etc.) and define the hours associated with these units of measure.

- System Technical/Operational Training for the System (including the conversion software).

This must include training Technical/Operational Staff for the Administrative functions of the System such as installation of the software and delivery and application of software updates.

- System End User Training for the System.

This must include training of the end user staff for the day-to-day use of the System.

- Training Materials for the System.

This must include Documentation used for all levels of training for the System.

- Deliverable 11 –  Production Deployment

The final stage of implementation is the transition of the RPSv5 System to the Production Environment. All necessary Go-Live activities shall be identified, executed, documented and reviewed.  Once deployed, the State and all Real Property Taxing Jurisdictions wishing to do so may begin to use the System in their day-to-day activities. Acceptance of Deliverable 11 (Production Deployment) will not occur before the System has been in production for 90 consecutive days without any Severity Level 1 or 2 Post-Production Errors.  Acceptance of Deliverable 11 is considered to be Final Acceptance of the System. Final Acceptance of the System is at the sole discretion of the State.

The Contractor must describe how it would coordinate and manage the integrated cutover planning and execution for all functionality and critical areas to the Production Environment.

- “Go-Live” Checklist

In preparation for RPSv5 deployment, detailed measures shall be taken by the Contractor to ensure that RPSv5 can be assembled and installed in the State’s designated environment.  Specific items that the Contractor would deliver shall be documented in a “Go-Live” checklist.  The checklist shall contain all the information required to assemble the application, databases and supporting Infrastructure in order to place the new System into production.  The Contractor will also be required to work alongside State Data Center staff, run by OITS, to ensure all components are installed, and ready for use.

- Rollout to Production Plan

The Contractor must incorporate the “Go-Live” Checklist in a detailed step-by-step rollout to production plan that documents all the activities (Contractor and State) that need to be accomplished to successfully migrate RPSv5 to the Production Environment.  The plan shall provide a detailed schedule of activities with key go/no go decision points identified throughout the deployment process, including a migration and change control plan for future Releases and versions (please see Section VII.E – Change Control Management and Exhibit A – Change Control Procedure for more details).

Any bug patches or upgrades that occur during the deployment will be the responsibility of the Contractor with knowledge transfer to the State’s technology staff.  The Contractor is expected to describe the role of the State and Contractor staff for bug and patch applications (if any).

- Security Review and Report

The Contractor will provide an independent third-party security review of all software.   This security review will be performed at the Contractor’s expense, and results must be approved by the State before the RPSv5 software is deployed to the Production Environment.

- RPSv5 Production Deployment

The Contractor must assist the State in the deployment of RPSv5, into the Production Environment.

- Installation, set up, modifications, deployment and assist in loading live data for  targeted Real Property Taxing Jurisdictions

The Contractor must work with the State to install, set-up and make any and all modifications to the RPSv5 System in the Production Environment. The Contractor must assist the State with loading data for targeted Real Property Taxing Jurisdictions.

# Qualifying Requirements

Only qualified entities may submit a proposal in response to this RFP.  A qualified entity is defined as one that meets all of the following qualifying requirements.  Entities not meeting these qualifying requirements should not submit a proposal.

## Attestation

The Bidder is required to attest it has read, understands and agrees to provide the Products and Services as specified in the Scope of Services, Post Award Deliverables, Functional Requirements, Technical Requirements and General Requirements of this RFP.

Response Requirement

The Bidder must complete Attachment A, Bidder Attestation.

## Qualifying Experience

The Bidder must have experience employing multi-tier Web-based solutions. The Bidder must have experience with two (2) engagements for the delivery of a Real Property Tax System which must have surpassed the System Development Life Cycle, and be in a state of maintenance.  The solutions resulting from the two (2) engagements must employ a Thin Client, middleware services, and a back-end enterprise database data tier within a Multi-tenant Infrastructure.

Response Requirements

The Bidder must complete Attachment B, Qualifying Experience Response Form with the applicable information for two (2) engagements for the delivery of a Real Property Tax System which must have surpassed the System Development Life Cycle, and be in a state of maintenance.  The solutions resulting from the two (2) engagements must employ a Thin Client, middleware services, and a back-end enterprise database data tier within a Multi-tenant Infrastructure.  At a minimum, for each engagement, the Bidder must provide:

  - A description of the previously created enterprise solution and how it pertains to the State’s request for procurement of an Enterprise Level, Multi-tenancy capable, Web-based Real Property Tax System. The description should outline project(s) (e.g., client served, term of the engagement and scope of services).

  - In addition to the above information, the State requires all names, titles, email addresses and telephone numbers of client staff who administered the Bidder’s engagement and/or supervised the Bidder during the course of the project.

The Bidder is solely responsible for providing contact information for clients that are readily available to be contacted by the State and will respond to questions.

## Qualifying Insurance

At the time of proposal submission, the Bidder’s company and all staff must be insured against financial losses resulting from Bidder’s employees’ actions.

Response Requirement

With Attachment C, Qualifying Insurance Response Form the Bidder must provide its current insurance information including information describing the coverage and effective dates.

## Financial Stability

The Bidder must be a financially stable entity, such that it may initiate and perform its obligations through the duration of the Contract.

The Department will conduct an evaluation of the Bidder’s financial stability which will include, but not be limited to, a review of the Bidder’s equity position, liquidity, profitability trends and prospects for financial growth.  The financial stability evaluation will also include a business background review of the entity’s officers and management team, its organizational structure and the financial operating relationship between the business units and divisions.

As a condition of the resulting Contract, the Contractor must continue to evidence financial stability.  The on-going financial stability of the Contractor may be evaluated based upon criteria similar to that used in the evaluation process.  If the Department elects to evaluate financial stability, annual financial statements prepared by an accountant in accordance with Generally Accepted Accounting Principles (GAAP) will be required to be submitted for review to the Department within 90 days of the fiscal year end.  Any material change in ownership of the Contractor, or material financial change of the Contractor, will require a re-evaluation of the Contract in its entirety by the Department.

Response Requirement

With Attachment D, Financial Stability Response Form, the Bidder must submit proof of financial stability required for its particular organizational structures as set forth in the requirements listed in paragraphs 1, 2, 3 and 4 below.  Where reviewed financial statements are required these must have been prepared by a CPA in accordance with GAAP.  All required information must be provided for any predecessor entity within the last three years and any other subsidiary, affiliate, or related company requested by the Department.

Financial Data

- If the Bidder is a subsidiary of a parent company that is publicly held, the Bidder must comply with the preceding requirements by either (a) submitting separate, audited/reviewed, annual financial statements for the parent and subsidiary for the last three years OR  (b) submitting audited/reviewed, annual financial statements for the parent for the last three years,  unaudited annual financial statements for the subsidiary for the last three years and the spreadsheet(s) used for consolidation.

In either case, the most recent audited, reviewed, or internal interim financial statement is also required for both the parent and subsidiary.

- If the Bidder is a subsidiary of a parent company that is privately held, the Bidder must either (a) comply with the requirement outlined in paragraph one OR (b) submit separate annual, unaudited/internal company financial statements for both the parent and subsidiary for the last three years, a separate Dun and Bradstreet Comprehensive Report (dated within 21 days of bid submittal) for both the parent and Bidder, and a statement explaining why annual, audited/reviewed statements are not available.

In either case, the most recent audited, reviewed, or internal interim financial statement is also required for both the parent and subsidiary.

- If the Bidder is a publicly held company and is not a subsidiary of a parent company, it must provide audited or reviewed annual financial statements for the last three years.  The most recent audited, reviewed, or internal interim financial statement is also required.

- If the Bidder is a privately held company and is not a subsidiary of a parent company, it must either (a) fulfill the requirements set forth in paragraph three above or (b) provide annual, unaudited/internal company financial statements for the last three years, a Dun and Bradstreet Comprehensive Report (dated within 21 days of bid submittal) and a statement explaining why annual audited/reviewed statements are not available.

The most recent audited, reviewed, or internal interim financial statement is also required.

In addition, the Bidder must provide the following information:

- The Bidder must provide the name and phone number of a contact at its primary bank in order for a bank reference to be obtained as part of the financial stability evaluation.

- The Bidder must provide documentation attesting to any significant line(s) of credit that are available to the Bidder.  This documentation must include information identifying the source of such lines and detailing the maximum credit amount(s) available to the Bidder, outstanding balance(s), and current amount(s) available.

- The Bidder must indicate whether or not it guarantees the debt of any other entity.

- If the Bidder is a subsidiary of a parent company, the Bidder must explain, in detail, the inter-company financial relationship between the parent company and the Bidder.  The Bidder must indicate if the parent company guarantees the debt of the Bidder, or if the Bidder guarantees the debt of the parent company.

- The Bidder must provide organizational charts including a listing and detailed description of:

- The Bidder’s primary business units and divisions;

- Key executives;

- Any and all subsidiaries; and

- Any and all minority interests, joint ventures or other type of business affiliations.

  - The Bidder must provide brief biographies on its key officers and management.

# Functional Requirements

This section of the RFP provides instructions to Bidders regarding information that is to be included in the Functional Proposal.  The State reminds Bidders that responses must be complete, factual, and as detailed as necessary to allow the State to perform a comprehensive review and evaluation of proposed Services, capabilities and experience.

The purpose of the Functional Proposal is to provide a Bidder with the opportunity to demonstrate its qualifications, competence and capacity to undertake the engagement described herein in a manner which complies with applicable laws and regulations, and the Requirements in the RFP; it should specifically detail the Bidder’s qualifications and experience providing services sought by the State (including the experience of Subcontractors, where applicable).  The Bidder must not include costs in the Functional Proposal document.

Certain requirements are considered critical to successful project implementation.  These critical requirements are indicated as Mandatory (M).  The Bidder’s response will be evaluated to determine if it meets these mandatory critical requirements.  Therefore, Bidders must provide the State with all the information requested to establish they meet the minimums identified in the mandatory requirements.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.  Bidder responses which meet those minimums may gain evaluation points in the scoring process to the extent the proposed System exceeds what is required. Certain requirements are desirable for project implementation and are indicated as Desirable (D).  The Bidder’s response to desirable requirements will be evaluated and scored.  For each requirement in this Section, the Bidder must provide a narrative describing how their proposed System will accommodate the requirement.  In addition, the Bidder must identify how the requirement will be met utilizing the following coding:

- F - Provided fully functional out of the box (no custom development, i.e., no Source Code changes or configurations)

- CO	- Provided fully functional with configuration (no custom development, i.e., no Source Code changes)

- CU - Customization/Software enhancement (any custom development)

- TP - Third-Party Products Required to Fully Provide Requirement (Third-Party Product(s) must be proposed)

- SR – Provided with standard report or reporting tool

- CR – Custom Report development required

- N – Not included in this proposal

- Individual Parcel Maintenance (M)

The Real Property Tax System must include the ability to manage Real Property data.  Basic functions such as adding, deleting and editing are essential and must be available.  Presenting visual displays with a logical and meaningful structure is required to facilitate ease of view, and efficient use of time and resources.

Real Property data consists of a variety of components, with the Parcel at its core. Each characteristic of Real Property data is fundamentally linked.

Response Requirement

The Bidder must complete Attachment E, Functional Requirements Response Form with the requested information and provide a narrative detailing how the proposed System meets each of the requirements of this section.  The Bidder’s response must provide the State with a clear understanding of how the proposed System meets the requirement.

Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

- Data (M)

The Real Property Tax System must include a back-end Enterprise Level database which:

- Provides for the periodic reference data distributions from the State to the user community including, at a minimum, agricultural Assessed Values, cost structures and values, STAR savings limits, uniform construction indices, SWIS Codes, school codes, Property Classification Codes, company codes, owner codes, building styles, alternate veteran limits, cold war veteran limits and Exemption Codes.

- Provides for the necessary periodic integration of local sales data from the user community for use within the System including, but not limited to, the SalesNet/SalesScan data file. See Exhibit 27 of the Functional Exhibits – SaleScan – RPSv4 File Layout.

The Bidder must supply a database design which allows for a single statewide database containing a minimum of 5.5 million Parcels along with all associated inventory records. The System must also allow for an anticipated average user community of 3,000 Concurrent sessions of Authorized Users in addition to inquiry access by the General Public.

Response Requirement

The Bidder must complete Attachment E, Functional Requirements Response Form with the requested information and provide a narrative detailing how the proposed System meets each of the requirements of this section.  The Bidder’s response must provide the State with a clear understanding of how the proposed System meets the requirement.

Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

- Administration  (M)

The Real Property Tax System must contain the ability for a System Administrator to create, customize and utilize a collection of user accounts and reference data to perform Real Property administrative functions. The System must allow the System Administrator to configure reference data management for users.

Response Requirement

The Bidder must complete Attachment E, Functional Requirements Response Form with the requested information and provide a narrative detailing how the proposed System meets each of the requirements of this section.  The Bidder’s response must provide the State with a clear understanding of how the proposed System meets the requirement.

Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

- Valuation (M)

The Real Property Tax System must contain the ability to manage and perform each of the following approaches to Valuation:

- Replacement cost;

- Market; and

- Income.

Response Requirement

The Bidder must complete Attachment E, Functional Requirements Response Form with the requested information and provide a narrative detailing how the proposed System meets each of the requirements of this section.  The Bidder’s response must provide the State with a clear understanding of how the proposed System meets the requirement.

Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

- GIS (M)

The Real Property Tax System must contain GIS capability including an integration between Real Property Parcel level data and associated GIS data.  The System must provide for the ability for the user community to easily integrate and effectively utilize geographic data as a service.

Response Requirement

The Bidder must complete Attachment E, Functional Requirements Response Form with the requested information and provide a narrative detailing how the proposed System meets each of the requirements of this section.  The Bidder’s response must provide the State with a clear understanding of how the proposed System meets the requirement.

Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

- Sketching (M)

The Real Property Tax System must provide for sketching as an integrated service.

Response Requirement

The Bidder must complete Attachment E, Functional Requirements Response Form with the requested information and provide a narrative detailing how the proposed System meets each of the requirements of this section.  The Bidder’s response must provide the State with a clear understanding of how the proposed System meets the requirement.

Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

- Images (M)

The Real Property Tax System must provide for the integration between Real Property Parcel level data, associated images and/or other electronic form data. The System must provide the ability for users to integrate Document Management as a service.

Response Requirement

The Bidder must complete Attachment E, Functional Requirements Response Form with the requested information and provide a narrative detailing how the proposed System meets each of the requirements of this section.  The Bidder’s response must provide the State with a clear understanding of how the proposed System meets the requirement.

Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

- User Accessories (M)

The Real Property Tax System must provide the ability to perform routine data management tasks and local data creation.  The System must provide for on-demand data mining.

Response Requirement

The Bidder must complete Attachment E, Functional Requirements Response Form with the requested information and provide a narrative detailing how the proposed System meets each of the requirements of this section.  The Bidder’s response must provide the State with a clear understanding of how the proposed System meets the requirement.

Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

- Online Public Access (M)

The Real Property Tax System must allow for online access to Real Property related information for the General Public.

Response Requirement

The Bidder must complete Attachment E, Functional Requirements Response Form with the requested information and provide a narrative detailing how the proposed System meets each of the requirements of this section.  The Bidder’s response must provide the State with a clear understanding of how the proposed System meets the requirement.

Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

- Standard Reports (M)

The Real Property Tax System must provide standard reports.

Response Requirement

The Bidder must complete Attachment E, Functional Requirements Response Form with the requested information and provide a narrative detailing how the proposed System meets each of the requirements of this section.  The Bidder’s response must provide the State with a clear understanding of how the proposed System meets the requirement.

Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

- Custom Report Writer (M)

The Real Property Tax System must contain the ability to create and utilize a collection of “custom” reports for users to perform Real Property tax administration.

Response Requirement

The Bidder must complete Attachment E, Functional Requirements Response Form with the requested information and provide a narrative detailing how the proposed System meets each of the requirements of this section.  The Bidder’s response must provide the State with a clear understanding of how the proposed System meets the requirement.

Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

- Help File (M)

The Real Property Tax System must be designed to promote self-help and contain a repository of standard System level user Documentation (user “how to” Documentation and other assistive resources) to enable all users to navigate the System.

Response Requirement

The Bidder must complete Attachment E, Functional Requirements Response Form with the requested information and provide a narrative detailing how the proposed System meets each of the requirements of this section.  The Bidder’s response must provide the State with a clear understanding of how the proposed System meets the requirement.

Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

- Additional Business Processing Considerations (M)

The following list represents non-standard processing situations and/or specific allowed data anomalies currently accommodated in the RPSv4 system. The RPSv5 must also accommodate:

- Non-standard Print Keys

Non-standard Print Keys are allowed in RPSv4. Print Keys are accepted as received in a formatted manner. Internal Print Key explosion routine is currently customized, as having to allow for multiple scenarios to populate key parts (section, sub-section, block, lot, sub-lot and suffix). RPSv4 currently allows for four Print Key variations beyond the standard.

- Big Five Cities

Cities that include City and School Real Property Taxes in the same levy - Buffalo, Rochester, Syracuse, Yonkers, and New York City.

- Villages

Data separation is a key consideration here.  By virtue of the Village’s roll being a copy of the Town roll for the Village portion, the simultaneous existence of both in a “state-wide” model needs to be seamless.

- Cities with Inside/Outside City

Cities that have an inside and outside component - Oneida, Rome and Saratoga Springs. These are not processing anomalies; they are simply SWIS data convention anomalies.

- Non-standard Assessment Calendars

The Assessment Calendar is not uniformly practiced across the state. The System must allow for such differences. Additionally, Assessment/Tax Roll production in municipalities where the assessment year crosses the calendar year is a critical consideration - Amsterdam, Buffalo, Lackawanna, Watertown and Yonkers.

- School Districts that levy taxes using the prior year’s municipal Assessment Roll

Assessment Roll data for a tax levy does not always come from the latest Final Assessment Roll.  The following jurisdictions use the prior year’s Assessment Roll to gain proper assessments for taxation:  Amsterdam School District, the Cities of Cortland, Rome, Utica, Peekskill, and the Towns in Westchester County.

Response Requirement

The Bidder must complete Attachment E, Functional Requirements Response Form with the requested information and provide a narrative detailing how the proposed System meets each of the requirements of this section.  The Bidder’s response must provide the State with a clear understanding of how the proposed System meets the requirement.

Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

- Additional Business Functional Considerations (M)

The following list represents functionality not currently accommodated in the RPSv4 system, but which must be included in a RPSv5 System:

- The System must provide the ability to view aerial photographs or satellite images of properties.

  - Provide for an integration with Parcel data

  - Provide for useful user interactions as a portion of the overall GIS function

- The System must provide the ability to see a record of changes made to Parcel records, the user that made the changes and date/timestamp.

  - Provide for detailed recording and reporting of all data changes to Parcel data including:

    - Meaningful identification of jurisdiction and Parcel;

    - Meaningful identification of data element;

    - Previous data value;

    - New data value;

    - Acting user or mass update process; and

    - Date of action

  - Provide for means to perpetually track and report data changes to each Parcel

  - Provide for means to perpetually track and report data changes made by each user

- The System must provide the ability to perform “what-if” Valuation analysis for the creation and use of “hypothetical scenarios” with regard to Parcel Valuation. (M)

- The System must provide the ability to track an assessment grievance from start to finish and to view the outcome.

  - Provide for detailed recording and reporting of all assessment grievance activity for a Parcel including:

    - Meaningful identification of jurisdiction and Parcel

    - Record of request for BAR, SCAR and/or CERT

    - Meaningful identification, including contact information, of grievant and any individuals providing deposition for BAR, SCAR and/or CERT

    - Record of result for BAR, SCAR and/or CERT

Note:

- BAR = Board of Assessment Review

- SCAR = Small Claims Assessment Review

- CERT = Tax Certiorari

  - Provide for means to perpetually track and report grievance activity for each Parcel.

  - Provide for means to perpetually track and report grievance activity for each grievant.

- The System must allow for the recording of the physical address of Mobile Home Pads within Mobile Home Parks.  Address items should be common to those used for Parcels.

Response Requirement

The Bidder must complete Attachment E, Functional Requirements Response Form with the requested information and provide a narrative detailing how the proposed System meets each of the requirements of this section.  The Bidder’s response must provide the State with a clear understanding of how the proposed System meets the requirement.

Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

- Mobile Devices (M)

Assessing units must have the ability to collect Parcel inventory using a hand held or other portable device, as described in the Functional Requirements and Exhibits listed below.  At a minimum, an ability to gain a defined subset of Parcel data, an ability to store the subset data on the device, an ability to access and modify the subset data while operating on the device in disconnected mode, an ability to update source data with the subset data resident on the device when in connected mode, and the available subset data items must include all the inventory data items indicated in Attachment E, Functional Requirements Response Form, A. Individual Parcel Maintenance.

| Functional Requirement Number | Exhibit Number |
| --- | --- |
| 8 - parcel site data | 9 and 10 |
| 9 - land | 11 |
| 10 - building | 12 and 13 |
| 11 - improvement | 14 and 15 |
| 13 - commercial use | 18 |
| 14 - agricultural assessments | 19 |
| 15 - cooperatives | 20 |
| 16 - mobile homes | 21 |
| 17 - forest | 22 |
| 18 - income/expense | 23 |

Response Requirement

The Bidder must complete Attachment E, Functional Requirements Response Form with the requested information and provide a narrative detailing how the proposed System meets each of the requirements of this section.  The Bidder’s response must provide the State with a clear understanding of how the proposed System meets the requirement.

Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

- Desirable Functional Requirement (D)

The following is the desirable functional requirement about which the Bidder may provide further information.

- Any future matching efforts between the Department’s Personal Income Tax (PIT) data and locally maintained Real Property tax data.

Response Requirement

The Bidder must complete Attachment E, Functional Requirements Response Form.  Any narrative provided by the Bidder must detail  how the proposed System meets the requirement of this section.  The Bidder’s response must provide the State with a clear understanding of how the proposed System meets the requirement.

Failure to provide sufficient detail to the desirable topic of this section will result in a reduced functional score.

# Technical Requirements

This section of the RFP provides instructions to Bidders regarding information that is to be included in the Technical Proposal.  The State reminds Bidders that responses must be complete, factual, and as detailed as necessary to allow the State to perform a comprehensive review and evaluation of proposed Services, capabilities and experience.

The purpose of the Technical Proposal is to provide a Bidder with the opportunity to demonstrate its qualifications, competency and capacity to undertake the engagement described herein in a manner which complies with applicable laws and regulations, and the Requirements in the RFP; it should specifically detail the Bidder’s qualifications and experience providing Services sought by the State (including the experience of Subcontractors, where applicable).  The Bidder must not include costs in the Technical Proposal document.

Certain requirements are considered critical to successful project implementation.  These critical requirements are indicated as Mandatory (M).  The Bidder’s response will be evaluated to determine if it meets these mandatory critical requirements.  Therefore, Bidders must provide the Department with all the information requested to establish that they meet the minimums identified in the mandatory requirements.  Failure to provide sufficient detail to the mandatory requirement topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.  Bidder responses that meet those minimums may gain evaluation points in the scoring process to the extent the response exceeds the minimum requirement.  Certain requirements are desirable for project implementation and are indicated as Desirable (D).  The Bidder’s response to desirable requirements will be evaluated and scored.

- Technology Considerations

The State is only willing to consider:

Multi-tier Web-based Systems, utilizing modern technologies, which employ a Thin Client, middleware services, and a backend enterprise Level database data tier within a Multi-tenant Infrastructure.

In addition, the System will include the capabilities of Document Management, GIS, Valuation, Standard and Customized Reporting and Sketching.  The System must be expandable in the future to include the integration of electronic filing of Real Property related forms, billing and payment collection.

Finally, the System must have an architectural foundation which allows integration with School Tax Relief Program (STAR), O365 and Standard Security Federation services as well as facilitates Data Sharing and File Transfers.

All modules and integration points of the RPSv5 System must be commercially available and be fully operational in order to be considered and scored as part of this RFP.

- Architecture (M/D)

The proposed System must employ a Web-based Thin Client, allow for access via mobile devices, support Multi-tenancy and be proven in supporting and maintaining large data sets (over one million properties).

Response Requirement

The Bidder must complete Attachment F, Architecture Response Form with a narrative addressing the following:

How will the architectural foundation integrate with the following systems or applications?

- STAR (M) - Explain how the proposed System will integrate with STAR.

- Data Sharing and File Transfers (M) - Explain how the proposed System facilitates Data Sharing and File Transfer.

- Office 365 (M) - Explain how the proposed System will integrate with Office 365.

- Standard Security Federation services (M) - Explain how the proposed System will integrate with Standard Security Federation services.

    - Describe the current application Technology Stack. (M)

    - The proposed System must be compatible for use with current supported versions of Internet Explorer.  Confirm that the System is compatible for use with the current version of Internet Explorer. (M)

      - The System should be able to display and have full functionality in all other Web Browsers in order to support all device types.  Provide detail regarding which Web Browsers the proposed System will display and have full functionality. (D)

    - Describe the Web-based Thin Client including  screen shots of the client. (M)

    - Confirm that the System allows for access via mobile devices. (M)

    - Explain in which ways the proposed System supports and utilizes Multi-tenancy. (M)

  - Provide examples of how Multi-tenancy is currently employed for other customers. (M)

- System Hosting (M)

The RPSv5 System will be hosted at the State’s Data Center. The Data Center’s Infrastructure has specific services which are delivered through a service catalog, and will be available to subscribers. Included in the catalog are standardized Infrastructure service bundle options.

- The State’s Data Center supports the following platforms:

            - IBM POWER AIX

            - Red Hat Enterprise Linux

            - Microsoft Windows Server

- The State’s Data Center supports the following enterprise databases:

            - Oracle

            - MS SQL

            - DB2

The System must be able to be employed in a Virtualized environment.  The System must be developed/configured/etc. to operate in a shared services virtual environment.  In most cases, the software will run on a VMware Virtual Machine on centralized servers.

Response Requirement

The Bidder must complete Attachment G, System Hosting Response Form with a narrative addressing the following:

- Explain in detail (with diagrams, Documentation, and specifications) the proposed System’s Infrastructure.  (M)

    - Detail the current use Infrastructure Technology Stack. (M)

    - Identify which of the platforms listed in Section VI.A.2 the proposed System utilizes. (M)

    - Identify which of the enterprise databases listed in Section VI.A.2 the proposed System utilizes. (M)

    - Explain how the proposed System will be Virtualized. (M)

- System Performance/Usage/Scalability (M)

The Bidder must provide a System which supports a Multi-tenant Web-based Enterprise Level System, which employs a Thin Client, and supports access by an anticipated average user community of 3,000 Concurrent sessions of Authorized Users in addition to inquiry access by the General Public. The proposed System must meet the minimum requirements and scale on demand to meet peak time usage and high traffic timeframes.

The proposed System will be one centralized deployment, in which the State hosts the application for the Real Property Taxing Jurisdictions around the state.

The proposed System must meet the minimum requirements for transactional performance.  Therefore the proposed System must run 95% of transactions in less than 5 seconds. The proposed System must be able to produce Tax Rolls for a Real Property Taxing Jurisdiction in under one hour.

The Bidder must confirm that the proposed System will meet the NYS accessibility requirements outlined in the following document:

http://www.its.ny.gov/sites/default/files/documents/nys_p08-005_memo_09102010.pdf.

Response Requirement

The Bidder must complete Attachment H, System Performance/Usage/Scalability Response Form addressing the following:

- Describe how the System will meet the minimum requirements of System Performance/Usage/Scalability. (M)

- Explain how the proposed System will scale during high volume demand. (M)

- Give examples of response times (e.g., screen refresh, data transmission). Describe the testing tools and best practices utilized to measure response times. (M)

- Explain how the proposed System will be utilized by all levels of Authorized Users. The Bidder must provide a clear understanding of the hierarchy of the user usage structure. (M)

- Describe how the proposed System runs 95% of transactions in less than 5 seconds, and how the proposed System would be able to produce Tax Rolls for a Real Property Taxing Jurisdiction in under one hour, as any processing over one hour would be deemed poor performance. (M)

- Confirm the proposed System will meet NYS accessibility requirements of the accessibility policy. (M)

- Disaster Recovery (M)

The Contractor must have in place its comprehensive Business Continuity Plan, as necessary and in the manner agreed upon, which provides alternative arrangements for all Services in the event of a short-term business interruption and/or long-term loss of performance capability. The Contractor must affirm that it will notify the State in the event of the activation of the Disaster Recovery Plan in the manner agreed upon.

The RPSv5 System will be hosted at NYS’s Data Center. NYS has its own Disaster Recovery process, policies and procedures. The RPSv5 System will be incorporated into the State’s Disaster Recovery plan, therefore the Contractor must provide the State with all related Disaster Recovery Documentation which will be necessary for the State’s use to incorporate the RPSv5 System into its Disaster Recovery process. The provided Disaster Recovery Documentation must include the bulleted response items listed below, but should not be limited to only these requirements. If the Contractor believes that additional information is necessary for Disaster Recovery, the Contractor must include this Documentation along with the Disaster Recovery response below.

Response Requirement

The Bidder must complete Attachment I, Disaster Recovery Response Form addressing the following:

- Affirm that it has a comprehensive Disaster Recovery/Business Continuity Plan. (M)

- Affirm that it will notify the State in the event of the activation of its Disaster Recovery Plan in the manner agreed upon. (M)

- Describe the System’s fault tolerance and Disaster Recovery approaches. (M)

- Describe any single points of failure. (M)

- Security (M/D)

The Bidder must provide a Real Property Tax System which prevents gaps in the secure operations of the proposed System. The proposed System must not expose System vulnerabilities through flaws in the design, development, deployment, upgrades, or Maintenance of the proposed System.

The Bidder must review the State’s Policies and Standards and be able to provide a System which prevents gaps in the secure operations of the proposed System.  The Policies and Standards are found at: http://www.its.ny.gov/eiso/policies/security.

The Bidder will provide a Secure Coding Policy for review.  Requirements for background checks and training in secure coding techniques for Development team members should be included in or provided as a supplement to the Secure Coding Policy.

The web server must be secure, allowing only 128-bit HTTPS connections using the SSL 3.0 protocols at a minimum. The site must be restricted exclusively to connections from the approved State server. Any and all data transmitted to users over a network must be encrypted using the 128-bit HTTPS connections using the SSL 3.0 protocol at a minimum. It is desirable that the System handles Data at Rest as well as Data in Flight or Data in Process.

Application data is not to be stored directly on the web server; any data collected on the web server should be immediately written to a database residing on a different host.

User IDs and passwords must not be Hard-Coded into any portion of the application.

The web server must be configured to not allow browsing of the web server pages without user authentication or public access rights.

The System must restrict and maintain data and database access to Authorized Users, in accordance with the privileges of those users.

The Contractor will provide an independent third-party security review and report of all software in the System.  The results of the security review must be approved by the State before the RPSv5 software is deployed to the Production Environment.  The cost of this review will be the sole responsibility of the Contractor.

It is desirable that the proposed System:

- Include multiple authorization roles and data factoring to limit data access to only those who need access to a particular subset of the data.

- Contain active monitoring and alerting of all data access.

- Contain proactive monitoring of all network activities and blocking of all suspicious activities.

Response Requirement

The Bidder must complete Attachment J, Security Response Form addressing the following:

- Explain how the included security tools in the proposed System work with Standard Security Federation services. (M)

- Describe how the Bidder will meet the State’s Policies and Standards and will prevent gaps in the secure operations of the proposed System. (M)

- Provide documentation for the Bidder’s secure coding policies and standards.  This should include documentation on how the Bidder verifies that development team members have had background checks and have had training in secure coding techniques. (M)

- Explain how the proposed System restricts access to the following: (M)

    - Administrative tool access

    - Application access

    - Menu access

    - Record access

    - Field access

    - Querying/reporting access

- Provide documentation detailing how the proposed System complies with 128-bit HTTPS connections using SSL 3.0 protocol at a minimum. (M)

  - Does the proposed System handle Encryption of Data at Rest? (D)

      - If yes, explain how the proposed System handles Encryption of Data at Rest.

  - Does the proposed System handle Encryption of Data in Flight or in Process? (D)

      - If yes, explain how the proposed System handles Encryption of Data in Flight or in Process.

- Explain how the proposed System complies with the application data storage requirements. (M)

- Explain how the proposed System complies with the no hardcoding of user ID(s) and password(s) requirements. (M)

- Describe how the proposed System is configured to restrict web browsing of the web server without user authentication. (M)

- Describe how the proposed System restricts data and database access to Authorized Users. (M)

- Describe how the Contractor will track and remediate all security issues uncovered during the entire development life cycle, and how the Contractor will provide an independent security review before any software is deployed to the Production Environment. (M)

- Describe how the proposed System provides for multiple authorization roles and data factoring to limit data access to only those who need to access a particular subset of data. (D)

- Describe how the proposed System provides for active monitoring and alerting of all data access. (D)

- Describe the proposed System’s proactive monitoring of all network activities and blocking of suspicious activities capabilities. (D)

- Licensing/Source Code Escrow (M)

- License (M)

      - Bidder’s Software, Hardware, Appliance(s), and Other Item(s) (M)

The Bidder must propose a License for its COTS software and the customizations required for the System (“Bidder’s software”) which grants the State a non-exclusive, royalty-free, perpetual, Concurrent and unlimited (as to number of users) License to access, deploy, use, execute, reproduce, display, perform and/or merge the Bidder’s software (collectively referred to herein as “’use of’ or ’to use’ the Bidder’s software”). In addition, the License proposed by the Bidder must grant the State the right to duplicate the Bidder’s Software for backup, operations continuity, and disaster recovery purposes. The License proposed must be irrevocable.  Bidder’s remedy for all damages shall be exclusively at law, except that Bidder shall have the right to seek injunctive relief to prevent the publication of any Bidder owned intellectual property should the State publish or seek to publish such intellectual property.

The License grant shall provide for use of the Bidder’s software by the State as necessary to effectuate the business purposes for which the State is procuring the Bidder’s software, as described within, and for use by any third parties that may be engaged by the State to perform any such functions on the State’s behalf. For purposes of the License grant, such grant shall also include use of the Bidder’s software and Documentation by all Real Property Taxing Jurisdictions that may at any time decide to use the System. The License rights granted by the Bidder must extend to use by all such Real Property Taxing Jurisdictions, for all uses as necessary to effectuate the business purposes for which the State is procuring the Bidder’s software, as described within, and to any third parties engaged by the Real Property Taxing Jurisdictions to perform any such functions on their behalf.

The State reserves the right to procure on its own some or all of Bidder manufactured hardware, appliance(s), or other item(s) a Bidder may propose for the System, or to procure through the Bidder some or all of the Bidder manufactured hardware, appliance(s), or other item(s) proposed.   In the event the Bidder proposes utilization of any Bidder manufactured hardware, appliance(s), or other item(s) in the System, the Bidder must:

- Identify the name and function of the Bidder manufactured hardware, appliance(s), or other item(s) that is proposed;

- Submit with the Bid a copy of all end-user license agreements (EULA) (or other agreements, if not an EULA) which the State will be requested to agree to; and

- Provide the costs associated with each Bidder manufactured hardware, appliance(s), or other item(s) proposed on Attachment 19 – Financial Response Form. Cost information must not be provided as a response to this section in the Bidder’s Technical Proposal.

      - Third-Party Products  (M)

The State reserves the right to procure on its own some or all Third-Party Products a Bidder may propose for the System, or to procure through the Bidder some or all of the Third-Party Products proposed.   In the event the Bidder proposes utilization of any Third-Party Products in the System, the Bidder must:

- Identify by ISV name, product name, and function each Third-Party Product that is proposed;

- Submit with the Bid a copy of all end-user license agreements (EULA) (or other agreement, if not an EULA) which the State will be requested to agree to; and

- Provide the costs associated with each Third-Party Product proposed on Attachment 19 – Financial Response Form. Cost information must not be provided as a response to this section in the Bidder’s Technical Proposal.

In addition, the License proposed by the Bidder must grant the State the right to duplicate the third-party software for backup, operations continuity, and disaster recovery purposes.

- Source Code; Deposit; Access and Use by State (M)

  - The Contractor will be required to either deposit its Product Source Code in escrow for the benefit of the State, including all code and related documentation necessary for the State to fully  utilize and maintain the RPSv5 System, or allow the State to hold all such Source Code in its own custody to be accessed only upon the occurrence of an event of default.  Costs associated with escrowing the Contractor’s Products shall be fully borne by the Contractor. (M)

- The State will consider a third-party escrow arrangement with a designated escrow agent who shall be named and identified to the State.

- If the State determines the escrow arrangement offered is unacceptable and does not meet the needs of the State, the State will require the Bidder to either: (a) negotiate an escrow arrangement acceptable to the State; or (b) grant the State the right to hold the Source Code in its own custody to be accessed only upon the occurrence of an event of default.

- All Source Code deposits in escrow for the benefit of the State shall be certified to the State in writing upon deposit.  In addition, on at least an annual basis, the Contractor will be required to recertify that the Source Code escrow agreement remains in effect and that the deposits of such escrow account are fully up to date, including such Source Code itself and any and all related documentation. (M)

- Source Code will be released to the State upon the occurrence of specified default events.  Should it become necessary for the State to utilize the Source Code, the State shall have the right  to use the Source Code and related documentation for all purposes necessary to continue the Product benefits afforded to the State under the Agreement. (M)

Response Requirement

The Bidder must complete Attachment K, Licensing/Source Code Escrow Response Form addressing the following:

In accordance with Section VI.A.6.a - License, the Bidder must:

- Affirm understanding of, and agreement to comply with, the License requirements as set forth in a.i. Bidder’s Software, Hardware, Appliance(s) and Other Item(s). (M)

- Supply Bidder’s form COTS software License agreements (for informational purposes only). (M)

- Affirm understanding of, and agreement to comply with, the requirements of a.ii. Third-Party Products. (M)

- Supply the required information and a copy of all EULAs (or other agreements) for all Third-Party Product(s) proposed for use in the System, as applicable. (M)

In accordance with Section VI.A.6.b – Source Code; Deposit; Access and Use by State, the Bidder must:

- Affirm understanding of, and agreement to comply with the Source Code requirements as set forth in b.i. (M)

- Affirm understanding of, and agreement to comply with the Source Code requirements as set forth in b.ii. (M)

- Affirm that in the event the State must use the Source Code, the State will be empowered to use it as set forth in b.iii. (M)

- GIS (M/D)

The RPSv5 System relies heavily on GIS tools. Location tools and mapping capabilities play significant roles in Parcel management. The proposed System must contain a GIS toolset either in the software or through integration with a third-party GIS toolset.  The State’s preference is the RPSv5 System utilizes Environmental Systems Research Institute, Inc. (Esri) for its GIS toolset.

Below find standard uses of GIS software within the individual Parcel maintenance construct:

  - Standard Geocoding capabilities (D)

  - Standard mapping capabilities (M)

  - Routing (D)

  - Map exporting/updating/saving (M)

It is desirable that the proposed System allows for the following:

- In the future, New York State will have an available base map of New York State Parcel data.  It is desirable for the localities, and the State to be able to utilize this data.  (D)

- In the future, New York State will publish its own statewide Geocoding service.  It is desirable for the localities and the State to be able to utilize the State’s Geocoding service. (D)

Response Requirement

The Bidder must complete Attachment L, GIS Response Form addressing the following:

- Does the proposed System provide for GIS capability and/or provide for integration with third-party GIS? (M)

      - Describe the proposed System GIS capabilities. (M)

      - Explain what product and version of GIS is currently in use in the proposed System. (M)

    - Identify any third-party GIS toolset that the proposed System integrates with and where they are in use.  (D)

- Describe how the proposed System provides for the following standard uses:

      - Standard Geocoding capabilities (D)

      - Standard mapping capabilities (M)

      - Routing (D)

      - Map exporting/updating/saving (M)

- Will the GIS capability offered by the System be able to import and use the published shapes, files and/or map document?  Explain how the proposed GIS capability will accomplish this task. (D)

- Explain how the proposed System will allow for utilization of the state’s Geocoding service.  (D)

- Explain how the proposed System will work with a base map of NYS Parcel data. (D)

- Sketching (M/D)

The RPSv5 System must contain the ability to sketch while managing Parcels either contained in the software System or through integration with a third-party sketching tool.  The State prefers that the proposed System utilizes a state of the art sketching tool; however the State is open to other sketching toolset options or integrations.

Below are desirable standard uses of sketching within the individual Parcel maintenance construct.

    - Architectural drawing

    - Dimensioning and symbols for architectural drawing

    - Line drawing

Response Requirement

The Bidder must complete Attachment M, Sketching Response Form addressing the following:

- Does the proposed System provide for Sketching capability and/or does your System provide for integration with third-party Sketching? (M)

- Describe the proposed System’s Sketching capabilities. (M)

  - Explain what product and version of sketching software is currently in use in the proposed System.  (M)

  - Identify any third-party Sketching package that the proposed System integrates with and where they are in use.   (D)

- Detail how the proposed System will be capable of allowing Authorized Users to sketch and attach sketches to specific Parcels. Include screen shots. (M)

- Explain how sketches will be retrieved, how sketches will be displayed and what mechanisms are used for updating, exporting and saving sketches. (M)

- Describe how Sketching in the proposed System, provides for the following standard uses:

  - Architectural drawing (D)

  - Dimensioning and symbols for architectural drawing (D)

  - Line drawing (D)

- Document Management (M)

The RPSv5 System must have the ability to manage documents while managing Parcels.  The proposed System must contain a Document Management package either in the software or through integration with a third-party Document Management package. For specific functional requirements of Document Management, refer to Section V. Functional Requirements of this RFP.

Response Requirement

The Bidder must complete Attachment N, Document Management Response Form addressing the following:

- Does the proposed System provide for Document Management capability and/or does the proposed System provide for integration with third-party Document Management? (M)

    - Describe the proposed System’s Document Management capabilities. (M)

    - Explain what product and version of Document Management is currently in use in the proposed System.  (M)

  - Identify any third-party Document Management systems that the proposed System integrates with and where they are in use. (D)

    - Explain how the System manages electronic documents such as correspondence, notices, forms and images. (M)

    - Describe the proposed System’s ability to publish documents, including online, application development and content related Documentation. (M)

    - Explain how Document Management integrates with Workflow. (M)

    - Explain how Authorized Users can change view and revise an existing notice or correspondence.  (M)

    - Explain how Authorized Users can view the history of all correspondence. (M)

    - Is there room for integration with other Document Management products which are not included in the current integration list? (D)

- Billing and Collection (M)

A future integration part of the RPSv5 System is to have the ability to facilitate Real Property Tax billing and collection of payment.  The System must have billing and payment collection capability and/or allow for the integration of a separate billing and payment collection System. (M)

Response Requirement

The Bidder must complete Attachment O, Billing and Collection Response Form addressing the following:

- Does the proposed System provide billing and payment collections capabilities and/or does it provide for integration with a third-party billing and payment collection software? (M)

  - If the System provides billing and payment collections capabilities, describe how the proposed System provides billing and payment capabilities.

  - If the System integrates with a third-party billing and payment collection software, identify which third-party packages the proposed System will integrate with and where they are in use.

- Business Rules (M/D)

The Bidder must provide a mechanism for the State and Real Property Taxing Jurisdiction users of the RPSv5 System to edit, create and apply rules to control or influence the operations, definitions and constraints of their business needs. Business rules can apply to people, processes, business behaviors and computing systems.

Response Requirement

The Bidder must complete Attachment P, Business Rules Response Form addressing the following:

- Describe how business rules are managed and modified in the System. (M)

- Does the proposed System utilize a Business Rules Engine (BRE) that allows for the separation and specification of business rules from programming components? (D)

- Describe how the System user-interface assists with the creation, modification and deployment of business rules. (M)

- Is there a history maintained of business rules? (D)

  - If yes, provide a description of the process.

- Describe the central business rules repository. (M)

- Provide a representative sample of items that can be configured by business rules and those needing programming. (M)

- Reporting and Analytics Toolset (M/D)

The Bidder must provide standard and custom reports for Authorized Users to build, configure, consolidate, organize, format and summarize their data in the RPSv5 System. In addition, the Bidder must provide a means for the users to examine, compare, and analyze their data with an analytics toolset.

Response Requirement

The Bidder must complete Attachment Q, Reporting and Analytics Toolset Response Form addressing the following:

- Describe the reporting capabilities of the proposed System.

    - Provide a list of standard reports, by module, that come with the System. (M)

    - What reporting tools are available (e.g. querying tools, formatting, etc.)? (M)

- What On-Line Analytical Processing (OLAP) tools are available? (D)

- The State uses reporting tools, such as IBM Cognos and Crystal Reports. Does the reporting module in the proposed System integrate with these tools? (D)

    - If yes, explain how the proposed System would integrate with these tools.

- Are there any interfaces to Microsoft Office (O365)? (D)

- If yes, provide an example.

- Do the same security definitions apply to the reporting tools, as to the System? (D)

  - If yes, provide an example.

- Do you provide a data warehouse or use the production system for ad hoc reporting? (D)

  - If yes, provide an example.

- Administration/Development Toolset (M/D)

The Bidder must provide a means for the Assessing Units to administer and configure their tenancies.  Administration toolsets must be included with the software.  Tools must be available to configure the software (e.g., add fields, create new tables, change menus, update business rules, customize toolbars, etc.).

Response Requirement

The Bidder must complete Attachment R, Administration/Development Toolset Response Form addressing the following:

- Describe the administration toolsets. (M)

- Describe all available tools for configuration. (M)

- Describe the help indices available as guidance for toolset usage. (M)

- What is the Rollback availability, and/or practice, for changes made to data via a toolset? (D)

- System Environments (M)

The Bidder must describe any back-end systems, and hardware needed to configure and support the required environments for developing, User Acceptance Testing, Performance Testing, and training with the proposed System.

Below are the five environments necessary to support the new RPSv5 System.  The Bidder must provide Documentation and necessary support plans for each environment.

- The Development Environment

- The User Acceptance Test Environment

- The Stress

- Environment

- The Training Environment

- The Production Environment

Response Requirement

The Bidder must complete Attachment S, System Environments Response Form addressing the following:

- Explain all necessary back-end systems and hardware that will be required (by both the Bidder and the State), to support these five environments. (M)

Explain how the changes and migrations will work through each environment. (M)

- Deployment/Go-Live Plan (M)

The final stage of the project is marked by the transition of the RPSv5 System to the Production Environment. All necessary go-live activities shall be identified, executed, documented and reviewed.  Once deployed, the agency may begin to use the System in their day-to-day activities. The Bidder should describe how they would coordinate and manage the integrated cutover planning and execution for all functionality and critical areas to the Production Environment.

Response Requirement

On Attachment T, Deployment/Go-Live Plan Response Form, the Bidder must complete a Deployment/Go-Live Plan document containing the following criteria and any other criteria deemed necessary by the Bidder for the Implementation of the proposed System.

- In preparation for System deployment, the Bidder must provide detailed measures that will be taken by the Contractor to ensure that the application can be assembled and installed in the state’s designated environment. Specific items that would be delivered shall be documented in a Go-Live checklist. The checklist shall contain all the information required to assemble the application, databases and supporting infrastructure in order to place the new System into production. (M)

- The Bidder shall incorporate the above in a detailed step-by-step Rollout to Production Plan that documents all the activities that need to be accomplished to successfully migrate the new System to the Production Environment. The Plan shall provide a detailed schedule of activities with key go-no go decision points identified throughout the deployment process. (M)

- The Bidder should describe bug and patch applications (if any). The Bidder shall identify and document any bug patches or upgrades that may occur during the deployment. (M)

# General Requirements

- Project Management (M)

Success of this project is dependent on the quality and experience of the Contractor’s teams assigned to do the work.  The Bidder must demonstrate that its organization is capable of staffing and sustaining a project of the size and scope of the RPSv5 System.

## Project Management Approach (M)

The proposed System must include a comprehensive project management plan complete with a description of activities, activity schedule and resources proposed to guarantee a successful implementation.

The State expects “key personnel” for the selected Bidder to be assigned to the project for a minimum of 36 months to ensure continuity of knowledge.  Key personnel are defined as individuals on the Contractor’s project team with primary or otherwise significant responsibility for key work, activities or task components on the critical path of the project.  An example of key personnel could be a project manager, specialist, person responsible for coding critical system interfaces, etc.  Bidders should also provide a description of their ability to bring in additional highly-capable key personnel, if required, including the typical speed at which such personnel could be provided.  This is important in order to minimize any disruptions to the State’s project target timetables.

The Contractor shall not transfer or replace the Project Manager or other individuals designated as “key personnel” unless such transfer or replacement is at the State’s request or due to a bona fide promotion, illness, family leave, disability, termination of employment, or other circumstance beyond the Contractor’s reasonable control.  Prior to any permitted transfer of “key personnel” to another position, the Contractor shall provide the State with at least thirty (30) days’ notice of such transfer. No staffing decisions regarding the addition or removal of Contractor staff will be made without the State’s prior consent and approval.

The State reserves the right to screen and approve or deny all personnel, including Contractor employees and Subcontractor(s), assigned to this engagement. The selected Bidder must ensure that all personnel engaged in this effort are sufficiently experienced and proven in providing the specific services requested and that all work provided meets high quality standards as deemed appropriate.

Response Requirement

The Bidder must complete Attachment U, Project Management Response Form addressing the following:

- Provide a comprehensive project management plan for delivering the RPSv5 System outlining all required services including requirements analysis, configuration, application integration, user training, system acceptance, testing, and system support. The plan would identify major releases, Deliverables and major milestones and the related timelines for accomplishing these tasks and fully implementing the System. The project plan should provide the specific tasks to be performed and start and end dates for each task, as well as specifying the release plan and modules proposed for each phase. (M)

- Provide approach illustrating usage of a project status tracking website. This website should track the status of all milestones including, but not limited to, roles and responsibilities, definitions, weekly status reports, status updates, dependencies, issues and shared documentation. (M)

- Provide a proposed project staffing roster and position descriptions (roles/responsibilities). The Project Manager for this engagement must be at least a Project Manager III as defined on Exhibit B – Minimum Qualifications for Mandatory Job Titles. (M)

- Provide an organization chart showing the Bidder’s organization for this project, and how it will interact with the State’s staff and other entities. Also, include a narrative describing the organization and interactions. The Bidder’s key project personnel may work off-site for most activities of the project unless on-site work is necessary and agreed to by the State’s Project Manager. The Bidder shall identify those staff that will be on-site versus off-site and the percentage of time for each. (M)

- Provide an organizational chart that demonstrates how the proposed project team integrates with the Bidder’s overall organization. (M)

- Affirm that staff identified in the Bidder’s proposal will actually perform the assigned work. (M)

- Certify the intent and ability to ensure the continued assignment of originally proposed Bidder personnel throughout the State’s project beyond originally planned durations in the event of unexpected shifts in project schedule. (M)

- Provide a detailed plan regarding backing up Contractor project staff in the event of scheduled/expected and unscheduled/unexpected absences for both short and longer term durations. (M)

- Provide a Project Management approach which describes, in detail, the Bidder’s approach to delivering the RPSv5 System emphasizing the delivery of working software components throughout the duration of the project. (M)

## Risk Mitigation (M)

The State requires the Bidder to demonstrate its capacity to anticipate and minimize risks. The State requires the Bidder to identify and describe the implications of risks, and the risks’ impact on its proposed System, project timeline and the Deliverable milestones.

- The Bidder will identify, analyze, prioritize, plan, track, mitigate and monitor all generic and Product-specific risks. Examples of both are as follows:

- Generic risks

  - Limiting scope creep

  - Loss of key personnel

  - Bankruptcy

- Product-specific risks

  - Technology

  - Software development, testing, stress testing, training and production environments

  - Software testing complexities

  - Customization and configuration

Identified risks by the Bidder must not be limited to the above list. This list was provided as an example of risks which fall into the established risk categories.

Response Requirement

The Bidder must complete Attachment V, Risk Mitigation Response Form addressing the following:

- Provide a table of all identified risks. The risks must be prioritized, given a status of high, medium, or low, assigned an owner, given a description and detailed with all preventative measures which apply. (M)

- Provide the means by which all risks will be monitored, (i.e., what monitoring tools, team members, and risk resolution measures will be employed).  (M)

Risk areas have been identified by the State in regard to the RPSv5 System.  As a part of the Risk Mitigation Plan, the Bidder:

  - Will provide its strategy for ensuring that all participating Real Property Taxing Jurisdictions are making comparable progress toward completion of setting up and working with their tenancy within the RPSv5 System. The Bidder will include assumptions it has regarding specific responsibilities of the State or actions to be carried out by the State to facilitate this end. (M)

  - Must propose what they can offer to the State to lower risks associated with maintaining customizations in new software Releases, include whether the State will be able to influence future development of the System. The Bidder will explain how it will provide and maintain customizations to their System so that the Bidder minimizes the cost impact on standard Maintenance.  (M)

## Training/Technology and Knowledge Transfer (M)

As part of the System Development Life Cycle, training/technology and knowledge transfer play valuable roles.  The Bidder will provide plans, timelines, approaches and any other information necessary to convey how the Bidder will provide training and knowledge transfer as part of the RPSv5 SDLC. The State anticipates a train-the-trainer approach. Training/technology and knowledge transfer, in some cases, will be an ongoing part of development, implementation and the final Deliverable of the completed RPSv5 System.

Response Requirement

On Attachment W, Training/Technology and Knowledge Transfer Response Form, the Bidder must describe its approach to training/technology and knowledge transfer.  The Bidder will explain how a Training Environment would be created and maintained.  Samples of training materials shall be provided by the Bidder.  The Bidder should specifically discuss:

  - Knowledge transfer planning, execution, and measurement approach and tools as it pertains to State staff and the user community on the RPSv5 System. (M)

  - The Training Environment requirements (facilities, hardware, software, databases, etc.) (M)

  - How WebEx (or other related products) will be utilized as part of the knowledge transfer and training of State staff. (M)

  - A timeline, approach and staffing plan for resource planning for training in relation to other implementation activities. (M)

  - Required ongoing training exercises. (M)

  - Identification of State staff that would need to be trained, how often and the length of each training session. (M)

  - What will be the State’s role in the training of State staff, and Authorized Users? (M)

The Bidder must provide a System training plan that includes the following items (if any aspect of the training/technology and knowledge transfer process is not included in the below list, the Bidder shall add additional areas):

  - The proposed training plan/strategy, including options for on-site or off-site training services to be held in the Albany area, for the project work team, Authorized Users, and technology personnel. (M)

  - The roles and responsibilities of the Bidder’s team in the design and implementation of the training plan (e.g., development of customized training materials, delivering training to State Authorized Users). (M)

  - How training of State staff will be handled by Bidder. (M)

  - The roles and responsibilities of State staff in the design and implementation of the training plan. (M)

  - The knowledge transfer strategy proposed by the Bidder to prepare State staff to maintain the System (including the conversion software) and System training programs after it is placed into production. (M)

  - Descriptions of classes/courses proposed in the training plan. Training shall include use of the System as well as training for any business process changes required. The Bidder should specify the unit of measure for its training (e.g., units, classes, days, class size, etc.) and define the hours associated with these units of measure. (M)

- Bidder Experience and  References (M/D)

The Bidder must have experience with the development and implementation of Enterprise Level Real Property tax systems.  The Bidder must submit the same two (2) qualifying engagements which meet the criteria provided in Section IV. Qualifying Requirements, B. of this RFP in response to this requirement.  Additionally, the Bidder should submit two (2) client references from two (2) distinct engagements for a Real Property Tax solution which have surpassed the SDLC, and are in a state of maintenance.  It is desirable that Bidders possess prior experience developing a solution that administers the Real Property Tax Laws of New York State.  The State will also evaluate, but give less weight to Real Property Tax solutions implemented to administer other governments’ Real Property Tax Laws.

The Bidder should select engagements that best meet the criteria to be evaluated.    The Bidder is solely responsible for providing references that are readily available to be contacted by DTF and will respond to reference questions.

Response Requirements

With Attachment X, Experience and References Response Form, Bidders should provide information for client references including contact names, email addresses, etc., who are readily available to be contacted by the Department and capable of responding to questions.

- Acceptance of Deliverables (M)

Deliverables must be Accepted by the State before invoices can be rendered.  Deliverables shall be submitted for Acceptance on the Deliverable Transmittal Form (See Exhibit C).  The State will endeavor to review Deliverables transmitted for Acceptance within a reasonable time  and to promptly respond to the Contractor with Acceptance or rejection.

Notwithstanding, Acceptance requires an affirmative notice of Acceptance by the State. Failure to provide notice of Acceptance, rejection, or a deficiency statement to Contractor will not be deemed Acceptance by the State.  Acceptance of Deliverables will not be unreasonably withheld.

The State shall have the option to evaluate, including directing and/or performing testing on the Deliverable(s) prior to Acceptance, as applicable, at the State’s sole discretion, said tests and data sets to be specified by the State. Where using its own data or tests, the State will have the tests or representative set of data available upon delivery. Tests will be capable of observation by the State, and shall be made part of the Contractor’s standard Documentation. The test data shall remain accessible to the State after completion of the testing.

In the event that the testing cannot be completed successfully within a specified period, and the Contractor or Deliverable is responsible for the failure or delay, the State shall have the option to extend the testing period or to terminate the Agreement. Such termination shall not give rise to any cause of action against the State for damages, loss of profits, expenses, or other remuneration of any kind. The State shall notify the Contractor upon successful completion of the testing.

The Fit Gap Analysis (Deliverable 2) must be timely delivered and Accepted by the State in order for Contractor’s work on the System to proceed.  Should the Contractor fail to successfully complete Deliverable 2, or if Deliverable 2 is determined by the State to be unacceptable, or incapable of being remediated for Acceptance in a timely fashion under the time constraints of the work to be performed, the State, in its sole discretion, shall have the option to terminate the Agreement and conduct negotiations with the next ranked responsible Bidder.  Such cancellation shall not give rise to any cause of action against the State for damages, loss of profits, expenses, or other remuneration of any kind.

Acceptance of Deliverable 4 (Customization, Software Development and Configuration) will occur once the State has verified that all major components of the System are functioning in the User Acceptance Test Environment.  Acceptance of Deliverable 6 (Testing) will occur once all Deliverables to be tested are complete and thoroughly and successfully validated.  Acceptance of Deliverable 11 (Production Deployment) will not occur before the System has been in production for 90 consecutive days without any Severity Level 1 or 2 Post-Production Errors.  Acceptance of Deliverable 11 is considered to be Final Acceptance of the System.

#### Post-Production Errors are defined as follows:

- Severity Level 1 – Critical: The System is down, no work can be performed; e.g., SYSTEM ALERT.

- Severity Level 2 – Serious:  There is a major problem, but there is a work-around for the problem.

- Severity Level 3 – Moderate:  There is a problem, but it does not significantly impact work because there is a mutually agreed upon short term workaround.

- Severity Level 4 – Routine: The work order is a “non-problem,” for example, requests for service, or “how to” questions, or requests for installation of application(s) on new equipment.

If the State provides a Letter of Deliverable Rejection to the Contractor specifying how the Deliverable fails to meet specifications/requirements, the Contractor shall correct the failure within thirty (30) days, or such other time as may be agreed between the parties, and then resubmit the Deliverable for Acceptance by the State, at which point the State will have an additional sixty (60) days to evaluate the Deliverable. If the Deliverable is again rejected, the State, in its sole discretion, may either allow the Contractor to resubmit the Deliverable again for Acceptance, or reject the Deliverable and exercise its option to terminate the Agreement. It is within the State’s sole discretion to determine the number of times the Contractor may resubmit a Deliverable for Acceptance, prior to exercising its option to terminate the Agreement for rejection of a Deliverable(s). If the State rejects the Deliverable and exercises its option to terminate the Agreement, such termination shall not give rise to any cause of action against the State for damages, loss of profits, expenses, or any remuneration of any kind.

See Section III. Post Award Deliverables for process for transmittal of Deliverables.  See Exhibit C for Deliverable Transmittal Form, Exhibit D for Letter of Deliverable Rejection and Exhibit E for Letter of Deliverable Acceptance.

Response Requirement

The Bidder must complete Attachment Y, Acceptance of Deliverables Response Form, affirming understanding of, and agreeing to comply with the Acceptance requirements stated above.

- Change Control Management (M)

Change Control Management is the process by which modifications and enhancements to the Real Property Tax System requirements are administered by the Contractor and the State.  When a circumstance occurs for which a change or addition to the requirements may be necessary, the State will communicate the requirements for the change to the Contractor via the Change Control Procedures as set forth in Exhibit A.   On receipt, the Contractor will estimate the effort and the cost of the change, if a cost is warranted, complete the Change Analysis Form and return to the State with the Change Request for review and approval. Fees associated with Change Controls shall be based on the titles and hourly rates provided on Attachment 19, Financial Response Form, General Rates tab. If the State approves a no cost Change Request, the signed form will be returned to the Contractor to complete the Services.  If the State approves a change resulting in an increase in cost to the Services solicited in this RFP, such change must receive the approval of the Office of the State Comptroller prior to Services being performed.   The Contractor will maintain a log of change requests for the State for the duration of the project.  This log and the accepted Change Request will constitute the record of the changes approved to be made.

Response Requirement

On Attachment Z, Change Control Management Response Form, the Bidder must affirm understanding of the State’s Change Control Management Requirements and provide the following:

- A description of the Contractor’s internal process by which enhancements/changes shall occur once requested by the State during the production phase. (M)

- Bidder shall provide information on the following four change management scenarios which are being presented for the Bidder to review and respond with details on how these changes would be implemented “across” their respective System (e.g., would the cases require code or configuration changes in order to be implemented, what role Bidder’s staff would play in making code/configuration changes, and what role State staff would play in making code/configuration changes): (M)

Responses must address:

      - Any areas affected by the change;

      - Whether it can be done with basic user configuration tools only;

      - Whether it requires web application code/screen changes;

      - Whether it requires database changes;

      - The process of compiling the code and transferring to the State Data Center for User Acceptance Testing; and

      - Specifically, explain the responsibilities of the Contractor and the responsibilities of the State in order to implement these changes.

Change Management Scenarios

- Revise screen display of Structure Code Reference Data

    - Business need – Authorized Users require the RPSv5 System to provide a more elaborate explanation of a coded field.  This field is displayed on multiple screens and is updatable on some screens.    How flexible is screen design in the System?

- Parcel Class Data - Increase granularity of Class Percentages

    - Business need - Municipalities which have adopted the homestead provisions of Article 19 RPTL and have Parcels that are "split between both the homestead and non-Homestead Classes" have perpetuated a previously unforeseen issue.  Where one class was extremely large relative to the other class, rounding associated with the periodic recalculation of Assessed Values could result in a zero Assessed Value for the smaller piece.  This issue will have a negative impact related to the STAR program, Assessor's Reports and various Equalization products computed by the Department. This process uses the class percentages fields defined as Numeric (3).  How are data typing and precision changes handled?

- STAR Savings Cap - Legislative Revision to Section 1306-a RPTL

    - Business need - Real Property Tax Law was changed effectively limiting the amount of increase in STAR related savings a taxpayer could receive, from one year to the next to 2% or less. Prior to this statute, no limit existed in the billing cycle. Since schools are effectively reimbursed by NYS for STAR savings incurred by the property owner, NYS's costs associated with this program were rising at an unsustainable rate.  In addition to limiting the STAR savings amount, changes are also required to the Tax Roll and Bill processing modules. The tax extension programs and extract files, tax bill content and rounding of totals all require extensive changes to meet new requirements.

- Annual ORPTS Business data changes affecting the Real Property Tax System

    - Business need – Annual cycle changes are required to the Real Property Tax System to incorporate new fields, or changes to existing fields that allow ORPTS business to process current data for annual Equalization Rates and Full Value Measurement estimations. This change management process creates new fields and System changes that support the Annual Municipal Tentative and Final Assessment Roll submittal process. These annual RPS Assessment Roll submittals are loaded into an internal Parcel database which supports all ORPTS business program areas.  Provide examples of how you handle annual cycle changes.

- Product/System Warranty (M)

The Contractor must provide a minimum of two years of warranty service to the State following the State’s Final Acceptance of the System (the “Warranty Period”). The warranty services must cover all items included in Section VII.G., Maintenance and Support.

Contractor warrants that, for the duration of the Warranty Period, all Product(s), hardware, appliance(s), or other item(s), and constituting parts of the System specified and furnished by or through the Contractor shall individually, and where specified and furnished as a System, at no expense to the State, be substantially uninterrupted or error-free in operation and guaranteed against faulty material and workmanship.  During the Warranty Period, defects in the materials or workmanship of Products, hardware, appliance(s), or other item(s) specified and furnished by or through Contractor shall be repaired or replaced by Contractor at no cost or expense to the State.  Contractor shall extend the Warranty Period for the System as a whole by the cumulative periods of time, after notification, during which an individual component or the System as a whole requires servicing or replacement (down time) or is in the possession of the Contractor, its agents, officers, Subcontractors, distributors, resellers or employees (“Extended Warranty Period”).

Any component or part replaced by Contractor under a warranty shall be guaranteed for the greater of: (1) the Warranty Period set forth herein; or (2) the manufacturer’s standard commercial Warranty Period offered for the Product, if applicable.

All costs for materials, labor, and transportation incurred to replace Products, hardware, appliance(s), or other item(s), or the System as a whole during the Warranty Period shall be borne by the Contractor, and the State shall in no event be liable therefor.

Where Contractor, an Independent Software Vendor “ISV”, or other third-party manufacturer markets any Product(s), hardware, appliance(s), or other item(s), delivered by or through Contractor with a standard commercial warranty, such standard warranty shall be in addition to, and not relieve the Contractor from, Contractor’s warranty obligations during the Warranty and Extended Warranty Period(s).  Where such standard commercial warranty covers all or some of the Warranty or Extended Warranty Period(s), Contractor shall be responsible for the coordination during the Warranty or Extended Warranty Period(s) with ISV, or other third-party manufacturer(s), for warranty repair or replacement of ISV’s, or other Third-Party  Product(s).

Where Contractor, ISV or other third-party manufacturer markets any Product(s), hardware, appliance(s), or other item(s) with a standard commercial warranty that goes beyond the Warranty or Extended Warranty Period(s), Contractor shall notify the State and pass through the standard commercial warranty to the State at no additional charge; provided, however, that Contractor shall not be responsible for coordinating services under the standard commercial warranty after expiration of the Warranty and Extended Warranty Period(s).

Response Requirement

On Attachment AA, Product/System Warranty Response Form, the Bidder must affirm understanding of, and agreement to comply with the Product/System Warranty Requirements stated in this Section.

- Maintenance and Support (M)

#### Software

#### Maintenance and support (“Maintenance”) shall include, at a minimum, (i) the provision of error corrections, updates, enhancements, revisions, fixes, upgrades and new Software Releases to Licensee, and (ii) help desk assistance with locally accessible “800” or toll free, local telephone service, or alternatively on-line help desk accessibility.  Contractor shall maintain the Product so as to provide Licensee with the ability to utilize the Product in accordance with the Product Documentation without significant functional downtime to its ongoing business operations during the technical Maintenance term. As software updates are released, distribution of those updates is the responsibility of Contractor during the two-year Warranty Period and any subsequent Maintenance period(s).  Bidders also must include in their proposal a detailed Help Desk strategy for the State, both during the implementation, upon “go-live,” and for the Warranty, Extended Warranty and Maintenance Period(s). (M)

Contractor will provide Maintenance commencing upon Final Acceptance of the System (Acceptance of Deliverable 11), Concurrent with the Warranty Period at no additional charge to the State.  Payment for Maintenance will commence upon expiration of the Warranty Period.

#### The State shall assign a priority rating for each Post-Production Error.  Accompanying response times take effect once a call is placed by the State.  The following priority ratings and accompanying response times shall be used:

- Severity Level 1 – Critical: The System is down, no work can be performed; e.g., SYSTEM ALERT. Corrective-Action Time Frame: Four (4) hours

- Severity Level 2 – Serious:  There is a major problem, but there is a work-around for the problem. Corrective-Action Time Frame: Two (2) work days

- Severity Level 3 – Moderate:  There is a problem, but it does not significantly impact work because there is a mutually agreed upon short term workaround. Corrective-Action Time Frame: Five (5) work days

- Severity Level 4 – Routine: The work order is a “non-problem,” for example, a request for service, or “how to” questions, or requests for installation of application(s) on new equipment. Corrective-Action Time Frame: Five (5) work days or more with concurrence of the State.

#### The Contractor must track all calls made to the central point of contact. (M)

#### The Contractor must keep a record of each problem call received that includes the name of the person who made the call, the date and time the call was received, the State priority rating assigned to the call, a synopsis of the call, the status of the call, the date and time the call was resolved (if resolved), and the corrective action taken to resolve the call. (M)

#### The Contractor must submit this report in a format and timeframe agreed to by the State. (M)

- The Contractor shall also provide the State with all software tools, plans, and Documentation necessary for future System’s Maintenance for Bidders or the State personnel to maintain the System upon completion of the RPSv5 System Contract period. (M)

Hardware, Appliance(s) or Other Item(s)

- Replacement of all parts with manufacturer certified replacement parts to maintain the equipment within the manufacturer’s specifications.

- Preventative maintenance as required by the proposed hardware, appliance(s), or other item(s) specifications.

- Full maintenance service, for the entire length of the Contract and warranty period as prescribed herein, including all components of service, such as but not limited to emergency call back service on an as needed basis, systematic examinations, adjustments, lubrications, repair or replacement of the System component parts.

Response Requirement

On Attachment BB,  Maintenance and Support Response Form, the Bidder must affirm understanding of, and agreement to comply with the State’s Maintenance and Support Requirements.

In addition, the Bidder shall specify the nature of on-going support provided by the Bidder including: (M)

    - Telephone support (include toll-free support hotline, hours of operation, availability of 24 x 7 hotline).

    - Special plans defining “levels” of customer support (e.g., gold, silver, etc.).  Define what level of support is being proposed.

      - Delivery method of future upgrades and Product enhancements including historical frequency of upgrades by module.

      - Availability of user groups and their geographic areas as well as user group contact information.

      - Help Desk, problem reporting and resolution procedures.

      - Bug fixes and patches.

      - Support provided for Third-Party Products.

      - Other support (e.g., on-site, remote dial-in, Web site access to patches, fixes and knowledge base).

# Financial Requirements

Fees bid are to be provided by Bidders in Attachment 19, Financial Response Form.  A Bidder’s failure to provide a complete pricing response will result in the Bidder’s proposal being deemed non-responsive.  Bidders must provide all pricing information requested on Attachment 19 and should not modify or change the Attachment.  Any pricing or add-on costs that do not conform to the presentation allowed on Attachment 19 cannot be evaluated, will be disregarded as extraneous, and cannot be charged to the State after the award of a Contract.  All payments will be made in accordance with Article XI-A of the New York State Finance Law.

Payment for Deliverables will be made per Deliverable(s) Acceptance, minus the retained amounts, discussed below, and in accordance with State Finance Law. The fixed price bid for each Deliverable is a not to exceed price.  Deliverable 1  must only include the costs for the development of the plans. The costs for ongoing project management and reporting is to be allocated to Deliverable(s) 2 through 11, as applicable. Costs for any COTS Software, hardware, appliance(s) and other item(s) and any Third-Party Product(s) required for the proposed System must be listed separately on Attachment 19, Financial Response Form, and must NOT be included in the fees bid for Deliverables.

Payment for the Contractor’s COTS and any Third-Party COTS Product(s) procured through the Contractor will be made in monthly installments. The Contractor will receive the total COTS fees, in monthly installments, after Acceptance of Deliverables 1, 2, and 3 and continuing through the completion and Acceptance of Deliverables 4 through 10. The schedule and amount of monthly installments will be calculated based on the Contractor’s  Project Management Plan and Finalized Project Timeline. If there is slippage in the Finalized Project Timeline, the State reserves the right to adjust the schedule of payments.

Payment for any non-COTS Product(s) (including, if applicable, hardware, appliance(s), and any other item(s) for the System) procured through the Contractor will be made upon delivery of the non-COTS Product(s) and receipt of a proper invoice.

Fees bid for the first year of the Maintenance period, which will begin upon expiration of the Warranty or any Extended Warranty period, are to be provided in Attachment 19, Financial Response Form.  Payment for Maintenance will be due annually, in advance, and upon receipt of a proper invoice.  After the initial Maintenance payment, annual fees may be increased for each subsequent annual period with sixty (60) days prior written notice to the Department. All fee increases, for Maintenance, including increases during Contract extension periods, will be limited to the lesser of the Consumer Price Index for All Urban Customers, Table 10 (CPI-U), as reported by the U.S. Department of Labor, Bureau of Statistics for the preceding twelve (12) month period, or three percent (3%) per annum over the prior year’s fee.

Fees associated with Change Controls, if any, shall be based on the titles and hourly rates provided on Attachment 19, Financial Response Form, General Rates tab. If the State approves a no cost Change Request, the signed form will be returned to the Contractor to complete the Services.  If the State approves a change resulting in an increase in cost to the Services solicited in this RFP, such change must receive the approval of the Office of the State Comptroller prior to Services being performed. These fees will be paid upon completion and Acceptance of the change.  See Exhibit A – Change Control Procedure.

Fees associated with Escrow of the Source Code will not be reimbursed by the State.

Procedures for Transmittal of Deliverables are set forth in the RFP at Section III. Post Award Deliverables (after the Deliverable chart).  Information concerning Acceptance of Deliverables is set forth in the RFP at General Requirements, Section VII.D. Acceptance of Deliverables.  Additional fee and payment information is set forth in Exhibit J, Preliminary Base Contract and License.

Retainage

Fifteen percent (15%) will be retained from invoices submitted for Deliverables 1 through 11.

All amounts retained will be held by the State until one year after the System has been made available, and is in use, by the targeted Real Property Taxing Jurisdictions in the Production Environment and Deliverables 1 through 10 have been Accepted, provided that Deliverable 11 has been Accepted (i.e., Final Acceptance of the System has been achieved), and the Contractor has been satisfactorily performing Maintenance and Support Services during the Warranty Period.  At this time, the Contractor may submit its invoices for all outstanding retained amounts.

Response Requirement

In response to this section, the Bidder must complete Attachment 19, Financial Response Form affirming understanding of, and agreement to comply with, the mandatory financial provisions of this RFP.  With the exception of adding lines to provide the required information, Bidders must not modify or change the attachment.  Pricing information must be provided in Attachment 19 as presented and as specified in the instructions.  All costs associated with the Requirements of the RFP must be incorporated into the Bidder’s financial response.  All pricing provided in response to the Requirements included in this RFP must be inclusive of travel, meals and lodging and other ancillary costs.  No other add-on costs are permitted.

# Administrative Requirements

## Administrative Proposal Conditions

With the submission of a response to this Request for Proposals, the Bidder agrees to the proposal conditions outlined in this Section.

### Issuing Agency

This RFP is issued by the New York State Department of Taxation and Finance on behalf of the Department and OITS, which are responsible for all criteria stated herein and for evaluation of all proposals submitted.

### Solicitation

This RFP is a solicitation to bid, not an offer of a contract.

### Liability

The State of New York is not liable for any costs incurred by a Bidder in the preparation and production of any proposal, or for any work performed prior to the execution of a formal contract.

### Proposal Ownership

All proposals and accompanying documentation become the property of the State of New York and will not be returned.  The Department reserves the right to use any of the portions of the Bidder’s proposal not specifically noted as proprietary.

### Proposal Security

Each Bidder’s proposal will be held in strict confidence by State staff and will not be disclosed except to the Office of the Attorney General and the Office of the State Comptroller as may be necessary to obtain approvals of those agencies for the final contract and except as required by law.

Public inspection of the bids is regulated by the Freedom of Information Law (Article 6 of the New York State Public Officers Law (“Public Officers Law”)).  The bids are presumptively available for public inspection.  If this would be unacceptable to Bidders, they should apply to the Department for trade secret protection for their bid.

Section 74 of the Public Officers Law contains the code of ethics which sets forth that no officer or employee of a State agency should disclose confidential information that he acquires during the course of his official duties.  This code controls the confidentiality of a Bidder’s proposal unless the State grants a request for records access in accordance with the Freedom of Information Law.

Bidders should be advised that the confidentiality of their proposals is founded upon statute, as described above.  A nondisclosure agreement, whether prescribed by the State or the Bidder, would not alter the rights and responsibilities of either party under the Freedom of Information Law.  Bidders should not propose a nondisclosure agreement for State employees, for that would be legally ineffective to alter any legal responsibility under the Freedom of Information Law or the code of ethics.

The provisions of the Freedom of Information Law will also govern the confidentiality of any and all products or services supplied by the successful Bidder.

### Timely Submission

The Bidders are solely responsible for timely delivery of their proposal to the location set forth by the stated bid due date/time and are solely responsible for delays in receipt, including but not limited to those due to third-party carriers.

### Proposal Effective Period

The Bidder’s proposal must be firm and binding for a period of at least 180 days following the proposal due date.

### Bid Opening

Bids will not be opened publicly.  The Department reserves the right at any time to postpone or cancel a scheduled bid opening.

### Bidder Proposal Clarification

Prior to award, the Department reserves the right to seek clarifications, request Bid revisions, or to request any information deemed necessary for proper evaluation of Bids from all Bidders deemed to be eligible for Contract award.  Failure of a Bidder to cooperate with the Department’s effort to clarify a proposal may result in the proposal being labeled as non-responsive and be given no further consideration.

Additionally, the State reserves the right to use information submitted by the Bidder in response to the Department’s request for clarifying information in the course of evaluation and selection under this RFP.

### Bid Evaluation and Selection

See Section XI. Proposal Evaluation regarding bid selection and evaluation methodology.  Submitted proposals may be reviewed and evaluated by any personnel or agents of the Department and/or OITS, other than one associated with a competing Bidder.

### Contract Negotiations and Authorized Negotiators

During contract negotiations, the State must have direct access to Bidder personnel who have full authority to make commitments on behalf of the Bidder.  Bidders must include, as part of their proposal, any restrictions under which their primary negotiators will operate.

### Bidder Notification of Intent to Award

Upon completion of the evaluation process, the successful Bidder will be advised of selection by the State through the issuance of a “Notification of Intent to Award” letter.  Bidders who have not been selected by the State in response to this RFP shall be notified of such non-selection.

### Proposal Review and Contract Approval

Any contract resulting from this RFP will not be effective until approved by the Office of the Attorney General and the Office of the State Comptroller.

### Debriefing Sessions

Bidders will be notified in writing and, within fifteen calendar days of such notification, may request the opportunity for a debriefing session.  Such sessions will be limited to discussions of evaluation results as they apply to the Bidder receiving the debriefing.

### Bid Protest Policy

The Department’s procedures for handling protests of bid awards are set forth in Appendix B, Bid Protest Policy.

### Reserved Rights

The State reserves the right to exercise the following:

- Change any of the scheduled dates herein.

- Amend RFP Specification(s) after their release to correct errors or oversights, or to supply additional information as it becomes available and so notify all Bidders.

- Withdraw the RFP, at its sole discretion.

- Eliminate a mandatory requirement when no Bidder is able to meet such requirement.

- Evaluate, accept and/or reject any and all proposals, in whole or in part, and to waive technicalities, irregularities, and omissions if, in the Department’s judgment, the best interests of the State will be served.  In the event compliant bids are not received, the Department reserves the right to consider late or non-conforming bids as offers.

- Require the Bidder to demonstrate, to the satisfaction of the Department, any information presented as a part of its proposal.

- Require clarification at any time during the procurement process and/or require correction of arithmetic or other apparent errors for the purpose of assuring a full and complete understanding of an Offerer’s proposal and/or to determine an Offerer’s compliance with the requirements of the solicitation.

- Disqualify any Bidder whose conduct and/or proposal fails to conform to the requirements of the solicitation.

- Use proposal information obtained through the State’s investigation of a Bidder’s qualifications, experience, ability or financial standing, and any material or information submitted by the Bidder in response to the State’s request for clarifying information in the course of evaluation and selection under this RFP.

- Prior to the bid opening, determine a tie breaking mechanism for award of the Contract to serve the best interests of the State.

- Negotiate with the successful Bidder within the scope of the RFP to serve the best interests of the State.

- Conduct contract negotiations with the next ranked responsible Bidder should the State be unsuccessful in negotiating an Agreement with the selected Bidder.

- If the State must terminate the Contract for non-performance or if the Contractor is unable to maintain the support required, the State reserves the right, with the approval of the Attorney General and the Office of the State Comptroller, to award a contract to the next highest ranked Bidder of the original bid submission within the first twelve months of the award.

- Utilize any and all ideas submitted in the proposals received.

- Make an award under the RFP in whole or in part.

- Seek revisions of proposals.

## Administrative Contract Conditions

With the submission of a response to this Request for Proposals, the Bidder agrees to all contract conditions outlined in this Section except that Bidders may propose changes as allowable in IX.B.20, Bidder-Proposed Changes to Contract and License Terms.

### Appendix A

Appendix A – Standard Clauses for New York State Contracts will be incorporated, in its entirety, into any Contract resulting from this RFP.

### Payments

All payments will be made in accordance with Article XI-A of the New York State Finance Law.

### Public Announcements

Public announcements or news releases relating to this RFP or the resulting Contract shall not be made by any Bidder or its agent without the prior approval of the State.  All requests for public announcements should be directed to one of the designated contacts specified herein.  Such requests for approval shall not be considered until an executed contract is in place.

### New York State Vendor File

Prior to being awarded a contract pursuant to this Solicitation, the Bidder(s) and any designated authorized resellers who accept payment directly from the State, must be registered in the New York State Vendor File (Vendor File) administered by the Office of the State Comptroller (OSC).   This is a central registry for all vendors who do business with New York State Agencies and the registration must be initiated by a State Agency.  Following the initial registration, unique New York State ten-digit vendor identification numbers will be assigned to your company and to each of your authorized resellers (if any) for usage on all future transactions with New York State.   Additionally, the Vendor File enables vendors to use the Vendor Self-Service application to manage all vendor information in one central location for all transactions related to the State of New York.

If Bidder is already registered in the New York State Vendor File, list the ten-digit vendor id number on the first page of the Proposal document.   Authorized resellers already registered should list the ten-digit vendor id number along with the authorized reseller information.

If the Bidder is not currently registered in the Vendor File, complete the enclosed Exhibit I, New York State Office of the State Comptroller Substitute Form W-9, and submit it with your bid.   In addition, if authorized resellers are to be used, an OSC Substitute W-9 form should be completed and filed by each of the designated authorized resellers. The Procurement Services Unit will initiate the vendor registration process for all Bidders recommended for Contract Award and their authorized resellers.    Once the process is initiated, registrants will receive an email from OSC that includes the unique ten-digit vendor identification number assigned to the company and instructions on how to enroll in the online Vendor Self-Service application.

For more information on the vendor file please visit the following website: http://www.osc.state.ny.us/vendor_management/

- CONTRACTOR REQUIREMENTS AND PROCEDURES FOR BUSINESS PARTICIPATION OPPORTUNITIES FOR NEW YORK STATE CERTIFIED MINORITY- AND WOMEN-OWNED BUSINESS ENTERPRISES AND EQUAL EMPLOYMENT OPPORTUNITIES FOR MINORITY GROUP MEMBERS AND WOMEN

NEW YORK STATE LAW

Pursuant to New York State Executive Law Article 15-A and 5 NYCRR 140-145 the State recognizes its obligation under the law to promote opportunities for maximum feasible participation of certified minority-and women-owned business enterprises and the employment of minority group members and women in the performance of State contracts.

In 2006, the State of New York commissioned a disparity study to evaluate whether minority and women-owned business enterprises had a full and fair opportunity to participate in state contracting.  The findings of the study were published on April 29, 2010, under the title "The State of Minority and Women-Owned Business Enterprises: Evidence from New York" (“Disparity Study”).  The report found evidence of statistically significant disparities between the level of participation of minority-and women-owned business enterprises in state procurement contracting versus the number of minority-and women-owned business enterprises that were ready, willing and able to participate in state procurements.  As a result of these findings, the Disparity Study made recommendations concerning the implementation and operation of the statewide certified minority- and women-owned business enterprises program.  The recommendations from the Disparity Study culminated in the enactment and the implementation of New York State Executive Law Article 15-A, which requires, among other things, that the State establishes goals for maximum feasible participation of New York State Certified minority- and women – owned business enterprises (“MWBE”) and the employment of minority groups members and women in the performance of New York State contracts.

Business Participation Opportunities for MWBEs

For purposes of this solicitation the State hereby establishes an overall goal of 30% for MWBE participation, 12% for New York State certified minority-owned business enterprises (“MBE”) participation and 18% for New York State certified women-owned business enterprises (“WBE”) participation (based on the current availability of qualified MBEs and WBEs).  A Contractor (“Contractor”) on the subject contract (“Contract”) must document its good faith efforts to provide meaningful participation by MWBEs as subcontractors or suppliers in the performance of the Contract and the Contractor agrees that the State may withhold payment pending receipt of the required MWBE documentation.  The directory of MWBEs can be viewed at: https://ny.newnycontracts.com.  For guidance on how the State will determine a Contractor’s “good faith efforts,” refer to 5 NYCRR §142.8.

In accordance with 5 NYCRR §142.13, the Contractor acknowledges that if it is found to have willfully and intentionally failed to comply with the MWBE participation goals set forth in the Contract, such finding constitutes a breach of Contract and the State may withhold payment from the Contractor as liquidated damages.

Such liquidated damages shall be calculated as an amount equaling the difference between:  (1) all sums identified for payment to MWBEs had the Contractor achieved the contractual MWBE goals; and (2) all sums actually paid to MWBEs for work performed or materials supplied under the Contract.

By submitting a bid or proposal, a bidder on the Contract (“Bidder”) agrees to demonstrate its good faith efforts to achieve its goals for the utilization of MWBEs by submitting evidence thereof through the New York State Contract System (“NYSCS”), which can be viewed at https://ny.newnycontracts.com, provided, however, that a Bidder may arrange to provide such evidence via a non-electronic method by contacting BFS.Contracts@tax.ny.gov.  Please note that the NYSCS is a one stop solution for all of your MWBE and Article 15-A contract requirements.  For additional information on the use of the NYSCS to meet Bidder’s MWBE requirements please see MWBE guidance, Exhibit P, “Your MWBE Utilization and Reporting Responsibilities Under Article 15-A.”

Additionally, a Bidder will be required to submit the following documents and information as evidence of compliance with the foregoing:

- An MWBE Utilization Plan, Attachment 4, MWBE Utilization Plan with their bid or proposal.  Any modifications or changes to the MWBE Utilization Plan after the Contract award and during the term of the Contract must be reported on a revised MWBE Utilization Plan and submitted to the State.

The State will review the submitted MWBE Utilization Plan and advise the Bidder of State acceptance or issue a notice of deficiency within 30 days of receipt.

- If a notice of deficiency is issued, the Bidder will be required to respond to the notice of deficiency within seven (7) business days of receipt by submitting to the State, New York State Department of Taxation and Finance, Office of Budget and Management Analysis, W.A. Harriman State Office Campus, Albany, NY 12227, ATTN: Ms. Catherine Golden, Director, Procurement Services Unit, a written remedy in response to the notice of deficiency.  If the written remedy that is submitted is not timely or is found by the State to be inadequate, the State shall notify the Bidder and direct the Bidder to submit, within five (5) business days, a request for a partial or total waiver of MWBE participation goals, Exhibit M, Request for Waiver Form.  Failure to file the waiver form in a timely manner may be grounds for disqualification of the bid or proposal.

The State may disqualify a Bidder as being non-responsive under the following circumstances:

a) If a Bidder fails to submit  a MWBE Utilization Plan;

b) If a Bidder fails to submit a written remedy to a notice of deficiency;

c) If a Bidder fails to submit a request for waiver; or

d) If the State determines that the Bidder has failed to document good faith efforts.

The Contractor will be required to attempt to utilize, in good faith, any MBE or WBE identified within its MWBE Utilization Plan, during the performance of the Contract.  Requests for a partial or total waiver of established goal requirements made subsequent to Contract Award may be made at any time during the term of the Contract to Department but must be made no later than prior to the submission of a request for final payment on the Contract.

The Contractor will be required to submit a Contractor’s Quarterly M/WBE Contractor Compliance & Payment Report, Exhibit N, M/WBE Quarterly Report, to the Department, by the 10th day following each end of quarter over the term of the Contract documenting the progress made toward achievement of the MWBE goals of the Contract.

6.	Equal Employment Opportunity Requirements

By submission of a bid or proposal in response to this solicitation, the Bidder/Contractor agrees with all of the terms and conditions of Appendix A – Standard Clauses for All New York State Contracts including Clause 12 - Equal Employment Opportunities for Minorities and Women. The Contractor is required to ensure that it and any subcontractors awarded a subcontract over $25,000 for the construction, demolition, replacement, major repair, renovation, planning or design of real property and improvements thereon (the "Work"), except where the Work is for the beneficial use of the Contractor, undertake or continue programs to ensure that minority group members and women are afforded equal employment opportunities without discrimination because of race, creed, color, national origin, sex, age, disability or marital status. For these purposes, equal opportunity shall apply in the areas of recruitment, employment, job assignment, promotion, upgrading, demotion, transfer, layoff, termination, and rates of pay or other forms of compensation.  This requirement does not apply to:  (i) work, goods, or services unrelated to the Contract; or (ii) employment outside New York State.

The Bidder will be required to submit Exhibit K,  Minority and Women-Owned Business Enterprises -  Equal Employment Opportunity Policy Statement, to the State with their bid or proposal.

To ensure compliance with this Section, the Bidder will be required to submit with the bid or proposal an Equal Employment Opportunity Staffing Plan Attachment 5 – Staffing Plan identifying the anticipated work force to be utilized on the Contract and if awarded a Contract, will, upon request, submit Exhibit L, Workforce Employment Utilization Compliance Report, identifying the workforce actually utilized on the Contract, if known, through the New York State Contract System; provided, however, that a Bidder may arrange to provide such report via a non-electronic method by contacting BFS.Contracts@tax.ny.gov.

Further, pursuant to Article 15 of the Executive Law (the “Human Rights Law”), all other State and Federal statutory and constitutional non-discrimination provisions, the Contractor and sub-contractors will not discriminate against any employee or applicant for employment because of race, creed (religion), color, sex, national origin, sexual orientation, military status, age, disability, predisposing genetic characteristic, marital status or domestic violence victim status, and shall also follow the requirements of the Human Rights Law with regard to non-discrimination on the basis of prior criminal conviction and prior arrest.

Please Note: Failure to comply with the foregoing requirements may result in a finding of non-responsiveness, non-responsibility and/or a breach of the Contract, leading to the withholding of funds, suspension or termination of the Contract or such other actions or enforcement proceedings as allowed by the Contract.

### Omnibus Procurement Act of 1992

The Omnibus Procurement Act of 1992 requires that by signing this bid proposal, Contractors certify that whenever the total bid amount is greater than $1 million:

- The Contractor has made reasonable efforts to encourage the participation of New York State Business Enterprises as suppliers and Subcontractors on this project, and has retained the documentation of these efforts to be provided upon request to the State;

- The Contractor has complied with the federal Equal Opportunity Act of 1972 (P.L.92-261), as amended;

- The Contractor agrees to make reasonable efforts to provide notification to New York State residents of employment opportunities on this project through listing any such positions with the Job Service Division of the New York State Department of Labor, or by providing such notification in such manner as is consistent with existing collective bargaining contracts or agreements.  The Contractor agrees to document these efforts and to provide said documentation to the State upon request; and

- The Contractor acknowledges notice that New York State may seek to obtain offset credits from foreign countries as a result of this Contract and agrees to cooperate with the State in these efforts.

### Permission to Investigate

In the event that the State determines it necessary to investigate evidence relative to a possible or actual 1) crime or 2) breach of confidentiality or security, Contractor and its Subcontractors shall cooperate fully with the State to the extent permitted by law to investigate and identify the responsible individuals.  Contractor and its Subcontractors shall, to the extent permitted by law, make their employees and all relevant records, including personnel records and employee photographs, available to State investigators upon request by the State’s Office of Risk Management.  The State may exclusively interview Contractor’s employees and/or agents in connection with an investigation during normal business hours.

### Cover Letter

A transmittal letter must be signed by an official authorized to bind the Bidder to its provisions.

Response Requirement:

The cover letter must be signed by an official authorized to bind the Bidder to proposal provisions.

The cover letter must include the following:

- The complete name and address of the bidding entity;

- The Federal or Taxpayer Identification Number of the entity;

- The ten-digit Vendor File ID number (if available); and

- An affirmation that the proposal is binding for the required period indicated in Section IX. A. 7.

### Vendor Responsibility Questionnaire

Article XI §163(4)(D) of the State Finance Law states that “service contracts shall be awarded on the basis of best value to a responsive and responsible offerer.”

Upon identification of the Bidder with the highest score, the Bidders’ Vendor Responsibility will be analyzed to ensure that the Bidder is responsible.

In the event that a Bidder is found to be not responsible, the Bidder may be disqualified.

Response Requirement:

Bidders must complete a Vendor Responsibility Questionnaire.  Bidders are invited to file the required Vendor Responsibility Questionnaire online via the OSC New York State VendRep system or may choose to complete and submit a paper questionnaire.  To enroll and use the New York State VendRep system, see the VendRep system instructions available at:  www.osc.state.ny.us/vendrep or go directly to the VendRep system online at:  https://portal.osc.state.ny.us.   For direct VendRep System user assistance, the OSC Help Desk may be reached at (866) 370-4672 or (518) 408-4672 or by email at ciohelpdesk@osc.state.ny.us.   Bidders opting to file a paper questionnaire can obtain the appropriate questionnaire from the VendRep website at www.osc.state.ny.us/vendrep or may contact one of the Department’s designated contacts.

Bidders that have filed a Vendor Responsibility Questionnaire online that has been certified/updated within the last six months or Bidders opting to file online must complete Attachment 6, Vendor Responsibility Response Form.  If a Vendor Responsibility Questionnaire has been filed online and has not been certified within the last six months, the Bidder must either update/recertify the online questionnaire or submit a new paper Vendor Responsibility Questionnaire.

Bidders filing paper questionnaires must submit a copy of the completed questionnaire with its bid proposal.

Upon notification of award, the Contractor will be required to update/recertify the online questionnaire.

### MacBride Fair Employment Principles

In accordance with the  MacBride Fair Employment Principles (Chapter 807 of the Laws of 1992) the Contractor hereby stipulates that the Contractor either (a) has no business operations in Northern Ireland, or (b) shall take lawful steps in good faith to conduct any business operations in Northern Ireland in accordance with the MacBride Fair Employment Principles (as described in Section 165 of the New York State Finance Law), and shall permit independent monitoring of compliance with such Principles.

Response Requirement

Each Bidder must complete and submit the Non-Discrimination in Employment in Northern Ireland:  Attachment 7, MacBride Fair Employment Principles Form.

### Designation of Prime Contact

This designation will last for the entire evaluation process and contract negotiations, and the Bidder must certify that this individual is authorized to respond on the behalf of the Bidder.  Any change in this designation must be submitted in writing to the Department and include a revised form.

Response Requirement

Each Bidder must complete and submit Attachment 8, Designation of Prime Contact Form.

### Non-Collusive Bidding Practices Certification

A bid shall not be considered for award nor shall any award be made where the conditions of the Non-Collusive Bidding Certification have not been complied with; provided, however, that if in any case the Bidder cannot make the foregoing certification, the Bidder shall so state and shall furnish with the bid a signed statement which sets forth in detail the reasons therefore.  Where the above conditions have not been complied with, the bid shall not be considered for award nor shall any award be made unless the head of the purchasing unit of the State, public department or agency to which the bid is made, or his designee, determines that such disclosure was not made for the purpose of restricting competition (Section 139-d of the State Finance Law).

Response Requirement

The Bidder is responsible for reading, signing and submitting Attachment 9, Non-Collusive Bidding Certification.

### Procurement Lobbying

Pursuant to State Finance Law §§139-j and 139-k, this solicitation includes and imposes certain restrictions on communications between DTF and an Offerer/Bidder during the procurement process.  An Offerer/Bidder is restricted from making contacts from the earliest notice of intent to solicit offers/bids through final award and approval of the Procurement Contract by the State and, if applicable, the Office of the State Comptroller (“restricted period”) to other than designated staff unless it is a contract that is included among certain statutory exceptions set forth in State Finance Law §139-j (3) (a).  Designated staff, as of the date hereof, are identified in the Preface section of the Request for Proposals.  State employees are also required to obtain certain information when contacted during the restricted period and make a determination of the responsibility of the Offerer/Bidder pursuant to these two statutes.  Certain findings of non-responsibility can result in rejection for Contract award and in the event of two findings within a four-year period; the Offerer/Bidder is debarred from obtaining governmental Procurement Contracts.  Information related to the Procurement Lobbying Law and DTF guidelines can be found on the Department’s Procurement website at: http://www.tax.ny.gov/about/procure.

Contacting individuals other than the designated contacts listed in the Preface Section of this document during the restricted period may result in disqualification of the Bidder’s proposal – please refer to the Procurement Lobbying Law and the Department’s guidelines posted on the Department’s website at:  http://www.tax.ny.gov/about/procure.

- Offerer Disclosure of Prior Non-Responsibility Determinations

New York State Finance Law §139-k(2) obligates a Governmental Entity to obtain specific information regarding prior non-responsibility determinations with respect to State Finance Law §139-j.  This information must be collected in addition to the information that is separately obtained pursuant to State Finance Law §163(9).  In accordance with State Finance Law §139-k, an Offerer must be asked to disclose whether there has been a finding of non-responsibility made within the previous four (4) years by any Governmental Entity due to: (1) a violation of State Finance Law §139-j to (2) the intentional provision of false or incomplete information to a Governmental Entity.  The terms “Offerer” and “Governmental Entity” are defined in State Finance Law §139-k(1).  State Finance Law §139-j sets forth detailed requirements about the restrictions on Contacts during the procurement process.  A violation of State Finance Law §139-j includes, but is not limited to, an impermissible Contact during the restricted period (for example, contacting a person or entity other than the designated contact person, when such contact does not fall within one of the exemptions).

As part of its responsibility determination, State Finance Law §139-k(3) mandates consideration of whether an Offerer fails to timely disclose accurate or complete information regarding the above non-responsibility determination.  In accordance with law, no Procurement Contract shall be awarded to any Offerer that fails to timely disclose accurate or complete information under this Section, unless a finding is made that the award of the Procurement Contract to the Offerer is necessary to protect public property or public health or safety, and that the Offerer is the only source capable of supplying the required Article of Procurement within the necessary timeframe.  See State Finance Law §§139-j(10)(b) and 139-k(3).

A Governmental Entity must include a disclosure request regarding prior non-responsibility determinations in accordance with State Finance Law §139-k in its solicitation of proposals or bid documents or specifications or Contract documents, as applicable, for Procurement Contracts.  The attached form is to be completed and submitted by the individual or entity seeking to enter into a Procurement Contract.  It shall be submitted to the Governmental Entity conducting the Governmental Procurement.

Response Requirement

Each Bidder must complete and submit Attachment 10, Offerer Disclosure of Prior Non-Responsibility Determinations.

- Offerer’s Certification of Compliance with State Finance Law 139-k(5)

New York State Finance Law 139-k(5) requires that every Procurement Contract Award subject to the provisions of State Finance Law 139-k or 139-j shall contain a certification by the Offerer that all information provided to the procuring Governmental Entity with respect to State Finance Law 139-k is complete, true and accurate.

The State reserves the right to terminate any Contract award as a result of this RFP in the event it is found that the certification filed by the Offerer/Bidder in accordance with New York State Finance Law 139-k was intentionally false or intentionally incomplete.

Response Requirement

Each Bidder must complete and submit Attachment 11, Offerer’s Certification of Compliance with State Finance Law 139-k(5).

### Secrecy Provisions (DTF-202)

Bidders are required to adhere to secrecy provisions as outlined in Exhibit J, Preliminary Base Contract and License.

Response Requirement

Each Bidder must complete and submit Attachment 12, DTF-202 New York State Department of Taxation and Finance Agreement to Adhere to the Secrecy Provisions of the Tax Law and the Internal Revenue Code.

- Acknowledgement of Confidentiality of IRS Tax Return Information and Internal Revenue Code Selected Confidentiality Provisions Pertaining to Contractors

Bidders are required to adhere to secrecy provisions as outlined in Exhibit J, Preliminary Base Contract and License.

Response Requirement

Each Bidder must complete and submit Attachment 13, Acknowledgement of Confidentiality of IRS Tax Return Information and Internal Revenue Code Selected Confidentiality Provisions Pertaining to Contractors.

### Ethics Compliance

All Bidders/contractors and their employees must comply with Public Officers Law §§73 and 74 to the extent applicable, Chapter 1 of the Laws of 2005, the Procurement Lobbying Reform Act, and other State statutes, rules, regulations and executive orders establishing ethical standards for the conduct of business with New York State.  In signing the bid, the Bidder certifies full compliance with those provisions for any present or future dealings, transactions, sales, Contracts, services, offers, relationships, etc., involving New York State and/or its employees.  Failure to comply with those provisions may result in disqualification from the bidding process, termination of Contracts, and/or other civil or criminal proceedings as required by law.

Response Requirement

Each Bidder must complete and submit Attachment 14, Public Officers Law and Attachment 15, Public Officers Law – Post Employment Restrictions which address business or professional activities by current or past state officers and employees and party officers.  These forms shall be made part of the resultant Contract.

### Sales and Compensating Use Tax Documentation

Pursuant to Tax Law Section 5-a, Bidders will be required to complete and sign, under penalty of perjury, Exhibit F, Contractor Sales Tax Certification Forms ST-220.  Bidders must also submit a copy of the Certificate of Authority, if available, for itself, any affiliates, and any Subcontractors required to register to collect state sales and compensating use tax.  If Certificates of Authority are unavailable, the Contractor, affiliate, Subcontractor or affiliate of Subcontractor must represent that it is registered and that it has conferment of such status with the Department.

Exhibit F provides the Contractor Certification Forms and Instructions for completing the forms.  ST-220-TD must be filed with and returned directly to the Department address provided on the form.  Unless the information upon which the ST-220-TD is based changes, this form only needs to be filed once with DTF.  If the information changes for the Contractor, its affiliate(s), or its Subcontractors, a new form ST-220-TD must be filed with DTF.  Completion of the form at the time of bid submission is not required; however, Form ST-220-TD must be filed and returned to DTF upon notification of Contract award.

Form ST-220-CA must be provided to the Office of Budget and Management Analysis upon notification of Contract award certifying that the Contractor filed ST-220-TD.  Proposed Contractors should complete and return the certification form within two business days of request.

Failure to make either of these filings may render a Bidder non-responsive and non-responsible, and removed from further consideration.  Bidders shall take the necessary steps to provide properly certified forms within a timely manner to ensure compliance with the law.

Bidders may call DTF at 1-518-485-2889 for any and all questions relating to Section 5-a of the Tax Law and relating to a company’s registration status with the DTF.  For additional information and frequently asked questions, please refer to the Department’s website:  http://www.tax.ny.gov.

### Prime Contractors/Subcontractors

The successful Bidder shall act as Prime Contractor under the Contract, and shall be held solely responsible for contract performance by the Bidder, its partners, officers, employees, Subcontractors and agents.  The Bidder shall be responsible for payment of all Subcontractors and suppliers, including all third-party service providers contracted by or through the Bidder in performance of the Contract.

Where Services are supplied by or through the Contractor under the Contract, it is mandatory for the Contractor to assume full integration responsibility for delivery, installation, Maintenance, performance and support Services for such items, as applicable.  The Bidder shall also be responsible for payment of any License fees, rents or other monies due third parties for services or materials provided under this Contract.

Proposed Subcontractors must be identified at the time of bid submission and are subject to the approval of the State (see General Terms and Conditions of Exhibit J, Preliminary Base Contract and License for additional information).

Response Requirement

The Department requires a list of Subcontractors who will be utilized for the performance of Services under any resultant contract as well as a description of the Services to be subcontracted.  This information must be provided on Attachment 16, Listing of Proposed Subcontractors Form.

### Bidder-Proposed Changes to Contract and License Terms

Proposals must conform to the terms and conditions set forth in this RFP and the Preliminary Base Contract and License, Exhibit J.  Any Bidder-Proposed Change(s) to terms and conditions set forth in this section of the RFP (Section IX. B) and/or Exhibit J, Preliminary Base Contract and License, must be provided to the Department in the Bidder’s Administrative Proposal.  Material deviations from the terms and conditions set forth in the RFP (including additional, inconsistent, conflicting or alternative terms) may render the bid non-responsive and may result in rejection.

Response Requirement

The Bidder must attach any Bidder-Proposed Change(s) to the terms and conditions outlined in Section IX.B. and/or Exhibit J, Preliminary Base Contract and License.

Only those Bidder-Proposed Change(s) that meet all of the following requirements will be considered as having been submitted as part of the proposal:

- Each Bidder-Proposed Change (addition, counter-offer, deviation or modification) must be specifically enumerated in writing; and

- The writing enumerating the Bidder-Proposed Change must identify the particular term the Bidder objects to or proposes to modify, and the reasons therefore.

Bidder-Proposed Change(s) submitted on standard, pre-printed forms (product literature, order forms, contracts), whether or not deemed “material,” which are attached or referenced with submissions which do not meet the above requirements will not be considered part of the bid or resulting Contract, but rather will be deemed to have been included for informational or promotional purposes only.

Acceptance and/or processing of the bid proposal shall not constitute written acceptance of any Bidder-Proposed Change(s) or a waiver of the Department’s right set forth in Section IX.  Failure to object to any terms identified in Section IX.B of this RFP and/or Exhibit J, Preliminary Base Contract and License, shall be deemed to constitute acceptance thereof by the Bidder.

### Request for Exemption from Disclosure

The bids are presumptively available for public inspection.  If this would be unacceptable to Bidders, they should apply to the Department for trade secret protection of their bid.

In applying for trade secret protection, it would be unacceptable to indiscriminately categorize the entire proposal as such. The Bidder should point out those sections of the proposal that are trade secrets and explain the reasons therefore.  The Bidder may wish to review with its legal counsel Restatement of Torts, Section 757, comment b, and the cases under the Federal Freedom of Information Act, 5 USC Section 522, as well as the Freedom of Information Law.  The Department will review applications and grant trade secret protection, if appropriate.

Response Requirements

To obtain trade secret protections, the Bidder must submit with its response, a letter specifically identifying the page number, line or other appropriate designation of the information that is trade secret and explain in detail why such information is a trade secret and would be exempt from disclosure.

### Requirements Imposed Pursuant to Laws of 2006, Chapter 10

- The procurement record for each new consulting services contract received by the Office of the State Comptroller for approval on or after July 17, 2006, must include a properly completed copy of Form A, State Consultant Services – Contractor’s Planned Employment from Contract start date through the end of the Contract term, attached hereto as Exhibit G.  This form, which is a one-time report of planned employment data for the entire term of a consulting services contract on a prospective basis, must include the following information, by “employment category,” for all employees who will be providing services under the contract, whether employed by the Contractor or a Subcontractor:

- The number of employees employed to provide consulting services under the contract;

- The number of hours worked by such employees under the contract; and

- The total compensation paid by the State to the State Contractor, for work by the employees.

The Contractor may be requested to assist in the completion of Form A.

- In addition, for each year a consulting services contract is in effect, contracting agencies must require contractors to report annually regarding the above described employment information including work performed by Subcontractors.  The Contractor must properly complete a copy of Form B, State Consultant Services – Contractor’s Annual Employment Report, attached hereto as Exhibit H, and provide it to the contracting agency, i.e., the New York State Department of Taxation and Finance; the Office of the State Comptroller (OSC) and the Department of Civil Service (CS).  Form B captures historical information, detailing actual employment information for the most recently concluded State fiscal year (April 1 – March 31).  Form B will be due no later than May 15 of each year.

Form B shall be provided to OSC and Civil Service as set forth in OSC Guide to Financial Operations at:

http://www.osc.state.ny.us/agencies/guide/MyWebHelp/Content/XI/18/C.htm

Form B shall be provided to Tax as follows:

By mail:		New York State Department of Taxation and Finance

Office of Budget and Management Analysis

Procurement Services Unit

W. A. Harriman State Office Campus

Albany, NY 12227

By email:  	bfs.contracts@tax.ny.gov

By fax:		(518) 435-8413

For purposes of this section, the following terms have the specified meanings:

- “employment category” means the specific occupation(s), as listed in the O*NET occupational classification system, which best describes the employees providing services under this contract; and

(Note:  The O*NET database is available through the US Department of Labor’s Employment and Training Administration, at http://online.onetcenter.org to find a list of occupations.)

- “consulting services contract” includes any contract entered into by a State agency for analysis, evaluation, research, training, data processing, computer programming, engineering, environmental, health and mental health services; accounting, auditing, paralegal, legal, or similar services.

23.

- Iran Divestment Act

By submitting a bid in response to this solicitation or by assuming the responsibility of a Contract awarded hereunder, Bidder/Contractor (or any assignee) certifies that it is not on the “Entities Determined To Be Non-Responsive Bidders/Offerers Pursuant to The New York State Iran Divestment Act of 2012” list (“Prohibited Entities List”) posted on the OGS website at: http://www.ogs.ny.gov/about/regs/docs/ListofEntities.pdf and further certifies that it will not utilize on such Contract any subcontractor that is identified on the Prohibited Entities List. Additionally, Bidder/Contractor is advised that should it seek to renew or extend a Contract awarded in response to the solicitation, it must provide the same certification at the time the Contract is renewed or extended.

During the term of the Contract, should the State receive information that a person (as defined in State Finance Law §165-a) is in violation of the above-referenced certifications, the State will review such information and offer the person an opportunity to respond. If the person fails to demonstrate that it has ceased its engagement in the investment activity which is in violation of the Act within 90 days after the determination of such violation, then the State shall take such action as may be appropriate and provided for by law, rule, or contract, including, but not limited to, seeking compliance, recovering damages, or declaring the Contractor in default.

The State reserves the right to reject any bid, request for assignment, renewal or extension for an entity that appears on the Prohibited Entities List prior to the award, assignment, renewal or extension of a contract, and to pursue a responsibility review with respect to any entity that is awarded a contract and appears on the Prohibited Entities list after contract award.

- Encouraging use of New York State Business in Contract Performance

New York State businesses have a substantial presence in State contracts and strongly contribute to the economies of the state and nation.  In recognition of their economic activity and leadership in doing business in New York State, bidders/proposers for this contract for commodities, services or technology are strongly encouraged and expected to consider New York State businesses in the fulfillment of the requirements of the contract.  Such partnering may be as Subcontractors, suppliers, protégés or other supporting roles.

Response Requirements

Each Bidder must complete and submit Attachment 17, Encouraging Use of New York State Businesses in Contract Performance.

- Workers’ Compensation and Disability Benefits Certifications

Sections 57 and 220 of the New York State Workers’ Compensation Law (WCL) provide that the State shall not enter into any contract unless proof of workers’ compensation and disability benefits insurance coverage is produced. Prior to entering into a contract with the State, Successful Proposers will be required to verify for the State, on forms authorized by the New York State Workers’ Compensation Board, the fact that they are properly insured or are otherwise in compliance with the insurance provisions of the WCL. The forms to be used to show compliance with the WCL are listed below. Any questions relating to either workers’ compensation or disability benefits coverage should be directed to the State of New York Workers’ Compensation Board, Bureau of Compliance at (518) 486-6307. Failure to provide verification of either of these types of insurance coverage by the time contracts are ready to be executed will be grounds for disqualification of an otherwise successful Proposal.

The Successful Proposer must submit the following documentation within 48 hours of notification of selection for award:

## Proof of Workers’ Compensation Coverage:

Upon notification of award, the Successful Proposer will be requested to submit ONE of the following forms as Workers’ Compensation documentation:

### Form C-105.2 – Certificate of Workers’ Compensation Insurance issued by private insurance carrier (or Form U-26.3 issued by the State Insurance Fund); or

### Form SI-12 – Certificate of Workers’ Compensation Self-Insurance (or Form GSI-105.2 Certificate of Participation in Workers’ Compensation Group Self-Insurance); or

### Form CE-200 – Certificate of Attestation of Exemption from New York State Workers’ Compensation and/or Disability Benefits Coverage.

## Proof of Disability Benefits Coverage:

Upon notification of award, the Successful Proposer will be requested to submit ONE of the following forms as Disability documentation:

### Form DB-120.1 – Certificate of Disability Benefits Insurance; or

### Form DB-155 – Certificate of Disability Benefits Self-Insurance; or

### Form CE-200 – Certificate of Attestation of Exemption from New York State Workers’ Compensation and/or Disability Benefits Coverage.

### Further information is available at the Workers’ Compensation Board’s website, which can be accessed through this link: http://www.wcb.ny.gov.

Please note that although these forms are not required as part of the bid submissions, the State encourages Proposers to include them with their bid submissions to expedite contract execution if the Proposer is awarded the contract. Note also that only the forms listed above are acceptable; ACCORD forms cannot be accepted.

## MWBE Plan and Diversity Practices (M)

The Bidder must respond to this section of the RFP.

In addition to requirements specified in Section IX.B.5 of this RFP, each Bidder must provide their Diversity Practices on the form provided in this RFP as Attachment 18, Diversity Practices Questionnaire. Additional sheets should be attached as necessary to fully describe your company’s Diversity Practices.

Pursuant to § 310(22) of Article 15A of New York State Executive Law, “Diversity Practices” shall mean the contractor’s practices and policies with respect to:

            - Utilizing certified minority and women-owned business enterprises in contracts awarded by a state agency or other public corporation, as subcontractors and suppliers; and

            - Entering into partnerships, joint ventures or other similar arrangements with certified minority and women-owned business enterprises as defined in this article or other applicable statute or regulation governing an entity’s utilization of minority or women-owned business enterprises.

Response Requirement

Bidders will be scored on this section pursuant to Section XI. of this RFP. All available points will be awarded based upon the proposed Utilization Plan (Attachment 4) and the answers provided on the Diversity Practices Questionnaire (M) (Attachment 18). Points will not be awarded based on a company’s status as a certified MWBE firm.

# Proposal Submission

The Bidder must provide a response that clearly and precisely provides all required information.  Emphasis should be placed on conformance with the RFP instructions, responsiveness to the RFP requirements and clarity of the intent.

Proposals that do not comply with these instructions or do not meet the full intent of all of the Requirements of this RFP may be subject to scoring reductions during the evaluation process or may be deemed non-responsive.

The Department does not require, nor desire, any promotional material which does not specifically address the response requirements of this RFP.

## Proposal Content and Organization

To facilitate in the evaluation process, the Bidder must organize the proposal into three distinct volumes as follows:

Volume One:	Qualifying, Functional, Technical and General Requirements

Volume Two:	Administrative Requirements

Volume Three:	Financial Requirements

- Volume One format

Volume One should contain a table of contents with page numbers and each section should be tabbed as follows:

- Tab 1 –  Executive Summary

- Tab 2 -  Qualifying Requirements (Attachments A – D)

- Tab 3 – Functional Requirements (Attachment E)

- Tab 4 – Technical Requirements (Attachments F – T)

- Tab 5 – General Requirements (Attachments U – BB)

- Volume Two Format

  - Tab 1 –  Cover Letter

- Extraneous terms, if applicable

- Request for Exemption from Disclosure, if applicable

- Administrative Response Forms

- Volume Three Format

This volume must contain the Attachment 19, Financial Response Form.

## Submission of Proposals

The Bidder must submit three (3) originals and five (5) copies of Volume One: Qualifying, Functional, Technical and General Requirements and three (3) originals and two (2) copies of Volume Two: Administrative Requirements and Volume Three: Financial Requirements.  All volumes must be bound separately, be clearly identified and should contain page numbers.

Proposals must be received by the date and time specified in the Schedule of Events.

Electronic Copies (CD/DVD/Flash Drive):

- Two electronic copies of Volume 1- Qualifying and Technical Proposal ONLY

- One (1) electronic copy of the Qualifying and Technical, Administrative and Financial Proposal with any proprietary information redacted.  This will be used to facilitate requests for information under the Freedom of Information Law (FOIL).

The electronic copies must be encrypted and password protected.  The password must be submitted via email to bfs.contracts@tax.ny.gov.

To facilitate the evaluation process, the proposal must be packaged and submitted as outlined in this section.  Faxed or electronically transmitted proposals will not be accepted.

Bidder proposals must be enclosed in sealed containers with the following visibly inscribed on the outside of all containers:

Attn:  Catherine Golden, Director

New York State Department of Taxation and Finance

Office of Budget and Management Analysis

Procurement Services Unit

W. A. Harriman State Office Campus

Albany, NY 12227

All proposals must have a label on the outside of the package or shipping container outlining the following information:

“BID ENCLOSED”

RFP 16-100

Real Property Tax System

Bid Submission Date and Time

Please note:  Deliveries by delivery services (e.g., UPS, FedEx, etc.) and/or requiring a signature of receipt should be addressed to the Department’s Campus address, however, the delivery service must be instructed to deliver the bid documents to the following address:

90 Cohoes Avenue

Green Island, NY 12183

Only under circumstances identified in Section IX. A. 16, will the Department consider any proposals received after the date and time specified in the Schedule of Events.  In the event a package is not labeled properly as described in this Section, the Department reserves the right to inspect the contents of the package(s) to determine the contents.  The Bidder shall have no claim against the Department arising from such inspection and such inspection shall not affect the validity of the procurement.  Notwithstanding the Department’s right to inspect the contents of the package(s), the Bidder assumes all risk of late delivery associated with the bid not being identified, packaged or labeled in accordance with the foregoing requirements.

# Proposal Evaluation

Pursuant to Article XI of the State Finance Law, the basis for contract award under this RFP will be “best value;” optimizing quality, cost and efficiency among responsive and responsible Bidders.

- Proposal Clarification

The Department reserves the right to require a Bidder to provide clarification and validation of its proposal through any means the Department deems necessary.  Failure of a Bidder to cooperate with the Department’s efforts to clarify or validate proposal information may result in the proposal being labeled as non-responsive and given no further consideration.

- Evaluation Process Overview

There will be three phases to the evaluation process.  Proposals which pass Phase One of the evaluation will be further evaluated in Phase Two.

- Phase One Evaluation

All timely submitted proposals will be evaluated in Phase One.  Proposals will be evaluated in the following areas:

- Proposal Screening (Pass/Fail)

Each proposal will be screened for completeness and conformance with the requirements for proposal submission as specified in this RFP.  Proposals which do not meet the requirements may be labeled as non-responsive and may not be given further consideration.

- Qualifying Requirements

All proposals that pass the Proposal Screening will be evaluated to determine whether the Bidder meets the Qualifying Requirements specified in Section IV., Qualifying Requirements.  If all Qualifying Requirements are not met, the Bidder’s proposal will be labeled non-responsive and will not be given further consideration.

Note:  The Financial Stability review (Section IV.D) will be started in this Phase of the evaluation and completed in Phase Three.

All proposals that pass this stage of the evaluation process will be further evaluated in Phase Two.

- Phase Two Evaluation

Bidders who pass Phase One of the evaluation will be further evaluated as follows:

- Functional /Technical/General Requirements  - 45 Points

- MWBE Component – 5 Points

- Financial Requirements - 30 Points

Bidder’s financial proposals will be scored concurrently and separately from the Technical evaluation.

- System Presentation - 20 Points

To further evaluate the Bidder’s proposed System, the State requires the Bidder to demonstrate how the proposed System meets the Functional, Technical and General Requirements of this RFP.

All Bidders will be required to participate in a System Presentation.  The Bidder will be given a minimum of two weeks notice of the date and time of the presentation.   The presentation will be an opportunity for the Bidder to provide an overview of its System, demonstrate a clear understanding of the needs, demonstrate the ease of use for end users and demonstrate knowledge and experience to successfully provide the Services required.

The presentation will not be an opportunity to cure material omissions in the Bidder’s proposal and is not a substitute for a well written proposal.

Note:  	The Bidder’s presentation must not reference the cost component of the bid, as this is evaluated separately.

The Department will record the presentation which will become part of the procurement record.  The recording will be subject to the same Freedom of Information Law requirements as written documents.

Place:  	New York State Department of Taxation and Finance, located at W.A. Harriman State Office Campus, Albany, NY 12227.  The Bidder will be responsible for all costs associated with the presentation, including travel costs.

Attendees:  	The Bidder should bring a team of qualified staff to present the demo. In addition to sales staff and technical team members, the Bidder should include those staff members with Real Property Tax administration knowledge.

Time Allowed:  	The Bidder will have up to three (3) hours to present its proof of concept to State staff. The Bidder will submit a timeline on how its Product will be presented prior to coming in for the presentation.

Form of Presentation: Presenters will provide a demonstration of their Real Property Tax System Prototype and may use Power Point and/or other visual aids to assist them with the presentation.  The Bidder will be expected to bring whatever they need for the presentation.  If access to the internet is required, the Bidder will notify the Department at the time of invitation.  Any presentation materials or other documentation related to the presentation may become part of the resultant Contract at the sole discretion of the State.

At the completion of Phase Two, the technical and financial scores will be combined to determine the Bidder ranking.  The highest ranked Bidder will proceed to Phase Three of the evaluation.  In the event of a tie for the highest rank, all Bidders at the highest score will proceed to Phase Three.

- Phase Three Evaluation

Financial Stability Review – Pass/Fail

- Final Ranking/Contract Award

The Contract will be awarded to the Bidder whose proposal obtains the highest aggregate score that passes Phase Three, Financial Stability.

The table below summarizes the evaluation point distribution:

| Evaluation Component | Points |
| --- | --- |
| Functional/Technical/General Requirements | 45 |
| System Presentation | 20 |
| MWBE Component | 5 |
| Financial Requirements | 30 |
| TOTAL | 100 |

In the event that Bidders receive the same final score, the Department will use the following tie breaking mechanisms, in the order listed, to determine final ranking:

- The Bidder’s Financial Score

- The Bidder’s Functional Score

- The Bidder’s System Presentation Score

Determination by the Commissioner.

# Exhibits 1-81 – Functional Exhibits

# Functional Exhibits 1-81 are published as a separate file which can be found at

http://www.tax.ny.gov/about/procure.

# Exhibit A – Change Control Procedure

| Change Request (CR) | State Change Control Representative (CCR) submits CR, including the following: Preliminary determination of need utilizing supporting information (i.e., number of data fields) Priority of change, within outstanding change requests Description of current process/system(s) affected System and/or plan(s) affected Description of required change Condition necessitating change (e.g., legislative mandate, production problem, audit/monitoring results, etc.) Suggested implementation strategy/approach Required implementation date Date by which change analysis required (2 weeks from the date CR is sent to contractor, if contractor requires more than 2 weeks to prepare CA, the contractor and the State will negotiate a mutually agreed upon date) List of attachments Primary State contact, if different from State CCR Source documents are appended to CR as needed and provided to the State Project Manager. NOTE: State prepares Change Request for all changes. Where Contractor desires a change, Contractor contacts appropriate State CCR for information discussion and, upon agreement, State CCR prepares and submits CR. If the State does not agree with a proposed change it will provide in writing the basis for the decision; Contractor must not proceed with the change. Any preliminary analysis completed as part of these information discussions shall be included in the Change Request record. |
| --- | --- |
| Analysis of Implementation Alternatives | Upon receipt of CR, Contractor initiates discussion with State CCR to identify alternatives and determine suggested implementation approach. |
| Change Analysis (CA) | Contractor completes CA, including: Recommended implementation approach Development and implementation time frames Impacts on other systems and/or plans Resource requirements (staff, by staff category, equipment, facilities) Additional required information State dependencies Proposed fees (i.e. development fees* and other costs) Change Analysis sent to: State Project Manager on or before the CA required date. *Development fees are the consulting costs for the change which are to be calculated based on the hours necessary to effectuate the change utilizing the titles and rates provided by Contractor in response to RFP 16-100 on Attachment 19 – Financial Response Form (General Rates Tab). Contractor will be required to submit a Form A (State Consultant Services – Contractor’s Planned Employment) with the Change Analysis. These fees, as negotiated between the State and the Contractor (i.e. One Time Development Fees), are a final price to effectuate the change. No add on costs will be allowed. |
| Technical Terms Negotiation | State and Contractor CCRs negotiate and document technical details: CCRs sign off; Copy of approved CA provided to State Project Manager; and State and Contractor sign off on CA. |
| Approvals | The State has final approval for all changes to the Software defined herein, regardless of the party initiating the change. The State has final approval for all change controls without a cost associated. All change controls with a cost associated require the additional approval of the State and the NYS Office of the State Comptroller. |
| Development/ Implementation | Upon approval of Change Analysis, development and implementation commences in accordance with an accepted system development methodology. PRIOR TO IMPLEMENTATION, Contractor updates all related Documentation. The State may require that development/implementation of legislatively mandated changes proceed prior to agreement. |
| Update Administrative Documentation | The State Project Manager and CCRs maintain files of Change Plans (CR, CA and all related documents). CR, CA and any attachments and other related documents become official Documentation. |
| Payment | Upon completion and acceptance of the Change, the Contractor may submit an invoice for payment. |

Exhibit A (cont.) - New York State Change Request

| Change Request Number: Contract #: Fiscal Year: Change Control #: | Priority: High Medium Low |
| --- | --- |
| For Requested Change (Check all that apply) | Vendor Software Third-Party Software | Technical Functionality Business Functionality | New Report or Report Change Other |
| Description of process: |
| System and/or Plan(s) Affected: |
| Description of Change Requested: |
| Why Needed: |
| Suggested Implementation Approach: |
| Required Implementation Date: / / | Date Change Analysis Due: / / |
| Attachments: |
| Approvals/Contacts |
| State Change Control Representative: |
| Signature: | Signature Date: / / |
| Office: | Phone: ( ) - | Fax: ( ) - |
| Contact Person: | Phone: ( ) - | Fax: ( ) - |
| Business Area Manager: |
| Signature: | Signature Date: / / |
| Office: | Phone: ( ) - | Fax: ( ) - |
| Contact Person: | Phone: ( ) - | Fax: ( ) - |

Exhibit A (cont.) - New York State Change Analysis

| Change Analysis Number: Contract Number: Fiscal Year: Lifetime Sequence Number: | Priority: High Medium Low |
| --- | --- |
| Recommended Implementation Approach: |
| Development/Implementation Timeframes: |
| Impacts on other systems and/or plans: |
| Resource requirements: |
| Additional information required for change, attach the following required information, as applicable: Design Specifications Workflow Schedule of Deliverables |
| State Dependencies: |
| Proposed Fees (Attach additional documentation, if necessary): One time development: Task breakdown for the One time development cost above: Project Management/Analysis/Design: hours Development: hours Testing: hours Total Hours: hours Other Costs: |
| Approvals/Contacts |
| Contractor Change Control Representative (CCR) Name: |
| Signature: | Date: / / |
| Office: | Phone: ( ) - | Fax: ( ) - |
| Approval of Analysis |
| State Change Control Representative: |
| Signature: | Signature Date: / / |
| Office: | Phone: ( ) - | Fax: ( ) - |
| Business Area Approval – Name: |
| Signature: | Signature Date: / / |
| OSC Approval: |

# Exhibit B - Minimum Qualifications for Mandatory Job Titles

Project Managers

Project Manager I – Minimum of 2 years’ experience in overseeing small scaled, non-complex projects, comprised of a small number of deliverables and/or a small number of phases; typically coordinates and delegates the assignments for the consultant project staff numbering up to 10; focal point of contact for issuing entity regarding project status, meetings, reporting requirements, scope changes/extensions, and issues and concerns raised by consultant staff or issuing entity.

Project Manager II – Minimum 4 years’ experience in overseeing medium scaled projects comprised of sub-projects and distinct deliverables; typically coordinates and delegates the assignments for the consultant project staff numbering over 10; focal point of contact for issuing entity regarding project status, meetings, reporting requirements; scope changes/extensions, and financial, administrative, and technical issues and concerns raised by consultant staff or issuing entity.

Project Manager III – Minimum 8 years’ experience in overseeing medium to large scaled projects comprised of sub-projects and distinct deliverables; typically coordinates and delegates the assignments for the consultant project staff numbering over 20; focal point of contact for issuing entity regarding project status, meetings, reporting requirements, scope changes/extensions, and financial, administrative, and technical issues and concerns raised by consultant staff or issuing entity.

Programmer/Analysts

Programmer/Analyst I – Minimum of 2 years’ experience writing application software, data analysis, data access, data structures, data manipulation, databases, design, programming, testing and implementation, technical and user documentation, software conversions; environments include but are not limited to mainframe, mid range, personal computers, laptops.

Programmer/Analyst II – Minimum of 4 years’ experience writing application software, data analysis, data access, data structures, data manipulation, databases, programming, testing and implementation, technical and user documentation, software conversions; environments include but are not limited to mainframe, mid range, personal computers, laptop; available to assist and/or lead in the design of program specifications and the implementation of software solutions.

Programmer/Analyst III – Minimum of 8 years’ experience writing application software, data analysis, data access, data structures, data manipulation, databases, programming, testing and implementation, technical and user documentation, software conversions; environments include but are not limited to mainframe, mid range, personal computers, laptop; available to assist and/or lead in the design of program specifications and the implementation of software solutions.

Specialists

The Specialist Title should be considered a "catch-all" job title which should cover all skill sets which are not covered by the Project Managers and Programmer Analysts Mandatory Job Titles.

Specialist I – Minimum of 2 years’ experience in a particular technical and/or business application which is beyond the requirements addressed in the Project Manager I and Programmer/Analyst I Job Classification/Title as defined above.

Specialist II – Minimum of 4 years’ experience in a particular technical and/or business application which is beyond the requirements addressed in the Project Manager II and Programmer/Analyst II Job Classification/Title as defined above.

Specialist III – Minimum of 8 years’ experience in a particular technical and/or business application which is beyond the requirements addressed in the Project Manager III and Programmer/Analyst III Job Classification/Title as defined above.

# Exhibit C – Deliverable Transmittal Form

| Contractor Deliverable Information to be completed by Contractor |
| --- |
| Date Deliverable Presented for Acceptance: | Deliverable Title: | Deliverable #: |
| Deliverable Due Date (per work plan): | Contact person(s): | Deliverable Status: Draft Final |
| Date(s) Delivered to State Project Manager: - Hardcopies: - Electronic (soft) copy: | Electronic Copy: Disk/CD/DVD Attached File emailed to: |
| Signature: Date: |
| State Project Manager – Fill out and sign to indicate receipt |
| Below for State use only |
| Date Deliverable Received: - Hardcopies: - Electronic (soft) copy: | Received by: | Document Number: | Number(s) of related documents: |
| Additional State Reviewers |
| Comments and this transmittal package are to be returned to the State Project Manager no later than the date indicated: |
| Due Date | Reviewer Name | # of comments documents. |
| OITS Manager Review |
| Did Deliverable meet requirements? Yes No | State OITS Manager Recommendation: Approval Disapproval |
| Comments: |
| State OITS Manager Signature: | Date: | Project Tracking Website Updated? Yes No |
| Before forwarding to State Project Manager, does this package contain: Copy of Deliverable? Copies of all supporting documentation (email, comments, etc.) Draft letter of notification of approval/disapproval for State Project Manager’s signature | Date sent to State Project Manager: |
| State Project Manager Review |
| Approved Disapproved | Signature: | Date: |

# Exhibit D - Letter of Deliverable Rejection

Date

To:  < Contractor >

From:  < State Project Manager >

Re:   Rejection of Deliverable < #XXX, Deliverable Name >

This letter serves as notification that your Deliverable < Deliverable name and number > is rejected as of < rejection date >. You have < xx days/weeks/months > to rectify the defects noted below.

< Specific reasons for rejection go here. Reference the Deliverable comment form as appropriate. >

< Special instructions or next step specific to the Deliverable and/or vendor go here. Describe the process to resubmit the corrected Deliverable.  >

Please retain a copy of this letter for your records.  Any questions can be directed to < Person Name >, < Contract Manager or State Administrative Manager >.

Thank you,

< State Project Manager Name >

< Project Name > State Project Manager

# Exhibit E - Letter of Deliverable Acceptance

Date

To:  < Contractor >

From:  < State Project Manager >

Re:   Acceptance of Deliverable < #XXX, Deliverable Name >

This letter serves as notification that your Deliverable < Deliverable name and number > is Accepted as of  < Acceptance date >.

< Special instructions or next step specific to the Deliverable and/or vendor go here if applicable >

Please retain a copy of this letter for your records.  Any questions can be directed to < Person Name >, < Contract Manager or State Administrative Manager >.

Thank you,

< State Project Manager Name >

< Project Name > State Project Manager

# Exhibit F – Contractor Sales Tax Certification Forms

# Exhibit G – State Consultant Services – Contractor’s Planned Employment – Form A

|  |  |  |  |  | OSC Use Only: |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Reporting Code: |
|  |  |  |  |  | Category Code: |
|  |  |  |  |  | Date Contract Approved: |
| FORM A |  |  |  |  |  |  |  |  |
| State Consultant Services - Contractor's Planned Employment |
| From Contract Start Date Through The End Of The Contract Term |
| State Agency Name: | Agency Code: |
| Contractor Name: | Contract Number: |
| Contract Start Date: / / | Contract End Date: / / |
| Employment Category | Number of Employees | Number of hours to be worked | Amount Payable Under the Contract |
| Total this page | 0 | 0 | $ 0.00 |
|  | Grand Total |  |  |  |
| Name of person who prepared this report: |
| Title: | Phone #: |
| Preparer's Signature: |
| Date Prepared: / / |  |  |  |  |
| (Use additional pages, if necessary) |  |  |  | Page of |

# Exhibit H – Contractor’s Annual Employment Report – Form B

| FORM B |  |  |  |  |  | OSC Use Only: |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Reporting Code: |
|  |  |  |  |  |  | Category Code: |
| State Consultant Services |
| Contractor’s Annual Employment Report |
| Report Period: April 1, to March 31, |
| Contracting State Agency Name: Agency Code: |
| Contract Number: |  |  |  |  |
| Contract Term: / / to / / |  |  |
| Contractor Name: |
| Contractor Address: |
| Description of Services Being Provided: |
| Scope of Contract (Choose one that best fits): |
| Analysis Evaluation Research Training |
| Data Processing Computer Programming Other IT consulting |
| Engineering Architect Services Surveying Environmental Services |
| Health Services Mental Health Services |  |  |  |  |
| Accounting Auditing Paralegal Legal Other Consulting |
| Employment Category | Number of Employees | Number of Hours Worked | Amount Payable Under the Contract |
| Total this page | 0 | 0 | $ 0.00 |
| Grand Total |  |  |  |
| Name of person who prepared this report: |  |
| Preparer's Signature:___________________________________________________ |
| Title: | Phone #: |
| Date Prepared: / / |  |  |  |  |
| Use additional pages if necessary) |  |  |  | Page of |

# Exhibit I – New York State Office of the State Comptroller Substitute Form W-9

# Exhibit J – Preliminary Base Contract and License

# Exhibit J is published as a separate file which can be found at

# http://www.tax.ny.gov/about/procure.

# Exhibit K – Minority and Women-Owned Business Enterprises – Equal

# Employment Opportunity Policy Statement

M/WBE AND EEO POLICY STATEMENT

I, _________________________, the (awardee/contractor)____________________ agree to adopt the following policies with respect to the project being developed or services rendered at __________________________________________________________________________________

M/WBE

EEO

This organization will and will cause its contractors and subcontractors to take good faith actions to achieve the M/WBE contract participations goals set by the State for that area in which the State-funded project is located, by taking the following steps:

- Actively and affirmatively solicit bids for contracts and subcontracts from qualified State certified MBEs or WBEs, including solicitations to M/WBE contractor associations.

- Request a list of State-certified M/WBEs from AGENCY and solicit bids from them directly.

- Ensure that plans, specifications, request for proposals and other documents used to secure bids will be made available in sufficient time for review by prospective M/WBEs.

- Where feasible, divide the work into smaller portions to enhanced participations by M/WBEs and encourage the formation of joint venture and other partnerships among M/WBE contractors to enhance their participation.

- Document and maintain records of bid solicitation, including those to M/WBEs and the results thereof.  Contractor will also maintain records of actions that its subcontractors have taken toward meeting M/WBE contract participation goals.

- Ensure that progress payments to M/WBEs are made on a timely basis so that undue financial hardship is avoided, and that bonding and other credit requirements are waived or appropriate alternatives developed to encourage M/WBE participation.

  - This organization will not discriminate against any employee or applicant for employment because of race, creed, color, national origin, sex, age, disability or marital status, will undertake or continue existing programs of affirmative action to ensure that minority group members are afforded equal employment opportunities without discrimination, and shall make and document its conscientious and active efforts to employ and utilize minority group members and women in its work force on state contracts.

  - This organization shall state in all solicitation or advertisements for employees that in the performance of the State contract all qualified applicants will be afforded equal employment opportunities without discrimination because of race, creed, color, national origin, sex disability or marital status.

  - At the request of the contracting agency, this organization shall request each employment agency, labor union, or authorized representative will not discriminate on the basis of race, creed, color, national origin, sex, age, disability or marital status and that such union or representative will affirmatively cooperate in the implementation of this organizations’ obligations herein.

  - Contractor shall comply with the provisions of the Human Rights Law, all other State and Federal statutory and constitutional non-discrimination provisions.  Contractor and subcontractors shall not discriminate against any employee or applicant for employment because of race, creed (religion), color, sex, national origin, sexual orientation, marital status or domestic violence victim status, and shall also follow the requirements of the Human Rights Law with regard to non-discrimination on the basis of prior criminal conviction and prior arrest.

- This organization will include the provisions of sections (a) through (d) of this agreement in every subcontract in such a manner that the requirements of the subdivisions will be binding upon each subcontractor as to work in connection with the State contract.

Agreed to this _______ day of ____________________, 2___________

By __________________________________________

Print: _____________________________________ Title:  _____________________________

Minority Business Enterprise Liaison

_________________________________is designated as the Minority Business Enterprise Liaison

(Name of Designated Liaison)

responsible for administering the Minority and Women-Owned Business Enterprises- Equal Employment

Opportunity (M/WBE-EEO) program.

M/WBE Contract Goals

________% Minority Business Enterprise Participation

________% Women’s Business Enterprise Participation

EEO Contract Goals

________% Minority Labor Force Participation

________%Female Labor Force Participation

____________________________________________

(Authorized Representative)

Title: ________________________________________

Date: ________________________________________

# Exhibit L - Work Force Employment Utilization

| Contract No.: | Reporting Entity: □ Contractor □ Subcontractor | Reporting Period: □ January 1, 20___ - March 31, 20___ □ April 1, 20___ - June 30, 20___ □ July 1, 20___ - September 30, 20___ □ October 1, 20___ - December 31, 20___ |
| --- | --- | --- |
| Contractor’s Name: | Report includes: □ Work force to be utilized on this contract □ Contractor/Subcontractor’s total work force |
| Contractor’s Address: |  |

Enter the total number of employees in each classification in each of the EEO-Job Categories identified.

| EEO-Job Category | Total Work force | Work force by Gender | Work force by Race/Ethnic Identification |  |
| --- | --- | --- | --- | --- |
|  |  | Male (M) | Female (F) | White (M) (F) | Black (M) (F) | Hispanic (M) (F) | Asian (M) (F) | Native American (M) (F) | Disabled (M) (F) | Veteran (M) (F) |
| Officials/Administrators |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Professionals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Technicians |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sales Workers |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Office/Clerical |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Craft Workers |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Laborers |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Service Workers |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Temporary/Apprentices |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Totals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| PREPARED BY (Signature): | TELEPHONE NO.: EMAIL ADDRESS: | DATE: |
| --- | --- | --- |
| NAME AND TITLE OF PREPARER (Print or Type): | Submit completed form to: NYS (add Agency name) M/WBE 102 (Revised 11/08) |

General Instructions:  The work force utilization (M/WBE 102) is to be submitted on a quarterly basis during the life of the contract to report the actual work force utilized in the performance of the contract broken down by the specified categories.  When the work force utilized in the performance of the contract can be separated out from the contractor’s and/or subcontractor’s total work force, the contractor and/or subcontractor shall submit a Utilization Report of the work force utilized on the contract.  When the work force to be utilized on the contract cannot be separated out from the contractor’s and/or subcontractor’s total work force, information on the total work force shall be included in the Utilization Report.  Utilization reports are to be completed for the quarters ended 3/31, 6/30, 9/30 and 12/31 and submitted to the M/WBE Program Management Unit within 15 days of the end of each quarter.  If there are no changes to the work force utilized on the contract during the reporting period, the contractor can submit a copy of the previously submitted report indicating no change with the date and reporting period updated.

Instructions for completing:

- Enter the number of the contract that this report applies to along with the name and address of the Contractor preparing the report.

- Check off the appropriate box to indicate if the entity completing the report is the contractor or a subcontractor.

- Check off the box that corresponds to the reporting period for this report.

- Check off the appropriate box to indicate if the work force being reported is just for the contract or the Contractor’s total work force.

- Enter the total work force by EEO job category.

- Break down the total work force by gender and enter under the heading ‘Work force by Gender’

- Break down the total work force by race/ethnic background and enter under the heading ‘Work force by Race/Ethnic Identification’.  Contact the M/WBE Program Management Unit at (518) 474-5513 if you have any questions.

- Enter information on any disabled or veteran employees included in the work force under the appropriate heading.

- Enter the name, title, phone number and email address for the person completing the form.  Sign and date the form in the designated boxes.

RACE/ETHNIC IDENTIFICATION

Race/ethnic designations as used by the Equal Employment Opportunity Commission do not denote scientific definitions of anthropological origins. For the purposes of this report, an employee may be included in the group to which he or she appears to belong, identifies with, or is regarded in the community as belonging. However, no person should be counted in more than one race/ethnic group. The race/ethnic categories for this survey are:

- WHITE	 (Not of Hispanic origin) All persons having origins in any of the original peoples of Europe, North Africa, or the Middle East.

- BLACK	a person, not of Hispanic origin, who has origins in any of the black racial groups of the original peoples of Africa.

- HISPANIC	a person of Mexican, Puerto Rican, Cuban, Central or South American or other Spanish culture or origin, regardless of race.

- ASIAN & PACIFIC   a person having origins in any of the original peoples of the Far East, Southeast Asia, the Indian subcontinent or the Pacific Islands.

ISLANDER

- NATIVE INDIAN (NATIVE            a person having origins in any of the original peoples of North America, and who maintains cultural identification through tribal

AMERICAN/ALASKAN Native)   affiliation or community recognition.

OTHER CATEGORIES

- DISABLED INDIVIDUAL	any person who: 	- 	has a physical or mental impairment that substantially limits one or more major life activity(ies)

-	has a record of such an impairment; or

-	is regarded as having such an impairment.

- VIETNAM ERA VETERAN		a veteran who served at any time between and including January 1, 1963 and May 7, 1975.

GENDER		Male	or	Female

# Exhibit M - Request For Waiver Form

| INSTRUCTIONS: SEE PAGE 2 OF THIS ATTACHMENT FOR REQUIREMENTS AND DOCUMENT SUBMISSION INSTRUCTIONS. |
| --- |
| Offeror/Contractor Name: | Federal Identification No.: |
| Address: | Solicitation/Contract No.: |
| City, State, Zip Code: | M/WBE Goals: MBE % WBE % |
| By submitting this form and the required information, the officer or/contractor certifies that every Good Faith Effort has been taken to promote M/WBE participation pursuant to the M/WBE requirements set forth under the contract. |
| Contractor is requesting a: MBE Waiver – A waiver of the MBE Goal for this procurement is requested. Total Partial WBE Waiver – A waiver of the WBE Goal for this procurement is requested. Total Partial Waiver Pending ESD Certification – (Check here if subcontractors or suppliers of Contractor are not certified M/WBE, but an application for certification has been filed with Empire State Development.) Date of such filing with Empire State Development: ___________________ |
| PREPARED BY (Signature) Date: SUBMISSION OF THIS FORM CONSTITUTES THE OFFEROR/CONTRACTOR’S ACKNOWLEDGEMENT AND AGREEMENT TO COMPLY WITH THE M/WBE REQUIREMENTS SET FORTH UNDER NYS EXECUTIVE LAW, ARTICLE 15-A AND 5 NYCRR PART 143. FAILURE TO SUBMIT COMPLETE AND ACCURATE INFORMATION MAY RESULT IN A FINDING OF NONCOMPLIANCE AND/OR TERMINATION OF THE CONTRACT. |
| Name and Title of Preparer (Printed or Typed): | Telephone Number: | Email Address: |
| Submit with the bid or proposal or if submitting after award submit to: | ********* FOR DMWBD USE ONLY ******** |
|  | REVIEWED BY: | DATE: |
|  | Waiver Granted: YES NO MBE: WBE: Total Waiver Partial Waiver ESD Certification Waiver *Conditional Notice of Deficiency Issued *Comments: |

REQUIREMENTS AND DOCUMENT SUBMISSION INSTRUCTIONS

When completing the Request for Waiver Form please check all boxes that apply. To be considered, the Request for Waiver Form must be accompanied by documentation for items 1 – 11, as listed below. If box # 3 has been checked above, please see item 11. Copies of the following information and all relevant supporting documentation must be submitted along with the request:

- A statement setting forth your basis for requesting a partial or total waiver.

- The names of general circulation, trade association, and M/WBE-oriented publications in which you solicited certified M/WBEs for the purposes of complying with your participation goals related to this contract.

- A list identifying the date(s) that all solicitations for certified M/WBE participation were published in any of the above publications.

- A list of all certified M/WBEs appearing in the NYS Directory of Certified Firms that were solicited for purposes of complying with your certified M/WBE participation levels.

- Copies of notices, dates of contact, letters, and other correspondence as proof that solicitations were made in writing and copies of such solicitations, or a sample copy of the solicitation if an identical solicitation was made to all certified M/WBEs.

- Provide copies of responses to your solicitations received by you from certified M/WBEs.

- Provide a description of any contract documents, plans, or specifications made available to certified M/WBEs for purposes of soliciting their bids and the date and manner in which these documents were made available.

- Provide documentation of any negotiations between you, the Offeror/Contractor, and the M/WBEs undertaken for purposes of complying with the certified M/WBE participation goals.

- Provide any other information you deem relevant which may help us in evaluating your request for a waiver.

- Provide the name, title, address, telephone number, and email address of offeror/contractor’s representative authorized to discuss and negotiate this waiver request.

- Copy of notice of application receipt issued by Empire State Development (ESD).

# Note:

Unless a Total Waiver has been granted, the Offeror/Contractor will be required to submit all reports and documents pursuant to the provisions set forth in the Contract, as deemed appropriate by AGENCY, to determine M/WBE compliance.

M/WBE 104 Instructions (1/15)

# Exhibit N - M/WBE Quarterly Report

of

NYS AGENCY Contract No. ___________________  Project No. _____________________

The following information indicates the payment amounts made by the grantee/contractor to the NYS Certified M/WBE subcontractor on this project.

| Contractors Name and Address | Federal ID# | Goals/$ Amt. MBE ____%= __________ WBE____%=___________ | Contract Type ___________________________ Paid to Contractor This Quarter_____________ Total Paid to Contractor To Date ____________ |
| --- | --- | --- | --- |
|  | Project Completion Date | Work Location | Reporting Period: ___ 1st Quarter (4/1-6/30) ____ 3rd Quarter (10/1-12/31) ___ 2nd Quarter (7/1-9/30) ____ 4th Quarter (1/1-3/31) |
| M/WBE Subcontractor/Vendor | Product Code* | Work Status This Report | Total Subcontractor Contract Amount | Payments this Quarter | Previous Payments | Total Payment Made to Date |
|  |  |  | MBE | WBE | MBE | WBE | MBE | WBE | MBE | WBE |
| Name: FED ID# |  | ___Active ___Inactive ___Complete |  |  |  |  |  |  |  |  |
| Name: FED ID# |  | ___Active ___Inactive ___Complete |  |  |  |  |  |  |  |  |
| Name: FED ID# |  | ___Active ___Inactive ___Complete |  |  |  |  |  |  |  |  |
| Name: FED ID# |  | ___Active ___Inactive ___Complete |  |  |  |  |  |  |  |  |
| Total |  |  |  |  |  |  |  |  |  |

The payments as shown made are in compliance with contract documents for the above referenced project.

*See Reverse Side for Product Codes

Date_________      Name________________________   Title ____________________	Signature______________________

PRODUCT KEY CODE

A	=		Agriculture/ Landscaping (e.g., all forms of landscaping services)

B	= 		Mining (e.g., geological investigations)

C	=		Construction

C15	= 		Building Construction – General Contractors

C16	=		Heavy Construction (e.g., highway, pipe laying)

C17	=		Special Trade Contractors (e.g., plumbing, heating, electrical, carpentry)

D	=		Manufacturing

E	=	Transportation, Communication and Sanitary Services (e.g., delivery services, warehousing,  broadcasting and cable systems)

F/G	=	Wholesale/Retail Goods (e.g. hospital supplies and equipment, food stores, computer stores, office supplies

G52	=		Construction Materials (e.g., lumber, paint, law supplies)

H	=		Financial, Insurance and Real Estate Services

I	=		Services

I73	=	Business Services (e.g., copying, advertising, secretarial, janitorial, rental services of equipment, computer programming, security services)

I81	=		Legal Services

I82	=		Education Services (e.g., AIDS education, automobile safety, tutoring, public speaking)

I83	=		Social Services (Counselors, vocational training, child care)

I87	=		Engineering, architectural, accounting, research, management and related services

# Exhibit O – Draft Agreement for Trial Testing

THIS AGREEMENT FOR TRIAL TESTING (this "Agreement") is made and entered into on and as of this ______ day of ___________________, 20___, (“Trial Testing Start Date”) by and between the New York State Department of Taxation and Finance (“DTF” or “Department”), the New York State Office for Information Technology Services (“OITS”) (collectively, “the State”), and __________________, a corporation located at ________________________________ (“Bidder”),  responding to Request For Proposals (RFP) 16-100  issued by the State. The State and the Bidder are referred to herein collectively as “the Parties.”

W I T N E S S E T H:

WHEREAS, the State issued RFP 16-100 Real Property Tax System on____________, 2016, requiring Bidders to provide trial software for testing by the State (the “Trial Software”); and

WHEREAS, Bidder in response to said RFP requirement has agreed to provide its software products to the State at no cost for a limited trial and evaluation period upon the terms set forth herein.

NOW THEREFORE, in consideration of the foregoing premises and the mutual covenants hereinafter set forth, the Parties agree as follows:

1.	Definitions

For purposes of this Agreement, the following terms shall have the respective meanings set forth below:

1.1	"Programs" as used herein shall mean the computer software and/or computer equipment identified in Appendix 1 hereto, and provided or made available to the State by the Bidder.

1.2	"Program Materials" as used herein shall mean the tangible materials which embody, represent, describe or specify the Programs or their operations or applications which are to be furnished or made available to the State hereunder, all as more specifically described in Appendix 1 hereto.

1.3	"Program Assets" shall mean the Programs and the Program Materials.

1.4	"Proprietary Assets" as used herein shall mean Program Assets the Bidder represents as confidential, copyrighted and/or patented, and which are marked or labeled as such by the Bidder.

2.	Trial Usage

2.1	Bidder hereby agrees to provide State with the Program Assets for the trial period of 90 days as required by RFP 16-100, or such longer period as Bidder may permit (the "Trial Period"). The Trial Period shall commence upon the State’s installation or downloading of the Programs to the State’s servers. The Bidder hereby grants the State a limited, non-exclusive, non-transferable License to use the Program Assets during the Trial Period upon the terms herein set forth. The State agrees that the Bidder shall retain all rights to the Program Assets except for those rights granted to the State in this Agreement, and that nothing herein shall serve to transfer ownership or title of the Program Assets from the Bidder to the State.

2.2	The State agrees to use the Program Assets for testing and evaluation purposes only and will install or download one instance of the Program Assets for use and testing during the Trial Period.

2.3	The State understands and agrees that it may not: (a) transfer or assign the Program Assets to a third-party; (b) modify, reverse engineer, decompile, or disassemble the Program Assets; (c) rent, lease, lend, or provide commercial hosting services with the Program Assets; and (d) publish or otherwise disclose the Program Assets to third parties.  Reference in (d) to “third parties” does not include those consultants of the State acting on behalf of the State with respect to the testing and evaluation of the Program Assets.

2.4	Prior to or at the conclusion of the Trial Period, the State agrees to return the Program Assets to the Bidder or that the Bidder may eliminate the State’s right to access the Program Assets, as appropriate and agreed between the Parties.

2.5	Installation, downloading and use of the Program Assets for the Trial Period shall be without cost to the State.

3.	Training Service

3.1	The Bidder agrees to train and provide support to the State’s personnel in the use of the Programs, if so required.

3.2	The Bidder agrees that reasonable and associated services are to be furnished without charge to the State directly preceding the installation/downloading of the Program Assets, or as soon thereafter as possible.

3.3	Contractor understands and acknowledges that the Trial Period will occur during the Restricted Period of the RFP process, and agrees that Contractor’s resource(s) may only interact and communicate with State personnel specifically designated for the purpose of providing training and support in connection with use of the Program Assets provided for testing.  Contacts outside of the designated personnel, or for other purposes, could result in violations of the State Finance Law.

4.	Proprietary Assets

4.1	The State agrees to take the same reasonable and prudent steps to protect the confidentiality of the Bidder’s Proprietary Assets as it takes to protect the confidentiality of its own computer assets and confidential information.

4.2	The obligations of the State set forth in Section 4.1 above shall survive expiration of the Trial Period for a period of one (1) year.

5.	Warranty, Infringement

The Bidder hereby warrants to the State that the Bidder is the owner or has full right to grant the subject License to the Program Assets as set forth in Section 2.1 above. The Bidder further warrants that neither the Program Assets nor any part thereof infringes any patent, copyright, trade mark, trade name, service mark or misappropriates any trade secret or other proprietary right of any third-party, and agrees to hold harmless, indemnify and defend, at its expense, the State, or its officers, directors and employees, if so named, against any claim of infringement of any copyright, trademark, trade secret, or other third-party intellectual property rights related to said Program Assets. The Bidder agrees to pay any costs, damages and reasonable attorneys' fees incurred by or awarded against the State in any such action which are attributable to such claim, provided that the State promptly notifies the Bidder in writing of such claim and that the Bidder shall have the right to control the defense and/or settlement thereof. The Bidder may terminate this Agreement for Trial Testing immediately upon receipt of notice of such claim.

The foregoing obligations of the Bidder do not apply:  (i) with respect to any Program Assets which have been modified after shipment by any party other than the Bidder or Bidder’s agent, if the alleged infringement resulted from said modification; or (ii) with respect to any Program Assets that have been combined with any non-Bidder-products, process or materials where but for the combination no infringement would have existed and provided that the foregoing exception shall not apply when any Program Assets are being used for its intended purpose.

6.	The State’s Confidential Information

The Bidder, through its employees and agents, may have access to confidential and/or proprietary information and materials of the State and proprietary materials of third parties rightfully in the State’s possession (collectively "State Confidential Information"). Bidder shall maintain the State Confidential Information in confidence for the sole and exclusive benefit of the State, and shall not use the same for any purpose whatsoever other than rendering services to the State. Bidder shall execute, and shall cause its employees and agents having access to State Confidential Information to execute, confidentiality agreements in such form as the State may reasonably request.

7.	Work Performed On State Premises

7.1	All employees, agents and representatives of the Bidder shall while on State premises be subject to and abide by the rules and regulations at any time promulgated by the State for the safe, orderly and efficient conduct of operations on the State’s premises, that govern the State’s employees. The Bidder shall enforce observance of such rules and regulations and shall maintain discipline and good order among its employees, agents and representatives.

7.2	Employees, agents and representatives of the Bidder present at the State’s premises shall be subject to such security regulations as may be in force in that area, as such apply to the State’s employees.

7.3	The Bidder’s employees, agents and representatives, during such time as they are on the State’s premises, shall abide by the same rules and regulations with respect to fire protection that govern the State’s employees.

7.4	Each party shall be responsible for the negligent actions or omission of its employees and agents and shall indemnify, defend, and hold the other harmless from any damages, including injury, death or damage to property, or other liability caused by their respective employees or agents during the performance of services contemplated hereunder.

8.	Disclaimer of Obligation

The State shall have no obligation whatsoever to purchase or otherwise obtain any products or materials or the Program Assets from the Bidder nor should any cost inure to the State for such use of the products or materials or Program Assets during the Trial Period.

9.	General

9.1	This Agreement shall be governed by, construed, interpreted and enforced under the laws of the State of New York, except for its conflict of laws principles.  The venue shall be a court of competent jurisdiction located in the State of New York.

9.2	This Agreement may be modified or amended only by a written instrument executed by the Parties.

9.3	Any failure by the Parties to enforce performance of any provision of this Agreement will not constitute a waiver of either party’s right to subsequently enforce such provision or any other provision of this Agreement.

9.4	This Agreement shall be binding upon and inure to the benefit of the Parties and their respective successors in interest, subsidiaries, affiliates and assigns.

9.5	The obligations of the Bidder under Sections 5 and 6 and respective obligations of the Parties under Section 7.4 shall survive termination or expiration of the Trial Period for a period of one (1) year.

9.6	This Agreement, together with the Appendices hereto constitute the entire agreement between the Parties with respect to the subject matter hereof, and supersedes any and all prior communications, agreements and understandings, written or oral, with respect thereto.

[Remainder of Page Intentionally Left Blank]

IN WITNESS WHEREOF, the parties have caused this Agreement to be executed by their respective duly authorized representatives.

[Bidder Name]	 				New York State Department of Taxation and Finance

____________________________		________________________________

Signature							Signature

________________________________		________________________________

Name (Please print)						Name (Please print)

__________________________________	________________________________

Title (Please print)						Title (Please print)

__________________________________	________________________________

Date								Date

CORPORATION

STATE OF    _______

COUNTY OF     ___________

On this ___ day of __________________, 20__, before me personally appeared _________________________,  to me known, who being duly sworn, did depose and state that he/she resides in ___________________________________; that he/she is the_____________________________________ of the _____________________________________, the Corporation described in and which executed the foregoing instrument; that he/she knows the seal of said Corporation; that the seal affixed to said instrument is such corporate seal, that it was so affixed by the order of the Board of Directors of said Corporation, and that he/she signed his/her name thereto by like order.

__________________________ NOTARY PUBLIC

New York State Office of Information Technology Services

__________________________________________

Signature

__________________________________________

Name (Please print)

__________________________________________

Title (Please print)

__________________________________________

Date

APPENDIX 1

TO AGREEMENT FOR TRIAL/EVALUATION TESTING

BETWEEN DTF and OITS and  [Bidder Name]

PROGRAMS:

MATERIALS:

TRIAL PERIOD:	90 days from date of installation/download.

SITE:

REMARKS/INSTRUCTIONS:

Exhibit P – Your MWBE Utilization and Reporting Responsibilities Under Article 15-A

The New York State Contract System (“NYSCS”) is your one stop tool compliance with New York State’s MWBE Program.  It is also the platform New York State uses to monitor state contracts and MWBE participation.

# GETTING STARTED

To access the system, you will need to login or create a user name and password at https://ny.newnycontracts.com.   If you are uncertain whether you already have an account set up or still need to register, please send an email to the customer service contact listed on the Contact Us & Support page, or reach out to your contract’s project manager.  For verification, in the email, include your business name and contact information.

# VENDOR RESPONSIBILITIES

As a vendor conducting business with New York State, you have a responsibility to utilize minority- and/or women-owned businesses in the execution of your contracts, per the MWBE percentage goals stated in your solicitation, incentive proposal or contract documents.  NYSCS is the tool that New York State uses to monitor MWBE participation in state contracting. Through the NYSCS you will submit utilization plans, request subcontractors, record payments to subcontractors, and communicate with your project manager throughout the life of your awarded contracts.

There are several reference materials available to assist you in this process, but to access them, you need to first be registered within the NYSCS. Once you log onto the website, click on the Help &  Support >> link on the lower left hand corner of the Menu Bar to find recorded trainings and manuals on all features of the NYSCS. You may also click on the  icon at the top right of your screen to find videos tailored to primes and subcontractors. There are also opportunities available to join live trainings, read up on the “Knowledge Base” through the Forum link, and submit feedback to  help improve future enhancements to the system.  Technical assistance is always available through the Contact Us & Support link on the NYSCS website (https://ny.newnycontracts.com).

For more information, contact your project manager.

# Appendix A - Standard Clauses For NYS Contracts

STANDARD CLAUSES FOR NYS CONTRACTS

The parties to the attached contract, license, lease, amendment or other agreement of any kind (hereinafter, "the contract" or "this contract") agree to be bound by the following clauses which are hereby made a part of the contract (the word "Contractor" herein refers to any party other than the State, whether a contractor, licenser, licensee, lessor, lessee or any other party):

1. EXECUTORY CLAUSE.  In accordance with Section 41 of the State Finance Law, the State shall have no liability under this contract to the Contractor or to anyone else beyond funds appropriated and available for this contract.

2. NON-ASSIGNMENT CLAUSE.  In accordance with Section 138 of the State Finance Law, this contract may not be assigned by the Contractor or its right, title or interest therein assigned, transferred, conveyed, sublet or otherwise disposed of without the State’s previous written consent, and attempts to do so are null and void.  Notwithstanding the foregoing, such prior written consent of an assignment of a contract let pursuant to Article XI of the State Finance Law may be waived at the discretion of the contracting agency and with the concurrence of the State Comptroller where the original contract was subject to the State Comptroller’s approval, where the assignment is due to a reorganization, merger or consolidation of the Contractor’s business entity or enterprise. The State retains its right to approve an assignment and to require that any Contractor demonstrate its responsibility to do business with the State.  The Contractor may, however, assign its right to receive payments without the State’s prior written consent unless this contract concerns Certificates of Participation pursuant to Article 5-A of the State Finance Law.

3. COMPTROLLER'S APPROVAL.  In accordance with Section 112 of the State Finance Law (or, if this contract is with the State University or City University of New York, Section 355 or Section 6218 of the Education Law), if this contract exceeds $50,000 (or the minimum thresholds agreed to by the Office of the State Comptroller for certain S.U.N.Y. and C.U.N.Y. contracts), or if this is an amendment for any amount to a contract which, as so amended, exceeds said statutory amount, or if, by this contract, the State agrees to give something other than money when the value or reasonably estimated value of such consideration exceeds $10,000, it shall not be valid, effective or binding upon the State until it has been approved by the State Comptroller and filed in his office.  Comptroller's approval of contracts let by the Office of General Services is required when such contracts exceed $85,000 (State Finance Law Section 163.6-a). However, such pre-approval shall not be required for any contract established as a centralized contract through the Office of General Services or for a purchase order or other transaction issued under such centralized contract.

4. WORKERS' COMPENSATION BENEFITS. In accordance with Section 142 of the State Finance Law, this contract shall be void and of no force and effect unless the Contractor shall provide and maintain coverage during the life of this contract for the benefit of such employees as are required to be covered by the provisions of the Workers' Compensation Law.

5. NON-DISCRIMINATION REQUIREMENTS.  To the extent required by Article 15 of the Executive Law (also known as the Human Rights Law) and all other State and Federal statutory and constitutional non-discrimination provisions, the Contractor will not discriminate against any employee or applicant for employment because of race, creed, color, sex (including gender identity or expression), national origin, sexual orientation, military status, age, disability, predisposing genetic characteristics, marital status or domestic violence victim status.  Furthermore, in accordance with Section 220-e of the Labor Law, if this is a contract for the construction, alteration or repair of any public building or public work or for the manufacture, sale or distribution of materials, equipment or supplies, and to the extent that this contract shall be performed within the State of New York, Contractor agrees that neither it nor its subcontractors shall, by reason of race, creed, color, disability, sex, or national origin:  (a) discriminate in hiring against any New York State citizen who is qualified and available to perform the work; or (b) discriminate against or intimidate any employee hired for the performance of work under this contract.  If this is a building service contract as defined in Section 230 of the Labor Law, then, in accordance with Section 239 thereof, Contractor agrees that neither it nor its subcontractors shall by reason of race, creed, color, national origin, age, sex or disability:  (a) discriminate in hiring against any New York State citizen who is qualified and available to perform the work; or (b) discriminate against or intimidate any employee hired for the performance of work under this contract.  Contractor is subject to fines of $50.00 per person per day for any violation of Section 220-e or Section 239 as well as possible termination of this contract and forfeiture of all moneys due hereunder for a second or subsequent violation.

6. WAGE AND HOURS PROVISIONS.  If this is a public work contract covered by Article 8 of the Labor Law or a building service contract covered by Article 9 thereof, neither Contractor's employees nor the employees of its subcontractors may be required or permitted to work more than the number of hours or days stated in said statutes, except as otherwise provided in the Labor Law and as set forth in prevailing wage and supplement schedules issued by the State Labor Department.  Furthermore, Contractor and its subcontractors must pay at least the prevailing wage rate and pay or provide the prevailing supplements, including the premium rates for overtime pay, as determined by the State Labor Department in accordance with the Labor Law.  Additionally, effective April 28, 2008, if this is a public work contract covered by Article 8 of the Labor Law, the Contractor understands and agrees that the filing of payrolls in a manner consistent with Subdivision 3-a of Section 220 of the Labor Law shall be a condition precedent to payment by the State of any State approved sums due and owing for work done upon the project.

7. NON-COLLUSIVE BIDDING CERTIFICATION.  In accordance with Section 139-d of the State Finance Law, if this contract was awarded based upon the submission of bids, Contractor affirms, under penalty of perjury, that its bid was arrived at independently and without collusion aimed at restricting competition.  Contractor further affirms that, at the time Contractor submitted its bid, an authorized and responsible person executed and delivered to the State a non-collusive bidding certification on Contractor's behalf.

8. INTERNATIONAL BOYCOTT PROHIBITION.  In accordance with Section 220-f of the Labor Law and Section 139-h of the State Finance Law, if this contract exceeds $5,000, the Contractor agrees, as a material condition of the contract, that neither the Contractor nor any substantially owned or affiliated person, firm, partnership or corporation has participated, is participating, or shall participate in an international boycott in violation of the federal Export Administration Act of 1979 (50 USC App. Sections 2401 et seq.) or regulations thereunder.  If such Contractor, or any of the aforesaid affiliates of Contractor, is convicted or is otherwise found to have violated said laws or regulations upon the final determination of the United States Commerce Department or any other appropriate agency of the United States subsequent to the contract's execution, such contract, amendment or modification thereto shall be rendered forfeit and void.  The Contractor shall so notify the State Comptroller within five (5) business days of such conviction, determination or disposition of appeal (2NYCRR 105.4).

9. SET-OFF RIGHTS.  The State shall have all of its common law, equitable and statutory rights of set-off.  These rights shall include, but not be limited to, the State's option to withhold for the purposes of set-off any moneys due to the Contractor under this contract up to any amounts due and owing to the State with regard to this contract, any other contract with any State department or agency, including any contract for a term commencing prior to the term of this contract, plus any amounts due and owing to the State for any other reason including, without limitation, tax delinquencies, fee delinquencies or monetary penalties relative thereto.  The State shall exercise its set-off rights in accordance with normal State practices including, in cases of set-off pursuant to an audit, the finalization of such audit by the State agency, its representatives, or the State Comptroller.

10.  RECORDS.  The Contractor shall establish and maintain complete and accurate books, records, documents, accounts and other evidence directly pertinent to performance under this contract (hereinafter, collectively, "the Records").  The Records must be kept for the balance of the calendar year in which they were made and for six (6) additional years thereafter.  The State Comptroller, the Attorney General and any other person or entity authorized to conduct an examination, as well as the agency or agencies involved in this contract, shall have access to the Records during normal business hours at an office of the Contractor within the State of New York or, if no such office is available, at a mutually agreeable and reasonable venue within the State, for the term specified above for the purposes of inspection, auditing and copying.  The State shall take reasonable steps to protect from public disclosure any of the Records which are exempt from disclosure under Section 87 of the Public Officers Law (the "Statute") provided that:  (i) the Contractor shall timely inform an appropriate State official, in writing, that said records should not be disclosed; and (ii) said records shall be sufficiently identified; and (iii) designation of said records as exempt under the Statute is reasonable.  Nothing contained herein shall diminish, or in any way adversely affect, the State's right to discovery in any pending or future litigation.

11. IDENTIFYING INFORMATION AND PRIVACY NOTIFICATION.    (a) Identification Number(s).  Every invoice or New York State Claim for Payment submitted to a New York State agency by a payee, for payment for the sale of goods or services or for transactions (e.g., leases, easements, licenses, etc.) related to real or personal property must include the payee's identification number.  The number is any or all of the following: (i) the payee’s Federal employer identification number, (ii) the payee’s Federal social security number, and/or (iii) the payee’s Vendor Identification Number assigned by the Statewide Financial System.  Failure to include such number or numbers may delay payment. Where the payee does not have such number or numbers, the payee, on its invoice or Claim for Payment, must give the reason or reasons why the payee does not have such number or numbers.

(b) Privacy Notification.  (1)  The authority to request the above personal information from a seller of goods or services or a lessor of real or personal property, and the authority to maintain such information, is found in Section 5 of the State Tax Law.  Disclosure of this information by the seller or lessor to the State is mandatory. The principal purpose for which the information is collected is to enable the State to identify individuals,  businesses  and others who have been delinquent in filing tax returns or may have understated their tax liabilities and to generally identify persons affected by the taxes administered by the Commissioner of Taxation and Finance.  The information will be used for tax administration purposes and for any other purpose authorized by law. (2) The personal information is requested by the purchasing unit of the agency contracting to purchase the goods or services or lease the real or personal property covered by this contract or lease. The information is maintained in the Statewide Financial System by the Vendor Management Unit within the Bureau of State Expenditures, Office of the State Comptroller, 110 State Street, Albany, New York 12236.

12. EQUAL EMPLOYMENT OPPORTUNITIES FOR MINORITIES AND WOMEN.  In accordance with Section 312 of the Executive Law and 5 NYCRR 143, if this contract is:  (i) a written agreement or purchase order instrument, providing for a total expenditure in excess of $25,000.00, whereby a contracting agency is committed to expend or does expend funds in return for labor, services, supplies, equipment, materials or any combination of the foregoing, to be performed for, or rendered or furnished to the contracting agency; or (ii) a written agreement in excess of $100,000.00 whereby a contracting agency is committed to expend or does expend funds for the acquisition, construction, demolition, replacement, major repair or renovation of real property and improvements thereon; or (iii) a written agreement in excess of $100,000.00 whereby the owner of a State assisted housing project is committed to expend or does expend funds for the acquisition, construction, demolition, replacement, major repair or renovation of real property and improvements thereon for such project, then the following shall apply and by signing this agreement the Contractor certifies and affirms that it is Contractor’s equal employment opportunity policy that:

(a)  The Contractor will not discriminate against employees or applicants for employment because of race, creed, color, national origin, sex, age, disability or marital status, shall make and document its conscientious and active efforts to employ and utilize minority group members and women in its work force on State contracts and will undertake or continue existing programs of affirmative action to ensure that minority group members and women are afforded equal employment opportunities without discrimination.  Affirmative action shall mean recruitment, employment, job assignment, promotion, upgradings, demotion, transfer, layoff, or termination and rates of pay or other forms of compensation;

(b)  at the request of the contracting agency, the Contractor shall request each employment agency, labor union, or authorized representative of workers with which it has a collective bargaining or other agreement or understanding, to furnish a written statement that such employment agency, labor union or representative will not discriminate on the basis of race, creed, color, national origin, sex, age, disability or marital status and that such union or representative will affirmatively cooperate in the implementation of the Contractor's obligations herein; and

(c)  the Contractor shall state, in all solicitations or advertisements for employees, that, in the performance of the State contract, all qualified applicants will be afforded equal employment opportunities without discrimination because of race, creed, color, national origin, sex, age, disability or marital status.

Contractor will include the provisions of "a", "b", and "c" above, in every subcontract over $25,000.00 for the construction, demolition, replacement, major repair, renovation, planning or design of real property and improvements thereon (the "Work") except where the Work is for the beneficial use of the Contractor.  Section 312 does not apply to:  (i) work, goods or services unrelated to this contract; or (ii) employment outside New York State.  The State shall consider compliance by a contractor or subcontractor with the requirements of any federal law concerning equal employment opportunity which effectuates the purpose of this section.  The contracting agency shall determine whether the imposition of the requirements of the provisions hereof duplicate or conflict with any such federal law and if such duplication or conflict exists, the contracting agency shall waive the applicability of Section 312 to the extent of such duplication or conflict.  Contractor will comply with all duly promulgated and lawful rules and regulations of the Department of Economic Development’s  Division of Minority and Women's Business Development pertaining hereto.

13. CONFLICTING TERMS.  In the event of a conflict between the terms of the contract (including any and all attachments thereto and amendments thereof) and the terms of this Appendix A, the terms of this Appendix A shall control.

14. GOVERNING LAW.  This contract shall be governed by the laws of the State of New York except where the Federal supremacy clause requires otherwise.

15. LATE PAYMENT.  Timeliness of payment and any interest to be paid to Contractor for late payment shall be governed by Article 11-A of the State Finance Law to the extent required by law.

16. NO ARBITRATION.  Disputes involving this contract, including the breach or alleged breach thereof, may not be submitted to binding arbitration (except where statutorily authorized), but must, instead, be heard in a court of competent jurisdiction of the State of New York.

17. SERVICE OF PROCESS.  In addition to the methods of service allowed by the State Civil Practice Law & Rules ("CPLR"), Contractor hereby consents to service of process upon it by registered or certified mail, return receipt requested.  Service hereunder shall be complete upon Contractor's actual receipt of process or upon the State's receipt of the return thereof by the United States Postal Service as refused or undeliverable.  Contractor must promptly notify the State, in writing, of each and every change of address to which service of process can be made.  Service by the State to the last known address shall be sufficient.  Contractor will have thirty (30) calendar days after service hereunder is complete in which to respond.

18. PROHIBITION ON PURCHASE OF TROPICAL HARDWOODS. The Contractor certifies and warrants that all wood products to be used under this contract award will be in accordance with, but not limited to, the specifications and provisions of Section 165 of the State Finance Law, (Use of Tropical Hardwoods) which prohibits purchase and use of tropical hardwoods, unless specifically exempted, by the State or any governmental agency or political subdivision or public benefit corporation. Qualification for an exemption under this law will be the responsibility of the contractor to establish to meet with the approval of the State.

In addition, when any portion of this contract involving the use of woods, whether supply or installation, is to be performed by any subcontractor, the prime Contractor will indicate and certify in the submitted bid proposal that the subcontractor has been informed and is in compliance with specifications and provisions regarding use of tropical hardwoods as detailed in §165 State Finance Law. Any such use must meet with the approval of the State; otherwise, the bid may not be considered responsive. Under bidder certifications, proof of qualification for exemption will be the responsibility of the Contractor to meet with the approval of the State.

19. MACBRIDE FAIR EMPLOYMENT PRINCIPLES.  In accordance with the MacBride Fair Employment Principles (Chapter 807 of the Laws of 1992), the Contractor hereby stipulates that the Contractor either (a) has no business operations in Northern Ireland, or (b) shall take lawful steps in good faith to conduct any business operations in Northern Ireland in accordance with the MacBride Fair Employment Principles (as described in Section 165 of the New York State Finance Law), and shall permit independent monitoring of compliance with such principles.

20.  OMNIBUS PROCUREMENT ACT OF 1992. It is the policy of New York State to maximize opportunities for the participation of New York State business enterprises, including minority and women-owned business enterprises as bidders, subcontractors and suppliers on its procurement contracts.

Information on the availability of New York State subcontractors and suppliers is available from:

NYS Department of Economic Development

Division for Small Business

Albany, New York  12245

Telephone:  518-292-5100

Fax:  518-292-5884

email: opa@esd.ny.gov

A directory of certified minority and women-owned business enterprises is available from:

NYS Department of Economic Development

Division of Minority and Women's Business Development

633 Third Avenue

New York, NY 10017

212-803-2414

email: mwbecertification@esd.ny.gov

https://ny.newnycontracts.com/FrontEnd/VendorSearchPublic.asp

The Omnibus Procurement Act of 1992 requires that by signing this bid proposal or contract, as applicable, Contractors certify that whenever the total bid amount is greater than $1 million:

(a)  The Contractor has made reasonable efforts to encourage the participation of New York State Business Enterprises as suppliers and subcontractors, including certified minority and women-owned business enterprises, on this project, and has retained the documentation of these efforts to be provided upon request to the State;

(b) The Contractor has complied with the Federal Equal Opportunity Act of 1972 (P.L. 92-261), as amended;

(c) The Contractor agrees to make reasonable efforts to provide notification to New York State residents of employment opportunities on this project through listing any such positions with the Job Service Division of the New York State Department of Labor, or providing such notification in such manner as is consistent with existing collective bargaining contracts or agreements.  The Contractor agrees to document these efforts and to provide said documentation to the State upon request; and

(d) The Contractor acknowledges notice that the State may seek to obtain offset credits from foreign countries as a result of this contract and agrees to cooperate with the State in these efforts.

21. RECIPROCITY AND SANCTIONS PROVISIONS.   Bidders are hereby notified that if their principal place of business is located in a country, nation, province, state or political subdivision that penalizes New York State vendors, and if the goods or services they offer will be substantially produced or performed outside New York State, the Omnibus Procurement Act 1994 and 2000 amendments (Chapter 684 and Chapter 383, respectively) require that they be denied contracts which they would otherwise obtain.  NOTE:  As of May 15, 2002, the list of discriminatory jurisdictions subject to this provision includes the states of South Carolina, Alaska, West Virginia, Wyoming, Louisiana and Hawaii.  Contact NYS Department of Economic Development for a current list of jurisdictions subject to this provision.

22. COMPLIANCE WITH NEW YORK STATE INFORMATION SECURITY BREACH AND NOTIFICATION ACT.   Contractor shall comply with the provisions of the New York State Information Security Breach and Notification Act (General Business Law Section 899-aa; State Technology Law Section 208).

23. COMPLIANCE WITH CONSULTANT DISCLOSURE LAW. If this is a contract for consulting services, defined for purposes of this requirement to include analysis, evaluation, research, training, data processing, computer programming, engineering, environmental, health, and mental health services, accounting, auditing, paralegal, legal or similar services, then, in accordance with Section 163 (4-g) of the State Finance Law (as amended by Chapter 10 of the Laws of 2006), the Contractor shall timely, accurately and properly comply with the requirement to submit an annual employment report for the contract to the agency that awarded the contract, the Department of Civil Service and the State Comptroller.

24. PROCUREMENT LOBBYING. To the extent this agreement is a "procurement contract" as defined by

State Finance Law Sections 139-j and 139-k, by signing this agreement the contractor certifies and affirms that all disclosures made in accordance with State Finance Law Sections 139-j and 139-k are complete, true and accurate.  In the event such certification is found to be intentionally false or intentionally incomplete, the State may terminate the agreement by providing written notification to the Contractor in accordance with the terms of the agreement.

25. CERTIFICATION OF REGISTRATION TO COLLECT SALES AND COMPENSATING USE TAX BY CERTAIN STATE CONTRACTORS, AFFILIATES AND SUBCONTRACTORS.

To the extent this agreement is a contract as defined by Tax Law Section 5-a, if the contractor fails to make the certification required by Tax Law Section 5-a or if during the term of the contract, the Department of Taxation and Finance or the covered agency, as defined by Tax Law 5-a, discovers that the certification, made under penalty of perjury, is false, then such failure to file or false certification shall be a material breach of this contract and this contract may be terminated, by providing written notification to the Contractor in accordance with the terms of the agreement, if the covered agency determines that such action is in the best interest of the State.

26. IRAN DIVESTMENT ACT.  By entering into this Agreement, Contractor certifies in accordance with State Finance Law §165-a that it is not on the “Entities Determined to be Non-Responsive Bidders/Offerers pursuant to the New York State Iran Divestment Act of 2012” (“Prohibited Entities List”) posted at: http://www.ogs.ny.gov/about/regs/docs/ListofEntities.pdf

Contractor further certifies that it will not utilize on this Contract any subcontractor that is identified on the Prohibited Entities List.  Contractor agrees that should it seek to renew or extend this Contract, it must provide the same certification at the time the Contract is renewed or extended.  Contractor also agrees that any proposed Assignee of this Contract will be required to certify that it is not on the Prohibited Entities List before the contract assignment will be approved by the State.

During the term of the Contract, should the state agency receive information that a person (as defined in State Finance Law §165-a) is in violation of the above-referenced certifications, the state agency will review such information and offer the person an opportunity to respond.  If the person fails to demonstrate that it has ceased its engagement in the investment activity which is in violation of the Act within 90 days after the determination of such violation, then the state agency shall take such action as may be appropriate and provided for by law, rule, or contract, including, but not limited to, imposing sanctions, seeking compliance, recovering damages, or declaring the Contractor in default.

The state agency reserves the right to reject any bid, request for assignment, renewal or extension for an entity that appears on the Prohibited Entities List prior to the award, assignment, renewal or extension of a contract, and to pursue a responsibility review with respect to any entity that is awarded a contract and appears on the Prohibited Entities list after contract award.

January 2014

# Appendix B – Bid Protest Policy

It is the policy of the Department of Taxation and Finance contracting program (hereafter “DTF”) to provide all Bidders with an opportunity to administratively resolve complaints or inquiries related to bid solicitations or pending contract awards.  DTF encourages Bidders to seek resolution of complaints concerning the contract award process through consultation with the program.  All such matters will be accorded impartial and timely consideration.

Informal Complaints/Protests

It is strongly recommended that staff encourage, be receptive to and resolve issues, inquiries, questions and complaints on an informal basis, whenever possible.  Information provided informally by any interested party should be fully reviewed by Program Team Leaders, the contract administrator of the Contract Management Unit and/or the Director, Procurement Services Unit, Office of Budget and Management Analysis.  In addition, matters that are perceived to contain, or are potentially confidential or trade secret information should be shared with the Chief Financial Officer of the Office of Budget and Management Analysis for possible direction.  Staff should document the subject matter and results of informal inquiries.  As appropriate, DTF responses to the inquirer should indicate the existence of a formal protest policy available to them should the informal process fail to resolve the matter.

In addition to informal inquiries, Bidders may also file formal written protests according to the procedures specified below.  Final agency determinations or recommendations for award generally may only be reconsidered in the context of a formal written protest.

Formal Written Protests

Any potential Bidder who believes that there are errors or omissions in the procurement process, or that the Bidder has been aggrieved in the drafting or issuance of a bid solicitation or pending contract award, may present to a formal complaint to DTF and request administrative relief concerning such action (“formal protest”).

Submission of Bid or Award Protests

Deadline for Submission

  - Concerning Errors, Omissions or Prejudice in the Bid Specifications or Documents - Formal protests which concern the drafting of bid specifications must be received by DTF at least twenty (20) business days before the date set in the solicitation for receipt of bids.   If the date set in the solicitation for receipt of bids is less than twenty (20) business days from the date of issue, formal protests concerning the specifications must be received by DTF at least seventy-two (72) hours before the time designated for receipt of bids.

  - Concerning Proposed Contract Award - Formal protests concerning a pending contract award must be received within five (5) business days after the protesting party (“protester”) knows or should have known of the facts which form the basis of the protest, and, where State Finance Law § 112 approval is required, prior to final approval of the recommendation by the Office of the State Comptroller.

Transmittal

A formal protest must be submitted in writing to DTF, by ground mail, or, where permitted in the solicitation, facsimile or email transmission.   The following statement must be clearly and prominently displayed on the envelope or package or header of electronic or facsimile transmittal:  “Bid Protest of DTF Solicitation (Reference Number).”

Contents

A formal protest must include:

    - a statement of all legal and/or factual grounds for disagreement with a specification or a procurement determination;

    - a description of all remedies or relief requested;  and

    - copies of all applicable supporting documentation.

Protests should be delivered to the Contact named in the RFP.

Review and Final Determination

Copies of all protests will be provided to the Director, Procurement Services Unit, Office of Budget and Management Analysis and appropriate program staff.

Protests shall be resolved through written correspondence, however, either the protester or DTF may request a meeting to discuss a formal protest, at which time the participants may present their concerns.   Where further formal resolution is required, the Director, Procurement Services Unit, Office of Budget and Management Analysis may designate an alternate (“designee”) to determine and undertake the initial resolution or settlement of any protest.

The Program staff in conjunction with Contract Management Unit staff will conduct a review of the records involved in the protest, consult with the Director, Procurement Services Unit, Office of Budget and Management Analysis, and provide a memorandum to the Chief Financial Officer of the Office of Budget and Management Analysis summarizing the results of the review and recommendation.  The Chief Financial Officer of the Office of Budget and Management Analysis will evaluate the recommendation, the material presented by the protester, and, if necessary, consult with appropriate senior level program staff, Counsel, and the Executive Deputy Commissioner, and prepare a written response to the protest.

A copy of the decision, stating the reason(s) upon which it is based shall be sent to the protester or its agent within thirty (30) business days of receipt of the protest, except that upon notice to the protester such period may be extended.  The protest determination should be recorded and included in the Procurement Record, or otherwise forwarded to OSC upon issue.  The decision of the Chief Financial Officer of the Office of Budget and Management Analysis will be final.

Reservation of Rights and Responsibilities of DTF

DTF reserves the right to waive or extend the time requirements for protest submissions, decisions and appeals herein prescribed when, in its sole judgment, circumstances so warrant to serve the best interests of the State and DTF.

If DTF determines that there are compelling circumstances, including the need to proceed immediately with contract award in the best interest of the State, then these protest procedures may be suspended and such determination shall be documented in the procurement record.

DTF will consider all information relevant to the protest, and may, at its discretion, suspend, modify, or cancel the protested procurement action including solicitation of bids or withdraw the recommendation of contract award prior to issuance of a formal protest decision.

If a formal bid protest is received by DTF, a final determination on the protest must be made prior to OSC approval of the award under State Finance Law § 112.  However, during the pendency of the protest, bid evaluation by DTF and subsequent OSC review of the recommended award may continue to progress at the discretion of the Chief Financial Officer of the Office of Budget and Management Analysis.

If a formal protest is received prior to a determination by DTF on a recommended award, notice of receipt of the protest must be given in the procurement record forwarded to OSC.  If a final protest determination has been reached prior to transmittal to OSC, a copy of the final determination should be included in the Procurement Record and forwarded with the recommendation for award.

If a final protest determination is made after the transmittal of a bid package to OSC but prior to OSC approval under State Finance Law § 112, a copy of the final DTF determination shall be forwarded to OSC when issued, along with a letter either: a) confirming the original DTF recommendation for award and supporting the request for final State Finance Law § 112 approval; b) modifying the proposed award recommendation in part and supporting a request for final State Finance Law § 112 approval as modified; or c) withdrawing the original award recommendation.

All records related to formal Bidder protests and appeals shall be retained for at least one (1) year following resolution of the protest.  All other records concerning the procurement shall be retained according to the statutory requirements for records retention.

# Attachment 1 – Bidder’s Checklist

Volume 1

Qualifying Requirements

Attachment A – Bidder Attestation

Attachment B – Qualifying Experience Response Form

Attachment C – Qualifying Insurance Response Form

Attachment D – Financial Stability Response Form

Technical and System Response Requirements

Attachment E - Functional Requirements Response Form

Attachment F – Architecture Response Form

Attachment G – System Hosting Response Form

Attachment H – System Performance/Usage/Scalability Response Form

Attachment I – Disaster Recovery Response Form

Attachment J – Security Response Form

Attachment K – Licensing/Source Code Escrow Response Form

Attachment L – GIS Response Form

Attachment M – Sketching Response Form

Attachment N – Document Management Response Form

Attachment O – Billing and Collection Response Form

Attachment P – Business Rules Response Form

Attachment Q – Reporting and Analytics Toolset Response Form

Attachment R – Administration/Development Toolset Response Form

Attachment S – Systems Environment Response Form

Attachment T – Deployment/Go-Live Plan Response Form

Attachment U – Project Management Response Form

Attachment V – Risk Mitigation Response Form

Attachment W – Training/Technology and Knowledge Transfer Response Form

Attachment X – Experience and References Response Form

Attachment Y – Acceptance of Deliverables Response Form

Attachment Z – Change Control Management Response Form

Attachment AA – Product/System Warranty Response Form

Attachment BB – Maintenance and Support Response Form

Volume 2

Administrative Requirements

Cover Letter

Proposed Extraneous Terms

Request for Exemption from Disclosure

Attachment 4 – M/WBE Utilization Plan

Attachment 5 – Staffing Plan

Attachment 6 – Vendor Responsibility Response Form

Attachment 7 – MacBride Fair Employment Principles Form

Attachment 8 – Designation of Prime Contact Form

Attachment 9 – Non-Collusive Bidding Certification

Attachment 10 – Offerer Disclosure of Prior Non-Responsibility Determinations

Attachment 11 – Offerer’s Certification of Compliance with State Finance Law §139-k(5)

Attachment 12 – DTF-202 New York State Department of Taxation and Finance - Agreement to Adhere to the Secrecy Provisions of the Tax Law and the Internal Revenue Code

Attachment 13 – Acknowledgement of Confidentiality of IRS Tax Return Information and Internal Revenue Code Selected Confidentiality Provisions Pertaining to Contractors

Attachment 14 – Public Officers Law

Attachment 15 – Public Officers Law – Post Employment Restrictions

Attachment 16 – Listing of Proposed Subcontractors Form

Attachment 17 – Encouraging Use of New York State Businesses in Contract Performance

Attachment 18 – Diversity Practices Questionnaire

Volume 3

Attachment 19 – Financial Response Form

Pricing Summary

Services Pricing Summary

Software Pricing

General Rates

Affirmation

# Attachment 2 – Offerer Understanding of, and Compliance with, Procurement Lobbying Guidelines

New York State Finance Law §139-j(6)(b) requires the DTF seek written affirmation from all Offerers as to the Offerer’s understanding of and agreement to comply with the DTF procedures relating to permissible contacts during a Government Procurement pursuant to subdivision three of this section.

Procurement Description, Contract or Bid Number:

__________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Offerer Name:  _________________________________________________________

Offerer Address:  _______________________________________________________

Telephone Number:  ____________________________________________________

email Address:  ________________________________________________________

Offerer affirms it has read, understands and agrees to comply with the Guidelines of the New York State Department of Taxation and Finance relative to permissible contacts as required by the State Finance Law 139-j(3) and 139-j(6)(b).

By (signature):  ___________________________________________________________

Name (please print):   ______________________________________________________

Title (please print):    _______________________________________________________

Date:    _____________________________________

# Attachment 3 – Mandatory Notification of Intent to Bid

Please indicate your interest in submitting a proposal for this procurement by completing and returning this form to the Department by the date indicated on the Schedule of Events for this Request for Proposals.

Firm Name:  _________________________________

Authorized Signature:  _________________________

Name (Please print):  _______________________________

Title (Please print):  ______________________________________

Telephone number:  __________________________

Fax:  ______________________________________

email address:  ______________________________

Address:  ___________________________________

____________________________________

___________________________________

___________________________________

Date:  ______________________________________

Please check the appropriate line:

__	We are interested in submitting a proposal.

__  	We are a certified minority or woman owned business enterprise.

__	We are not interested in submitting a proposal for this service.

Reason:  __________________________________________________________

# Attachment 4 - M/WBE Utilization Plan

INSTRUCTIONS:	This form must be submitted with any bid, proposal, or proposed negotiated contract or within a reasonable time thereafter, but prior to contract award.  This Utilization Plan must contain a detailed description of the supplies and/or services to be provided by each certified Minority and Women-owned Business Enterprise (M/WBE) under the contract.  Attach additional sheets if necessary.

Offeror’s Name:      			Federal Identification No.:

Address:      			Solicitation No.:

City, State, Zip Code:         	Project No.:

Telephone No.:                                                                  	M/WBE Goals in the Contract: MBE      %    WBE      %

Region/Location of Work:

| 1. Certified M/WBE Subcontractors/Suppliers Name, Address, Email Address, Telephone No. | 2. Classification | 3. Federal ID No. | 4. Detailed Description of Work (Attach additional sheets, if necessary) | 5. Dollar Value of Subcontracts/ Supplies/Services and intended performance dates of each component of the contract. |
| --- | --- | --- | --- | --- |
| A. | NYS ESD CERTIFIED MBE WBE |  |  |  |
| B. | NYS ESD CERTIFIED MBE WBE |  |  |  |
| 6. IF UNABLE TO FULLY MEET THE MBE AND WBE GOALS SET FORTH IN THE CONTRACT, OFFEROR MUST SUBMIT A REQUEST FOR WAIVER FORM (M/WBE 104). |
| PREPARED BY (Signature): DATE: NAME AND TITLE OF PREPARER (Print or Type): SUBMISSION OF THIS FORM CONSTITUTES THE OFFEROR’S ACKNOWLEDGEMENT AND AGREEMENT TO COMPLY WITH THE M/WBE REQUIREMENTS SET FORTH UNDER NYS EXECUTIVE LAW, ARTICLE 15-A, 5 NYCRR PART 143, AND THE ABOVE-REFERENCED SOLICITATION. FAILURE TO SUBMIT COMPLETE AND ACCURATE INFORMATION MAY RESULT IN A FINDING OF NONCOMPLIANCE AND POSSIBLE TERMINATION OF YOUR CONTRACT. | TELEPHONE NO.: | EMAIL ADDRESS: |
|  | FOR M/WBE USE ONLY |
|  | REVIEWED BY: | DATE: |
|  | UTILIZATION PLAN APPROVED: YES NO Date: Contract No.: Project No. (if applicable): Contract Award Date: Estimated Date of Completion: Amount Obligated Under the Contract: Description of Work: NOTICE OF DEFICIENCY ISSUED: YES NO Date:______________ NOTICE OF ACCEPTANCE ISSUED: YES NO Date:_____________ |

# Attachment 5 – Staffing Plan

Submit with Bid or Proposal – Instructions on page 2

| Solicitation No.: | Reporting Entity: | Report includes Contractor’s/Subcontractor’s: □ Work force to be utilized on this contract □ Total work force |
| --- | --- | --- |
| Offeror’s Name: | □ Offeror □ Subcontractor Subcontractor’s name________________ |
| Offeror’s Address: |  |

Enter the total number of employees for each classification in each of the EEO-Job Categories identified

| EEO-Job Category | Total Work force | Work force by Gender | Work force by Race/Ethnic Identification |  |
| --- | --- | --- | --- | --- |
|  |  | Total Male (M) | Total Female (F) | White (M) (F) | Black (M) (F) | Hispanic (M) (F) | Asian (M) (F) | Native American (M) (F) | Disabled (M) (F) | Veteran (M) (F) |
| Officials/Administrators |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Professionals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Technicians |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sales Workers |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Office/Clerical |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Craft Workers |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Laborers |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Service Workers |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Temporary /Apprentices |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Totals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| PREPARED BY (Signature): | TELEPHONE NO.: EMAIL ADDRESS: | DATE: |
| --- | --- | --- |
| NAME AND TITLE OF PREPARER (Print or Type): | Submit completed with bid or proposal M/WBE 101 (Rev 11/08) |

General instructions:  All Offerors and each subcontractor identified in the bid or proposal must complete an EEO Staffing Plan (M/WBE 101) and submit it as part of the bid or proposal package.  Where the work force to be utilized in the performance of the State contract can be separated out from the contractor’s and/or subcontractor’s total work force, the Offeror shall complete this form only for the anticipated work force to be utilized on the State contract.  Where the work force to be utilized in the performance of the State contract cannot be separated out from the contractor’s and/or subcontractor’s total work force, the Offeror shall complete this form for the contractor’s and/or subcontractor’s total work force.

Instructions for completing:

- Enter the Solicitation number that this report applies to along with the name and address of the Offeror.

- Check off the appropriate box to indicate if the Offeror completing the report is the contractor or a subcontractor.

- Check off the appropriate box to indicate work force to be utilized on the contract or the Offerors’ total work force.

- Enter the total work force by EEO job category.

- Break down the anticipated total work force by gender and enter under the heading ‘Work force by Gender’

- Break down the anticipated total work force by race/ethnic identification and enter under the heading ‘Work force by Race/Ethnic Identification’.  Contact the OM/WBE Permissible contact(s) for the solicitation if you have any questions.

- Enter information on disabled or veterans included in the anticipated work force under the appropriate headings.

- Enter the name, title, phone number and email address for the person completing the form.  Sign and date the form in the designated boxes.

RACE/ETHNIC IDENTIFICATION

Race/ethnic designations as used by the Equal Employment Opportunity Commission do not denote scientific definitions of anthropological origins. For the purposes of this form, an employee may be included in the group to which he or she appears to belong, identifies with, or is regarded in the community as belonging. However, no person should be counted in more than one race/ethnic group. The race/ethnic categories for this survey are:

- WHITE	 (Not of Hispanic origin) All persons having origins in any of the original peoples of Europe, North Africa, or the Middle East.

- BLACK	a person, not of Hispanic origin, who has origins in any of the black racial groups of the original peoples of Africa.

- HISPANIC	a person of Mexican, Puerto Rican, Cuban, Central or South American or other Spanish culture or origin, regardless of race.

- ASIAN & PACIFIC   a person having origins in any of the original peoples of the Far East, Southeast Asia, the Indian subcontinent or the Pacific Islands.

IISLANDER

- NATIVE INDIAN (NATIVE  	a person having origins in any of the original peoples of North America, and who maintains cultural identification through tribal

AMERICAN/ ALASKAN NATIVE)     affiliation or community recognition.

OTHER CATEGORIES

- DISABLED INDIVIDUAL	any person who: 	- 	has a physical or mental impairment that substantially limits one or more major life activity(ies)

-	has a record of such an impairment; or

-	is regarded as having such an impairment.

- VIETNAM ERA VETERAN		a veteran who served at any time between and including January 1, 1963 and May 7, 1975.

- GENDER	Male	or	Female

# Attachment 6 – Vendor Responsibility Response Form

Bidder’s Name:  ______________________________________________

Bidders must complete a Vendor Responsibility Questionnaire in response to this RFP.  Bidders are invited to file the required Vendor Responsibility Questionnaire online via the OSC New York State VendRep system or may choose to complete and submit a paper questionnaire.  To enroll in and use the New York State VendRep system, see the VendRep system instructions available at www.osc.state.ny.us/vendrep or go directly to the VendRep system online at https://portal.osc.state.ny.us.  For direct VendRep system user assistance, the OSC Help Desk may be reached at 866-370-4672 or 518-408-4672 or by email at ciohelpdesk@osc.state.ny.us.  Bidders opting to file a paper questionnaire can obtain the appropriate questionnaire from the VendRep website at http://www.osc.state.ny.us/vendrep or may contact one of the Department’s designated contacts.

Please check one of the following:

A Vendor Responsibility Questionnaire has been filed online and has been certified/updated within the last six months.

A Vendor Responsibility Questionnaire is attached to this bid proposal.

NOTE:  If a Vendor Responsibility Questionnaire has been filed online and has not been certified within the last six months, the Bidder must either update/recertify the online questionnaire or submit a new paper Vendor Responsibility Questionnaire.  Upon notification of award, the Contractor will be required to update/recertify the online questionnaire.

# Attachment 7 – MacBride Fair Employment Principles Form

BIDDER’S NAME:  _______________________________________________________________

NONDISCRIMINATION IN EMPLOYMENT IN NORTHERN IRELAND:

MACBRIDE FAIR EMPLOYMENT PRINCIPLES

In accordance with Section 165 of the State Finance Law the Contractor, by submission of this bid, certifies that it and any individual or legal entity in which the Bidder holds a 10% or greater ownership interest, and any individual or legal entity that holds a 10% or greater ownership interest in the Bidder, either:

(Answer Yes to one of the following, as applicable):

Have no business operations in Northern Ireland:	_________ Yes

or

Shall take lawful steps in good faith to conduct any business operations they have in Northern Ireland in accordance with the MacBride Fair Employment Principles relating to nondiscrimination in employment and freedom of workplace opportunity, and shall permit independent monitoring of their compliance with such Principles.

________ Yes

# Attachment 8 – Designation of Prime Contact Form

The Bidder designates the following individual as the prime contact for this proposal and acknowledges that this individual is authorized to respond on behalf of the Bidder.  This designation will last for the entire evaluation process and contract negotiations.  Any request for change in the designated contact must be submitted in writing to the Department and include a revised form.

Firm Name:  ______________________________________________

Address:  ________________________________________________

________________________________________________

________________________________________________

Prime Contact Name:  ______________________________________

Title (Please print):  ________________________________________

email address:  ____________________________________________

Phone Number:  ____________________  Fax:  ____________________________

Authorized Signature:  ________________________________________________

Name (Please print):  ______________________________________________________

Title (Please print):  _________________________________________________

Date:  _________________________________________________

# Attachment 9 – Non-Collusive Bidding Certification

In accordance with Section §139-d of the State Finance Law:

- By submission of this bid, Bidder and each person signing on behalf of any Bidder certifies, and in the case of a joint bid, each party thereto certifies as to its own organization, under penalty of perjury, that to the best of their knowledge and belief:

- The prices in this bid have been arrived at independently, without collusion, consultation, communication, or agreement, for the purpose of restricting competition, as to any matter relating to such prices with any other Bidder or with any competitor;

- Unless otherwise required by law, the prices which have been quoted in this bid have not been knowingly disclosed by the Bidder and will not knowingly be disclosed by the Bidder prior to opening, directly or indirectly, to any other Bidder or to any competitor; and

- No attempt has been made or will be made by the Bidder to induce any other person, partnership or corporation to submit or not to submit a bid for the purpose of restricting competition.

- A bid shall not be considered for award nor shall any award be made where (a), (1), (2), and (3) above have not been complied with; provided however, that if in any case the Bidder cannot make the foregoing certification, the Bidder shall so state and shall furnish with the bid a signed statement which sets forth in detail the reasons therefor.  Where (a), (1), (2), and (3) above have not been complied with, the bid shall not be considered for award nor shall any award be made unless the head of the purchasing unit of the state, public department or agency to which the bid was made, or his designee, determines that such disclosure was not made for the purpose of restricting competition.

The fact that a Bidder has published price lists, rates, or tariffs covering items or services being procured, has informed prospective customers of proposed or pending publication of new or revised price lists for such items, or has sold the same items to other customers at the same prices being bid, does not constitute a disclosure within the meaning stated above.

The Bidder certifies adherence to all conditions in the Bidding Practices subsection of this RFP.

Bidder's Name:   _____________________________________________

Bidder's Address:  ____________________________________________

____________________________________________

____________________________________________

Authorized Signature:  _______________________________________

Name (Please print):  _________________________________________

Title (Please print):  _____________________________________________________

# Attachment 10 - Offerer Disclosure of Prior Non-Responsibility Determinations

New York State Finance Law §139-k(2) obligates a Governmental Entity to obtain specific information regarding prior non-responsibility determinations with respect to State Finance Law §139-j.  This information must be collected in addition to the information that is separately obtained pursuant to State Finance Law §163(9).  In accordance with State Finance Law §139-k, an Offerer must be asked to disclose whether there has been a finding of non-responsibility made within the previous four (4) years by any Governmental Entity due to:  (a) a violation of State Finance Law §139-j or (b) the intentional provision of false or incomplete information to a Governmental Entity.  The terms “Offerer” and “Governmental Entity” are defined in State Finance Law § 139-k(1).  State Finance Law §139-j sets forth detailed requirements about the restrictions on Contacts during the procurement process.  A violation of State Finance Law §139-j includes, but is not limited to, an impermissible Contact during the restricted period (for example, contacting a person or entity other than the designated contact person, when such contact does not fall within one of the exemptions).

As part of its responsibility determination, State Finance Law §139-k(3) mandates consideration of whether an Offerer fails to timely disclose accurate or complete information regarding the above non-responsibility determination.   In accordance with law, no Procurement Contract shall be awarded to any Offerer that fails to timely disclose accurate or complete information under this section, unless a finding is made that the award of the Procurement Contract to the Offerer is necessary to protect public property or public health safety, and that the Offerer is the only source capable of supplying the required Article of Procurement within the necessary timeframe.  See State Finance Law §§139-j (10)(b) and §139-k(3).

A Governmental Entity must include a disclosure request regarding prior non-responsibility determinations in accordance with State Finance Law §139-k in its solicitation of proposals or bid documents or specifications or contract documents, as applicable, for procurement contracts. The attached form is to be completed and submitted by the individual or entity seeking to enter into a Procurement Contract.  It shall be submitted to the Governmental Entity conducting the Governmental Procurement.

Offerer Disclosure of Prior Non-Responsibility Determinations

Procurement Description, Contract or Bid Number:   ________________________________________

___________________________________________________________________________________

___________________________________________________________________________________

Offerer Name:	 ______________________________________________________________________

Offerer Address:  ________________________________________________________________	 _______________________________________________________________________________

Telephone Number: 	 _________________________________________________________________

email Address: ______________________________________________________________________

Name and Title of Person Submitting this Form:   ____________________________________________						  _________________________________________________

- Has any New York State agency or authority made a finding of non-responsibility regarding the Offerer in the last four years?  (Please circle):

No 		Yes

If yes, please answer the following questions:

- Was the basis for the finding of the Offerer’s non-responsibility due to a violation of State Finance Law 139-j?  (Please circle):

No 		Yes

- Was the basis for the finding of the Offerer’s non-responsibility due to the intentional provision of false or incomplete information to a Governmental Entity? (Please circle):

No 		Yes

- If you responded yes to Questions 1, 2 or 3 , please provide details regarding the finding of non-responsibility below:

Government Entity:   _____________________________________________________

Date of Finding of Non-responsibility: _______________________________________

Facts Underlying Finding of Non-Responsibility (Add additional pages as necessary)

___________________________________________________________________________________________________________________________________________________________________________________________________________________________

- Has any New York State agency or authority terminated a procurement contract with the Offerer due to the intentional provision of false or incomplete information? (Please circle):

No 		Yes

If you responded yes to the above question, please provide details regarding the termination below:

Government Entity:  _________________________________________________________________

Date of Finding of Non-Responsibility:__________________________________________________

Facts Underlying Finding of Non-Responsibility: (Add additional pages as necessary)

______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Offerer certifies that all information provided to the DTF with respect to State Finance Law §139-k is complete, true and accurate.

By: (Signature) _________________________________________________

Name: (Please print) ________________________________________________

Date:  ____________________________

# Attachment 11 – Offerer’s Certification of Compliance with State Finance Law 139-k (5)

New York State Finance Law §139-k(5) requires that every Procurement Contract award subject to the provisions of State Finance Law §139-k or §139-j shall contain a certification by the Offerer that all information provided to the procuring Government Entity with respect to State Finance Law §139-k is complete, true and accurate.

Offerer Certification

I certify that all information provided to the DTF with respect to State Finance Law §139-k is complete, true and accurate.

By: (signature)  ______________________________________________

Date:  ______________________________________________

Procurement Description, Contract or Bid Number:   ________________________________________

Name (Please print):   __________________________________________________________________

Title (Please print):  _____________________________________________________________________

Offerer Name:  ______________________________________________________________________

Offerer Address:  _____________________________________________________________________

______________________________________________________________________

Telephone Number: ____________________________________

Email Address: __________________________________________________

# Attachment 12 – DTF-202

DTF-202 (12/14)	New York State Department of Taxation and Finance

Agreement to Adhere to the Secrecy Provisions of the Tax Law and the Internal Revenue Code

The New York State Tax Law and the Department of Taxation and Finance (department) impose secrecy restrictions on:

- all officers, employees, and agents of the department;

- any person or entity engaged or retained by the department on an independent contract basis;

- any depository, its officers and employees, to which a return may be delivered;

- any person who is permitted to inspect any report or return;

- a contractor, Subcontractor, or any employee of a contractor or Subcontractor hired by the Department; and

- visitors to the department’s buildings or premises.

Except in accordance with proper judicial order or as otherwise provided by law, it is unlawful for anyone to divulge or make known in any manner the contents or any particulars set forth or disclosed in any report or return required under the Tax Law. Computer files and their contents are covered by the same standards and secrecy provisions of the Tax Law and Internal Revenue Code that apply to physical documents.

New York State Tax Law section 1825 makes it a crime to intentionally disclose tax information. Such crime is punishable by a fine not exceeding $10,000, imprisonment not exceeding one year, or both. In the case of a corporation, a fine of up to $20,000 may be imposed. State officers and employees making unlawful disclosures are subject to dismissal from public office for a period of five years.

Unauthorized disclosure includes the willful browsing or accessing of taxpayer information by a person not authorized to view it. New York State Penal Law §§ 156.05 and 156.10, related to unauthorized access and computer trespass, make it unlawful to access or view taxpayer information from a computer system without a legitimate business need, punishable by up to four years imprisonment. As to employees, both of the department as well as employees of contractors, agents, and Subcontractors, this includes access by an employee who is not required by his or her work assignments to view that tax information. Unlawful access, viewing and/or disclosure may also be subject to other New York State Penal Law violations as may be applicable.

Important note: there is never a work-related reason to access one’s own, a friend’s, or a family member’s tax information. In addition to other penalties that may be imposed, doing so may subject a person to immediate dismissal. Access to tax information and department systems is subject to monitoring.

Unauthorized disclosure of automated tax systems information developed by the department is strictly prohibited. Examples of confidential systems information include: functional, technical, and detailed systems design; systems architecture; automated analysis techniques; systems analysis and development methodology; audit selection methodologies; and proprietary vendor products such as software packages.

The Internal Revenue Code contains secrecy provisions that apply to federal tax reports and returns. Pursuant to Internal Revenue Code sections 6103 and 7213, penalties similar to those in New York State law are imposed on any person making an unauthorized disclosure of federal tax information. In addition, Internal Revenue Code section 7213A prohibits the unauthorized inspection of returns or return information (“browsing”). The unauthorized inspection of returns or return information by any person is punishable by a fine not exceeding $1,000 for each access, or by imprisonment of not more than one (1) year, or both, together with the costs of prosecution.

# Individual certification

I certify that I have read the above document and that I have been advised of the statutory and department secrecy requirements. I certify that I will adhere thereto, even after my relationship with the department is terminated.

| Signature | Name of person signing (print) |  | Date signed |
| --- | --- | --- | --- |
| Address (number and street) | City | State | ZIP code |

# Contractor (organization) certification

I certify that I have read the contents of this Agreement to Adhere to the Secrecy Provisions of the Tax Law and the Internal Revenue Code, represent that I am authorized to bind the organization to this agreement, and am executing this certification on behalf of the organization.

Prior to allowing any employee, agent, or Subcontractor of the organization to access department data, the organization will provide each such individual with the information contained herein, and have each execute this agreement in his or her individual capacity. The organization will provide a copy of all executed Forms DTF-202 to the department. In addition, the organization agrees to provide each such individual with such further training concerning the secrecy provisions discussed herein as may be required by the department, and will retain proof that each such individual has received such training, which shall be provided to the department at its request.

| Organization name |
| --- |
| Name of person signing (print) | Title of person signing |
| Signature | Date signed |
| Address (number and street) | City | State | ZIP code |

# Attachment 13 – Acknowledgement of Confidentiality of IRS Tax Return Information and Internal Revenue Code Selected Confidentiality Provisions Pertaining to Contractors

I ______________________________________, hereby acknowledge that I have read the quoted provisions of §§6103, 7213, 7213A and 7431 of the Internal Revenue Code (IRC) and I understand that IRC §6103 imposes strict confidentiality requirements on current and former officers and employees of the Contractor who have or have had access to Federal tax returns or return information.  I understand that §§7213, 7213A and 7431 of the IRC impose civil and criminal penalties for unauthorized inspection or disclosure of any tax return or return information.  I further understand that:

- Performance

In performance of this contract, the contractor agrees to comply with and assume responsibility for compliance by his or her employees with the following requirements:

- All work will be done under the supervision of the contractor or the contractor’s employees.

- Any return or return information made available in any format shall be used only for the purpose of carrying out the provisions of this contract.  Information contained in such material will be treated as confidential and will not be divulged or made known in any manner to any person except as may be necessary in the performance of this contract.  Disclosure to anyone other than an officer or employee of the contractor will be prohibited.

- All returns and return information will be accounted for upon receipt and properly stored before, during, and after processing.  In addition, all related output will be given the same level of protection as required for the source material.

- The contractor certifies that the data processed during the performance of this contract will be completely purged from all data storage components of his or her computer facility, and no output will be retained by the contractor at the time the work is completed. If immediate purging of all data storage components is not possible, the contractor certifies that any IRS data remaining in any storage component will be safeguarded to prevent unauthorized disclosures.

- Any spoilage or any intermediate hard copy printout that may result during the processing of IRS data will be given to the agency or his or her designee. When this is not possible, the contractor will be responsible for the destruction of the spoilage or any intermediate hard copy printouts, and will provide the agency or his or her designee with a statement containing the date of destruction, description of material destroyed, and the method used.

- All computer systems receiving, processing, storing or transmitting FTI must meet the requirements defined in IRS Publication 1075. To meet functional and assurance requirements, the security features of the environment must provide for the managerial, operational, and technical controls. All security features must be available and activated to protect against unauthorized use of and access to Federal Tax Information.

- No work involving Federal Tax Information furnished under this contract will be subcontracted without prior written approval of the IRS.

- The contractor will maintain a list of employees authorized access.  Such list will be provided to the agency and, upon request, to the IRS reviewing office.

- The agency will have the right to void the contract if the contractor fails to provide the safeguards described above.

- Criminal/Civil Sanctions

- Each officer or employee of any person to whom returns or return information is or may be disclosed will be notified in writing by such person that returns or return information disclosed to such officer or employee can be used only for a purpose and to the extent authorized herein, and that further disclosure of any such returns or return information for a purpose or to an extent unauthorized herein constitutes a felony punishable upon conviction by a fine of as much as $5,000 or imprisonment for as long as 5 years, or both, together with the costs of prosecution. Such person shall also notify each such officer and employee that any such unauthorized further disclosure of returns or return information may also result in an award of civil damages against the officer or employee in an amount not less than $1,000 with respect to each instance of unauthorized disclosure. These penalties are prescribed by IRCs 7213 and 7431 and set forth at 26 CFR 301.6103(n)-1.

- Each officer or employee of any person to whom returns or return information is or may be disclosed shall be notified in writing by such person that any return or return information made available in any format shall be used only for the purpose of carrying out the provisions of this contract. Information contained in such material shall be treated as confidential and shall not be divulged or made known in any manner to any person except as may be necessary in the performance of the contract. Inspection by or disclosure to anyone without an official need-to-know constitutes a criminal misdemeanor punishable upon conviction by a fine of as much as $1,000 or imprisonment for as long as 1 year, or both, together with the costs of prosecution. Such person shall also notify each such officer and employee that any such unauthorized inspection or disclosure of returns or return information may also result in an award of civil damages against the officer or employee [United States for Federal employees] in an amount equal to the sum of the greater of $1,000 for each act of unauthorized inspection or disclosure with respect to which such defendant is found liable or the sum of the actual damages sustained by the plaintiff as a result of such unauthorized inspection or disclosure plus in the case of a willful inspection or disclosure which is the result of gross negligence, punitive damages, plus the costs of the action. These penalties are prescribed by IRC 7213A and 7431.

- Additionally, it is incumbent upon the contractor to inform its officers and employees of the penalties for improper disclosure imposed by the Privacy Act of 1974, 5 U.S.C. 552a. Specifically, 5 U.S.C. 552a(i)(1), which is made applicable to contractors by 5 U.S.C. 552a(m)(1), provides that any officer or employee of a contractor, who by virtue of his/her employment or official position, has possession of or access to agency records which contain individually identifiable information, the disclosure of which is prohibited by the Privacy Act or regulations established thereunder, and who knowing that disclosure of the specific material is prohibited, willfully discloses the material in any manner to any person or agency not entitled to receive it, shall be guilty of a misdemeanor and fined not more than $5,000.

- Granting a contractor access to FTI must be preceded by certifying that each individual understands the agency’s security policy and procedures for safeguarding IRS information. Contractors must maintain their authorization to access FTI through annual recertification. The initial certification and recertification must be documented and placed in the agency's files for review. As part of the certification and at least annually afterwards, contractors must be advised of the provisions of IRCs 7431, 7213, and 7213A (see Exhibit 4, Sanctions for Unauthorized Disclosure, and Exhibit 5, Civil Damages for Unauthorized Disclosure). The training provided before the initial certification and annually thereafter must also cover the incident response policy and procedure for reporting unauthorized disclosures and data breaches. (See Section 10) For both the initial certification and the annual certification, the contractor must sign, either with ink or electronic signature, a confidentiality statement certifying their understanding of the security requirements.

- Inspection

The IRS and the Agency shall have the right to send its officers and employees into the offices and plants of the contractor for inspection of the facilities and operations provided for the performance of any work under this contract.  On the basis of such inspection, specific measures may be required in cases where the contractor is found to be noncompliant with contract safeguards.

Additionally, I acknowledge and understand that violation of these requirements of confidentiality could result in disciplinary action, including termination of employment.

Signed:___________________________________________  Date:  _________________

Name (Pleae print):  _________________________________________________

Company Name:  _______________________________________________

Address:  _____________________________________________________

City:  _________________________  State:  ____________________  Zip Code:  _____________

# Attachment 14 – Public Officers Law

Disclosure of business or professional activities by state officers and employees and party officers.

§ 73. Business or professional activities by state officers and employees and party officers.

4. (a) No statewide  elected  official,  state  officer  or  employee,  member of  the  legislature, legislative  employee  or political party  chairman or firm or association of which such person  is a  member,  or  corporation,  ten  per  centum or more of the stock of which is owned or controlled directly or indirectly by such person,  shall  (i)  sell  any  goods or services having a value in excess of twenty-five dollars to any  state  agency,  or  (ii)  contract for or provide such goods or services  with or to any private entity where the power to  contract,  appoint  or retain  on  behalf  of  such  private  entity  is exercised, directly or  indirectly, by a state agency or officer thereof, unless such  goods  or  services  are provided pursuant to an award or contract let after public  notice and competitive bidding. This paragraph shall not apply to the publication of resolutions, advertisements or other legal propositions  or notices in newspapers designated pursuant to law for such purpose and  for which the rates are fixed pursuant to law.

- Is the Bidder a New York State officer, employee, or party officer?	  YES ☐		NO ☐

- Are any of the members of bidder’s firm or corporation, who own or control ten per centum or more of stock, a New York State officer, employee, or party officer?  	   YES ☐               NO  ☐

- Is the proposed subcontractor (if applicable) a New York State officer, employee, or party officer?		YES  ☐		NO  ☐

Bidder affirms it has read, understands and agrees to comply with the Guidelines of Public Officers Law § 73 (4)(a).

By (signature):  ___________________________________________________________

Name (please print):   ______________________________________________________

Title (please print):    _______________________________________________________

Date:                       _____________________________________

# Attachment 15 – Public Officers Law – Post Employment Restrictions

By signing below and submitting a proposal to this RFP the person signing certifies, for and on behalf of the Bidder, that:

- He/she has read and understands the provisions applicable to post employment restrictions affecting former State officers and employees, available using the link* below:

- Public Officers Law § 73(8)(a)(i), (the two-year bar); and

- Public Officers Law § 73(8)(a)(ii), (the life-time bar);

- Submission of this proposal does not violate either provision;

- He/she is familiar with or has made diligent inquiry of, the Proposer's relevant employees, and agents;

- No violation shall occur by entering into a contract or in performance of the contractual services;

- This certification is material to the proposal; and

- He/she understands that the Department intends to rely on this certification.

The Proposer shall fully disclose to the Department, within its proposal and on a continuing basis, any circumstances that affect this certification or the Proposer’s ability to comply with the cited laws. Proposers shall address any questions concerning §73(8) of the Public Officer Law to:

The New York State Joint Commission on Public Ethics 
540 Broadway 
Albany, NY 12207 
Telephone #: (518) 408-3976

Bidder Name:  __________________________________________________________

By (signature):  ___________________________________________________________

Name (please print):   ______________________________________________________

Title (please print):    _______________________________________________________

Date:                       _____________________________________

*Click on this link: Public Officers Law, Article 4. When the page opens, click on “Laws of New York”. On the next page, select “PBO Public Officers”. When this page opens, select “Article 4 – (60 - 79) POWERS AND DUTIES OF PUBLIC OFFICERS” and choose Sections 73 (8-a)(i) and 73 (8-a)(ii).

# Attachment 16 – Listing of Proposed Subcontractors Form

Complete this form for the Subcontractor requirement as requested in Section IX.B.19.  The Bidder must identify all Subcontractors to be utilized for any resultant contract, their Employer Identification Number (EIN) and the Services that they will perform.

| Subcontractor Name | EIN | Services to be performed |
| --- | --- | --- |

Expand form if necessary.

# Attachment 17 – Encouraging Use of New York State Businesses in Contract Performance

New York State businesses have a substantial presence in State contracts and strongly contribute to the economies of the state and nation.  In recognition of their economic activity and leadership in doing business in New York State, bidders/proposers for this contract for commodities, services or technology are strongly encouraged and expected to consider New York State businesses in the fulfillment of the requirements of the contract.  Such partnering may be as subcontractors, suppliers, protégés or other supporting roles.

Bidders/proposers need to be aware that all Authorized Users of this contract will be strongly encouraged to the maximum extent practical and consistent with legal requirements, to use responsible and responsive New York State businesses in purchasing commodities that are of equal quality and functionality and in utilizing services and technology.  Furthermore, bidders/proposers are reminded that they must continue to utilize small, minority and women-owned businesses, consistent with current State law.

Utilizing New York State businesses in State contracts will help create more private sector jobs, rebuild New York’s infrastructure, and maximize economic activity to the mutual benefit of the contractor and its New York State business partners.  New York State businesses will promote the contractor’s optimal performance under the contract, thereby fully benefitting the public sector programs that are supported by associated procurements.

Public procurements can drive and improve the State’s economic engine through promotion of the use of New York businesses by its contractors.  The State therefore expects bidders/proposers to provide maximum assistance to New York businesses in their use of the contract.  The potential participation by all kinds of New York businesses will deliver great value to the State and its taxpayers.

Bidders/proposers can demonstrate their commitment to the use of New York State businesses by responding to the question below:

Will New York State Businesses be used in the performance of this contract?    Yes    No

If yes, identify New York State businesses that will be used and attach identifying information.

By (signature):  ___________________________________________________________

Name (please print):   ______________________________________________________

Title (please print):    _______________________________________________________

Date:    _____________________________________

# Attachment 18 - Diversity Practices Questionnaire

Note: Points will not be awarded based on your company’s status as a certified MWBE firm; monies spent within your own firm; or training provided to your own employees. All points awarded will be based on the information provided in response to the questions herein pertaining to efforts made toward New York State certified MWBE firms.

I, ___________________, as __________________ (title)  of _______________firm or company (hereafter referred to as the company), swear and/or affirm under penalty of perjury that the answers submitted to the following questions are complete and accurate to the best of my knowledge:

          - Does your company have a Chief Diversity Officer or other individual who is tasked with supplier diversity initiatives?

Yes ☐  or No  ☐

If Yes, provide the name, title, description of duties, and evidence of initiatives performed by this individual or individuals.

2. 	What percentage of your company’s gross revenues (from your prior fiscal year) was paid to New York State certified minority and/or women-owned business enterprises as subcontractors, suppliers, joint-venturers, partners or other similar arrangement for the provision of goods or services to your company’s clients or customers?

3. 	What percentage of your company’s overhead (i.e. those expenditures that are not directly related to the provision of goods or services to your company’s clients or customers) or non-contract-related expenses (from your prior fiscal year) was paid to New York State certified minority- and women-owned business enterprises as suppliers/contractors?

4. 	Does your company provide technical training to minority- and women-owned business enterprises?

Yes ☐	or No ☐

If Yes, provide a description of such training which should include, but not be limited to, the date the program was initiated, the names and the number of minority- and women-owned business enterprises participating in such training, the number of years such training has been offered and the number of hours per year for which such training occurs.

5. 	 Is your company participating in a government approved minority- and women-owned business enterprise mentor-protégé program?

Yes ☐  or No ☐

If Yes, identify the governmental mentoring program in which your company participates and provide evidence demonstrating the extent of your company’s commitment to the governmental mentoring program.

6. 	Does your company include specific quantitative goals for the utilization of minority- and women-owned business enterprises in its non-government procurements?

Yes ☐ or No ☐

If Yes, provide a description of such non-government procurements (including time period, goal, scope and dollar amount) and indicate the percentage of the goals that were attained.

7. 	Does your company have a formal minority- and women-owned business enterprise supplier diversity program?

Yes ☐ or No ☐

If Yes, provide documentation of program activities and a copy of policy or program materials.

8.	Does your company plan to enter into partnering or subcontracting agreements with New York State certified minority- and women-owned business enterprises if selected as the successful respondent?

Yes ☐  or No ☐

If Yes, complete the attached Utilization Plan (Attachment 4)

Note: All information provided in connection with the questionnaire is subject to audit and any fraudulent statements are subject to criminal prosecution and debarment.

Signature of Owner/Official _______________________________________

Name (Please print) ______________________________________________

Title (Please print) _______________________________________________

Name of Business _______________________________________________

Address _______________________________________________________

City, State, Zip __________________________________________________

STATE OF _______________________________

COUNTY OF                             )  ss:

On the ______ day of __________, 201_, before me, the undersigned, a Notary Public in and for the State of __________, personally appeared _______________________________, personally known to me or proved to me on the basis of satisfactory evidence to be the individual whose name is subscribed to this certification and said person executed this instrument.

__________________________

Notary Public

# Attachment 19 – Financial Response Form

# Attachment 19 is published as a separate file which can be found at

http://www.tax.ny.gov/about/procure.

# Attachment A – Bidder Attestation

This form is for the Attestation requirement as specified in Section IV.A, Attestation.

The Bidder’s signature below indicates the Bidder has read, understands and agrees to provide the Products and Services as specified in the Scope of Services, Post Award Deliverables, Functional Requirements, Technical Requirements and General Requirements in this RFP and agrees to provide the Real Property Tax System as described in this RFP.

Bidder  Name:  ___________________________________________

Authorized Representative:  ______________________________

Representative’s Signature:  ______________________________

Date:  _____________________________

# Attachment B – Qualifying Experience Response Form

This form is for the Real Property Tax System qualifying experience as specified in Section IV. B.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

The Bidder must have experience employing multi-tier Web-based solutions. The Bidder must have experience with two (2) engagements for the delivery of a Real Property Tax System which must have surpassed the System Development Life Cycle, and be in a state of maintenance.  The solutions resulting from the two (2) engagements must employ a Thin Client, middleware services, and a back-end enterprise database data tier within a Multi-tenant Infrastructure.

The Bidder must provide information for two (2) engagements for the delivery of a Real Property Tax System which must have surpassed the System Development Life Cycle, and be in a state of maintenance.  At a minimum, for each engagement, the Bidder must provide:

  - A description of the previously created enterprise solution and how it pertains to the State’s request for procurement of an Enterprise Level, Multi-tenancy capable, Web-based Real Property Tax System. The description should outline project(s) (e.g., client served, term of the engagement and scope of services).

  - In addition to the above information, the State requires all names, titles, email addresses and telephone numbers of client staff who administered the Bidder’s engagement and/or supervised the Bidder during the course of the project.

The Bidder is solely responsible for providing contact information for clients that are readily available to be contacted by the State and will respond to questions

Bidder  Name:  ___________________________________________

Engagement 1:

Client Name:  ________________________________

Client Address:  ______________________________

______________________________

Contact Name:  ______________________________

Contact Title:  _______________________________

Contact Phone Number:  ______________________

Contact email address:  _______________________

Start and end dates of contract:  Start:  _____________________  End:  _______________________

Description of contract (attach additional sheets as necessary to describe contracts).  Provide sufficient detail as required in Section IV.B.

__________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Engagement 2:

Client Name:  ________________________________

Client Address:  ______________________________

______________________________

Contact Name:  ______________________________

Contact Title:  _______________________________

Contact Phone Number:  ______________________

Contact email address:  _______________________

Start and end dates of contract:  Start:  _____________________  End:  _______________________

Description of contract (attach additional sheets as necessary to describe contracts).  Provide sufficient detail as required in Section IV.B.

__________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

# Attachment C – Qualifying Insurance Response Form

This form is for the Insurance requirement as specified in Section IV. C.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

The Bidder must provide the following information regarding their insurance coverage:

Bidder Name:

Insurance Company Name:

Contact Name:

Address:

Phone Number:  (   )    -

- A description of each type of coverage; and

- The effective dates for each type listed.

# Attachment D – Financial Stability Response Form

This form is for the Financial Stability requirement as specified in Section IV. D.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder’s proposal being deemed non-responsive and removed from further consideration.

With Attachment D, Financial Stability Response Form, the Bidder must submit proof of financial stability required for its particular organizational structures as set forth in the requirements listed in paragraphs 1, 2, 3 and 4 below.  Where reviewed financial statements are required these must have been prepared by a CPA in accordance with GAAP.  All required information must be provided for any predecessor entity within the last three years and any other subsidiary, affiliate, or related company requested by the Department.

Financial Data

- If the Bidder is a subsidiary of a parent company that is publicly held, the Bidder must comply with the preceding requirements by either (a) submitting separate, audited/reviewed, annual financial statements for the parent and subsidiary for the last three years OR  (b) submitting audited/reviewed, annual financial statements for the parent for the last three years,  unaudited annual financial statements for the subsidiary for the last three years and the spreadsheet(s) used for consolidation.

In either case, the most recent audited, reviewed, or internal interim financial statement is also required for both the parent and subsidiary.

- If the Bidder is a subsidiary of a parent company that is privately held, the Bidder must either (a) comply with the requirement outlined in paragraph one OR (b) submit separate annual, unaudited/internal company financial statements for both the parent and subsidiary for the last three years, a separate Dun and Bradstreet Comprehensive Report (dated within 21 days of bid submittal) for both the parent and Bidder, and a statement explaining why annual, audited/reviewed statements are not available.

In either case, the most recent audited, reviewed, or internal interim financial statement is also required for both the parent and subsidiary.

- If the Bidder is a publicly held company and is not a subsidiary of a parent company, it must provide audited or reviewed annual financial statements for the last three years.  The most recent audited, reviewed, or internal interim financial statement is also required.

- If the Bidder is a privately held company and is not a subsidiary of a parent company, it must either (a) fulfill the requirements set forth in paragraph three above or (b) provide annual, unaudited/internal company financial statements for the last three years, a Dun and Bradstreet Comprehensive Report (dated within 21 days of bid submittal) and a statement explaining why annual audited/reviewed statements are not available.

The most recent audited, reviewed, or internal interim financial statement is also required.

In addition, the Bidder must provide the following information:

- The Bidder must provide the name and phone number of a contact at its primary bank in order for a bank reference to be obtained as part of the financial stability evaluation.

- The Bidder must provide documentation attesting to any significant line(s) of credit that are available to the Bidder.  This documentation must include information identifying the source of such lines and detailing the maximum credit amount(s) available to the Bidder, outstanding balance(s), and current amount(s) available.

- The Bidder must indicate whether or not it guarantees the debt of any other entity.

- If the Bidder is a subsidiary of a parent company, the Bidder must explain, in detail, the inter-company financial relationship between the parent company and the Bidder.  The Bidder must indicate if the parent company guarantees the debt of the Bidder, or if the Bidder guarantees the debt of the parent company.

- The Bidder must provide organizational charts including a listing and detailed description of:

- The Bidder’s primary business units and divisions;

- Key executives;

- Any and all subsidiaries; and

- Any and all minority interests, joint ventures or other type of business affiliations.

  - The Bidder must provide brief biographies on its key officers and management.

Attach additional sheets as necessary

# Attachment E – Functional Requirements Response Form

# Attachment E is published as a separate file which can be found at

http://www.tax.ny.gov/about/procure.

# Attachment F – Architecture Response Form

This form is for the Architecture Requirements in Section VI, Technical Requirements, A.1.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration. The proposed System must employ a Web-based Thin Client, allow for access via mobile devices, support Multi-tenancy and be proven in supporting and maintaining large data sets (over one million properties).

With this form, the Bidder must provide a narrative to address the following:

How will the architectural foundation integrate with the following systems or applications?

- STAR (M) - Explain how the proposed System will integrate with STAR.

- Data Sharing and File Transfers (M) - Explain how the proposed System facilitates Data Sharing and File Transfer.

- Office 365 (M) - Explain how the proposed System will integrate with Office 365.

- Standard Security Federation services (M) - Explain how the proposed System will integrate with Standard Security Federation services.

    - Describe the current application Technology Stack. (M)

    - The proposed System must be compatible for use with current supported versions of Internet Explorer.  Confirm that the System is compatible for use with the current version of Internet Explorer. (M)

      - The System should be able to display and have full functionality in all other Web Browsers in order to support all device types.  Provide detail regarding which Web Browsers the proposed System will display and have full functionality. (D)

    - Describe the Web-based Thin Client including screen shots of the client. (M)

    - Confirm that the System allows for access via mobile devices. (M)

    - Explain in which ways the proposed System supports and utilizes Multi-tenancy. (M)

  - Provide examples of how Multi-tenancy is currently employed for other customers. (M)

# Attachment G – System Hosting Response Form

This form is for the System Hosting Requirements in Section VI, Technical Requirements, A.2.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

With this form, the Bidder must provide a narrative addressing the following:

- Explain in detail (with diagrams, Documentation, and specifications) the proposed System’s Infrastructure.  (M)

    - Detail the current use Infrastructure Technology Stack. (M)

    - Identify which of the platforms listed in Section VI.A.2 the proposed System utilizes. (M)

    - Identify which of the enterprise databases listed in Section VI.A.2 the proposed System utilizes. (M)

    - Explain how the proposed System will be Virtualized. (M)

# Attachment H – System Performance/Usage/Scalability Response Form

This form is for the System Performance/Usage/Scalability Requirements in Section VI, Technical Requirements, A.3.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

With this form, the Bidder must provide a narrative to address the following:

- Affirm that the System supports access by an anticipated average user community of 3,000 Concurrent sessions of Authorized Users in addition to inquiry access by the General Public.

Yes

- Describe how the System will meet the minimum requirements of System Performance/Usage/Scalability. (M)

- Explain how the proposed System will scale during high volume demand. (M)

- Give examples of response times (e.g., screen refresh, data transmission). Describe the testing tools and best practices utilized to measure response times. (M)

- Explain how the proposed System will be utilized by all levels of Authorized Users. The Bidder must provide a clear understanding of the hierarchy of the user usage structure. (M)

- Describe how the proposed System runs 95% of transactions in less than 5 seconds, and how the proposed System would be able to produce Tax Rolls for a Real Property Taxing Jurisdiction in under one hour, as any processing over one hour would be deemed poor performance. (M)

- Confirm the proposed System will meet NYS accessibility requirements of the accessibility policy. (M)

# Attachment I – Disaster Recovery Response Form

This form is for the Disaster Recovery Requirements in Section VI, Technical Requirements, A.4.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

The Contractor must have in place its comprehensive Business Continuity Plan, as necessary and in the manner agreed upon, which provides alternative arrangements for all Services in the event of short-term business interruption and/or long-term loss of performance capability. The Contractor must affirm that it will notify the State in the event of the activation of the Disaster Recovery Plan in the manner agreed upon.

The RPSv5 System will be hosted at NYS’s Data Center. NYS has its own Disaster Recovery process, policies and procedures. The RPSv5 System will be incorporated into the State’s Disaster Recovery plan, therefore the Contractor must provide the State with all related Disaster Recovery Documentation which will be necessary for the State’s use to incorporate the RPSv5 System into its Disaster Recovery process. The provided Disaster Recovery Documentation must include the bulleted response items listed below, but should not be limited to only these requirements. If the Contractor believes additional information is necessary for Disaster Recovery, the Contractor must include this Documentation along with the Disaster Recovery response below:

Bidder  Name:  ___________________________________________

- Affirm that it has a comprehensive Disaster Recovery/Business Continuity Plan. (M)

Yes

- Affirm that it will notify the State in the event of the activation of its Disaster Recovery Plan in the manner agreed upon. (M)

Yes

- Describe the System’s fault tolerance and Disaster Recovery approaches. (M)

- Describe any single points of failure. (M)

# Attachment J – Security Response Form

This form is for the Security Requirements in Section VI, Technical Requirements, A.5.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

With this form, the Bidder must provide a narrative to address the following:

- Explain how the included security tools in the proposed System work with Standard Security Federation services. (M)

- Describe how the Bidder will meet the State’s Policies and Standards and will prevent gaps in the secure operations of the proposed System. (M)

- Provide documentation for the Bidder’s secure coding policies and standards.  This should include documentation on how the Bidder verifies that development team members have had background checks and have had training in secure coding techniques. (M)

- Explain how the proposed System restricts access to the following (M):

    - Administrative tool access

    - Application access

    - Menu access

    - Record access

    - Field access

    - Querying/reporting access

- Provide documentation detailing how the proposed System complies with the 128-bit HTTPS connections using SSL 3.0 protocol at a minimum. (M)

  - Does the proposed System handle Encryption of Data at Rest? (D)

      - If yes, explain how the proposed System handles Encryption of Data at Rest.

  - Does the proposed System handle Encryption of Data in Flight or in Process? (D)

      - If yes, explain how the proposed System handles Encryption of Data in Flight or in Process.

- Explain how the proposed System complies with the application data storage requirements. (M)

- Explain how the proposed System complies with the no hardcoding of user ID(s) and password(s) requirements. (M)

- Describe how the proposed System is configured to restrict web browsing of the web server without user authentication. (M)

- Describe how the proposed System restricts data and database access to Authorized Users. (M)

- Describe how the Contractor will track and remediate all security issues uncovered during the entire development life cycle, and how the Contractor will provide an independent security review before any software is deployed to the Production Environment. (M)

- Describe how the proposed System provides for multiple authorization roles and data factoring to limit data access to only those who need to access a particular subset of data. (D)

- Describe how the proposed System provides for active monitoring and alerting of all data access. (D)

- Describe the proposed System’s proactive monitoring of all network activities and blocking of suspicious activities capabilities. (D)

# Attachment K – Licensing/Source Code Escrow Response Form

This form is for the Licensing/Source Code Escrow Requirements in Section VI, Technical  Requirements, A.6.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

Bidder  Name:  ___________________________________________

In accordance with Section VI.A.6.a - License, the Bidder must:

- Affirm understanding of, and agreement to comply with, the License requirements as set forth in a.i. Bidder’s Software, Hardware, Appliance(s) and Other Item(s). (M)

Yes

- Supply Bidder’s form COTS software License agreements (for informational purposes only). (M)

- Affirm understanding of, and agreement to comply with, the requirements of a.ii Third-Party Products. (M)

Yes

- Supply the required information and a copy of all EULAs (or other agreements) for all Third-Party Product(s) proposed for use in the System, as applicable. (M)

In accordance with Section VI.A.6.b – Source Code; Deposit; Access and Use by State, the Bidder must:

- Affirm understanding of, and agreement to comply with, the Source Code requirements as set forth in b.i. (M)

Yes

- Affirm understanding of, and agreement to comply with, the Source Code requirements as set forth in b.ii. (M)

Yes

- Affirm that in the event the State must use the Source Code, the State will be empowered to use it as set forth in b.iii. (M)

Yes

# Attachment L – GIS Response Form

This form is for the GIS Requirements in Section VI, Technical Requirements, A.7.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

With this form, the Bidder must provide a narrative to address the following:

- Does the proposed System provide for GIS capability and/or provide for integration with third-party GIS? (M)

      - Describe the proposed System GIS capabilities. (M)

      - Explain what product and version of GIS is currently in use in the proposed System. (M)

      - Identify any third-party GIS toolset that the proposed System integrates with and where they are in use.   (D)

- Describe how the proposed System provides for the following standard uses:

      - Standard Geocoding capabilities (D)

      - Standard mapping capabilities (M)

      - Routing (D)

      - Map exporting/updating/saving (M)

- Will the GIS capability offered by the System be able to import and use the published shapes, files and/or map document?  Explain how the proposed GIS capability will accomplish this task. (D)

- Explain how the proposed System will allow for utilization of the state’s Geocoding service.  (D)

- Explain how the proposed System will work with a base map of NYS Parcel data. (D)

-

# Attachment M – Sketching Response Form

This form is for the Sketching Requirements in Section VI, Technical Requirements, A.8.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

With this form, the Bidder must provide a narrative to address the following:

- Does the proposed System provide for Sketching capability and/or does your System provide for integration with third-party Sketching? (M)

  - Describe the proposed System’s Sketching capabilities. (M)

  - Explain what product and version of sketching software is currently in use in the proposed System.  (M)

  - Identify any third-party Sketching package that the proposed System integrates with and where they are in use.   (D)

- Detail how the proposed System will be capable of allowing Authorized Users to sketch and attach sketches to specific Parcels. Include screen shots. (M)

- Explain how sketches will be retrieved, how sketches will be displayed and what mechanisms are used for updating, exporting and saving sketches. (M)

- Describe how Sketching in the proposed System, provides for the following standard uses:

    - Architectural drawing (D)

    - Dimensioning and symbols for architectural drawing (D)

    - Line drawing (D)

# Attachment N – Document Management Response Form

This form is for the Document Management Requirements in Section VI, Technical  Requirements, A.9.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

With this form, the Bidder must provide a narrative to address the following:

- Does the proposed System provide for Document Management capability and/or does the proposed System provide for integration with third-party Document Management? (M)

      - Describe the proposed System’s Document Management capabilities.  (M)

  - Explain what product and version of sketching software is currently in use in the proposed System.  (M)

      - Identify any third-party Document Management systems that the proposed System integrates with and where they are in use. (D)

    - Explain how the System manages electronic documents such as correspondence, notices, forms and images. (M)

    - Describe the proposed System’s ability to publish documents, including online, application development and content related Documentation. (M)

    - Explain how Document Management integrates with Workflow. (M)

    - Explain how Authorized Users can change view and revise an existing notice or correspondence. (M)

    - Explain how Authorized Users can view the history of all correspondence. (M)

    - Is there room for integration with other Document Management products which are not included in the current integration list? (D)

# Attachment O – Billing and Collection Response Form

This form is for the Billing and Collection Requirements in Section VI, Technical Requirements, A.10.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

With this form, the Bidder must provide a narrative to address the following:

- Does the proposed System provide billing and payment collections capabilities and/or does it provide for integration with a third-party billing and payment collection software? (M)

  - If the System provides billing and payment collections capabilities, describe how the proposed System provides billing and payment capabilities.

  - If the System integrates with a third-party billing and payment collection software, identify which third-party packages the proposed System will integrate with and where they are in use.

# Attachment P – Business Rules Response Form

This form is for the Business Rules Requirements in Section VI, Technical Proposal Requirements, A.11.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

With this form, the Bidder must provide a narrative to address the following:

- Describe how business rules are managed and modified in the System. (M)

- Does the proposed System utilize a Business Rules Engine (BRE) that allows for the separation and specification of business rules from programming components? (D)

- Describe how the System user-interface assists with the creation, modification and deployment of business rules. (M)

- Is there a history maintained of business rules? (D)

  - If yes, provide a description of the process.

- Describe the central business rules repository. (M)

- Provide a representative sample of items that can be configured by business rules and those needing programming. (M)

# Attachment Q – Reporting and Analytics Toolset Response Form

This form is for the Reporting and Analytics Toolset Requirements in Section VI, Technical Proposal Requirements, A.12. Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

With this form, the Bidder must provide a narrative to address the following:

- Describe the reporting capabilities of the proposed System.

    - Provide a list of standard reports, by module, that come with the System. (M)

    - What reporting tools are available, (e.g. querying tools, formatting, etc.)? (M)

- What On-Line Analytical Processing (OLAP) tools are available? (D)

- The State uses reporting tools, such as IBM Cognos and Crystal Reports. Does the reporting module in the proposed System integrate with these tools? (D)

    - If yes, explain how the proposed System would integrate with these tools.

- Are there any interfaces to Microsoft Office (O365)? (D)

- If yes, provide an example.

- Do the same security definitions apply to the reporting tools, as to the System? (D)

  - If yes, provide an example.

- Do you provide a data warehouse or use the production system for ad hoc reporting? (D)

  - If yes, provide an example.

# Attachment R – Administration/Development Toolset Response Form

This form is for the Administration/Development Toolset Requirements in Section VI, Technical Requirements, A.13.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

With this form, the Bidder must provide a narrative to address the following:

- Describe the administration toolsets. (M)

- Describe all available tools for configuration. (M)

- Describe the help indices available as guidance for toolset usage. (M)

- What is the Rollback availability, and/or practice, for changes made to data via a toolset? (D)

# Attachment S – System Environments Response Form

This form is for the System Environments Requirements in Section VI, Technical Requirements, A.14.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

The Bidder must describe any back-end systems, and hardware needed to configure and support the required environments for developing, User Acceptance Testing, Performance Testing, and training with the proposed System.

Below are the five environments necessary to support the new RPSv5 System.  The Bidder must provide Documentation and necessary support plans for each environment.

- The Development Environment

- The User Acceptance Test Environment

- The Stress

- Environment

- The Training Environment

- The Production Environment

With this form, the Bidder must provide a narrative to address the following:

- Explain all necessary back-end systems and hardware that will be required (by both the Bidder and the State), to support these five environments. (M)

- Explain how the changes and migrations will work through each environment. (M)

# Attachment T – Deployment/Go-Live Plan Response Form

This form is for the Deployment/Go-Live Plan Requirements in Section VI. Technical Requirements, B. Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

With this form, the must complete a Deployment/Go-Live Plan document containing the following criteria and any other criteria deemed necessary by the Bidder for the Implementation of the proposed System.

- In preparation for System deployment, the Bidder  must provide detailed measures that will be taken by the Contractor to ensure that the application can be assembled and installed in the state’s designated environment. Specific items that would be delivered shall be documented in a Go-Live checklist. The checklist shall contain all the information required to assemble the application, databases and supporting infrastructure in order to place the new System into production. (M)

- The Bidder shall incorporate the above in a detailed step-by-step Rollout to Production Plan that documents all the activities that need to be accomplished to successfully migrate the new System to the Production Environment. The Plan shall provide a detailed schedule of activities with key go-no go decision points identified throughout the deployment process. (M)

- The Bidder should describe bug and patch applications (if any). The Bidder shall identify and document any bug patches or upgrades that may occur during the deployment. (M)

# Attachment U – Project Management Approach Response Form

This form is for the Project Management Approach Requirements in Section VII, General Requirements, A.1.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

Bidder  Name:  ___________________________________________

With this form, the Bidder must:

- Provide a comprehensive project management plan for delivering the RPSv5 System outlining all required services including requirements analysis, configuration, application integration, user training, system acceptance, testing, and system support. The plan would identify major releases, Deliverables and major milestones and the related timelines for accomplishing these tasks and fully implementing the System. The project plan should provide the specific tasks to be performed and start and end dates for each task, as well as specifying the release plan and modules proposed for each phase. (M)

- Provide approach illustrating usage of a project status tracking website. This website should track the status of all milestones including, but not limited to, roles and responsibilities, definitions, weekly status reports, status updates, dependencies, issues and shared documentation. (M)

- Provide a proposed project staffing roster and position descriptions (roles/responsibilities). The Project Manager for this engagement must be at least a Project Manager III as defined on Exhibit B – Minimum Qualifications for Mandatory Job Titles. (M)

- Provide an organization chart showing the Bidder’s organization for this project, and how it will interact with the State’s staff and other entities. Also, include a narrative describing the organization and interactions. The Bidder’s key project personnel may work off-site for most activities of the project unless on-site work is necessary and agreed to by the State’s Project Manager. The Bidder shall identify those staff that will be on-site versus off-site and the percentage of time for each. (M)

- Provide an organizational chart that demonstrates how the proposed project team integrates with the Bidder’s overall organization. (M)

- Affirm that staff identified in the Bidder’s proposal will actually perform the assigned work. (M)

Yes

- Certify the intent and ability to ensure the continued assignment of originally proposed Bidder personnel throughout the State’s project beyond originally planned durations in the event of unexpected shifts in project schedule. (M)

- Provide a detailed plan regarding backing up Contractor project staff in the event of scheduled/expected and unscheduled/unexpected absences for both short and longer term durations. (M)

- Provide a Project Management approach which describes, in detail, the Bidder’s approach to delivering the RPSv5 System emphasizing the delivery of working software components throughout the duration of the project. (M)

# Attachment V – Risk Mitigation Response Form

This form is for the Risk Mitigation Requirements in Section VII, General Requirements, A.2.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

With this form, the Bidder must provide a narrative to address the following:

- Provide a table of all identified risks. The risks must be prioritized, given a status of high, medium, or low, assigned an owner, given a description and detailed with all preventative measures which apply. (M)

- Provide the means by which all risks will be monitored, (i.e., what monitoring tools, team members, and risk resolution measures will be employed).  (M)

Risk areas have been identified by the State in regard to the RPSv5 System.  As a part of the Risk Mitigation Plan, the Bidder:

  - Will provide its strategy for ensuring that all participating Real Property Taxing Jurisdictions are making comparable progress toward completion of setting up and working with their tenancy within the RPSv5 System. The Bidder will include assumptions it has regarding specific responsibilities of the State or actions to be carried out by the State to facilitate this end. (M)

  - Must propose what they can offer to the State to lower risks associated with maintaining customizations in new software Releases, including whether the State will be able to influence future development of the System. The Bidder will explain how it will provide and maintain customizations to their System so that the Bidder minimizes the cost impact on standard Maintenance.  (M)

# Attachment W – Training/Technology and Knowledge Transfer Response Form

This form is for the Training/Technology and Knowledge Transfer Requirements in Section VII. General Requirements, B. Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

With this form, the Bidder must provide a narrative to describe its approach to training/technology and knowledge transfer.  The Bidder will explain how a Training Environment would be created and maintained.

Samples of training materials shall be provided by the Bidder. The Bidder should specifically discuss:

  - Knowledge transfer planning, execution, and measurement approach and tools as it pertains to State staff and the user community on the RPSv5 System. (M)

  - The Training Environment requirements (facilities, hardware, software, databases, etc.). (M)

  - How WebEx (or other related products) will be utilized as part of the knowledge transfer and training of State staff. (M)

  - A timeline, approach and staffing plan for resource planning for training in relation to other implementation activities. (M)

  - Required ongoing training exercises. (M)

  - Identification of State staff that would need to be trained, how often and the length of each training session. (M)

  - What will be the State’s role in the training of State staff, and Authorized Users? (M)

The Bidder must provide a System training plan that includes the following items (if any aspect of the training/technology and knowledge transfer process is not included in the above list, the Bidder shall add additional areas):

  - The proposed training plan/strategy, including options for on-site or off-site training services to be held in the Albany area, for the project work team, Authorized Users, and technology personnel. (M)

  - The roles and responsibilities of the Bidder’s team in the design and implementation of the training plan (e.g., development of customized training materials, delivering training to State Authorized Users). (M)

  - How training of State staff will be handled by Bidder. (M)

  - The roles and responsibilities of State staff in the design and implementation of the training plan. (M)

  - The knowledge transfer strategy proposed by the Bidder to prepare State staff to maintain the System (including the conversion software) and System training programs after it is placed into production. (M)

  - Descriptions of classes/courses proposed in the training plan. Training shall include use of the System as well as training for any business process changes required. The Bidder should specify the unit of measure for its training (e.g., units, classes, days, class size, etc.) and define the hours associated with these units of measure. (M)

# Attachment X – Experience and References Response Form

This form is for the Bidder Experience and References Requirements in Section VII. General Requirements, C., of this RFP.

The Bidder must submit the two (2) qualifying engagements which meet the criteria provided for in Section IV.  Qualifying Requirements, C., of this RFP in response to this requirement.  Additionally, the Bidder should submit two (2) client references from two (2) distinct engagements for a Real Property Tax solution which have surpassed the SDLC, and are in a state of maintenance. It is desirable that Bidders possess prior experience developing a solution that administers the Real Property Tax Laws of New York State.  The State will also evaluate, but give less weight to Real Property Tax solutions implemented to administer other government’s Real Property Tax Laws.

The Bidder should select engagements that best meet the criteria to be evaluated. The Bidder is solely responsible for providing references that are readily available to be contacted by DTF and will respond to reference questions.

Engagement 1:

Client Name:

Client Address:

Client Contact Telephone Number:

Client Contact Email Address:

Contract Start Date:    /  /    	Contract End Date:    /  /

Bidder must indicate which of the following the solution for this contract includes:

Enterprise Level Solution

1 – 2,000 Concurrent Users	 2,001 – 3,000 Concurrent Users   3,001+ Concurrent Users

Multi-tenancy

2 – 500 tenants	   501 – 1,000 tenants	  1,001+ tenants

Parcel Management for Multi-tenancy

less than 500,000 Parcels	500,001 – 1,000,000 Parcels  	  1,000,001+ Parcels

Parcel Management by Assessing Unit

0-2,000 Parcels	 2,001 – 10,000 Parcels	10,001+ Parcels

Thin Client

Includes New York State Real Property Tax Law

Includes other governmental Real Property Tax Law.  Identify the State or other governmental unit.  __________________________

Engagement 2

Client Name:

Client Address:

Client Contact Telephone Number:

Client Contact Email Address:

Contract Start Date:    /  /    	Contract End Date:    /  /

Bidder must indicate which of the following the solution for this contract includes:

Enterprise Solution

1 – 2,000 Concurrent Users   2,001 – 3,000 Concurrent Users   3,001+ Concurrent Users

Multi-tenancy

2 – 500 tenants	   501 – 1,000 tenants	  1, 001+ tenants

Parcel Management for Multi-tenancy

less than 500,000 Parcels	500,001 – 1,000,000 Parcels  	  1,000,001+ Parcels

Parcel Management by Assessing Unit

0-2,000 Parcels	 2,001 – 10,000 Parcels	10,001+ Parcels

Thin Client

Includes New York State Real Property Tax Law

Includes other governmental Real Property Tax Law.  Identify the State or other governmental unit.   _________________________

Engagement 3

Client Name:

Client Address:

Client Contact Telephone Number:

Client Contact Email Address:

Contract Start Date:    /  /    	Contract End Date:    /  /

Bidder must indicate which of the following the solution for this contract includes:

Enterprise Solution

1 – 2,000 Concurrent Users	 2,001 – 3,000 Concurrent Users   3,001+ Concurrent Users

Multi-tenancy

2 – 500 tenants	   501 – 1,000 tenants	  1,001+ tenants

Parcel Management for Multi-tenancy

less than 500,000 Parcels	500,001 – 1,000,000 Parcels  	  1,000,001+ Parcels

Parcel Management by Assessing Unit

0-2,000 Parcels	 2,001 – 10,000 Parcels	10,001+ Parcels

Thin Client

Includes New York State Real Property Tax Law

Includes other governmental Real Property Tax Law.  Identify the State or other governmental unit.  __________________________

Engagement 4

Client Name:

Client Address:

Client Contact Telephone Number:

Client Contact Email Address:

Contract Start Date:    /  /    	Contract End Date:    /  /

Bidder must indicate which of the following the solution for this contract includes:

Enterprise Solution

1 – 2,000 Concurrent Users	 2,001 – 3,000 Concurrent Users

3,001+ Concurrent Users

Multi-tenancy

2 – 500 tenants	   501 – 1,000 tenants	  1,001+ tenants

Parcel Management for Multi-tenancy

less than 500,000 Parcels	500,001 – 1,000,000 Parcels  	  1,000,001+ Parcels

Parcel Management by Assessing Unit

0-2,000 Parcels	 2,001 – 10,000 Parcels	10,001+ Parcels

Thin Client

Includes New York State Real Property Tax Law

Includes other governmental Real Property Tax Law.  Identify the State or other governmental unit.   _________________________

Bidder’s Firm Name:  ___________________________________________

Authorized Representative:  ______________________________

Representative’s Signature:  _______________________________

Date:  _________________________________________________

# Attachment Y - Acceptance of Deliverables Response Form

This form is for the Acceptance of Deliverables Requirements as specified in Section VII. General Requirements, D.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

Bidder  Name:  ___________________________________________

The Bidder affirms understanding of, and agrees to comply with, Acceptance of Deliverables Requirements as specified in Section VII.B.

Yes

# Attachment Z – Change Control Management Response Form

This form is for the Change Control Management Requirements as identified in Section VII.  General Requirements, E.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

Bidder  Name:  ___________________________________________

The Bidder affirms understanding of the State’s Change Control Management Requirements.

Yes

The Bidder must also provide the following:

- A description of the Contractor’s internal process by which enhancements/changes shall occur once requested by the State during the production phase. (M)

- Bidder shall provide information on the following four change management scenarios which are being presented for the Bidder to review and respond with details on how these changes would be implemented “across” their respective System (e.g., would the cases require code or configuration changes in order to be implemented, what role Bidder’s staff would play in making code/configuration changes, and what role State staff would play in making code/configuration changes). (M)

Responses must address:

      - Any areas affected by the change;

      - Whether it can be done with basic user configuration tools only;

      - Whether it requires web application code/screen changes;

      - Whether it requires database changes;

      - The process of compiling the code and transferring to the State Data Center for User Acceptance Testing; and

      - Specifically, explain the responsibilities of the Contractor and the responsibilities of the State in order to implement these changes.

Change Management Scenarios

- Revise screen display of Structure Code Reference Data

- Business need – Authorized Users require the RPSv5 System to provide a more elaborate explanation of a coded field.  This field is displayed on multiple screens and is updatable on some screens.    How flexible is screen design in the System?

- Parcel Class Data - Increase granularity of Class Percentages

- Business need - Municipalities which have adopted the homestead provisions of Article 19 RPTL and have Parcels that are "split between both the homestead and non-Homestead Classes" have perpetuated a previously unforeseen issue.  Where one class was extremely large relative to the other class, rounding associated with the periodic recalculation of Assessed Values could result in a zero Assessed Value for the smaller piece.  This issue will have a negative impact related to the STAR program, Assessor's Reports and various Equalization products computed by the Department. This process uses the class percentages fields defined as Numeric (3).  How are data typing and precision changes handled?

- STAR Savings Cap - Legislative Revision to Section 1306-a RPTL

- Business need - Real Property Tax Law was changed effectively limiting the amount of increase in STAR related savings a taxpayer could receive, from one year to the next to 2% or less. Prior to this statute, no limit existed in the billing cycle. Since schools are effectively reimbursed by NYS for STAR savings incurred by the property owner, NYS's costs associated with this program were rising at an unsustainable rate.  In addition to limiting the STAR savings amount, changes are also required to the Tax Roll and Bill processing modules. The tax extension programs and extract files, tax bill content and rounding of totals all require extensive changes to meet new requirements.

- Annual ORPTS Business data changes affecting the Real Property Tax System

- Business need – Annual cycle changes are required to the Real Property Tax System to incorporate new fields, or changes to existing fields that allow ORPTS business to process current data for annual Equalization Rates and Full Value Measurement estimations. This change management process creates new fields and System changes that support the Annual Municipal Tentative and Final Assessment Roll submittal process. These annual RPS Assessment Roll submittals are loaded into an internal Parcel database which supports all ORPTS business program areas.  Provide examples of how you handle annual cycle changes.

# Attachment AA – Product/System Warranty Response Form

This form is for the Product/System Warranty Requirements specified in Section VII. General Requirements, F.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

Bidder  Name:  ___________________________________________

The Bidder affirms understanding of and agrees to comply with the warranty requirements as specified in Section VII. F.

Yes

# Attachment BB – Maintenance and Support Response Form

This form is for the Maintenance and Support Requirements as specified in Section VII. General Requirements, G.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.

Bidder  Name:  ___________________________________________

Bidder affirms understanding of, and agrees to comply with the State’s Maintenance and Support Requirements identified in Section VII.G.

Yes

In addition, the Bidder shall specify the nature of on-going support provided by the Bidder including: (M)

    - Telephone support (include toll-free support hotline, hours of operation, availability of 24 x 7 hotline).

    - Special plans defining “levels” of customer support (e.g., gold, silver, etc.).  Define what level of support is being proposed.

    - Delivery method of future upgrades and Product enhancements including historical frequency of upgrades by module.

    - Availability of user groups and their geographic areas as well as user group contact information.

    - Help Desk, problem reporting and resolution procedures.

    - Bug fixes and patches.

    - Support provided for Third-Party Products.

    - Other support (e.g., on-site, remote dial-in, Web site access to patches, fixes and knowledge base).

# Footnotes

Do not include onsite project overhead.

Technical training is the process of teaching employees how to more accurately and thoroughly perform the technical components of their jobs. Training can include technology applications, products, sales and service tactics, and more. Technical skills are job-specific as opposed to soft skills, which are transferable.

# Text boxes

20.

Is this a final report? Check One

Yes _____ No______