Request for Proposal

11-08

High Speed Single Pass Document and Remittance Scanner Solution

Table of Contents

Schedule of Events	5

Preface	6

A.	Proposal Questions/Inquiries	6

B.	Procurement Lobbying – Offerer Affirmation of Understanding of, and Compliance with, Procurement Lobbying Guidelines	7

C.	Proposal Amendments/Announcements	7

D.	Response to Bidder Questions and Requests for Clarification	7

E.	Notification of Intent to Bid	7

F.	Submission of Proposals	7

RFP Key Points	8

RFP Glossary	9

I.	Introduction	13

A.	Purpose	13

B.	Program Overview	13

C.	Implementation	15

D.	Contract Term	15

II.	Qualifying Requirements	16

A.	Professional Affiliation	16

B.	High Speed Single Pass Document and Remittance Scanning Implementation Experience	16

III.	Functional Requirements	18

A.	High Speed Single Pass Document and Remittance Scanner Solution	18

B.	Warranty	21

C.	Acceptance	22

D.	Support and Maintenance	23

E.	Training	25

F.	Relocation of Equipment	26

G.	Experience and References	26

H.	Change Control Management	26

IV.	Financial Requirements	28

V.	Administrative Requirements	30

A.	Administrative Proposal Conditions	30

B.	Administrative Contract Conditions	33

VI.	Proposal Submission	45

A.	Proposal Content and Organization	45

B.	Submission of Proposals	45

VII.	Proposal Evaluation	47

Exhibit 1 – Change Control Management	49

Exhibit A – Contractor Sales Tax Certification Forms	52

Exhibit B – Preliminary Contract	58

Appendix A – Standard Clauses for New York State Contracts	78

Appendix B – Participation by Minority Group Members and Women with Respect to State Contracts	84

Appendix C – Bid Protest Policy	92

Attachment 1 – Bidder’s Checklist	95

Attachment 2 – Offerer Understanding of, and Compliance with Procurement Lobbying Guidelines	97

Attachment 3 – Notification of Intent to Bid	98

Attachment 4 – Vendor Responsibility Response Form	99

Attachment 5 – MacBride Fair Employment Principles	100

Attachment 6 – Designation of Prime Contact	101

Attachment 7 – Non-Collusive Bidding Certification	102

Attachment 8 - Offerer Disclosure of Prior Non-Responsibility Determinations	103

Attachment 9 – Offerer’s Certification of Compliance with State Finance Law 139-k (5)	106

Attachment 10 – DTF-202 Agreement to Adhere to the Secrecy Provisions of the Tax Law and the Internal Revenue Code	107

Attachment 11 – Acknowledgement of Confidentiality of IRS Tax Return Information and Internal Revenue Code Selected Confidentiality Provisions Pertaining to Contractors	108

Attachment 12 – Subcontractor List	112

Attachment 13 – Public Officers Law	113

Attachment 14 – Financial Response Form	114

Attachment A – Professional Affiliation Response Form	118

Attachment B – High Speed Single Pass Document and Remittance Scanner Implementation Experience Response Form	119

Attachment C – High Speed Single Pass Document and Remittance Scanner Solution Response Form	121

Attachment D – Warranty Response Form	125

Attachment E – Acceptance Response Form	126

Attachment F – Support and Maintenance Response Form	127

Attachment G – Training Response Form	128

Attachment H – Relocation of Equipment Response Form	129

Attachment I – Support and Maintenance Experience Response Form	130

Attachment J – Change Control Management Response Form	132

# Schedule of Events

| Issuance of RFP | July 22, 2011 |
| --- | --- |
| Deadline for filing Offerer Understanding of, and compliance with, Procurement Lobbying Guidelines | August 5, 2011 by 2 pm EST |
| Deadline for Submission of Questions | August 12, 2011 by 2 pm EST |
| Department Response to Bidder Questions | August 19, 2011 |
| Deadline for Submission of Notification of Intent to Bid | August 26, 2011 |
| Proposals Due | August 31, 2011 by 2 pm EST |
| Notification of Intent to Award | September 15, 2011 |
| Deadline for Contract Signature | October 15, 2011 |
| Tentative Installation of first delivery | November 15, 2011 |

# Preface

## Proposal Questions/Inquiries

Prospective Bidders will have one opportunity to submit written questions and requests for clarification regarding this Request for Proposal (RFP).  All questions regarding this RFP must be submitted via e-mail (preferred), fax or mail and be received by the date and time specified in the Schedule of Events.  Questions must reference the relevant page and section of the RFP and must be directed to one of the designated contacts identified below:

E-mail:			bfs_contracts@tax.ny.gov

Fax:			(518) 435-8413

Written Correspondence:

New York State Department of Taxation and Finance

Attn:  Catherine Golden, Assistant Director

Office of Budget and Management Analysis

WA Harriman State Campus

Albany, NY 12227

Prospective Bidders should note that all clarifications and exceptions are to be resolved prior to the submission of a bid.  Bidders may propose extraneous terms to Section V and the Preliminary Contract with their Administrative Proposal.   Acceptance and/or processing of the bid proposal shall not constitute such written acceptance of the extraneous terms.  Failure to object to any terms identified in Section V of this RFP and the Preliminary Contract, Exhibit B, shall be deemed to constitute acceptance thereof by the Bidder.

All inquiries concerning this solicitation must be addressed to one of the following designated contacts:

Catherine Golden	(518) 457-0954		bfs_contracts@tax.ny.gov

Karen Brino		(518) 485-6091		bfs_contracts@tax.ny.gov

Dorothy Lechmanski	(518) 457-0954		bfs_contracts@tax.ny.gov

Contacting individuals other than the designated contacts listed above may result in the disqualification of the Bidder’s proposal – please refer to the Procurement Lobbying Law and the Department of Taxation and Finance (DTF or Department) guidelines posted on the Department’s procurement website at: http://www.tax.ny.gov/about/procure, and additional requirements in Section V., Administrative Requirements.

## Procurement Lobbying – Offerer Affirmation of Understanding of, and Compliance with, Procurement Lobbying Guidelines

New York State Finance Law §139-j(6)(b) requires that the Department seek written affirmation from all Offerers as to the Offerer’s understanding of and agreement to comply with the DTF procedures relating to permissible contacts during a Government Procurement.  Information related to the Procurement Lobbying Law and DTF guidelines can be found on the Department’s website at:  http://www.tax.ny.gov/about/procure.

Offerer’s are requested to sign and submit Attachment 2:  Offerer Understanding of, and Compliance with, Procurement Lobbying Guidelines by the date and time specified in the Schedule of Events.  This may be submitted in conjunction with Bidder questions.

## Proposal Amendments/Announcements

All Amendments, clarifications and any announcements related to this bid will be posted on the Department’s Procurement website at:  http://www.tax.ny.gov/about/procure.

It is the responsibility of the Bidder to check the website for any amendments, clarifications or updates.  All applicable amendment information must be incorporated into the Bidder’s proposal.  Failure to include this information in your proposal may result in the Bidder’s proposal being deemed non-responsive.

## Response to Bidder Questions and Requests for Clarification

The Department will provide a written response to all substantive questions and requests for clarification.  Responses to Bidder questions and requests for clarifications will be posted on the Department’s Procurement website at:  http://www.tax.ny.gov/about/procure.

## Notification of Intent to Bid

If your firm is submitting a proposal in response to the RFP, Attachment 3: “Notification of Intent to Bid,” should be completed and submitted by the date specified in the Schedule of Events.  Contact information provided on this form may be used to notify Bidders of Request for Proposal changes.

## Submission of Proposals

The Bidder must submit their proposals as instructed in Section VI, Proposal Submission.

# RFP Key Points

- Read the RFP in its entirety.  Note key items such as:  critical dates, qualifying and mandatory requirements, services required and proposal packaging requirements.

- Note the name, address, phone numbers and e-mail address of the designated contacts.  These are the only individuals that you are allowed to contact regarding this RFP.

- All amendments, clarifications, Bidder questions with the Department responses and any announcements relating to this bid will be posted on the Department’s website.  It is the Bidder’s responsibility to check the Department’s website periodically for any updates.  All applicable amendment information must be incorporated into the Bidder’s proposal.  Failure to include this information in your proposal may result in disqualification or a reduced technical score.

- Take advantage of the question and answer period.  Submit your questions to one of the designated contacts by the date and time listed in the Schedule of Events.  Responses and copies of the questions will be posted on the Department’s Procurement website at:  http://www.tax.ny.gov/about/procure.

- File an “Intent to Bid” form by the date listed in the Schedule of Events.

- Provide complete answers/descriptions.  Bidder proposals must completely address all qualifying and mandatory requirements.  To ensure you are not unnecessarily disqualified from bid evaluation, thoroughly read all proposal requirements and provide complete response.  Use all the forms provided to submit your response.

- Review the RFP document and your proposal.  Make sure all requirements are addressed and all copies are identical and complete.

- Package your proposal as required in the RFP.  Make sure your proposal conforms to the packaging requirements.  Proposals not packaged accordingly may be deemed non-responsive.

- Submit your proposal on time.  Except as specified in Section V. A. 16. E, proposals received after the date and time in the Schedule of events will not be considered for award and may be returned, unopened, to the sender.

# RFP Glossary

The following terms, when utilized within the language of the Request for Proposal are defined as follows:

Agreement:	The contract resulting from this Request for Proposal.

Attorney General:	The New York State Office of the Attorney General.

Back-end:				The DTF enterprise system.

Bid Documents:	DTF's Request for Proposal (RFP) and the Bidder Proposal in response thereto.

Bidder:	An entity submitting a bid proposal in response to this RFP.

Business Day:	Monday through Saturday, with the exception of Federal Banking holidays.

Business Rules:	Define and enforce business policy, make logical decisions or inferences.

Change Analysis:	Review and response to a process, application and/or systems Change Request.

Change Request:	A document identifying a request by the DTF to the Contractor to make a modification to existing processes, applications and/or systems.

Check 21:	The Check Clearing for the 21st Century Act (or Check 21) is United State Public Law 108-100, enacted into law October 28, 2004.  This act allows authorized recipients of a paper check to convert it to a digital form and process via Image Cash Letter (ICL) electronic check processing.

Commissioner:	The Commissioner of the New York State Department of Taxation and Finance or his/her designee.

Contractor:	The selected Bidder resulting from the competitive bid process with respect to this RFP.

Corporation Tax

Peak Processing

Periods:	A period in time when the processing volumes for Corporation Tax are substantially increased (March and September).

Coversheet:	A form that may be associated with each filing containing data.

Defect:	An imperfection that impairs worth or utility.

Department or DTF:	The New York State Department of Taxation and Finance.

DLN:	Document Locator Number.

DOB:	The New York State Division of the Budget.

Document:	Cover Sheet, returns, extensions, remittances, payment documents, attachments, correspondence and miscellaneous forms including envelopes.

DR:	Disaster Recovery.

ECS:	Electronic Clearing Suite.

eFLOW:	A software product of Top Image Systems, Inc.  This product is utilized for the electronic data capture of documents.

End of Day Processing System:	A system built by DTF that validates data against a set of field edits and controls the release of data to the back-end system.

Filing:	Collection of forms, returns, extensions, schedules, attachments and coversheets that must stay associated.

Fixes:	Procedures used to repair transactions and/or repairs to the software or applications in the processing flow.

Form:	Any tax return, cover sheet, extension, schedule or attachment required to complete a filing.

Form ID:	Identification of the return type by the 1D barcode and/or courier 12 point font.

Front End:	Collects input for the system.

ICR:	Intelligent Character Recognition.

Licensed

Documentation:	The licensed program/system design documents used in the Program; and all other final materials, prepared for or related to the Licensed Software.

Low Confidence:	A predefined percentage rate indicating a questionable read on at least one character in a field.

MICR:	Magnetic Ink Character Recognition.

OCR:	Optical Character Recognition.

OSC:	The New York State Office of the State Comptroller.

Outsource:	Obtaining services from an outside supplier.

Patch:	A Software fix.

Processing Year:	The calendar year in which the tax filings are processed.

Release:	A group of compiled fixes.

Remittance:	A negotiable instrument for payment of money, including but not limited to a Check, Certified Check, Cashier’s Check, Bank Draft, Teller’s Check, Money Order, ACH debit, ACH credit, Fedwire, Credit Card, Debit Card, Smart Card or any other acceptable electronic payment vehicle.

Repair:	The act of bringing a damaged or incomplete item or document to a processible state.

Routing Components:	The modules in which the processed documents, data and remittances are routed through the processing system.

RPC:	Returns Processing Center.

Rules:	The principals or regulations governing the conduct, actions or procedures for the processing of filings.

Subcontractor :	Any individual or other legal entity including, but not limited to, sole proprietor, partnership, limited liability company, firm, or corporation who is engaged by the Contractor or another subcontractor to perform a portion of the Contractor’s obligation under a contract.

Tax Law:	The New York State Tax Law.

TMS™:	J & B Software’s, a 3i Infotech Company, Transaction Maintenance System.

Upgrades:	Improvements to current Software.

Workflow:	A sequence of operations, declared as work of a person, a group of persons, an organization of staff, or one or more simple or complex mechanisms.

Version Control:	An organized process of software release distribution.

# Introduction

## Purpose

The New York State Department of Taxation and Finance (the Department or DTF) is soliciting proposals from qualified entities to provide a High Speed Single Pass Document and Remittance Scanner Solution that addresses the Department’s initiative to in-source the front end processing of Corporation Tax filings.  The Bidder will be required to provide a high speed single pass document and remittance scanning solution; associated hardware and software; support and maintenance; training and consumables.  The High Speed Single Pass Document and Remittance Scanner Solution must be capable of processing tax documents and remittances simultaneously.   Qualified entities are those that meet the requirements identified in Section II, Qualifying Requirements.  The bidder is responsible for all customization, integration, installations and implementations to meet the requirements in Section III., Functional Requirements.

## Program Overview

The Department of Taxation and Finance is responsible for the collection of tax revenue and the provision of associated services in support of government operations in New York State.  In fulfilling its responsibilities, the Department collects and accounts for approximately $60 billion in State taxes and nearly $40 billion in local taxes; administers 37 State and nine local taxes, processes almost 28 million returns, registrations, and associated documents; and oversees the local property tax administration.  The Department also manages the State Treasury, which provides investment and cash management services to various State agencies and public benefit corporations, and acts on the Commissioner’s behalf as the joint custodian of the State’s General Checking Account.

For several decades the Department out-sourced the front-end processing of tax forms, including Corporation Tax.  In 2007, DTF embarked on an initiative to in-source the front end processing of Highway Use Tax Returns which resulted in the creation of the Returns Processing Center (RPC).  The current RPC utilizes Opex 3690T Scanners, J & B, a 3i Infotech Company, Remittance Processing Software using Transaction Maintenance System (TMS™), an in-house built data entry system, Electronic Check Processing (Check 21) and an in-house built End-of-Day processing system which interfaces with J&B’s, a 3i Infotech Company, TMS™ system via XML file import/export.

The Department has decided to proceed with bringing Corporation Tax processing in-house beginning January 2, 2013.  This determination was made after the Department conducted a Corporation Tax feasibility study which analyzed the practicality of bringing this significant tax in house for processing.

There were numerous factors analyzed as part of this study including:  electronic filing (e-File) projections and the effect on paper filings; throughput; technology (various solutions were considered); staffing (development and operational); space and facility needs; equipment; costs and savings; and risks and benefits.  As the Department moves towards maximizing its e-file initiative, there are a number of factors that do not make 100 percent e-file compliance practicable at this time (e.g. necessary authorizations, allocation of resources and software vendor support.)  Recognizing there will be residual paper for the foreseeable future, the Department plans to expand its existing RPC to bring in other large complex tax applications such as Personal Income Tax, Sales Tax, Miscellaneous Tax etc.  The size and scope of a tax processing program such as Corporation Tax requires a more robust processing system than the current RPC system.

Although the Department’s current focus is to process Corporation Tax returns utilizing the solution that the successful bidder provides as a result of this bid, the Department is continuing to consider residual paper associated with other tax types which may be processed utilizing the proposed solution.    The solution as a result of this bid must allow for the Department to process other various tax type documents where each type may have their own business rules; allow  for a solution that has the capability for future expansion and modification and allow for the solution to be configurable and/or compatible with any future solutions purchased during the first year of the contract to accommodate the expansion (i.e. if the winning Bidder proposes model # 12345 and then discontinues this model, the Department would like assurances that the future offering from the vendor will be compatible with the solution previously provided).  In acknowledgement of the possibility of other tax types being required to be processed through the RPC, the Department reserves the right to procure up to thirty percent (30%) additional single pass document and remittance scanner solutions within the first year of the contract, but cannot commit nor guarantee the future purchase of these additional scanner solutions.

Currently, there are eighty-three various types of Corporation Tax forms for Tax Year 2009 which include primary returns and associated attachments.   This program has two large processing peaks; the months of March and September.   In processing year 2009, 900,000 Corporation Tax paper filings were processed.  With the expansion of the Corporation Tax e-file program it is anticipated that the volume of paper forms will decrease significantly by the time this program is put into production.

It is estimated that 250,000 Corporation Tax paper filings will be processed in 2013.  It is further estimated that during the processing peak periods the volume will be 100,000 filings per month, with the average number of pages being eighteen; though several forms have just one page.

DTF’s RPC which currently processes Highway Use Tax and other smaller miscellaneous tax documents will be expanded to process Corporation Tax.  The Corporation Tax system will consist of four major components:

- Scanning;

- Remittance processing, using J&B Software’s, a 3i Infotech Company, Transaction Maintenance System (TMS™) and Electronic Clearing Suite (ECS)-Check 21 service;

- Automated data capture, forms processing and workflow using Top Image Systems’ eFLOW 4.5, or latest released version; and

- The Department’s End-of-Day system.

## Implementation

The Returns Processing Center for New York State Corporation Tax Program must be in production no later than January 2, 2013.  As such, the Department anticipates that a minimum of two fully configured high speed single pass document and remittance scanners and all associated hardware and software be installed at the Department’s location in the Albany, New York area in November 2011 to allow for the proper testing of components of the RPC.  The remaining high speed single pass document and remittance scanners that will be required for production must be fully configured and installed in mid February 2012 and the disaster recovery machine(s) must be fully configured and installed in mid July 2012.  As mentioned in the Program overview, the Department may also require up to 30% additional capacity within the first year of the contract, but cannot commit nor guarantee the future purchase of these additional scanner solutions.

## Contract Term

The term of the contract will commence upon OSC approval and continue for a five (5) year period after installation/implementation and acceptance of the disaster recovery solutions.  The contract may be extended for one additional five (5) year term.  The successful Bidder must sign a contract within thirty (30) days of Notification of Intent to Award.  If the successful Bidder fails to do so, the Department reserves the right to begin negotiations with the second highest rated Bidder.

# Qualifying Requirements

Only qualified entities may submit a proposal in response to this RFP.  A qualified entity is defined as one that meets ALL of the following qualifying requirements.  Entities not meeting these qualifying requirements should not submit a proposal.

The Bidder is solely responsible for providing experience references that are readily available to be contacted by DTF and will respond to reference questions.  If DTF is unable to contact any reference, the Bidder will be provided one opportunity, with a deadline, to assist in obtaining cooperation from those clients who have not responded.  The Bidder will be deemed non-responsive and removed from further consideration if DTF is unable to verify required experience.

## Professional Affiliation

The Bidder or subcontractor must be an authorized Manufacturer, Reseller or Distributor of the high Speed Single Pass Document and Remittance Scanning Solution proposed with the legal and technical ability to distribute, customize and integrate into the DTF and J&B Software, a 3i Infotech Company, TMS processing systems.

Response Requirement:

Complete Attachment A, Professional Affiliation Response Form attesting that the Bidder is an authorized Manufacturer, Reseller or Distributer of the proposed solution.

## High Speed Single Pass Document and Remittance Scanning Implementation Experience

The Bidder or their subcontractor must have completed two (2) separate successful customization, integration, installations and implementations of a high speed single pass document and remittance scanner solution of similar complexity and scope as the services identified in this RFP.

Response Requirement:

Complete Attachment B, High Speed Single Pass Document and Remittance Scanner Implementation Experience Response Form with applicable information for two references for two separate successful customization, integration, installations and implementations of a solution similar in complexity and scope to the program set forth herein.  The Bidder must provide sufficient detail for the Department to determine that the customization, integration, installation and implementation were similar in complexity and scope to the services identified in the RFP.  At a minimum, for each customization, integration, installations and implementations, provide:

- A detailed description of the customization, integration, installations and implementations (including but not limited to, hardware/software, processing volumes, document sizes, job configuration, number of jobs, etc.).

- The name, title and contact information of the client’s staff that administered the contract and supervised the bidder during  customization, integration, installations and implementations of the High Speed Single Pass Document and Remittance Scanner Solution.

# Functional Requirements

Certain requirements are considered critical to successful project implementation.  These critical requirements are indicated as Mandatory.  The Bidder’s response will be evaluated to determine if it meets these mandatory critical requirements.  Therefore, Bidders must provide the Department with all the information requested to establish they meet the minimums identified in the mandatory requirements.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non-responsive and removed from further consideration.  Bidder responses which meet those minimums will gain evaluation points in the scoring process to the extent the proposed solution exceeds what is required. The Bidder’s response to desirable requirements will be evaluated and scored.

## High Speed Single Pass Document and Remittance Scanner Solution

The DTF requires a High Speed Single Pass Document and Remittance Scanner Solution that is capable of processing returns and remittances in a single pass for both a processing site and disaster recovery site.  The solution proposed must be inclusive of installation and set up in the Department’s processing and disaster recovery sites in the Albany, New York area.  The solution must also be inclusive of all hardware and software required to meet the specifications below.

Given the anticipated volume of 131,600 pages within the returns and remittances received during a peak period per day and that a processing day for peak periods is considered a 6 hour shift, the bidder must correctly size and configure the solution.  Listed below is an estimation of the processing needs for peak periods:

- 7,000  Returns daily

- 5,600 Remittances daily

- Average of 18 pages per return

- Total average pages and remittances per day 131,600

Installation will be in two sites in the Albany area.  The primary site will be set up for daily processing.  The secondary site will be set up for disaster recovery.  The disaster recovery site should assume processing at 30% of the average daily numbers.

The following are mandatory requirements.  Any bid which cannot provide a solution that meets ALL of these mandatory requirements will be deemed non-responsive and removed from further consideration.  As mentioned above, Bidder responses will gain evaluation points in the scoring process to the extent the proposed solution exceeds what is required:

- Scanner Solution must be capable of handling a wide range of shapes, sizes and colors.

- Scanner Solution must run on a Windows 7 platform.

- Scanner solution must include a CPU with a quad processor, a flat panel touch screen monitor and an integrated keypad.

- Scanner Solution must have the ability to interface with 3i Infotech (J&B) Transaction Maintenance Software.

- Scanner Solution must have the ability to change dpi within the job to use 300 dpi for documents and 200 dpi for checks or must be able to convert the checks from 300 dpi to 200 dpi.

- Scanner Solution must have the ability to provide a separate test environment.

- Scanner Solution must have the ability to establish operator security levels at the scanner level.

- Scanner Solution must have a mechanism to detect blank pages for elimination.

- Scanner Solution must support both Auto and Drop feed ability.

- Scanner Solution must have the ability to in line re-scan images.

- Scanner Solution must have a mechanism to detect size and thickness to reduce jamming.

- Scanner Solution must support form ID recognition by reading non-proportional Courier 12 point font (at 11 characters per inch with a minimum of ¼ inch clearance), 1D Barcode, 2 of 5 interleave and 2D Barcode, PDF-417.

- Scanner Solution must have the ability to read checks by MICR (magnetic ink character recognition) and/or E13B font.

- Scanner Solution must have the ability to use checks as transaction separators.

- Scanner Solution must have the ability to execute business rules in line when scanning.

- Scanner Solution must have the ability to support a configurable tracking number.

- Scanner Solution must have the ability to print the tracking number on the document being scanned, in a specific location defined by the Department.

- Scanner Solution must have the ability to sequentially assign a batch number (to be determined by the Department), without gaps, across multiple scanners.

- Scanner Solution must have the ability for customized batch ticket printing which allows for printing of both a customized full page and an envelope size batch cover sheet (identifying the tax type, processing date, received date, batch number, first and second sort levels, document count, current date and time, and scanner unit number) at the completion of each batch.

- Scanner Solution must have the ability to generate reports (statistical, throughput, jam rates, management tools, etc.).

- Scanner Solution must include a minimum of (6) pockets (output sort bins) to segregate scanned documents.

- Scanner Solution must include an image enhancement tool.

The following are the Desirable requirements.  Responses to Desirable requirements will be evaluated and scored:

- The ability for auto-rotation of documents.

- The ability to print the tracking number on both front and back of the document being scanned.

- The ability to put the pages of each transaction in sequential page order regardless of the order scanned.

- The ability to run on a 110 electric line.

- The CPU should have a separate electric connection with power backups.

- The ability to compile all statistical information from a various number of scanners into one summary report.

- Scanner Solution that provides the ability to view and classify every image scanned in real time and color code each document type for easy verification on the scanner’s monitor.

- Scanner Solution that includes a motorized height table to allow for a diverse pool of operators.

- Six (6) sort trays – stackers per unit (organizational bins for pre-process work and supplies).

Response Requirement

The Bidder must complete Attachment C, High Speed Single Pass Document and Remittance Scanner Solution Response Form, providing the following:

- An affirmation that the scanner solution proposed meets All of the Mandatory Requirements identified in this section.

- An explanation of why the Bidder is the best qualified to provide the High Speed Single Pass Document and Remittance Scanner Solution and demonstrate its qualification including an item by item disclosure outlining how the Bidder meets the requirements of the Solicitation;

- The make and model of the High Speed Single Pass Document and Remittance Scanner proposed, including the number of scanners required to meet peak throughputs;

- A complete narrative describing how the proposed Single Pass Document and Remittance Scanner Solution meets each of the mandatory requirements and any of the desirable requirements.  This narrative should include all information deemed pertinent to the proposal including, but not limited to, hardware and software required including any limitations or restrictions, technical manuals, product brochures, dvd or web presentations, sample reports manual, a technical description of how the solution will interface with 3i Infotech (J & B) TMS Software, etc.;

- Hourly throughput of scanner proposed;

- Owners Manual of Scanner proposed;

- Copies of all Software Licenses; and

- Affirm understanding that all software licenses are perpetual and software license agreements are negotiable to meet the terms and conditions of this RFP.

## Warranty

Product offered shall be standard new equipment, current model or most recent release of regular stock product with all parts regularly used with the type of equipment offered; and no attachment or part has been substituted or applied contrary to the manufacturer’s recommendations and standard practice.

The product warranty period must include all items identified in Section III. D. Support and Maintenance including but not limited to all preventative maintenance.

Contractor further warrants and represents that components or deliverables specified and furnished by or through Contractor shall individually, and where specified and furnished as a system, be substantially uninterrupted or error-free in operation and guaranteed against faulty material and workmanship for the warranty period, or for a minimum of one (1) year from the date of acceptance, whichever is longer (“Project warranty period”).  During the Project warranty period, defects in the materials or workmanship of components or deliverables specified and furnished by or through Contractor shall be repaired or replaced by Contractor at no cost or expense to the Department.  Contractor shall extend the Project warranty period for individual component(s), or for the System as a whole, as applicable, by the cumulative period(s) of time, after notification, during which an individual component or the System requires servicing or replacement (down time) or is in the possession of the Contractor, its agents, officers, Subcontractors, distributors, resellers or employees (“extended warranty”).

Where Contractor, the Independent Software Vendor “ISV,” or other third party manufacturer markets any Project Deliverable delivered by or through Contractor with a standard commercial warranty, such standard warranty shall be in addition to, and not relieve the Contractor from, Contractor’s warranty obligations during the project warranty and extended warranty period(s).  Where such standard commercial warranty covers all or some of the Project warranty or extended warranty period(s), Contractor shall be responsible for the coordination during the Project warranty or extended warranty period(s) with ISV or other third party manufacturer(s) for warranty repair or replacement of ISV or other third party manufacturer’s Product.

Where Contractor, ISV or other third party manufacturer markets any Project Deliverable with a standard commercial warranty which goes beyond the Project warranty or extended warranty period(s), Contractor shall notify the Department and pass through the manufacturer’s standard commercial warranty to the Department at no additional charge; provided, however, that Contractor shall not be responsible for coordinating services under the third party extended warranty after expiration of the Project warranty and extended warranty period(s).

Response Requirement

The Bidder must complete Attachment D, Warranty Response Form, agreeing to the product warranty stated above.

## Acceptance

The Department shall have thirty (30) days from the completion of installation of each delivery to accept the solution.  Failure to provide notice of acceptance or rejection or a deficiency statement to the Contractor by the end of the period provided for under this clause constitutes acceptance by the Department as of the expiration of that period.

The Department shall have the option to run testing on the Solution prior to acceptance, such tests and data sets to be specified by the Department.  Where using its own data or tests, the Department will have the tests or representative set of data available upon delivery.  This demonstration will take the form of a documented installation test, capable of observation by the Department, and shall be made part of the Contractor’s standard documentation.  The test data shall remain accessible to the Department after completion of the test.

In the event that the documented installation test cannot be completed successfully within the specified acceptance period, and the Contractor or Solution is responsible for the delay, the Department shall have the option to cancel the order in whole or in part, or to extend the testing period for an additional thirty (30) day increment.  Such cancellation shall not give rise to any cause of action against the Department for damages, loss of profits, expenses, or other remuneration of any kind.  The Department shall notify Contractor of acceptance upon successful completion of the documented installation test.

If the Department elects to provide a deficiency statement specifying how the Solution  fails to meet the specifications within the testing period, Contractor shall have thirty (30) days to correct the deficiency, and the Department shall have an additional sixty (60) days to evaluate the Solution as provided herein.  If the Solution does not meet the specifications at the end of the extended testing period, the Department, upon prior written notice to Contractor, may then reject the Solution and return all defective Solution to Contractor.  Costs and liabilities associated with a failure of the Solution to perform in accordance with the functionality tests or Solution specifications during the acceptance period shall be borne fully by Contractor to the extent that said costs or liabilities shall not have been caused by negligent or willful acts or omissions of the Department’s agents or employees.  Said costs shall be limited to the amounts set forth in the Limitation of Liability Clause for any liability for costs incurred at the direction or recommendation of Contractor.

Response Requirement

The Bidder must complete Attachment E, Acceptance Response Form, agreeing to the product acceptance requirement stated above.

## Support and Maintenance

The Bidder will be required to provide support and maintenance of the Solution including all Software and Hardware to the Department for both the production site and the disaster recovery site commencing upon expiration of the warranty period.  The Department desires full service on the disaster recovery machines but expects to be charged a reduced rate for the software/hardware support and maintenance.  The Bidder or their subcontractor must be certified/authorized for all aspects of support and maintenance.  Support and maintenance must not include a limitation on the number of documents scanned.  The contractor must provide technical support to include, but not be limited to:

General:

- Support and Maintenance available from 8:00 am. to 5:00 pm EST– Monday through Friday during non-peak periods, excluding Federal Banking holidays. The contractor will respond within sixty (60) minutes of the Department’s request for assistance.  If a critical problem cannot be addressed or resolved via this method, the Contractor will provide on-site software support/technical support assistance within 1 business day of the assistance request.

- Support and Maintenance available from 8:00 am. to 8:00 pm EST– Monday through Saturday during peak processing periods (March 15 – April 15 and September 15 – October 15 annually), excluding Federal Banking holidays. The contractor will respond within sixty (60) minutes of the Department’s request for assistance.  If a critical problem cannot be addressed or resolved via this method, the Contractor will provide on-site software support/technical support assistance within 1 business day of the assistance request.

- Problem investigation services for all hardware and software installed and purchased as part of this system.

- Technical support by a trained and experienced system engineer for all issues related to products associated with system implementation.

- Solution backup on a quarterly basis.

- Preventative maintenance of all equipment one (1) week prior to start of peak processing in March and September (in addition to the preventative maintenance in the manufacturer recommended specifications).

Software:

- Support and upgrades for new versions, interim releases, error corrections, updates, revisions, fixes and new releases to software and technical patches contingent on the Department maintaining support.

- All temporary fixes as they are made available to all supported software customers or make reasonable attempts to make an emergency bypass to the problem, if the Software yields incorrect results and if the Contractor diagnoses the problem as a defect in the current release of the Software.

- Program corrections to modify or correct existing error(s) in the Software as said corrections become known to the contractor and generally provided to its customer base.

- Support and maintenance for older versions of the software as long as the manufacturer is supporting the software.  The Department, at its discretion, reserves the right not to install upgrades to software versions as they become available.  Notification of discontinuance of support must be provided to the Department six (6) months prior to discontinuance of support.

Hardware:

- Replacement of all parts with manufacturer certified replacement parts to maintain the equipment within the manufacturer’s specifications.

- Preventative Maintenance as required by the proposed product specifications.

- Full maintenance service including all components of service, including emergency call back service on an as needed basis during the period of the contract, systematic examinations, adjustments, lubrication, repair and replacement of the system component parts.

Support and Maintenance outside the covered periods:

- The Bidder shall provide support and maintenance outside the covered periods on a time and materials basis.

Response Requirement

The Bidder must complete Attachment F, Support and Maintenance Response Form, agreeing to the Support and Maintenance requirement stated above.  In addition, the Bidder must identify what is and is not covered under the support and maintenance agreement (consumables, e.g. ink, belts, etc.) including a description of the part and an estimation of the number needed on an annual basis for the volumes specified in Section III. A., High Speed Single Pass Document and Remittance Scanner Solution.  The Department does not commit to procuring these items at the specified volumes from the resulting contract and also reserves the right to procure these items through other vendors and/or State Contracts available to the Department.

## Training

The Bidder will be required to provide training for Department personnel in the operation and routine maintenance of the system at the Department’s Albany site.

The Bidder must provide the services of competent instructors to instruct designated personnel in the operation and maintenance, including pertinent safety requirements of the equipment and system.  The training shall be oriented toward the installed system rather than being a general (canned) training course.  Each instructor shall be thoroughly familiar with all aspects of the subject matter they are to teach.  All equipment and material required for training shall be provided.

Training must avoid the use of jargon and other confusing terminology and focus instead on learning how to use the system.  Specific jargon may be addressed after the trainees have demonstrated a basic understanding of system operation.

The overall training approach shall be interactive and encourage students to discuss concepts, ask questions of the instructor and share experiences among one another.

Training must also include “hands on training” on the installed system.

Response Requirement

On Attachment G, Training Response Form, the bidder must identify the structure of the training to be provided, including but not limited to:

- The duration of the training session (i.e. 2 days, etc.).

- The hours of the training (i.e. 8:00 am -4:00 pm, etc.).

- The number of people to be trained per session.

- A detailed description of course material.

## Relocation of Equipment

The High Speed Single Pass Document and Remittance Scanner Solution is to be delivered, installed and set up at a location(s) in the Albany, New York area.  Once this solution is installed, it may need to be relocated to accommodate spacing or expansion at the DTF site.  The Bidder must indicate if the relocation of the installed solution must be performed by the Bidder to maintain the warranty and maintenance terms and conditions.

Response Requirement

The Bidder must complete Attachment H, Relocation of Equipment Response Form, indicating if moving of the High Speed Single Pass Document and Remittance Scanner Solution to another location must be completed by the Bidder to maintain the warranty and maintenance terms and conditions.

## Experience and References

The Department will contact the references provided in response to Section II. B.,   Qualifying Requirements, High Speed Single Pass Document and Remittance Scanner Solution Implementation Experience, to evaluate the Bidders experience in implementing a solution.  In addition, the Bidder may provide up to three additional references to confirm the Bidder’s ability to provide Support and Maintenance.  References supplied must have been receiving Support and Maintenance for a minimum of one (1) year.

Response Requirement:

The Bidder should complete Attachment I, Support and Maintenance Experience Response Form, providing information for up to three references for Support and Maintenance.

## Change Control Management

Change Control Management is the process by which modifications and enhancements to the High Speed Single Pass Document and Remittance Scanner Solution requirements are administered by the Bidder and DTF.  When a circumstance occurs for which a change or addition to the requirements may be necessary, DTF  will communicate the requirements for the change to the Bidder via a Change Request Form as set forth in Exhibit 1.   On receipt, the Bidder will estimate the effort and the cost of the change, if a cost is warranted, complete the Change Analyses Form and return to DTF with the Change request for review and approval.  If DTF approves a no cost Change Request, the signed form will be returned to the Bidder to complete the services.  If DTF approves a change resulting in an increase in cost to the services solicited in this RFP, such change must receive the approval of the Office of the State Comptroller prior to services being performed.   The Bidder will maintain a log of change requests for DTF for the duration of the project.  This log and the accepted Change Request will act as documentation of the changes made.

Response Requirement:

On Attachment J, Change Control Management Response Form, the Bidder must affirm understanding of the Department’s Change Control Management Requirements.

# Financial Requirements

In response to this section, the Bidder must complete Attachment 14:  Financial Response Form.  Bidders should only use Attachment 14 to present their pricing.  Bidders should not modify or change this Attachment.  Pricing information should be completed as presented.

Any proposed increase in maintenance fees or for items not covered under the Support and Maintenance agreement, as listed in Attachment F,  must be requested by the contractor in writing sixty (60) days in advance of the anniversary date of the maintenance period and shall be limited to the lesser of the percentage change in the Consumer Price Index for All Urban Customers all items, table 10, as reported by the U.S. Department of Labor, Bureau of Statistics for the preceding twelve (12) month period or five (5) percent.  Such increase will be subject to negotiation between the Department and the Contractor.

If the renewal option is exercised, rate increases for each of the five subsequent annual renewal periods shall be so limited.

Part 1:  High Speed Single Pass Document and Remittance Scanner Solution.

The price submitted for the scanner solution must be inclusive of all mandatory requirements identified in Section III.A.  In addition, all prices must be inclusive of travel, meals, installation, set up, freight charges, and all other ancillary costs.  The number of scanner solutions included in response to this section must be able to accommodate the volumes identified in Section III.A.

Part 1 of the Financial Response Form must be completed identifying the cost by scanner solution, including all mandatory requirements identified in Section III. A., of the High Speed Single Pass Document and Remittance Scanner Solution proposed, including all hardware and software, as well as the cost for maintenance for each of the components to meet the requirements of Section III. A., High Speed Single Pass Document and Remittance Scanner Solution (as indicated on Attachment 14).

Part 2:  Desirable Requirements

The price submitted for the desirable requirements must be per scanner solution and be inclusive of ALL of the desirable requirements identified in Section III.A. that the Bidder is able to meet. In addition, all prices must be inclusive of travel, meals, installation, set up, freight charges, and all other ancillary costs.  No other add on costs will be considered.

Part 2 of the Financial Response From must be completed identifying the cost per Scanner Solution for ALL of the desirables in Section III.A. that the bidder meets, including all hardware and software, as well as the cost for maintenance for each of the component.

Part 3:  Items not Covered by support and Maintenance (consumables e.g. ink, belts, etc.)

This response should include only those items within the Scanner Solution that are not covered by Support and Maintenance (consumables, e.g. ink, belts, etc.).   Bidders should use this Attachment to provide items that are consumables ONLY.

The bidder must list the description, estimated quantity and price for items not covered under the support and maintenance agreement (consumables, e.g. ink, belts etc.). The Department does not commit to procuring these items at the specified volumes from the resulting contract and also reserves the right to procure these items through other vendors and/or State Contracts available to the Department.

Part 4: Training

Part 4 of the Financial Response Form must be completed identifying all costs associated with training Department staff on the use of the equipment and software.  All costs identified must be inclusive of training material, travel, meals and all ancillary costs.  Therefore, the Bidder should not add any additional pricing lines for these costs.  The Department is looking for one fully loaded cost per class per day.

# Administrative Requirements

## Administrative Proposal Conditions

With the submission of a response to this Request for Proposal, the Bidder agrees to the proposal conditions outlined in Section V. A.

### Issuing Agency

This RFP is issued by the New York State Department of Taxation and Finance, which is responsible for all criteria stated herein and for evaluation of all proposals submitted.

### Solicitation

This RFP is a solicitation to bid, not an offer of a contract.

### Liability

The State of New York is not liable for any costs incurred by a bidder in the preparation and production of any proposal, or for any work performed prior to the execution of a formal contract.

### Proposal Ownership

All proposals and accompanying documentation become the property of the State of New York and will not be returned.  The Department reserves the right to use any of the portions of the Bidder’s proposal not specifically noted as proprietary.

### Proposal Security

Each Bidder’s proposal will be held in strict confidence by Department staff and will not be disclosed except to the Office of the Attorney General and the Office of the State Comptroller as may be necessary to obtain approvals of those agencies for the final contract and except as required by law.

Public inspection of the bids is regulated by the Freedom of Information Law (Article 6 of the Public Officers Law).  The bids are presumptively available for public inspection.  If this would be unacceptable to Bidder’s, they should apply to the Department for trade secret protection for their bid.

In applying for trade secret protection, it would be unacceptable to indiscriminately categorize the entire proposal as such.  The Bidder should point out those sections of the proposal that are trade secrets and explain the reasons therefore.  The Bidder may wish to review with its legal counsel Restatement of Torts, Section 757, comment b, and the cases under the Federal Freedom of Information Act, 5 USC Section 522, as well as the Freedom of Information Act.  The Department will review applications and grant trade secret protection, if appropriate.

The public officers’ code of ethics (Section 74 of the Public Officers Law) sets the standard that no officer or employee of a State agency shall disclose confidential information that he acquires during the course of his official duties.  These standards control the confidentiality of a Bidder’s proposal unless the Department grants a petition for records access in accordance with the Freedom of Information Law.

Bidders should be advised that the confidentiality of their proposals is founded upon statute, as described above.  A nondisclosure agreement, whether prescribed by the Department or the Bidder, would not alter the rights and responsibilities of either party under the Freedom of Information Law.  Bidders should not propose a nondisclosure agreement for Department employees, for that would be legally ineffective to alter any legal responsibility under the Freedom of Information Law or the code of ethics.

The provisions of the Freedom of Information Law will also govern the confidentiality of any and all products or services supplied by the successful Bidder.

### Timely Submission

The Bidders are solely responsible for timely delivery of their proposal to the location set forth by the stated bid due date/time and are solely responsible for delays in receipt, including but not limited to those due to third-party carriers.

### Proposal Effective Period

The Bidder’s proposal must be firm and binding for a period of at least 180 days following the proposal due date.

### Bid Opening

Bids will not be opened publicly.  The Department reserves the right at any time to postpone or cancel a scheduled bid opening.

### Bidder Proposal Clarification

Prior to award, the Department reserves the right to seek clarifications, request Bid revisions, or to request any information deemed necessary for proper evaluation of Bids from all Bidders deemed to be eligible for Contract award.  Failure of a Bidder to cooperate with the Department’s effort to clarify a proposal may result in the proposal being labeled as non-responsive and be given no further consideration.

Additionally, the Department reserves the right to use information submitted by the Bidder in response to the Department’s request for clarifying information in the course of evaluation and selection under this RFP.

### Bid Evaluation and Selection

See Section VII, Proposal Evaluation, regarding bid selection and evaluation methodology.  To the extent permitted by law, Bidder proposals shall not be disclosed, except for purposes of evaluation and approval, prior to approval of the resulting contract by the Office of the State Comptroller.  Submitted proposals may be reviewed and evaluated by any personnel or agents of the Department, other than one associated with a competing bidder.

### Contract Negotiations and Authorized Negotiators

During contract negotiations, the Department must have direct access to Bidder personnel who have full authority to make commitments on behalf of the Bidder.  Bidders must include, as part of their proposal, any restrictions under which their primary negotiators will operate.

### Bidder Notification of Intent to Award

The successful Bidder will be advised of selection by the Department through the issuance of a “Notification of Intent to Award” letter.  Bidders who have not been selected by the Department in response to this RFP shall be notified of such non-selection.

### Proposal Review and Contract Approval

Any contract resulting from this RFP will not be effective until approved by the Office of the Attorney General and the Office of the State Comptroller.

### Debriefing Sessions

Bidders will be notified in writing and may request the opportunity for a debriefing session.  Such sessions will be limited to discussions of evaluation results as they apply to the Bidder receiving the debriefing.

### Bid Protest Policy

The Department’s procedures for handling protests of bid awards are set forth in Appendix C:  Bid Protest Policy.

### Reserved Rights

The Department of Taxation and Finance reserves the right to exercise the following:

- Change any of the scheduled dates herein.

- Amend RFP specification after their release to correct errors or oversights, or to supply additional information as it becomes available and so notify all Bidders.

- Withdraw the RFP, at its sole discretion.

- Eliminate a mandatory requirement when all bidders cannot meet such requirement.

- Evaluate, accept and/or reject any and all proposals, in whole or in part, and to waive technicalities, irregularities, and omissions if, in the Department’s considered judgment, the best interests of the Department will be served.  In the event compliant bids are not received, the Department reserves the right to consider late or non-conforming bids as offers.

- Require the Bidder to demonstrate, to the satisfaction of the Department, any information presented as a part of their proposal.

- Use proposal information obtained through the Department’s investigation of a Bidder’s qualifications, experience, ability or financial standing, and any material or information submitted by the Bidder in response to the Department’s request for clarifying information in the course of evaluation and selection under this RFP.

- Determine a tie breaking mechanism for award of the contract to serve the best interests of the Department.

- Negotiate with the successful Bidder within the scope of the RFP to serve the best interests of the Department.

- Conduct contract negotiations with the next ranked responsible Bidder should the Department be unsuccessful in negotiating an agreement with the selected Bidder or for failure to successfully complete the customization, integration, Installation and Implementation Phase upon approval of the initial contract.

- If the Department must terminate the contract for non-performance or is unable to maintain the support required, the Department reserves the right, with the approval of the Attorney General and the Office of the State Comptroller, to award a contract to the next highest ranked Bidder of the original bid submission within the first twelve months of the award.

## Administrative Contract Conditions

With the submission of a response to this Request for Proposal, the Bidder agrees to the contract conditions outlined in Section V. B unless the Bidder proposes extraneous terms (see Section V. B. 19).

### Appendix A

Appendix A – Standard Clauses for New York State Contracts will be incorporated, in its entirety, into any Contract resulting from this RFP.

### Payments

All payments will be made in accordance with Article XI-A of the New York State Finance Law.

### Public Announcements

Public announcements or news releases relating to this RFP or the resulting Contract shall not be made by any Bidder or its agent without the prior approval of the Department.  Such approval shall not be considered until an executed contract is in place.

### Minority and Women-Owned Business Enterprises

It is the policy of New York State to maximize opportunities for participation of New York State business enterprises, including minority and women-owned business enterprises as Bidders, subcontractors and suppliers on its procurement contracts.  Information on the availability of New York State subcontractors and suppliers is available from:

NYS Department of Economic Development

Division for Small Business

30 South Pearl Street

Albany, New York 12245

Phone:  (518) 292-5250   Fax:  (518) 486-6416

http://www.nylovesmwbe.ny.gov

- Participation Levels

The contractor agrees to make good faith efforts to promote and assist the participation of certified minority-business enterprises (MBE) as subcontractors and suppliers on this agreement for the provision of services and materials in the amount of nineteen and sixty hundredths (19.60) percent of the total dollar value of this agreement, and women-owned business enterprises (WBE) as subcontractors and suppliers on this agreement for provision of service and materials in the amount of seventeen and forty four hundredths (17.44) percent of the total dollar value of this agreement.

Any percentages established in a State Contract are subject to the requirements of Article 15-A of the Executive Law and the regulations published pursuant to thereto (which from time to time may be amended; and

The parties agree as a condition of the State Contract to be bound by the provisions of Section 316 of Article 15-A of the Executive Law.

See attached Appendix B for a description of the requirements of Article 15-A.

Please address your ability to obtain participation levels in response to this RFP.

- Guidelines for Utilization

M/WBE participation in various types of subcontracts, supply, leasing and other activities may be considered by the Contractor.

- Reports

The Contractor is required to complete and submit a M/WBE Schedule of Utilization listing participation of any certified M/WBEs on this contract if goals other than zero percent are established.

Any modification in M/WBE utilization should be forwarded on a revised M/WBE Schedule of Utilization.  For purposes of this section, modification means those changes which reduce or increase the dollar amount to be actually performed by a M/WBE, a change in the type of work to be performed, or the addition of other M/WBEs.

Any contractor who willfully and intentionally fails to comply with applicable minority and women-owned business enterprises (M/WBE) contract participation requirements shall be liable to the Department for liquidated damages as agreed to in the Contract or other appropriate damages, as agreed to by the parties or as determined in an appropriate action.

### Equal Opportunity Standard Language

- Contractors and subcontractors shall undertake or continue existing programs of affirmative action to ensure that minority group member and women are afforded equal opportunities without discrimination because of race, creed, color, national origin, sex, age, disability or marital status.  For these purposes, affirmative action shall apply in all areas of recruitment, employment, job assignment promotion, upgrading demotion, transfer, layoff or termination, and rates or other forms of compensation.

- Prior to the award of a State Contract, the Contractor shall submit an Equal Employment Opportunity (EEO) Policy Statement within the time frame established by the Department.

- The Contractor’s EEO Policy Statement shall contain, but not necessarily be limited to; and the Contractor, as a precondition to entering into a valid and binding State contract, shall, during the performance of the State contract, agree to the following:

- The Contractor will not discriminate against any employee or applicant for employment because of race, creed, color, national origin, sex, age, disability or marital status, will undertake or continue existing programs of affirmative action to ensure that minority group members and women are afforded equal employment opportunities without discrimination, and shall make and document its conscientious and active efforts to employ and utilize minority group members and women in its work force on State contracts.

- The Contractor shall state in all solicitations or advertisements for employees that, in performance of the State contract, all qualified applicants will be afforded equal employment opportunities without discrimination because of race, creed, color, national origin, sex, age, disability or marital status.

- At the request of the Department, the Contractor shall request each employment agency, labor union, or authorized representative of workers with which it has a collective bargaining or other agreement or understanding, to furnish a written statement that such employment agency, labor union, or representative, will not discriminate on the bases of race, creed, color, national origin, sex, age, disability or marital status and that such union or representative will affirmatively cooperate in the implementation of the Contractor’s obligations herein.

- Except for construction contracts, prior to an award of a State contract, the Contractor shall submit to the Department a staffing plan of the anticipated work force to be utilized on the State contract or, where required, information on the Contractor’s total work force, including apprentices, broken down by specified ethnic background, gender, and Federal Occupational categories or other appropriate categories specified by the Department.

- After execution of a State contract, the Contractor shall submit to the Department a work force utilization report (to be updated quarterly during the life of the contract), of the work force actually utilized on the State contract, broken down by specified ethnic background, gender, and Federal Occupational categories or alternatively submit, where the work force on the contract cannot be separated out from the Contractor’s work force, semi-annual information on the total work force.

- If the Contractor does not submit an EEO Policy Statement and a Staffing Plan of anticipated work force prior to award, the bid will be rejected unless a reasonable justification for such failure is provided in writing or a commitment made to provide said documents by a date specified by the Department.

### Omnibus Procurement Act of 1982

The Omnibus Procurement Act of 1982 requires that by signing this bid proposal, Contractors certify that whenever the total bid amount is greater than $1 million:

- The Contractor has made reasonable efforts to encourage the participation of New York Sate Business Enterprises as suppliers and subcontractors on this project, and has retained the documentation of these efforts to be provided upon request to the State;

- The Contractor has complied with the federal Equal Opportunity Act of 1972 (P.L.92-261), as amended:

- The Contractor agrees to make reasonable efforts to provide notification to New York State residents of employment opportunities on this project through listing any such positions with the Job Service Division of the New York State Department of Labor, or by providing such notification in such manner as is consistent with existing collective bargaining contracts or agreements.  The Contractor agrees to document these efforts and to provide said documentation to the State upon request;

- The Contractor acknowledges notice that New York State may seek to obtain offset credits from foreign countries as a result of this contract and agrees to cooperate with the State in these efforts.

### Permission to Investigate

In the event that the Department determines it necessary to investigate evidence relative to a possible or actual 1) crime or 2) breach of confidentiality or security, Contractor and its subcontractors shall cooperate fully with the Department to the extent permitted by law to investigate and identify the responsible individuals.  Contractor and its subcontractors shall, to the extent permitted by law, make their employees and all relevant records, including personnel records and employee photographs, available to Department investigators upon request by the Department’s Office of Deputy Inspector General.  The Department may interview Contractor’s employees and/or agents in connection with an investigation during normal business hours.

### Cover Letter

A transmittal letter must be signed by an official authorized to bind the Bidder to its provisions.

Response Requirement:

The cover letter must be signed by an official authorized to bind the Bidder to proposal provisions.

The cover letter must include the following:

- The complete name and address of the bidding entity;

- The Federal or Taxpayer Identification Number of the entity; and

- An affirmation that the proposal is binding for the required period indicated in Section V. A. 7.

### Vendor Responsibility Questionnaire

Article XI §163(4)(d) of the State Finance Law states that “service contracts shall be awarded on the basis of best value to a responsive and responsible offerer.”

Upon identification of the Bidder with the highest score, the Bidders’ Responsibility Questionnaire will be analyzed to ensure that the Bidder is responsible.

In the event that a Bidder is found to be not responsible, the Bidder may be disqualified.

Response Requirement:

Bidders must complete a Vendor Responsibility Questionnaire.  Bidders are invited to file the required Vendor Responsibility Questionnaire online via the OSC New York State VendRep system or may choose to complete and submit a paper questionnaire.  To enroll and use the New York State VendRep system, see the VendRep system instructions available at:  www.osc.state.ny.us/vendrep or go directly to the VendRep system online at:  https://portal.osc.state.ny.us.   For direct VendRep System user assistance, the OSC Help Desk may be reached at (866) 370-4672 or (518) 408-4672 or by email at ciohelpdesk@osc.state.ny.us.   Bidders opting to file a paper questionnaire can obtain the appropriate questionnaire from the VendRep website at www.osc.state.ny.us/vendrep or may contact one of the Department’s designated contacts.

Bidders that have filed a Vendor Responsibility Questionnaire online that has been certified/updated within the last six months or Bidders opting to file online must complete Attachment 4, Vendor Responsibility Response Form.  If a Vendor Responsibility Questionnaire has been filed online and has not been certified within the last six months, the Bidder must either update/recertify the online questionnaire or submit a new paper Vendor Responsibility Questionnaire.

Bidders filing paper questionnaires must submit a copy of the completed questionnaire with its bid proposal.

Upon notification of award, the Contractor will be required to update/recertify the online questionnaire.

### MacBride Fair Employment Principles Form

Required as part of the proposal submission in accordance with Chapter 807 of the Laws of 1992 and in accordance with Section 165 of the State Finance Law, the Bidder, by submission of this bid, certifies that it or any individual or legal entity that the Bidder holds a 10% or greater ownership interest in the Bidder, either have business operations in Northern Ireland  and, if yes, shall take lawful steps in good faith to conduct any business operations in Northern Ireland in accordance with the MacBride Fair Employment Principles relating to non-discrimination in employment and freedom of workplace opportunity regarding such operations in Northern Ireland, and shall permit independent monitoring if compliance with such Principles.

Response Requirement

Each Bidder must complete and submit the Non-Discrimination in Employment in Northern Ireland:  Attachment 5, MacBride Fair Employment Principles Form.

### Designation of Prime Contact

This designation will last for the entire evaluation process and contract negotiations, and the Bidder must certify that this individual is authorized to respond on the behalf of the Bidder.  Any change in this designation must be submitted in writing to the Department and include a revised form.

Response Requirement

Each Bidder must complete and submit the Attachment 6, Designation of Prime Contact Form.

### Non-Collusive Bidding Practices Certification

A bid shall not be considered for award nor shall any award be made where the conditions of the Non-Collusive Bidding Certification have not been complied with; provided, however, that if in any case the Bidder cannot make the foregoing certification, the Bidder shall so state and shall furnish with the bid a signed statement which sets forth in detail the reasons therefore.  Where the above conditions have not been complied with, the bid shall not be considered for award nor shall any award be made unless the head of the purchasing unit of the State, public department or agency to which the bid is made, or his designee, determine that such disclosure was not made for the purpose of restricting competition (Section 139-d of the State Finance Law).

Response Requirement

The Bidder is responsible for reading, signing and submitting the Attachment 7, Non-Collusive Bidding Certification.

### Procurement Lobbying

Pursuant to State Finance Law §§139-j and 139-k, this solicitation includes and imposes certain restrictions on communications between DTF and an Offerer/Bidder during the procurement process.  An Offerer/Bidder is restricted from making contacts from the earliest notice of intent to solicit offers/bids through final award and approval of the Procurement Contract by DTF and, if applicable, the Office of the State Comptroller (“restricted period”) to other than designated staff unless it is a contract that is included among certain statutory exceptions set forth in State Finance Law §139-j (3) (a).  Designated staff, as of the date hereof, are identified in the Preface section of the Request for Proposal.  DTF employees are also required to obtain certain information when contacted during the restricted period and make a determination of the responsibility of the Offerer/Bidder pursuant to these two statutes.  Certain findings of non-responsibility can result in rejection for Contract award and in the event of two findings within a four-year period; the Offerer/Bidder is debarred from obtaining governmental Procurement Contracts.  Information related to the Procurement Lobbying Law and DTF guidelines can be found on the Department’s Procurement website at:

http://www.tax.ny.gov/about/procure

Contacting individuals other than the designated contacts listed in the Preface Section of this document during the restricted period may result in disqualification of the Bidder’s proposal – please refer to the Procurement Lobbying Law and the Department’s guidelines posted on the Department’s website at:

http://www.tax.ny.gov/about/procure

- Offerer Disclosure of Prior Non-Responsibility Determinations

New York State Finance Law §139-k(2) obligates a Governmental Entity to obtain specific information regarding prior non-responsibility determinations with respect to State Finance Law §139-j.  This information must be collected in addition to the information that is separately obtained pursuant to State Finance Law §163(9).  In accordance with State Finance Law §139-k, an Offerer must be asked to disclose whether there has been a finding of non-responsibility made within the previous four (4) years by any Governmental Entity due to: (1) a violation of State Finance Law §139-j or (2) the intentional provision of false or incomplete information to a Governmental Entity.  The terms “Offerer” and “Governmental Entity” are defined in State Finance Law §139-k(1).  State Finance Law §139-j sets forth detailed requirements about the restrictions on Contacts during the procurement process.  A violation of State Finance Law §139-j includes, but is not limited to, an impermissible contact during the restricted period (for example, contacting a person or entity other than the designated contact person, when such contact does not fall within one of the exemptions).

As part of its responsibility determination, State Finance Law §139-k(3) mandates consideration of whether an Offerer fails to timely disclose accurate or complete information regarding the above non-responsibility determination.  In accordance with law, no Procurement Contract shall be awarded to any Offerer that fails to timely disclose accurate or complete information under this Section, unless a finding is made that the award of the Procurement Contract to the Offerer is necessary to protect public property or public health or safety, and that the Offerer is the only source capable of supplying the required Article of Procurement within the necessary timeframe.  See State Finance Law §§139-j(10)(b) and 139-k(3).

A Governmental Entity must include a disclosure request regarding prior non-responsibility determinations in accordance with State Finance Law §139-k in its solicitation of proposals or bid documents or specifications or Contract documents, as applicable, for Procurement Contracts.  The attached form is to be completed and submitted by the individual or entity seeking to enter into a Procurement Contract.  It shall be submitted to the Governmental Entity conducting the Governmental Procurement.

Response Requirement

Each Bidder must complete and submit the Attachment 8, Offerer Disclosure of Prior Non-Responsibility Determination.

- Offerer’s Certification of Compliance with State Finance Law §139-k(5)

New York State Finance Law §139-k(5) requires that every Procurement Contract Award subject to the provisions of State Finance Law §§139-k or 139-j shall contain a certification by the Offerer that all information provided to the procuring Governmental Entity with respect to State Finance Law §139-k is complete, true and accurate.

The Department reserves the right to terminate any Contract award as a result if this RFP in the event it is found that the certification filed by the Offerer/Bidder in accordance with New York State Finance Law 139-k was intentionally false or intentionally incomplete.

Response Requirement

Each Bidder must complete and submit Attachment 9, Offerer’s Certification of Compliance with State Finance Law §139-k(5).

### Secrecy Provisions (DTF-202)

Bidders are required to adhere to secrecy provisions as outlined in Article VII, of the Preliminary Contract, Exhibit B.

Response Requirement

Each Bidder must complete and submit Attachment 10, DTF-202, New York State Department of Taxation and Finance Agreement to Adhere to the Secrecy Provisions of the Tax Law and the Internal Revenue Code.

### Acknowledgement of Confidentiality of IRS Tax Return Information and Internal Revenue Code Selected Confidentiality Provisions Pertaining to Contractors

Bidders are required to adhere to secrecy provisions as outlined in Article VII, of the Preliminary Contract, Exhibit B.

Response Requirement

Each Bidder must complete and submit Attachment 11, Acknowledgement of Confidentiality of IRS Tax Return Information and Internal Revenue Code Selected Confidentiality Provisions Pertaining to Contractors.

### Ethics Compliance

All Bidders/contractors and their employees must comply with Public Officers Law §§73 and 74, Chapter 1 of the Laws of 2005, the Procurement Lobbying Reform Act of 2005, and other State statutes, rules, regulations and executive orders establishing ethical standards for the conduct of business with New York State.  In signing the bid, the Bidder certifies full compliance with those provisions for any present or future dealings, transactions, sales, Contracts, services, offers, relationships, etc., involving New York State and/or its employees.  Failure to comply with those provisions may result in disqualification from the bidding process, termination of Contracts, and/or other civil or criminal proceedings as required by law.

Response Requirement

Each Bidder must complete and submit Attachment 13, Public Officers Law Form which addresses business or professional activities by state officers and employees and party officers.  This form shall be made part of the resultant contract.

### Sales and compensating Use Tax Documentation

Pursuant to Tax Law Section 5-a, Bidders will be required to complete and sign, under penalty of perjury, the Contractor Sales Tax Certification Form ST-220, Exhibit A.  Bidders must also submit a copy of the Certificate of Authority, if available, for itself, any affiliates, and any subcontractors required to register to collect state sales and compensating use tax.  If Certificates of Authority are unavailable, the Contractor, affiliate, subcontractor or affiliate of subcontractor must represent that it is registered and that it has conferment such status with the Department.

Exhibit A provides the Contractor Certification Forms and Instructions for completing the forms.  ST-220-TD must be filed with and returned directly to the Department address provided on the form.  Unless the information upon which the ST-220-TD is based changes, this form only needs to be filed once with DTF.  If the information changes for the Contractor, its affiliate(s), or its subcontractor(s), a new form ST-220-TD must be filed with DTF.  Completion of the form at the time of bid submission is not required; however, Form ST-220-TD must be filed and returned to DTF upon notification of Contract award.

Form ST-220-CA must be provided to the Office of Budget and Management Analysis upon notification of contract award certifying that the Contractor filed ST-220-TD.  Proposed Contractors should complete and return the certification forms within two business days of request.

Failure to make either of these filings may render a Bidder non-responsive and non-responsible.  Bidders shall take the necessary steps to provide properly certified forms within a timely manner to ensure compliance with the law.

Vendors may call DTF at 1-518-485-9863 for any and all questions relating to Section 5-a of the Tax Law and relating to a company’s registration status with the DTF.  For additional information and frequently asked questions, please refer to the Department’s website:  http://www.tax.ny.gov.

### Prime Contractors/Subcontractors

The successful Bidder shall act as Prime Contractor under the contract, and shall be held solely responsible for contract performance by the Bidder, its partners, officers, employees, subcontractors and agents.  The Bidder shall be responsible for payment of all subcontractors and suppliers, including all third-party service providers contracted by or through the Bidder in performance of the contract.

Where services are supplied by or through the Bidder under the contract, it is mandatory for the Bidder to assume full integration responsibility for delivery, installation, maintenance, performance and support services for such items.  The Bidder shall also be responsible for payment of any license fees, rents or other monies due third parties for services or materials provided under this contract.

The Bidder must assume responsibility as prime Contractor for the resulting contract.  Proposed subcontractors must be identified at the time of bid submission and are subject to the approval of the State (see Article XIV, General Terms and Conditions of Exhibit B, Preliminary Contract, for additional information).

Response Requirement

The Department requires a list of subcontractors who will be utilized for the performance of services under any resultant contract as well as a description of the services to be subcontracted.  This information must be provided on the Attachment 12:  Subcontractor List Form.

### Proposed Extraneous Terms

Proposals must conform to the terms and conditions set forth in this RFP and the Preliminary Contract, Exhibit B.  Any objections to terms and conditions set forth in this section of the RFP (Section V) and Exhibit B, Preliminary Contract, must be provided to the Department in the Bidder’s Administrative Proposal.  Material deviations to the terms and conditions set forth in the RFP (including additional, inconsistent, conflicting or alternative terms) may render the bid non-responsive and may result in rejection.

Response Requirement

The Bidder must attach any objections to the terms and conditions outlined in Section V.B. or the Exhibit B , Preliminary Contract.

Only those extraneous terms that meet all the following requirements will be considered as having been submitted as part of the proposal:

- Each proposed extraneous term (addition, counter-offer, deviation or modification) must be specifically enumerated in writing which is not part of a pre-printed form;

- The writing must identify the particular term to which the Bidder objects or proposes to modify by inclusion of the extraneous term; and

- The Bidder shall enumerate the proposed addition, counter-offer, modification or deviation from the bid proposal, and the reasons therefore.

Extraneous term(s) submitted on standard, pre-printed forms (including but not limited to: product literature, order forms, license agreements, contracts or other documents), whether or not deemed “material”, which are attached or referenced with submissions which do not meet the above requirements will not be considered part of the bid or resulting contract, but rather will be deemed to have been included for informational or promotional purposed only.

Acceptance and/or processing of the bid proposal shall not constitute such written acceptance of Extraneous Term(s) or a waiver of the Department’s right set forth in Section V. A.16.  Failure to object to any terms identified in Section V of this RFP and the Exhibit B, Preliminary Contract, shall be deemed to constitute acceptance thereof by the Bidder.

### Request for Exemption from Disclosure

As outlined in Section V.A.5., public inspection of bid proposals is regulated by the Freedom of Information Law (Article 6 of the New York State Public Officers Law).  The bids are presumptively available for public inspection.  If this would be unacceptable to Bidders, they should apply to the Department for trade secret protection of their bid.

In applying for trade secret protection, it would be unacceptable to indiscriminately categorize the entire proposal as such.

Response Requirements

To obtain trade secret protections, the Bidder must submit with its response, a letter specifically identifying the page number, line or other appropriate designation of the information that is trade secret and explain in detail why such information is a trade secret and would be exempt from disclosure.

# Proposal Submission

The Bidder must provide a response that clearly and precisely provides all required information.  Emphasis should be placed on conformance with the RFP instructions, responsiveness to the RFP requirements and clarity of the intent.

Proposals that do not comply with these instructions or do not meet the full intent of all of the requirements of this RFP may be subject to scoring reductions during the evaluation process or may be deemed non-responsive.

The Department does not require, nor desire, any excessive promotional material which does not specifically address the response requirements of this RFP.

## Proposal Content and Organization

To facilitate in the evaluation process, the Bidder must organize the proposal into three distinct volumes as follows:

Volume One:	Qualifying and Technical Requirements

Volume Two:	Administrative Requirements

Volume Three:	Financial Requirements

- Volume One format

Volume One should contain a table of contents with page numbers and each section should be tabbed as follows:

- Tab 1 – Qualifying Requirements (Section II)

- Tab 2 – Functional Requirements (Section III)

- Volume Two Format

This volume must contain the Administrative Response Requirements.

- Volume Three Format

This volume must contain the Financial Proposal.

## Submission of Proposals

The Bidder must submit two original and four copies of Volume One: Qualifying and Technical Requirements and two originals and one copy of Volume Two: Administrative Requirements and Volume Three: Financial Requirements.  All volumes must be bound separately, be clearly identified and should contain page numbers.

To facilitate requests for information under the Freedom of Information Law, Contractors are requested to provide a copy of their complete proposal on a CD in a non-pdf format (e.g. MS Word, Excel, etc.) to allow for redaction of trade secret/proprietary information.  The CD must be encrypted and password protected.  The password must be submitted in a separate mailing.

Proposals must be received by the date and time specified in the Schedule of Events.

To facilitate the evaluation process, the proposal must be packaged and submitted as outlined in this section.  Faxed or electronically transmitted proposals will not be accepted.

Bidder proposals must be enclosed in sealed containers with the following visibly inscribed on the outside of all containers:

New York State Department of Taxation and Finance

Attn:  Catherine Golden, Assistant Director

Office of Budget and Management Analysis

W. A. Harriman State Office Building Campus

Albany, NY 12227

All proposals must have a label on the outside of the package or shipping container outlining the following information:

“BID ENCLOSED”

RFP 11-08

High Speed Single Pass Document and Remittance Scanner Solution

Bid Submission Date and time

Please note:  Deliveries by delivery services (e.g. UPS, FedEx, etc.) and/or requiring a signature of receipt should be addressed to the Department’s Campus address, however, the delivery service must be instructed to deliver the bid documents to the following address:

90 Cohoes Avenue

Green Island, NY 12183

Only under circumstances identified in Section V. A. 16, will the Department consider any proposals received after the date and time specified in the Schedule of Events.  In the event a package is not labeled properly as described in this Section, the Department reserves the right to inspect the contents of the package(s) to determine the contents.  The Bidder shall have no claim against the Department arising from such inspection and such inspection shall not affect the validity of the procurement.  Notwithstanding, the Department’s right to inspect the contents of the package(s), the Bidder assumes all risk of late delivery associated with the bid not being identified, packaged or labeled in accordance with the foregoing requirements.

# Proposal Evaluation

Pursuant to Article XI of the State Finance Law, the basis for contract award under this RFP will be “best value;” optimizing quality, cost and efficiency among responsive and responsible Bidders.

- Proposal Clarification

The Department reserves the right to require a Bidder to provide clarification and validation of its proposal through any means the Department deems necessary.  Failure of a Bidder to cooperate with the Department efforts to clarify or validate proposal information may result in the proposal being labeled as non-responsive and given no further consideration.

- Evaluation Process Overview

There will be two phases to the evaluation process.  Proposals which pass Phase One of the evaluation will be further evaluated in Phase Two.

- Phase One Evaluation

All timely submitted proposals will be evaluated in Phase One.  Proposals will be evaluated in the following areas:

- Proposal Screening (Pass/Fail)

Each proposal will be screened for completeness and conformance with the Department requirements for proposal submission as specified in this RFP.  Proposals which do not meet the requirements may be labeled as non-responsive and may not be given further consideration.

- Qualifying Requirements

All proposals that pass the Proposal Screening will be evaluated to determine the Bidder meets the Qualifying Requirements specified in Section II:  Qualifying Requirements.  If all Qualifying Requirements are not met, the Bidder’s proposal will be labeled non-responsive and will not be given further consideration.

- Phase Two Evaluation

Bidders who pass Phase One of the evaluation will be further evaluated as follows:

- Technical Evaluation - Technical Proposals will be scored based on the Bidders response to the Functional Requirements specified in Section III.

- Financial Evaluation – Financial Proposals will be scored based on the Bidder’s response to the Financial Requirements.

At the completion of Phase Two, the scores will be combined to determine the highest ranking Bidder.

- Final Ranking/Contract Award

The contract will be awarded to the Bidder whose proposal obtains the highest aggregate score.

The table below summarizes the evaluation point distribution:

| Evaluation Component | Points |
| --- | --- |
| Technical Evaluation | 65 |
| Financial Evaluation | 35 |
| TOTAL | 100 |

In the event that Bidders receive the same final score, the Department will use the following scores, in the order listed, to determine final ranking:

- The Bidder’s Financial Score.

- The Bidder’s Technical Score.

- Determination by the Commissioner.

# Exhibit 1 – Change Control Management

| New York State Department of Taxation and Finance Change Analyses |  |  |  |  |
| --- | --- | --- | --- | --- |
| CHANGE ENVIRONMENT: Information Systems; Operations; or, Other | CHANGE CATEGORY: Maintenance Enhancement; or Fee | CONTRACT: Number: Tax Type: Fiscal Year: Lifetime Sequence Number: | PRIORITY: ___ High ___ Medium ___ Low |  |
| - RECOMMENDED IMPLEMENTATION APPROACH: |  |  |  |  |
| - DEVELOPMENT/IMPLEMENTATION TIMEFRAMES: |  |  |  |  |
| III. IMPACTS ON OTHER SYSTEMS/PLANS: |  |  |  |  |
| IV. RESOURCE REQUIREMENTS (NOT REQUIRED for Maintenance Change) |  |  |  |  |
| V. ADDITIONAL INFORMATION REQUIRED FOR ENHANCEMENT , attach following required information: |  |  |  |  |
| For Information Services Change: _____Design Specifications _____Schedule of Deliverables |  | For Operations Change: ____Workflow |  |  |
| VI. DEPARTMENT DEPENDENCIES: |  |  |  |  |
| VII. APPLICABLE CONTRACT REFERENCE: |  |  |  |  |
| VIII. PROPOSED FEES (Attach additional documentation, if necessary): One-Time Development: Task Breakdown - Project Management/Analysis/Design 0 hours - Development 0 hours - Testing 0 hours - Total Hours 0 hours Operational/On Going Cost: |  |  |  |  |

IX. APPROVALS/CONTACTS:

A. Selected Bidder CHANGE CONTROL REPRESENTATIVE (CCR) NAME:

SIGNATURE: DATE

OFFICE: PHONE: FAX:

B. DTF APPROVAL OF ANALYSIS: -

CHANGE CONTROL REPRESENTATIVE (CCR) NAME:

SIGNATURE: DATE:

OFFICE: PHONE: FAX:

PROGRAM AREA APPROVAL - NAME:

SIGNATURE: DATE:

Change Request

# Exhibit A – Contractor Sales Tax Certification Forms

# Exhibit B – Preliminary Contract

THIS AGREEMENT made this XX day of XXX by and between the New York State Department of Taxation and Finance, located at Building 9, W.A. Harriman State Office Campus, Albany, New York 12227 (hereinafter referred to as the “Department”, “DTF”) and XXX., with principal place of business located at XXXX (hereinafter referred to as the “Contractor”).

WHEREAS, the Department issued Request for Proposal (RFP) 11-08  on July 22, 2011, for a High Speed Single Pass Document and Remittance Scanner Solution; and

WHEREAS, the Contractor timely submitted a bid proposal to provide the services set forth in RFP 11-08; and

WHEREAS, pursuant to Section VII of said RFP, the Contractor was determined to have the highest ranking proposal and has been determined capable of providing the required solution, and

WHEREAS, the Contractor is prepared to undertake performance of providing the Department with a High Speed Single Pass Document and Remittance Scanner Solution according to the terms of this Agreement.

NOW, THEREFORE, in consideration of the mutual covenants and conditions herein set forth, the parties hereto agree as follows:

Article I.  Definitions

The following terms when used herein shall have the specified meanings:

Agreement means this contract C4006XX, which includes all documents identified in Article II: Entirety of Agreement.

Attorney General means the Attorney General of the State of New York, or designee.

Base Contract means that portion of the Agreement preceding the signatures of the parties in execution.

Contractor means [successful Bidder’s name to be inserted here].

Department means the New York State Department of Taxation and Finance.

Dispute Resolution means the process set forth in Article X for resolving disputes arising under this Agreement.

Licensed Documentation means the documentation prepared for or related to Licensed Software.

Licensed Software means commercially available and licensed software used in support of Program objectives and provided by Contractor.

OSC means the New York State Office of the State Comptroller.

Proposal means the Contractor’s response to RFP 11-08 including Volume 1 (Qualifying and Technical Requirement Response Forms), Volume 2 (Administrative Requirements Response Forms) and Volume 3 (Financial Response Form) dated XXXXXXXX, and any written clarifications thereto made by Contractor.  The Proposal is attached hereto as Appendix 1.

RFP means the High Speed Document and Remittance Scanner Solution Request for Proposals issued by the Department on July 22, 2011 (RFP 11-08) including all appendices and exhibits contained therein, and any written clarifications or amendments thereto made by DTF.  The RFP is attached as Appendix 2.

Subcontractor means any individual or other legal entity including, but not limited to, sole proprietor, partnership, limited liability company, firm or corporation who is engaged by the Contractor or another subcontractor to perform a portion of the Contractor’s obligation under a contract.

Article II. Entirety of Agreement

This Contract C4006XX shall consist of the documents listed below, which are fully incorporated by reference.  In the event of a conflict between or among the provisions of the Contract, such conflict shall be resolved by reference to the documents in the order listed with Appendix A having precedence:

Appendix A of the RFP, “Standard Clauses for New York State Contracts”;

Attachment 10 – Secrecy Provision Agreement (DTF-202);

Attachment 11 – Acknowledgement of Confidentiality of Internal Revenue Service Tax Return;

Appendix B – Participation by Minority Group Members and Women with Respect to State Contracts;

Base Contract;

Amendments and Clarifications to the RFP, including Questions and Answers;

Department’s RFP, excluding Appendix A, Attachment 10 and Attachment 11;

Contractor Proposal Clarifications; and

Contractor Proposal, excluding clarifications.

##### Article III.  Contractor Responsibilities

The Contractor hereby agrees to provide all services as set forth herein and in RFP 11-08 and the Contractor’s bid proposal in response to said RFP.

The Contractor will comply with the Secrecy requirements set forth in Article VII herein.

The Contractor must not disclose the data provided by the Department to any other individual or entity except as expressly provided by law.  The data provided, while in the custody of the Contractor, must be kept confidential, and the Contractor must take all reasonable and prudent steps to ensure the data is fully protected and secured.

The Contractor shall pay, at its sole expense, all applicable permits, licenses, tariffs, tolls and fees and give all notices and comply with all federal, State, and local, laws, ordinances, rules and regulations of any governmental entity in conjunction with the performance of obligations under the contract.

Additional responsibilities to be determined during Contract negotiations.

##### Article IV.  Department Responsibilities

In addition to the Department’s responsibilities set forth elsewhere in this agreement, the Department shall:

- Promptly designate the DTF Leadership Team, Project Director and DTF Project Managers following the date of commencement of this agreement;

- Cooperate with the Contractor to utilize, where necessary, informal dispute resolution as well as the formal dispute resolution process to facilitate the timely resolution of disputes that arise;

- Provide the Contractor with access, as necessary, to its end users and system staff who are committed to providing the business information needed by the Contractor to perform services under this Agreement;

- Be responsible for the performance of its employees and agents;

- Advise the Contractor in writing of the security rules, procedures, and regulations that DTF may from time to time establish for its employees with respect to DTF’s premises, property, records, and data in DTF’s care and custody; and

- Provide appropriate meeting rooms, office space, office supplies, furniture, telephone, machine time and other facilities for the Contractor while working on DTF premises.  Those facilities shall be provided as determined by the DTF Project Manager.  Contractor’s team members shall observe DTF work rules.

Article V.  Contract Term

The term of the contract will commence upon OSC approval and continue for a five (5) year period after installation/implementation and acceptance of the Disaster Recovery solution.  The contract may be extended for one additional five (5) year term.  Renewals shall be accomplished through written amendment with the mutual agreement of the parties.    This Contract, and any renewals, requires the approval of the Offices of the New York Attorney General (AG) and the New York State Comptroller (OSC).  The initial term of the Contract shall commence upon approval of OSC.

The Department reserves the right to purchase additional maintenance for other (Vendor Name) products acquired.  Such purchases shall be accomplished through contract amendment with prior approval of the Offices of the New York State Attorney General and State Comptroller.

Article VI.   Fees and Payment

The Contractor shall be reimbursed at the fee(s) set forth in Attachment 14 of the RFP.  Payment shall be as follows:

- Payment for the High Speed Single Pass Document and Remittance Scanner Solution shall be made upon acceptance of the solution, upon receipt of a proper invoice.

- Support and Maintenance payments will be due annually, in advance, and in accordance with Article XI-A of the New York State Finance Law, upon receipt of a proper invoice.

- All training costs are inclusive of travel, meals, lodging expenses, and course materials and shall be paid upon completion of training upon receipt of a proper invoice.

- Items not covered by Support and Maintenance (consumables. e.g. ink, belts, etc.) shall be paid upon receipt of the consumable and a proper invoice.

Payment for invoices submitted by the Contractor shall only be rendered electronically unless payment by paper check is expressly authorized by the Commissioner, in the Commissioner’s sole discretion, due to extenuating circumstances.  Such electronic payment shall be made in accordance with ordinary State procedures and practices.  The Contractor shall comply with the State Comptroller’s procedures to authorize electronic payments.  Authorization forms are available at the State Comptroller’s website at www.osc.state.ny.us/epay/index.htm, by email at epunit@osc.state.ny.us , or by telephone at 518-474-4032.  Contractor acknowledges that it will not receive payment on any invoices submitted under this Contract if it does not comply with the State Comptroller’s electronic procedures, except where the Commissioner has expressly authorized payment by paper check as set forth above.

Article VII. Secrecy Provisions

Required Forms

The Contractor will require each employee and/or subcontractor assigned to this Agreement to sign form DTF-202 Agreement to Adhere to the Secrecy Provisions of the Tax Law and the Internal Revenue Code as set forth in Attachment 10 of the RFP; and form Acknowledgment of Confidentiality of Internal Revenue Service Tax Return Information and Internal Revenue Code Selected Confidentiality Provisions Pertaining to Contractors as set forth in Attachment 11 of the RFP.   The Federal Acknowledgment must be signed annually.  Both forms will be retained by the Contractor and provided to the Department upon request.

- New York State Department of Taxation and Finance Secrecy Provisions

The various secrecy provisions of the Tax Law (i.e., Tax Law § 697 (e) and 1825) prohibit independent Contractors from disclosing tax information in any manner and provide for misdemeanor prosecution for violations.  The secrecy provisions of the Internal Revenue Code (26 USC § 6103) provide for felony prosecution for unauthorized disclosure of Federal tax information in the possession of the Department.

All other information about the Department's operations not covered by the preceding provisions of law must be kept confidential as if it were so covered.  Bidder representatives must comply with the administrative procedures enforcing these rules.

The Contractor, all staff members and subcontractors shall agree not to divulge or use, for their own benefit or the benefit of others, confidential tax administration information; and to subscribe to § 73 and 74 of the Public Officers Law.

- Federal Secrecy Provisions

In performance of this Agreement, the Contractor agrees to comply with and assume responsibility for compliance by his/her employees and subcontractors with the following requirements:

1. 	All work will be done under the supervision of the Contractor or the Contractor’s employees.

2. 	Any return or return information made available in any format shall be used only for the purpose of carrying out the provisions of this Agreement. Information contained in such material will be treated as confidential and will not be divulged or made known in any manner to any person except as may be necessary in the performance of this Agreement.  Disclosure to anyone other than an officer, or employee of the Contractor will be prohibited.

3. 	All returns and return information will be accounted for upon receipt and properly stored before, during, and after processing. In addition, all related output will be given the same level of protection as required for the source material.

4. 	The Contractor certifies that the data processed during the performance of this Agreement will be completely purged from all data storage components of his or her computer facility, and no output will be retained by the Contractor at the time the work is completed. If immediate purging of all data storage components is not possible, the Contractor certifies that any IRS data remaining in any storage component will be safeguarded to prevent unauthorized disclosures.

5. 	Any spoilage or any intermediate hard copy printout that may result during the processing of IRS data will be given to the agency or his or her designee. When this is not possible, the Contractor will be responsible for the destruction of the spoilage or any intermediate hard copy printouts, and will provide the agency or his or her designee with a statement containing the date of destruction, description of material destroyed, and the method used.

6. 	All computer systems receiving, processing, storing, or transmitting of Federal tax information must meet the requirements defined in IRS Publication 1075.  To meet functional and assurance requirements, the security features of the environment must provide for the managerial, operational, and technical controls.  All security features must be available and activated to protect against unauthorized use of and access to Federal tax Information.

7. 	No work involving Federal tax information furnished under this Agreement will be subcontracted without prior written approval of the IRS.

8. 	The Contractor will maintain a list of employees authorized access. Such list will be provided to the agency and, upon request, to the IRS reviewing office.

9. 	The agency will have the right to void the Agreement if the Contractor fails to provide the safeguards described above.

CRIMINAL/CIVIL SANCTIONS

1.	Each officer or employee of any person to whom returns or return information is or may be disclosed will be notified in writing by such person that returns or return information disclosed to such officer or employee can be used only for a purpose and to the extent authorized herein, and that further disclosure of any such returns or return information for a purpose or to an extent unauthorized herein constitutes a felony punishable upon conviction by a fine of as much as $5,000 or imprisonment for as long as 5 years, or both, together with the costs of prosecution. Such person shall also notify each such officer and employee that any such unauthorized further disclosure of returns or return information may also result in an award of civil damages against the officer or employee in an amount not less than $1,000 with respect to each instance of unauthorized disclosure. These penalties are prescribed by IRC § 7213 and 7431 and set forth at 26 CFR 301.6103 (n)-1.

2.	Each officer or employee of any person to whom returns or return information is or may be disclosed shall be notified in writing by such person that any return or return information made available in any format shall be used only for the purpose of carrying out the provisions of this Agreement. Information contained in such material shall be treated as confidential and shall not be divulged or made known in any manner to any person except as may be necessary in the performance of the Agreement. Inspection by or disclosure to anyone without an official need to know constitutes a criminal misdemeanor punishable upon conviction by a fine of as much as $1,000 or imprisonment for as long as one year, or both, together with the costs of prosecution. Such person shall also notify each such officer and employee that any such unauthorized inspection or disclosure of returns or return information may also result in an award of civil damages against the officer or employee (United States for Federal employees) in an amount equal to the sum of the greater of $1,000 for each act of unauthorized inspection or disclosure with respect to which such defendant is found liable or the sum of the actual damages sustained by the plaintiff as a result of such unauthorized inspection or disclosure plus in the case of a willful inspection or disclosure which is the result of gross negligence, punitive damages, plus the costs of the action. These penalties are prescribed by IRC sections 7213A and 7431.

3. 	Additionally, it is incumbent upon the Contractor to inform its officers and employees of the penalties for improper disclosure imposed by the Privacy Act of 1974, 5 U.S.C. 552a. Specifically, 5 U.S.C. 552a(i)(1), which is made applicable to Contractors by 5 U.S.C. 552a(m)(1), provides that any officer of employee of a Contractor, who by virtue of his/her employment or official position, has possession of or access to agency records which contain individually identifiable information, the disclosure of which is prohibited by the Privacy Act or regulations established thereunder, and who knowing that disclosure of the specific material is prohibited, willfully discloses the material in any manner to any person or agency not entitled to receive it, shall be guilty of a misdemeanor and fined not more than $5,000.

4.	Granting a contractor access to FTI must be precede by certifying that each individual understands the agency’s security policy and procedures for safeguarding IRS information.  Contractors must maintain their authorization to access FTI through annual recertification.  The initial certification and recertification must be documented and placed in the agency’s files for review.  As part of the certification and at least annually afterwards, contractors should be advised of the provisions of IRC Sections 7431, 7213, and 7213A.  The training provided before the initial certification and annually thereafter must also cover the incident response policy and procedure for reporting unauthorized disclosures and data breaches.  For both the initial certification and the annual certification, the contractor should sign, either with ink or electronic signature, a confidentiality statement certifying their understanding of the security requirements.

INSPECTIONS

The IRS and the Agency shall have the right to send its officers and employees into the offices and plants of the Contractor for inspection of the facilities and operations provided for the performance of any work under this Agreement. On the basis of such inspection, specific measures may be required in cases where the Contractor is found to be noncompliant with Agreement safeguards.

- Information Security Breach and Notification Act

In the event of any breach of the security of the system, as defined by the New York State Information Security Breach and Notification Act (General Business Law Section 899-aa; State Technology Law Section 208) involving DTF data, Contractor shall immediately notify DTF upon discovery or notification of such breach.  Such notice to DTF shall be made by contacting DTF’s Information Security Office by e-mail to Information_Security_Office@tax.ny.gov.  If the information security breach is attributable to the actions or omissions of Contractor, its employees or its agents, and DTF determines that further notifications are required to be made to persons whose information has been breached, Contractor shall be responsible for providing notifications to all required recipients including, in accordance with New York State policy, non-New York State residents whose private information is reasonably believed to have been exposed as a result of the breach.  All costs associated with providing such notices shall be borne by the Contractor.  Contractor shall be obligated to receive authorization from DTF prior to making any notifications. Contractor agrees that DTF shall have final approval over the form, content, mode of transmission, and timing of any notice to be provided concerning a breach of security of DTF Information.

- Ownership of Data/Data Security

All Data under this contract shall be and remain the property of the Department, and the Contractor must, during the term of the contract (including any extensions and/or disengagement phases) provide the Department with access to any such data maintained by the Contractor.

The Contractor must, in accordance with applicable law and the instructions of the Department, maintain such data for the time period required by applicable law, exercise due care for the protection of data, and maintain appropriate data integrity safeguards against the deletion or alteration of such data.

Promptly after the termination or expiration of the Contract, the Contractor shall provide all such data still within its possession or that of its subcontractors to the Department, or sanitize such data, consistent with applicable law and instructions from the Department.

Article VIII.	Reserved Rights

In addition to such other rights as allowed under this Agreement, the Department reserves the following rights:

##### The Department shall have the right to require the removal of any Contractor staff assigned to this project for work related cause upon written notification to the Contractor.  Such notification shall set forth the reasons for the request for removal.  In such event, Contractor shall promptly provide a substitution.

The Department reserves the right to request a copy of Federal Form I-9, Employment Eligibility Verification, for each individual assigned to work at the Department under this contract, if the Contractor is so legally obligated to obtain and retain such Form I-9.  The social security number of the employee, if listed on Form I-9, shall be redacted from the form.

Article IX. 	Performance Standards and Remedies

If it is determined that the Contractor is in violation of any terms or conditions set forth in this contract, the Department reserves the right to take any one or more of the following actions it deems appropriate, at its sole discretion:  1) contract termination or 2) non-renewal of the Contract.  The taking of any such action shall not give rise to any cause of action against the Department for any kind of damages, loss of profits, expenses, or other remuneration of any kind.

Article X.  Dispute Resolution

The first step of dispute resolution will be through conference between the Department and the Contractor.  The party initiating the process shall notify the other party in writing and set forth the issues for resolution and provide all necessary documentation.  Unresolved disputes will be arbitrated by the Commissioner of Taxation, or his/her designee, whose decision is final and binding.  During this period all work required hereunder shall be performed.  If the Contractor pursues any legal or equitable remedy outside the Department, the Contractor will continue to perform work in accordance with the direction of the Department until such proceedings may be concluded and will continue to be paid, less an amount attributable to the disputed work.  Disputes that go to litigation must be pursued in a court of competent jurisdiction of the State of New York.  New York law will govern the dispute and venue must be laid in Albany County, New York.

Article XI.	Continuing Administrative Requirements

Vendor Responsibility

During the contract term, Contractor agrees to evidence vendor responsibility substantially similar to, or superior to, its status as of the execution of this Agreement as a material condition of the same.  Contractor further agrees to notify DTF promptly of any material change in vendor responsibility or of a change in ownership.  Additionally, Contractor acknowledges that a review of vendor responsibility shall be undertaken prior to any renewal hereunder and that the Department reserves the right to undertake such a review annually upon the anniversary date of this Agreement.

Sales and Compensating Use Tax

Section 5-a of the Tax Law, as amended, effective April 26, 2006, requires certain Contractors awarded state Contracts for commodities, services and technology valued at more than $100,000 to certify, to the Department of Taxation and Finance (DTF), that they are registered to collect New York State and local sales and compensating use taxes. The law applies to Contracts where the total amount of such Contractors’ sales delivered into New York State are in excess of $300,000 for the four quarterly periods immediately preceding the quarterly period in which the certification is made, and with respect to any affiliates and Subcontractors whose sales delivered into New York State exceeded $300,000 for the four quarterly periods immediately preceding the quarterly period in which the certification is made.

This law also imposes upon certain Contractors the obligation to certify whether or not the Contractor, its affiliates, and its subcontractors are required to register to collect state sales and compensating use taxes and Contractors must certify to DTF that each affiliate and subcontractor exceeding the $300,000 sales threshold referenced above is registered with DTF to collect New York State and local sales and compensating use taxes. The law prohibits the State Comptroller, or other approving agency, from approving a Contract awarded to a Contractor meeting the registration requirements but who has not registered in accordance with the law.

Procurement Lobbying

Pursuant to State Finance Law §§139-j and 139-k, there are certain restrictions on communications between a Governmental Entity and an Offerer/Bidder during the procurement process.  An Offerer/Bidder is restricted from making contacts during the  restricted period to other than designated staff unless it is a contact that is included among certain statutory exceptions set forth in State Finance Law § 139-j(3)(a).

If this Agreement is renewed or amended, Contractor shall be subject to the Procurement Lobbying requirements set forth herein and shall submit such updated Procurement Lobbying forms as are required by the Department.

Equal Employment/Business Participation Opportunities for Minority Group Members and New York State Certified Minority/Women-Owned Businesses

In accordance with Article 15-A of the New York State Executive Law (Participation by Minority Group Members and Women with Respect to State Contracts) and in conformance with the Regulations promulgated by the Minority and Women’s Business Development Division of the New York State Department of Economic Development set forth at 5 NYCRR Parts 140-144, the Contractor agrees to be bound by the following to promote equality of economic opportunities for minority group members and women, and the facilitation of minority and women-owned business enterprise participation on all covered DTF Contracts.

Equal Employment Opportunity Requirements

By submission of a bid or proposal in response to this solicitation, the Offerer agrees with all of the terms and conditions of Appendix A, including Clause 12 - Equal Employment Opportunities for Minorities and Women. The Contractor is required to ensure that the provisions of Appendix A, Clause 12 – Equal Employment Opportunities for Minorities and Women, are included in every subcontract in such a manner that the requirements of these provisions will be binding upon each Subcontractor as to work in connection with the State Contract.

Participation Opportunities for New York State Certified Minorities and Women-Owned Businesses

Authorized Users are encouraged to make every good faith effort to promote and assist the participation of New York State Certified Minority and Women-owned Business Enterprises (M/WBE) as Subcontractors and suppliers on this Contract for the provision of services and materials. To locate New York State Certified M/WBE, the directory of Certified Businesses can be viewed at: http://www.nylovesmwbe.ny.gov.

Article XII. Termination

Termination for Cause

In addition to the termination rights set forth in this Agreement, the Department reserves the right to terminate the contract immediately upon written notice as follows:

If the Contractor fails to perform its obligations as set forth in Article VII (Secrecy), this Agreement may be cancelled immediately upon written notice.  At its sole discretion, the Department may elect not to allow a cure period for such failure.

Otherwise, if the Contractor fails to perform its material obligations under this contract and does not, within ten calendar days after receiving written notice from the Department describing the alleged material failure, either,

- Cure the material failure; or

- If the material failure is one that cannot be reasonably cured within 10 calendar days after receiving written notice from the Department  then the Department may either terminate this Agreement, in whole or in part, and pursue available remedies, subject to the limitations contained in Article XIII (Indemnification and Limitation of Liability) or extend the time of the cure period.

For purposes of this Article, material failure to perform by the Contractor is a failure to perform an obligation that the Contractor is bound to perform under this Agreement which is so fundamental to the Agreement that the failure to perform the obligation defeats the purpose of the Agreement.  Material failure to perform by Contractor shall include, but not be limited to:

- Failure to meet the obligations and responsibilities imposed on the Contractor by Article III.

- Breach of a material term or condition of any subcontract by Contractor or the subcontractor, if such breach materially impairs Contractor’s performance under this Agreement with the reasonable likelihood that a material failure to perform by the Contractor will occur.

- Contractor is or becomes insolvent or a party to any bankruptcy or receivership proceeding, or any similar action affecting the affairs or property of Contractor.

- Failure of the Contractor to remain a responsible Contractor consistent with applicable New York State law, regulations and/or policy.

- A finding that the certification filed by the Contractor in accordance with Procurement Lobbying was intentionally false or intentionally incomplete.

- A finding that the information filed by the Contractor in accordance with the requirements for Vendor Responsibility is incomplete, untrue or inaccurate.

- Failure of Contractor to maintain vendor responsibility substantially similar to, or superior to, its status as of the execution of this Agreement.

- A finding that the certification filed by the Contractor in accordance with Section 5-a of the Tax Law was not timely filed during the term of the Contract or the Certification filed was intentionally false or intentionally incomplete.

If it is subsequently determined for any reason that the Contractor was not in material default or that the Contractor’s failure to perform or make progress in performance was due to causes beyond the control and without the fault or negligence of the Contractor, the Department shall have the option, at its sole discretion, to either deem the Notice of Termination to have been issued hereunder to as a termination for convenience of the Department or allow the Contractor to resume performance under the Agreement without an increase in cost.

In the event of termination by DTF for default by Contractor pursuant to this Article, Contractor shall be liable for DTF’s direct damages resulting from such material breach, subject to the limitations and exclusions contained in Article XIII (Indemnification and Limitation of Liability).

Termination for Convenience

The Department may terminate this contract in whole or in part at any time for convenience upon thirty (30) days written notice to the Contractor without penalty or other early termination charges due.

Procedure for Termination

In the event of termination for cause or convenience, the parties agree to cooperate in a manner to effect an orderly termination of the Contract.  In the event of termination for any reason, the Department will be reimbursed for the portion of support and maintenance that was prepaid but unused.

##### Article XIII.    Indemnification and Limitation of Liability

A. 	General

The Contractor hereby warrants and guarantees to fully indemnify and save harmless the Department and its respective officers, employees, and agents or subcontractors without limitation from suits, actions, damages and costs of every name and description arising out of the acts or omissions of Contractor, its officers, employees, subcontractors, partners, or agents, in any performance under this Agreement.

B. 	Intellectual Property Rights

Contractor shall fully indemnify, defend and save harmless the State, its officers, employees, and agents or subcontractors without limitation from and against any and all losses, liabilities, judgments, damages, awards and costs (including legal fees and expenses), arising out of or related to any claim of, or action for, infringement of a United States Letter Patent, or of any copyright, trademark, trade secret or other third party intellectual property rights in each case to the extent caused by any services provided by Contractor hereunder, provided that the Department shall give the Contractor: (i) prompt written notice of any action, claim or threat of infringement suit, or other suit, promptness of which shall be established by the Department upon the furnishing of written notice and verified receipt, (ii) the opportunity to take over, settle or defend such action, claim or suit at the Contractor’s sole expense, and (iii) assistance in the defense of any such action at the expense of the Contractor.  Where a dispute or claim arises relative to a real or anticipated infringement, the Department may require the Contractor, at its sole expense, to submit such information and documentation, including formal patent attorney opinions, as the Department shall require.

If any claim is brought against the Department for the unauthorized use of such product, information, service or thing, the Contractor will indemnify the Department for any expense due to such claim and will cooperate with the Tax Department and the Attorney General in the defense of that claim.

- Limitation of Liability

Except as resulting from Contractor's indemnification obligations above or from Contractor's breach of its confidentiality obligations under this Agreement, in no event shall Contractor or the Department be liable for any indirect, incidental, consequential, punitive or special damages of any kind.

Contractor’s liability for any claim, loss or liability arising out of, or connected with the Products and services provided, and whether based upon default, or other liability such as breach of contract, warranty, negligence, misrepresentation or otherwise, shall in no case exceed direct damages in: (i) an amount equal to two (2) times the charges specified for the Products and services, or parts thereof forming the basis of the Department’s claim, or (ii) one million dollars ($1,000,000), whichever is greater.

Notwithstanding the foregoing provisions of this Article, Contractor remains liable, without monetary limitation, for direct damages for personal injury, death, or damage to real property or tangible personal property or intellectual property attributable to the negligence or other tort of Contractor, its officers, employees or agents.

- Force Majeure

The Contractor shall not be responsible for delay resulting from its failure to perform if neither the fault nor negligence of the Contractor, its officers, employees or agents contributed to such delay and the delay is due directly to acts of God, wars, acts of public enemies, strikes, fire or floods, or other similar causes beyond the control of the Contractor, or for any of the foregoing which affects subcontractors or suppliers and no alternate source of supply is available to the Contractor.  In such event, Contractor shall notify the Department, by certified or registered mail, of the delay or potential delay and the cause(s) thereof either (a) within ten calendar days after the cause which creates or will create the delay first arose if the Contractor could reasonably foresee that a delay could occur by reason thereof, or (b) if the delay is not reasonably foreseeable, within five calendar days after the date the Contractor first had reason to believe that a delay could result.  The foregoing shall constitute the Contractor’s sole remedy or excuse with respect to such delay.  In the event performance is suspended or delayed in whole or in part, by reason of any of the aforesaid causes or occurrences and proper notification is given to the Department, any performance so suspended or delayed shall be performed by the Contractor at no increased cost, promptly after such disabilities have ceased to exist unless it is determined in the sole discretion of the Department that the delay will significantly impair the value of the Contract to the Department.  In the event of such determination, the Department may immediately terminate the contract with written notice.

##### Breach of Confidentiality

The Contractor shall be liable for breach of the confidentiality provisions of this agreement in an amount not to exceed the amount allowed by applicable Federal or New York State law (including any damages construed as incidental, consequential or indirect damages).

- Licensed Software and Licensed Documentation

  - Contractor grants the Department, at no charge, an irrevocable, nonexclusive license and right to use, copy, display and internally distribute at its own expense the Licensed Software provided by Contractor to perform the Services under the Contract.  Contractor shall employ, and shall provide the Department with the information needed to install and use, copy, display, and internally distribute the Licensed Software and Licensed Documentation provided by Contractor for performance of the Services under the Contract.

##### Contractor shall, at no additional cost to the Department, be responsible for maintaining the Licensed Software used in providing the Services hereunder, throughout the term of this Agreement, and for any additional period of time during which Contractor continues to perform services for the Department.

  - Contractor agrees to provide the Department with prompt access to all Licensed Software used to perform the Services hereunder, and related Licensed Documentation to the extent of Contractor’s intellectual property rights in such software and documentation, upon reasonable notice by the Department, throughout the term of this Agreement.

##### Article XIV. General Terms and Conditions

Invariable Terms and Conditions

Appendix A

The Contractor has read and agrees to Appendix A (Standard Contract Clauses), which is incorporated as part of the Agreement without revision.

Tax Liabilities

All outstanding Tax Liabilities, due to the State of New York from the Contractor, or Contractor’s partners, agents and subcontractors engaged in providing services under this Agreement, other than tax liabilities being contested by any such party, must be satisfied prior to the execution of this Agreement, or a payment schedule arranged for their speedy satisfaction.

Payment Records

The Contractor must maintain adequate records as prescribed by the Department to substantiate all claims for payment and must make those records available in New York State for examination and copying.

Governing Law

The laws of the State of New York shall be the law that shall govern the interpretation or application of any of the terms or conditions of this Agreement.

Required Approval

This Agreement and any amendments will not be effective until approval by the Office of the Attorney General and the Office of the State Comptroller.

Funding

In accordance with Section 41 of the State Finance Law, the State shall have no liability under this contract to the Contractor or to anyone else beyond funds appropriated and available for this contract.

Accordingly, this Agreement will be performed only as long as the legislature appropriates funds and the Governor allocates such funds to the Department.  Failure of New York State to execute a Budget timely may result in the Department being unable to reimburse the Contractor for services provided in the new fiscal year.  All work approved and accepted by the Department will subsequently be reimbursed when the Budget has been executed.

Assignment of Rights and Duties

The Contractor shall not assign, transfer, convey, sublet or otherwise dispose of this Agreement or its right, title or interest therein, or its power to execute such Agreement to any other person, company, firm or corporation in performance of the Agreement, other than the assignment of the right to receive monies due hereunder, without the prior written consent of the Department.  Prompt notice must be afforded the Department to effect the change of assignment through the Office of the State Comptroller.

The Department reserves the right to assign this Agreement to any New York State Agency provided that the assignee agrees in writing to be bound by the terms and conditions of this Agreement. The Department agrees to provide the Contractor, 30 day prior written notice of any such assignment.

Extension of Contract Terms and Conditions to Other State Agencies

The terms and conditions of this Agreement may be extended to any other New York State agency through the use of a formally executed agreement between the Contractor and the state agency subject to review and approval of the Office of the Attorney General, and the Office of the State Comptroller.

Continuity of the Agreement

The terms and conditions of this Agreement shall remain in full force and effect for the term of this Agreement and the Contractor agrees to provide all services for such term, regardless of any reorganizations, consolidations or mergers to which the Contractor is, or may become, a party.

Notwithstanding the foregoing, Appendix A, Article VII (Secrecy) and Article XIII (Indemnification and Limitation of Liability) shall survive the term of this Contract.  The insurance requirement set forth in Article III herein shall extend six months beyond termination of this Agreement.

Cooperation with Third Parties

The Contractor shall cooperate with all persons engaged in performing services for the Department, whether or not related to this Agreement, including, without limitation, Department officers and employees and third-party vendors engaged by the Department.

Severability

If any term or provision of this Agreement shall be found to be illegal or unenforceable, then, notwithstanding such provision, the remainder of this Agreement shall remain in full force and effect, and such term or provision shall be deemed null and void.  In addition, if any provision of the Agreement, for any reason, is declared to be unenforceable, the parties shall make a reasonable effort to substitute an enforceable provision that, to the maximum extent possible in accordance with applicable law, preserves the original intentions and economic positions of the parties.

Conflict of Interest

A potential conflict of interest may exist if the Contractor, or any of its employees, consultants, subcontractors or business associates, has other business or a personal relationship with any assigned tax debtor or their representative.  Contractors must be aware that a potential conflict of interest may be identified at any point in the collection process.  The Contractors will be responsible for establishing procedures to identify potential conflicts of interest.  Once identified, the Contractor must immediately cease all collection activity involving the identified tax debtor.  The Contractor must immediately notify the Department in writing and disclose the nature of the potential conflict of interest in the manner prescribed by the Department.  The Department will have sole discretion in evaluating the nature of the identified conflict of interest and will make the final decision regarding its resolution.

- Subcontractors

- The State reserves the right to reject any proposed subcontractor, assignee or supplier for bona fide business reasons, which may include, but are not limited to:  that the proposed transferee is on the Department of Labor’s list of companies with which New York State cannot do business; or the Department determines that the company is not qualified; unsatisfactory contract performance or service has been previously provided.

- Contractor may subcontract to subcontractors selected by Contractor, for services performed in connection with this Contract, subject to the Department’s prior written approval.  A subcontractor shall be defined as any firm or person who is not a full time employee of the Contractor, engaged or assigned to perform work under the Contract.  All agreements between the Contractor and its subcontractors shall be by bona fide written contract.

- Contractor shall include in all subcontracts for the services performed in connection with this Contract, in such a manner that they will be binding upon each subcontractor with respect to work performed in connection with the Contract, provisions consistent with those found in the Contract, including, but not limited to:

  - That the work performed by the subcontractor must be in accordance with the terms of the Contract including, but not limited to, Appendix A;

  - That subcontractor shall comply with the provisions of section 5-a of the Tax Law and all Secrecy provisions;

  - That nothing contained in such subcontract shall impair the rights of the Department;

  - That nothing contained herein shall create any contractual relation between any subcontractor and the Department;

  - That subcontractor shall maintain all records with respect to work performed under the subcontractor in the same manner as required of the Contractor; and

  - That the DTF shall have the same authority to audit the records of all subcontractors as it does those of the Contractor.

- Contractor shall be fully responsible to the Department for the acts and omissions in the performance of services under the Contract of the subcontractors and/or persons either directly or indirectly employed by it or by the subcontractors, as it is for the acts and omissions in the performance of services under the Contract or persons directly employed by the Contractor.  Contractor shall not in any way be relieved of any financial, programmatic or service responsibility under the Contract by its agreement with any subcontractor or by the Department’s approval of such an agreement with a subcontractor.

Authorized Representatives

Notice of Termination

Where Notice of Termination is to be provided by the Department to the Contractor, the Department shall deliver such notice to each of the following individuals:

To be Provided

Execution of Contract Documents

Where a Provision of this Agreement calls for execution of a contract document, the individuals authorized to execute documents:

On behalf of the Department are:

-Commissioner

-Executive Deputy Commissioner

-Chief Financial Officer

-Assistant Director, Procurement Bureau

On behalf of the Contractor are:

-To be Provided

Notices

All notices permitted or required hereunder shall be in writing and shall be transmitted either:

- via certified or registered United States mail, return receipt requested;

- by facsimile transmission;

- by personal delivery;

- by expedited delivery service; or

- by e-mail.

Such notices shall be addressed as follows or to such different addresses as the parties may from time-to-time designate:

Notices to the Department from the Contractor:

Ms. Catherine Golden, Assistant Director

New York State Department of Taxation & Finance
Office of Budget and Management Analysis

W.A. Harriman Campus

Albany, NY  12227

Notices to the Contractor from the Department:

To be Provided

Any such notice shall be deemed to have been given either at the time of personal delivery or, in the case of expedited delivery service or certified or registered United States mail, as of the date of first attempted delivery at the address and in the manner provided herein, or in the case of facsimile transmission or email, upon receipt.

The parties may, from time to time, specify any new or different address in the United States as their address for purpose of receiving notice under this Agreement by giving fifteen (15) days written notice to the other party sent in accordance herewith.  The parties agree to mutually designate individuals as their respective representatives for the purposes of receiving notices under this Agreement.  Additional individuals may be designated in writing by the parties for purposes of implementation and administration/billing, resolving issues and problems and/or for dispute resolution.

IN WITNESS WHEREOF, the parties hereto have executed this Agreement as of the day and year first written above.

XXXXXXXXXXXXXXXXX	 				NEW YORK STATE DEPARTMENT

OF TAXATION AND FINANCE

________________________________________		__________________________________________

Signature						Signature

________________________________________			__________________________________________

Print Name						Print Name

________________________________________		__________________________________________

Title							Title

________________________________________		__________________________________________

Date							Date

________________________________________		__________________________________________

Attorney General						Office of the State Comptroller

CORPORATION

STATE OF

COUNTY OF

On this _______ day of __________________, 2011, before me personally appeared ________________________________,

to me known, who being duly sworn, did depose and state that he/she resides in __________________________________________________; that he/she is the_____________________________________ of the _____________________________________, the Corporation described in and which executed the foregoing instrument; that he/she knows the seal of said Corporation; that the seal affixed to said instrument is such corporate seal, that it was so affixed by the order of the Board of Directors of said Corporation, and that he/she signed his/her name thereto by like order.

__________________________NOTARY PUBLIC

# Appendix A – Standard Clauses for New York State Contracts

The parties to the attached contract, license, lease, amendment or other agreement of any kind (hereinafter, "the contract" or "this contract") agree to be bound by the following clauses which are hereby made a part of the contract (the word "Contractor" herein refers to any party other than the State, whether a contractor, licenser, licensee, lessor, lessee or any other party):

1.  EXECUTORY CLAUSE.  In accordance with Section 41 of the State Finance Law, the State shall have no liability under this contract to the Contractor or to anyone else beyond funds appropriated and available for this contract.

2. NON-ASSIGNMENT CLAUSE.  In accordance with Section 138 of the State Finance Law, this contract may not be assigned by the Contractor or its right, title or interest therein assigned, transferred, conveyed, sublet or otherwise disposed of without the State’s previous written consent, and attempts to do so are null and void.  Notwithstanding the foregoing, such prior written consent of an assignment of a contract let pursuant to Article XI of the State Finance Law may be waived at the discretion of the contracting agency and with the concurrence of the State Comptroller where the original contract was subject to the State Comptroller’s approval, where the assignment is due to a reorganization, merger or consolidation of the Contractor’s business entity or enterprise. The State retains its right to approve an assignment and to require that any Contractor demonstrate its responsibility to do business with the State.  The Contractor may, however, assign its right to receive payments without the State’s prior written consent unless this contract concerns Certificates of Participation pursuant to Article 5-A of the State Finance Law.

3. COMPTROLLER'S APPROVAL.  In accordance with Section 112 of the State Finance Law (or, if this contract is with the State University or City University of New York, Section 355 or Section 6218 of the Education Law), if this contract exceeds $50,000 (or the minimum thresholds agreed to by the Office of the State Comptroller for certain S.U.N.Y. and C.U.N.Y. contracts), or if this is an amendment for any amount to a contract which, as so amended, exceeds said statutory amount, or if, by this contract, the State agrees to give something other than money when the value or reasonably estimated value of such consideration exceeds $10,000, it shall not be valid, effective or binding upon the State until it has been approved by the State Comptroller and filed in his office.  Comptroller's approval of contracts let by the Office of General Services is required when such contracts exceed $85,000 (State Finance Law Section 163.6.a).

4.  WORKERS' COMPENSATION BENEFITS. In accordance with Section 142 of the State Finance Law, this contract shall be void and of no force and effect unless the Contractor shall provide and maintain coverage during the life of this contract for the benefit of such employees as are required to be covered by the provisions of the Workers' Compensation Law.

5.  NON-DISCRIMINATION REQUIREMENTS.  To the extent required by Article 15 of the Executive Law (also known as the Human Rights Law) and all other State and Federal statutory and constitutional non-discrimination provisions, the Contractor will not discriminate against any employee or applicant for employment because of race, creed, color, sex, national origin, sexual orientation, age, disability, genetic predisposition or carrier status, or marital status.  Furthermore, in accordance with Section 220-e of the Labor Law, if this is a contract for the construction, alteration or repair of any public building or public work or for the manufacture, sale or distribution of materials, equipment or supplies, and to the extent that this contract shall be performed within the State of New York, Contractor agrees that neither it nor its subcontractors shall, by reason of race, creed, color, disability, sex, or national origin:  (a) discriminate in hiring against any New York State citizen who is qualified and available to perform the work; or (b) discriminate against or intimidate any employee hired for the performance of work under this contract.  If this is a building service contract as defined in Section 230 of the Labor Law, then, in accordance with Section 239 thereof, Contractor agrees that neither it nor its subcontractors shall by reason of race, creed, color, national origin, age, sex or disability:  (a) discriminate in hiring against any New York State citizen who is qualified and available to perform the work; or (b) discriminate against or intimidate any employee hired for the performance of work under this contract.  Contractor is subject to fines of $50.00 per person per day for any violation of Section 220-e or Section 239 as well as possible termination of this contract and forfeiture of all moneys due hereunder for a second or subsequent violation.

6.  WAGE AND HOURS PROVISIONS.  If this is a public work contract covered by Article 8 of the Labor Law or a building service contract covered by Article 9 thereof, neither Contractor's employees nor the employees of its subcontractors may be required or permitted to work more than the number of hours or days stated in said statutes, except as otherwise provided in the Labor Law and as set forth in prevailing wage and supplement schedules issued by the State Labor Department.  Furthermore, Contractor and its subcontractors must pay at least the prevailing wage rate and pay or provide the prevailing supplements, including the premium rates for overtime pay, as determined by the State Labor Department in accordance with the Labor Law.  Additionally, effective April 28, 2008, if this is a public work contract covered by Article 8 of the Labor Law, the Contractor understands and agrees that the filing of payrolls in a manner consistent with Subdivision 3-a of Section 220 of the Labor Law shall be a condition precedent to payment by the State of any State approved sums due and owing for work done upon the project.

7. NON-COLLUSIVE BIDDING CERTIFICATION.  In accordance with Section 139-d of the State Finance Law, if this contract was awarded based upon the submission of bids, Contractor affirms, under penalty of perjury, that its bid was arrived at independently and without collusion aimed at restricting competition.  Contractor further affirms that, at the time Contractor submitted its bid, an authorized and responsible person executed and delivered to the State a non-collusive bidding certification on Contractor's behalf.

8. INTERNATIONAL BOYCOTT PROHIBITION.  In accordance with Section 220-f of the Labor Law and Section 139-h of the State Finance Law, if this contract exceeds $5,000, the Contractor agrees, as a material condition of the contract, that neither the Contractor nor any substantially owned or affiliated person, firm, partnership or corporation has participated, is participating, or shall participate in an international boycott in violation of the federal Export Administration Act of 1979 (50 USC App. Sections 2401 et seq.) or regulations thereunder.  If such Contractor, or any of the aforesaid affiliates of Contractor, is convicted or is otherwise found to have violated said laws or regulations upon the final determination of the United States Commerce Department or any other appropriate agency of the United States subsequent to the contract's execution, such contract, amendment or modification thereto shall be rendered forfeit and void.  The Contractor shall so notify the State Comptroller within five (5) business days of such conviction, determination or disposition of appeal (2NYCRR 105.4).

9. SET-OFF RIGHTS.  The State shall have all of its common law, equitable and statutory rights of set-off.  These rights shall include, but not be limited to, the State's option to withhold for the purposes of set-off any moneys due to the Contractor under this contract up to any amounts due and owing to the State with regard to this contract, any other contract with any State department or agency, including any contract for a term commencing prior to the term of this contract, plus any amounts due and owing to the State for any other reason including, without limitation, tax delinquencies, fee delinquencies or monetary penalties relative thereto.  The State shall exercise its set-off rights in accordance with normal State practices including, in cases of set-off pursuant to an audit, the finalization of such audit by the State agency, its representatives, or the State Comptroller.

10.  RECORDS.  The Contractor shall establish and maintain complete and accurate books, records, documents, accounts and other evidence directly pertinent to performance under this contract (hereinafter, collectively, "the Records").  The Records must be kept for the balance of the calendar year in which they were made and for six (6) additional years thereafter.  The State Comptroller, the Attorney General and any other person or entity authorized to conduct an examination, as well as the agency or agencies involved in this contract, shall have access to the Records during normal business hours at an office of the Contractor within the State of New York or, if no such office is available, at a mutually agreeable and reasonable venue within the State, for the term specified above for the purposes of inspection, auditing and copying.  The State shall take reasonable steps to protect from public disclosure any of the Records which are exempt from disclosure under Section 87 of the Public Officers Law (the "Statute") provided that:  (i) the Contractor shall timely inform an appropriate State official, in writing, that said records should not be disclosed; and (ii) said records shall be sufficiently identified; and (iii) designation of said records as exempt under the Statute is reasonable.  Nothing contained herein shall diminish, or in any way adversely affect, the State's right to discovery in any pending or future litigation.

11.	IDENTIFYING INFORMATION AND PRIVACY NOTIFICATION. (a) FEDERAL EMPLOYER IDENTIFICATION NUMBER and/or FEDERAL SOCIAL SECURITY NUMBER.  All invoices or New York State standard vouchers submitted for payment for the sale of goods or services or the lease of real or personal property to a New York State agency must include the payee's identification number, i.e., the seller's or lessor's identification number.  The number is either the payee's Federal employer identification number or Federal social security number, or both such numbers when the payee has both such numbers.  Failure to include this number or numbers may delay payment.  Where the payee does not have such number or numbers, the payee, on its invoice or New York State standard voucher, must give the reason or reasons why the payee does not have such number or numbers.

(b) PRIVACY NOTIFICATION.  (1)  The authority to request the above personal information from a seller of goods or services or a lessor of real or personal property, and the authority to maintain such information, is found in Section 5 of the State Tax Law.  Disclosure of this information by the seller or lessor to the State is mandatory.  The principal purpose for which the information is collected is to enable the State to identify individuals, businesses and others who have been delinquent in filing tax returns or may have understated their tax liabilities and to generally identify persons affected by the taxes administered by the Commissioner of Taxation and Finance.  The information will be used for tax administration purposes and for any other purpose authorized by law. (2)  The personal information is requested by the purchasing unit of the agency contracting to purchase the goods or services or lease the real or personal property covered by this contract or lease.  The information is maintained in New York State's Central Accounting System by the Director of Accounting Operations, Office of the State Comptroller, 110 State Street, Albany, New York 12236.

12. EQUAL EMPLOYMENT OPPORTUNITIES FOR MINORITIES AND WOMEN.  In accordance with Section 312 of the Executive Law and 5 NYCRR 143, if this contract is:  (i) a written agreement or purchase order instrument, providing for a total expenditure in excess of $25,000.00, whereby a contracting agency is committed to expend or does expend funds in return for labor, services, supplies, equipment, materials or any combination of the foregoing, to be performed for, or rendered or furnished to the contracting agency; or (ii) a written agreement in excess of $100,000.00 whereby a contracting agency is committed to expend or does expend funds for the acquisition, construction, demolition, replacement, major repair or renovation of real property and improvements thereon; or (iii) a written agreement in excess of $100,000.00 whereby the owner of a State assisted housing project is committed to expend or does expend funds for the acquisition, construction, demolition, replacement, major repair or renovation of real property and improvements thereon for such project, then the following shall apply and by signing this agreement the Contractor certifies and affirms that it is Contractor’s equal employment opportunity policy that:

(a)  The Contractor will not discriminate against employees or applicants for employment because of race, creed, color, national origin, sex, age, disability or marital status, shall make and document its conscientious and active efforts to employ and utilize minority group members and women in its work force on State contracts and will undertake or continue existing programs of affirmative action to ensure that minority group members and women are afforded equal employment opportunities without discrimination.  Affirmative action shall mean recruitment, employment, job assignment, promotion, upgradings, demotion, transfer, layoff, or termination and rates of pay or other forms of compensation;

(b)  at the request of the contracting agency, the Contractor shall request each employment agency, labor union, or authorized representative of workers with which it has a collective bargaining or other agreement or understanding, to furnish a written statement that such employment agency, labor union or representative will not discriminate on the basis of race, creed, color, national origin, sex, age, disability or marital status and that such union or representative will affirmatively cooperate in the implementation of the Contractor's obligations herein; and

(c)  the Contractor shall state, in all solicitations or advertisements for employees, that, in the performance of the State contract, all qualified applicants will be afforded equal employment opportunities without discrimination because of race, creed, color, national origin, sex, age, disability or marital status.

Contractor will include the provisions of "a", "b", and "c" above, in every subcontract over $25,000.00 for the construction, demolition, replacement, major repair, renovation, planning or design of real property and improvements thereon (the "Work") except where the Work is for the beneficial use of the Contractor.  Section 312 does not apply to:  (i) work, goods or services unrelated to this contract; or (ii) employment outside New York State.  The State shall consider compliance by a contractor or subcontractor with the requirements of any federal law concerning equal employment opportunity which effectuates the purpose of this section.  The contracting agency shall determine whether the imposition of the requirements of the provisions hereof duplicate or conflict with any such federal law and if such duplication or conflict exists, the contracting agency shall waive the applicability of Section 312 to the extent of such duplication or conflict.  Contractor will comply with all duly promulgated and lawful rules and regulations of the Department of Economic Development’s  Division of Minority and Women's Business Development pertaining hereto.

13. CONFLICTING TERMS.  In the event of a conflict between the terms of the contract (including any and all attachments thereto and amendments thereof) and the terms of this Appendix A, the terms of this Appendix A shall control.

14. GOVERNING LAW.  This contract shall be governed by the laws of the State of New York except where the Federal supremacy clause requires otherwise.

15. LATE PAYMENT.  Timeliness of payment and any interest to be paid to Contractor for late payment shall be governed by Article 11-A of the State Finance Law to the extent required by law.

16. NO ARBITRATION.  Disputes involving this contract, including the breach or alleged breach thereof, may not be submitted to binding arbitration (except where statutorily authorized), but must, instead, be heard in a court of competent jurisdiction of the State of New York.

17. SERVICE OF PROCESS.  In addition to the methods of service allowed by the State Civil Practice Law & Rules ("CPLR"), Contractor hereby consents to service of process upon it by registered or certified mail, return receipt requested.  Service hereunder shall be complete upon Contractor's actual receipt of process or upon the State's receipt of the return thereof by the United States Postal Service as refused or undeliverable.  Contractor must promptly notify the State, in writing, of each and every change of address to which service of process can be made.  Service by the State to the last known address shall be sufficient.  Contractor will have thirty (30) calendar days after service hereunder is complete in which to respond.

18. PROHIBITION ON PURCHASE OF TROPICAL HARDWOODS. The Contractor certifies and warrants that all wood products to be used under this contract award will be in accordance with, but not limited to, the specifications and provisions of Section 165 of the State Finance Law, (Use of Tropical Hardwoods) which prohibits purchase and use of tropical hardwoods, unless specifically exempted, by the State or any governmental agency or political subdivision or public benefit corporation. Qualification for an exemption under this law will be the responsibility of the contractor to establish to meet with the approval of the State.

In addition, when any portion of this contract involving the use of woods, whether supply or installation, is to be performed by any subcontractor, the prime Contractor will indicate and certify in the submitted bid proposal that the subcontractor has been informed and is in compliance with specifications and provisions regarding use of tropical hardwoods as detailed in §165 State Finance Law. Any such use must meet with the approval of the State; otherwise, the bid may not be considered responsive. Under bidder certifications, proof of qualification for exemption will be the responsibility of the Contractor to meet with the approval of the State.

19. MACBRIDE FAIR EMPLOYMENT PRINCIPLES.  In accordance with the MacBride Fair Employment Principles (Chapter 807 of the Laws of 1992), the Contractor hereby stipulates that the Contractor either (a) has no business operations in Northern Ireland, or (b) shall take lawful steps in good faith to conduct any business operations in Northern Ireland in accordance with the MacBride Fair Employment Principles (as described in Section 165 of the New York State Finance Law), and shall permit independent monitoring of compliance with such principles.

20.  OMNIBUS PROCUREMENT ACT OF 1992. It is the policy of New York State to maximize opportunities for the participation of New York State business enterprises, including minority and women-owned business enterprises as bidders, subcontractors and suppliers on its procurement contracts.

Information on the availability of New York State subcontractors and suppliers is available from:

NYS Department of Economic Development

Division for Small Business

30 South Pearl St -- 7th Floor

Albany, New York  12245

Telephone:  518-292-5220

Fax:  518-292-5884

http://www.empire.state.ny.us

A directory of certified minority and women-owned business enterprises is available from:

NYS Department of Economic Development

Division of Minority and Women's Business Development

30 South Pearl St -- 2nd Floor

Albany, New York  12245

Telephone:  518-292-5250

Fax:  518-292-5803

http://www.empire.state.ny.us

The Omnibus Procurement Act of 1992 requires that by signing this bid proposal or contract, as applicable, Contractors certify that whenever the total bid amount is greater than $1 million:

(a)  The Contractor has made reasonable efforts to encourage the participation of New York State Business Enterprises as suppliers and subcontractors, including certified minority and women-owned business enterprises, on this project, and has retained the documentation of these efforts to be provided upon request to the State;

(b) The Contractor has complied with the Federal Equal Opportunity Act of 1972 (P.L. 92-261), as amended;

(c) The Contractor agrees to make reasonable efforts to provide notification to New York State residents of employment opportunities on this project through listing any such positions with the Job Service Division of the New York State Department of Labor, or providing such notification in such manner as is consistent with existing collective bargaining contracts or agreements.  The Contractor agrees to document these efforts and to provide said documentation to the State upon request; and

(d) The Contractor acknowledges notice that the State may seek to obtain offset credits from foreign countries as a result of this contract and agrees to cooperate with the State in these efforts.

21.	RECIPROCITY AND SANCTIONS PROVISIONS.   Bidders are hereby notified that if their principal place of business is located in a country, nation, province, state or political subdivision that penalizes New York State vendors, and if the goods or services they offer will be substantially produced or performed outside New York State, the Omnibus Procurement Act 1994 and 2000 amendments (Chapter 684 and Chapter 383, respectively) require that they be denied contracts which they would otherwise obtain.  NOTE:  As of May 15, 2002, the list of discriminatory jurisdictions subject to this provision includes the states of South Carolina, Alaska, West Virginia, Wyoming, Louisiana and Hawaii.  Contact NYS Department of Economic Development for a current list of jurisdictions subject to this provision.

22. COMPLIANCE WITH NEW YORK STATE INFORMATION SECURITY BREACH AND NOTIFICATION ACT.   Contractor shall comply with the provisions of the New York State Information Security Breach and Notification Act (General Business Law Section 899-aa; State Technology Law Section 208).

23.	COMPLIANCE WITH CONSULTANT DISCLOSURE LAW. If this is a contract for consulting services, defined for purposes of this requirement to include analysis, evaluation, research, training, data processing, computer programming, engineering, environmental, health, and mental health services, accounting, auditing, paralegal, legal or similar services, then, in accordance with Section 163 (4-g) of the State Finance Law (as amended by Chapter 10 of the Laws of 2006), the Contractor shall timely, accurately and properly comply with the requirement to submit an annual employment report for the contract to the agency that awarded the contract, the Department of Civil Service and the State Comptroller.

24. 	PROCUREMENT LOBBYING. To the extent this agreement is a "procurement contract" as defined by

State Finance Law Sections 139-j and 139-k, by signing this agreement the contractor certifies and affirms that all disclosures made in accordance with State Finance Law Sections 139-j and 139-k are complete, true and accurate.  In the event such certification is found to be intentionally false or intentionally incomplete, the State may terminate the agreement by providing written notification to the Contractor in accordance with the terms of the agreement.

25. CERTIFICATION OF REGISTRATION TO COLLECT SALES AND COMPENSATING USE TAX BY CERTAIN STATE CONTRACTORS, AFFILIATES AND SUBCONTRACTORS.

To the extent this agreement is a contract as defined by Tax Law Section 5-a, if the contractor fails to make the certification required by Tax Law Section 5-a or if during the term of the contract, the Department of Taxation and Finance or the covered agency, as defined by Tax Law 5-a, discovers that the certification, made under penalty of perjury, is false, then such failure to file or false certification shall be a material breach of this contract and this contract may be terminated, by providing written notification to the Contractor in accordance with the terms of the agreement, if the covered agency determines that such action is in the best interest of the State.

June 2011

# Appendix B – Participation by Minority Group Members and Women with Respect to State Contracts

In accordance with Article 15-A of the Executive Law, the parties to the attached contract, (hereinafter, “the Contract” or “this Contact”) agree to be bound by the following clauses which are hereby made a part of the contract:

- Definitions

  - “Certified business” shall mean a business verified as a minority- or women-owned business enterprise pursuant to Section 314 of the Executive Law.

  - “Director” shall mean the Director of the Division of Minority and Women’s Business Development established in the Department of Economic Development.

  - “Goal” shall mean a percentage of the value of the contract, which is not set aside or quota, that represents a target toward which the Contractor must aim in expending good faith efforts to ensure the participation of minority group members and women on the contract.

  - “Minority group member” shall mean a United States citizen or permanent resident alien who is and can demonstrate membership in one of the following groups:

    - Black persons having origins in any of the Black African racial groups;

    - Hispanic persons of Mexican, Puerto Rican, Dominican, Cuban, Central or South American of either Indian or Hispanic origin, regardless of race;

    - Native American or Alaskan native persons having origins in any of the original peoples of North America; or

    - Asian and Pacific Islander persons having origins in any of the Far East countries, South East Asia, the Indian subcontinent or the Pacific Islands.

- “Minority-owned business enterprise” shall mean a business enterprise, including a sole proprietorship, partnership or corporation that is:

    - at least fifty-one percent owned by one or more minority group members;

    - an enterprise in which such minority ownership is real, substantial and continuing;

    - an enterprise in which such minority ownership has and exercises the authority to control independently the day-to-day business decisions of the enterprise;

    - an enterprise authorized to do business in this state and independently owned and operated;

    - an enterprise owned by an individual whose ownership, control and operation are relied upon for certification, with a personal net worth that does not exceed three million five hundred thousand dollars as adjusted annually on the first of January for inflation according to the consumer price index of the previous year; and

    - an enterprise that is a small business pursuant to subdivision twenty of Article 15-A of the Executive Law § 310.

- “Subcontract” shall mean an agreement providing for a total expenditure in excess of $25,000 for the construction, demolition, replacement, major repair, renovation, planning or design of real property and improvements thereon between a contract and any individual or business enterprise, including a sole proprietorship, partnership, corporation, or not-for-profit corporation, in which a portion of a Contractor’s obligation under a state contract is undertaken or assumed, but shall not include work undertaken for the beneficial use of the Contractor.

- “Women-owned business enterprise” shall mean a business enterprise, including a sole proprietorship, partnership or corporation that is:

    - at lease fifty-one percent owned by one or more United States citizens or permanent resident aliens who are women;

    - an enterprise in which the ownership interest of such women is real, substantial and continuing;

    - an enterprise in which such women ownership has and exercises the authority to control independently the day-to-day business decisions of the enterprise;

    - an enterprise authorized to do business in this state and independently owned and operated;

    - an enterprise owned by an individual or individuals whose ownership, control and operation are relied upon for certification with a personal net worth that does not exceed three million five hundred thousand dollars, as adjusted annually on the first of January for inflation according to the consumer price index of the previous year; and

    - an enterprise that is a small business pursuant to subdivision twenty of Article 15-A of the Executive Law § 310.

- Directory of Certified Businesses

The Directory of Certified Businesses is available at http://www.nylovesmwbe.ny.gov/

- Equal Employment Opportunities

  - The Contractor will not discriminate against employees or applicants for employment because of race, creed, color, national origin, sex, age, disability, or marital status, and will undertake or continue existing programs of affirmative action to ensure that minority group persons and women are afforded equal opportunity without discrimination. Such programs shall include, but not be limited to, recruitment, employment, job assignment, promotion, upgrading, demotion, transfer, layoff, termination, rates of pay or other forms of compensation, and selection for training or retraining, including apprenticeship and on-the-job training.

  - At the request of Tax and Finance the Contractor shall request each employment agency, labor union, or authorized representative of workers with which it has a collective bargaining or other agreement or understanding and which is involved in the performance of this contract to furnish a written statement that such employment agency, labor union or representative shall not discriminate because of race, creed, color, national origin, sex, age, disability or marital status and that such union or representative will cooperate in the implementation of the Contractor’s obligation hereunder.

  - The Contractor will state, in all solicitations or advertisements for employees placed by or on behalf of the Contractor in the performance of this contract, that all qualified applicants will be afforded equal employment opportunity without discrimination because of race, creed, color, national origin, sex age, disability or marital status.

  - The Contractor will include the provisions of clauses (a), (b) and (c) above in every subcontract or purchase order in such a manner that such provisions will be binding upon each subcontractor or vendor as to its work in connection with this contract.

  - The provisions of these equal employment clauses shall not be binding upon Contractors or subcontractors in the performance of work or the provision of services or another activity that are unrelated, separate or distinct from the State contract as expressed by its terms.

  - The requirements of these equal employment clauses shall not apply to any employment outside this State or application for employment outside this State or solicitations or advertisements therefore, or any existing programs or affirmative action regarding employment outside this State and the effect of contract provisions required by clauses (a), (b) an (c) above shall be so limited.

- Minority- and Women-Owned Business Enterprise Utilization Plan; Equal Employment Opportunity Program; Waivers

  - If goals have been established by Tax and Finance for this agreement, no later than seven business days after receiving notice that the bidder has submitted the lowest responsible bid, the bidder shall submit to Tax and Finance a Minority- and Women-Owned Business Enterprise (M/WBE) utilization plan on forms to be provided by Tax and Finance. The M/WBE utilization plan shall list those M/WBEs, which will be used by the Contractor to meet the contracts M/WBE goals.

  - Tax and Finance will review the M/WBE utilization plan and will issue to the Contractor a written notice of acceptance or deficiency within twenty (20) calendar days of receipt. An M/WBE notice of deficiency shall include (i) the name of any M/WBE which is not acceptable for the purpose of complying with the goal requirements’ (ii) elements of the contract scope of the work which Tax and Finance has determined can be reasonably structured by the Contractor to increase the likelihood of participation in the contract by M/WBEs; and (iii) other information which Tax and Finance determines to be relevant to the utilization plan.

  - The Contractor shall respond to the notice of deficiency within seven (7) business days of receipt by submitting to Tax and Finance a written statement, which remedies the deficiencies in the original plan. If the written remedy which the Contractor submits is not timely or is found by Tax and Finance to be inadequate, Tax and Finance shall so notify the Contractor within five business days and direct the Contractor to submit a request for a partial or total waiver of goal requirements on forms to be provided by Tax and Finance. The request for waiver must be submitted within five (5) business days of receipt from Tax and Finance of a notice that the Contractor’s statement of remedy was untimely or inadequate.

  - A Contractor who has made good faith efforts to obtain commitments from M/WBE sub-contractors and suppliers prior to submitting its M/WBE utilization plan may submit a request for waiver at the same time it submits its utilization plan. If a request for waiver is submitted with the utilization plan, and is not accepted by Tax and Finance at that time, the provisions of clauses (b) and (c), regarding the notice of deficiency and written remedy, will apply. In this case, the Contractor may submit a second request for waiver as directed by Tax and Finance.

  - If the Contractor does not submit a request for waiver, or if Tax and Finance determines that the good faith efforts of the Contractor have been inadequate to justify the granting of the request for waiver, Tax and Finance may make a determination that the Contractor’s failure to remedy deficiencies is non-responsible and disqualify the bid or proposal. Notice of disqualification, along with a denial of a request for waiver, where applicable, shall be delivered to the Contractor no later than twenty calendar days after Tax and Finance receives the request for waiver.

  - If Tax and Finance disqualifies the bidder as non-responsible for failure to remedy deficiencies in its M/WBE utilization plan and to document good faith efforts, Tax and Finance may award the contract to the next-lower responsible or otherwise acceptable bidder, whether or not the disqualified bidder pursues any remedies established pursuant to Article 15A of the Executive Law.

  - The Contractor shall attempt to utilize, in good faith, any MBE or WBE identified within its M/WBE utilization plan, at least to the extent indicated in the plan.

- Administrative Hearing on Disqualification

  - If Tax and Finance disqualifies the bid on the grounds that the contract has failed to remedy the deficiencies in its M/WBE utilization plan or to document good faith efforts to remedy such deficiencies and is, therefore, determined to be non-responsible, the Contractor shall be entitled to an administrative hearing, on the record, before a hearing officer appointed by Tax and Finance, to review the determination of disqualification of the bid and determination of non-responsibility. The Contractor shall request such hearing in writing no less than seven business days of receipt of notice of disqualification. The determination of the hearing officer shall not interfere with Tax and Finance disposition of the contract. The hearing shall be conducted pursuant to Article 3 of the State Administrative Procedures Act, as it applies to these circumstances. The rules and regulations of Article 15-A override any inconsistencies with Article 3.

  - The hearing officer’s determination shall be a final administrative determination of Tax and Finance and shall be reviewable by the proceeding brought pursuant to the Civil Practice Law and Rules, provided such proceeding is commenced within thirty days of notice given by Certified Mail, return receipt requested, rendering such final administrative determination in accordance with the provisions of Section 313 of the Executive Law.

  - Such review shall be commenced in the Supreme Court, Appellate Division, Third Department, and shall be preferred over all other civil causes except election causes, and shall be heard and determined in preference to all other civil business pending therein, except election matters, irrespective of position on the calendar. Appeals taken to the Court of Appeals of the State of New York shall be subject to the same preference.

- Good-Faith Efforts

In order to show that it has made good-faith efforts to comply with the goal requirements of this contract, if applicable, the Contractor shall submit such documentation that will enable Tax and Finance to make a determination in accordance with the following criteria:

  - Was a completed, acceptable utilization plan submitted in accordance with applicable requirements to meet goals for participation of certified minority and women-owned business enterprises established in the State contract?

  - Were advertisements placed in appropriate general circulation, trade and minority- and women-oriented publications in a timely fashion?

  - Were written solicitations made in a timely fashion of certified minority- and women-owned business enterprises listed in the directory of certified businesses?

  - Were timely responses to any such advertisements and solicitations provided by certified minority- and women-owned business enterprises?

  - Did the Contractor attend pre-bid, pre-award, or other meetings, if any, scheduled by the state agency awarding the state contract, with certified minority- or women-owned business enterprises which the state agency determined were capable of performing the state contract scope of work, for purposes of complying with goal requirements?

  - What efforts were undertaken by the Contractor to reasonably structure the contract scope of work for purposes of subcontracting with certified minority- and women-owned business enterprises?

  - How many minority- and women-owned business enterprises in the directory of certified businesses could perform work required by the State contract scope of work in the region as defined in paragraphs (1) and (2) of subdivision (a) of Section 543.2 of this part?

  - What actions were taken to contact and assess the financial ability of certified minority- and women-owned business enterprises to participate on the State contract, which enterprises are located outside of the region in which the State contract scope of work was or will be performed?

  - Were relevant plans, specifications or terms and conditions of the state contract, necessary to prepare an informed response to a Contractor solicitation, provided in a timely fashion to certified minority- or women-owned business enterprises?

  - What subcontract terms and conditions were offered to certified minority- and women-owned business enterprises, and how do those subcontract terms and conditions compare to those offered in the ordinary course of the Contractor’s business and to other subcontractors of the Contractor?

  - Has the Contractor made payments for work performed by certified minority- and women-owned business enterprises in a timely fashion so as to facilitate continued performance by certified minority- or women-owned business enterprises? and,

  - Has the Contractor offered to make up any inability to comply with the minority- and women-owned business enterprise goals established in a State contract, in other State contracts being performed or to be awarded to the Contractor?

- Compliance Reports

The Contractor shall submit, and shall require sub-contractors to submit, compliance reports on forms and at intervals to be established by Tax and Finance. Reports not submitted at such times as shall be required by Tax and Finance may be cause for Tax and Finance to delay implementing scheduled payments to the Contractor.

- Contractor’s Failure or Inability to Meet Goal Requirements

  - If the Contractor, after making good-faith efforts, is unable to comply with a contract’s M/WBE goal requirements, where applicable, the Contractor may submit a request for a partial or total waiver on forms to be provided by Tax and Finance. If the documentation required with the request for waiver is complete, Tax and Finance shall evaluate the request and issue a written notice of acceptance or denial within twenty (20) calendar days of receipt.

  - If Tax and Finance, upon review of the Contractor’s M/WBE utilization plan and the Contractor’s compliance reports, determines that the Contractor is failing or refusing to comply with the contract’s M/WBE requirements, and no waiver has been issued in regards to such non-compliance, Tax and Finance may issue a notice of deficiency to the Contractor. The Contractor must respond to the notice of deficiency within seven (7) business days of receipt. Such response may include a request for partial or total waiver of M/WBE goal requirements.

- Contractor and Agency Complaints; Arbitration

  - If the Contractor submits a request for waiver of M/WBE goal requirements and Tax and Finance denies the request or fails to respond in any way within twenty days of receiving it, the Contractor may file a complaint with the Director according to the provisions of Section 316 of Article 15-A of the Executive Law. The complaint must be filed within twenty calendar days of Tax and Finance receipt of the request for waiver, if Tax and Finance has not responded in that time, or with twenty (20) calendar days of a notification that the request has been denied by Tax and Finance.

  - If the Contractor fails to respond to a notice of deficiency, or if Tax and Finance denies a request for waiver of M/WBE goal requirements, Tax and Finance shall file a complaint with the Director pursuant to Section 316 of Article 15-A of the Executive Law.

  - A complaint should set forth the facts and circumstances giving rise to the complaint together with a demand for relief.

  - The party filing a complaint, whether the Contractor or Tax and Finance, shall deliver a copy to the other party. Both the complaint and the copy shall be delivered by either personal service or by Certified Mail, return receipt requested.

  - Upon receipt of a complaint, the Director shall provide the party against whom the complaint has been filed with an opportunity to respond to the complaint. If within thirty (30)  days of receipt of the complaint, the Director is unable to resolve the complaint to the satisfaction of Tax and Finance and the Contractor, the complaint shall be referred to the American Arbitration Association for resolution pursuant to Section 316 of Article 15-a of the Executive Law.

  - Upon conclusion of the arbitration proceedings, the arbitrator will submit to the Director his/her award regarding the alleged violation of the contract or the refusal of Tax and Finance to grant a waiver request by the Contractor. The award of the arbitrator with respect to an alleged violation of the contract or the refusal of the State agency to a waiver shall be final and may be vacated or modified only as provided by Article 75 of the Civil Practice Law and Rules.

  - Upon conclusion of the arbitration proceedings and the rendition of an award, the arbitrator will also recommend to the Director a remedy, including, if appropriate, the imposition of the sanctions, fines or penalties, provided however, that no fines or penalties shall be recommended with respect to the refusal of Tax and Finance to grant a waiver requested by a Contractor. The Director will either (i) adopt the recommendation of the arbitrator; (ii) determine that no sanctions, fines or penalties should be imposed; or (iii) modify the recommendation of the arbitrator, provided that such modification shall not expand upon any sanction recommended or imposed; or (iv) modify the recommendation of the arbitrator, provided that such modification shall not expand upon any sanction recommended or imposed any new sanction, or increase the amount of any recommended fine or penalty.

  - The Director, within ten (10) days of receipt of the arbitrator’s award and recommendations, will file a determination of such matter and shall cause a copy of such determination to be served upon the parties by personal service or by Certified Mail, return receipt requested. The determination of the Director as to the imposition of any fines, sanctions, or penalties shall be reviewable pursuant to Article 78 of the Civil Practice Law and Rules.

# Appendix C – Bid Protest Policy

It is the policy of the Department of Taxation and Finance contracting program (hereafter “DTF”) to provide all bidders with an opportunity to administratively resolve complaints or inquiries related to bid solicitations or pending contract awards.  DTF encourages bidders to seek resolution of complaints concerning the contract award process through consultation with the program.  All such matters will be accorded impartial and timely consideration.

Informal Complaints/Protests

It is strongly recommended that staff encourage, be receptive to and resolve issues, inquiries, questions and complaints on an informal basis, whenever possible.  Information provided informally by any interested party should be fully reviewed by Program Team Leaders, the contract administrator of the Contract Management Unit and/or the Assistant Director, Procurement of the Office of Budget and Management Analysis.  In addition, matters that are perceived to contain, or are potentially confidential or trade secret information should be shared with the Chief Financial Officer of the Office of Budget and Management Analysis for possible direction.  Staff should document the subject matter and results of informal inquiries.  As appropriate, DTF responses to the inquirer should indicate the existence of a formal protest policy available to them should the informal process fail to resolve the matter.

In addition to informal inquiries, bidders may also file formal written protests according to the procedures specified below.  Final agency determinations or recommendations for award generally may only be reconsidered in the context of a formal written protest.

Formal Written Protests

Any potential bidder who believes that there are errors or omissions in the procurement process, or that the bidder has been aggrieved in the drafting or issuance of a bid solicitation or pending contract award, may present to a formal complaint to DTF and request administrative relief concerning such action (“formal protest”).

Submission of Bid or Award Protests

Deadline for Submission

  - Concerning Errors, Omissions or Prejudice in the Bid Specifications or Documents - Formal protests which concern the drafting of bid specifications must be received by DTF at least twenty (20) business days before the date set in the solicitation for receipt of bids.   If the date set in the solicitation for receipt of bids is less than twenty (20) business days from the date of issue, formal protests concerning the specifications must be received by DTF at least seventy-two (72) hours before the time designated for receipt of bids.

  - Concerning Proposed Contract Award - Formal protests concerning a pending contract award must be received within five (5) business days after the protesting party (“protester”) knows or should have known of the facts which form the basis of the protest, and, where State Finance Law § 112 approval is required, prior to final approval of the recommendation by the State Comptroller.

Transmittal

A formal protest must be submitted in writing to DTF, by ground mail, or, where permitted in the solicitation, facsimile or e-mail transmission.   The following statement must be clearly and prominently displayed on the envelope or package or header of electronic or facsimile transmittal:  “Bid Protest of DTF Solicitation (Reference Number).”

Contents

A formal protest must include:

    - a statement of all legal and/or factual grounds for disagreement with a specification or a procurement determination;

    - a description of all remedies or relief requested;  and

    - copies of all applicable supporting documentation.

Protests should be delivered to the Contact named in the RFP.

Review and Final Determination

Copies of all protests will be provided to the Assistant Director, Procurement of the Office of Budget and Management Analysis and appropriate program staff.

Protests shall be resolved through written correspondence, however, either the protester or DTF may request a meeting to discuss a formal protest, at which time the participants may present their concerns.   Where further formal resolution is required, the Assistant Director, Procurement of the Office of Budget and Management Analysis may designate an alternate (“designee”) to determine and undertake the initial resolution or settlement of any protest.

The Program staff in conjunction with Contract Management Unit staff will conduct a review of the records involved in the protest, consult with the Assistant Director, Procurement of the Office of Budget and Management Analysis, and provide a memorandum to the Chief Financial Officer of the Office of Budget and Management Analysis summarizing the results of the review and recommendation.  The Chief Financial Officer of the Office of Budget and Management Analysis will evaluate the recommendation, the material presented by the protester, and, if necessary, consult with appropriate senior level program staff, Counsel, and the Executive Deputy Commissioner, and prepare a written response to the protest.

A copy of the decision, stating the reason(s) upon which it is based shall be sent to the protester or its agent within thirty (30) business days of receipt of the protest, except that upon notice to the protester such period may be extended.  The protest determination should be recorded and included in the Procurement Record, or otherwise forwarded to OSC upon issue.  The decision of the Chief Financial Officer of the Office of Budget and Management Analysis will be final.

Reservation of Rights and Responsibilities of DTF

DTF reserves the right to waive or extend the time requirements for protest submissions, decisions and appeals herein prescribed when, in its sole judgment, circumstances so warrant to serve the best interests of the State and DTF.

If DTF determines that there are compelling circumstances, including the need to proceed immediately with contract award in the best interest of the State, then these protest procedures may be suspended and such determination shall be documented in the procurement record.

DTF will consider all information relevant to the protest, and may, at its discretion, suspend, modify, or cancel the protested procurement action including solicitation of bids or withdraw the recommendation of contract award prior to issuance of a formal protest decision.

If a formal bid protest is received by DTF, a final determination on the protest must be made prior to OSC approval of the award under State Finance Law § 112.  However, during the pendency of the protest, bid evaluation by DTF and subsequent OSC review of the recommended award may continue to progress at the discretion of the Chief Financial Officer of the Office of Budget and Management Analysis.

If a formal protest is received prior to a determination by DTF on a recommended award, notice of receipt of the protest must be given in the procurement record forwarded to OSC.  If a final protest determination has been reached prior to transmittal to OSC, a copy of the final determination should be included in the Procurement Record and forwarded with the recommendation for award.

If a final protest determination is made after the transmittal of a bid package to OSC but prior to OSC approval under State Finance Law § 112, a copy of the final DTF determination shall be forwarded to OSC when issued, along with a letter either: a) confirming the original DTF recommendation for award and supporting the request for final State Finance Law § 112 approval; b) modifying the proposed award recommendation in part and supporting a request for final State Finance Law § 112 approval as modified; or c) withdrawing the original award recommendation.

All records related to formal bidder protests and appeals shall be retained for at least one (1) year following resolution of the protest.  All other records concerning the procurement shall be retained according to the statutory requirements for records retention.

# Attachment 1 – Bidder’s Checklist

Volume 1

Qualifying Requirements

Attachment A –  Professional Affiliation Response Form

Attachment B –  High Speed Single Pass Document and Remittance Scanner Implementation Experience Response Form

Technical and System Response Requirements

Attachment C –    High Speed Single Pass Document and Remittance Scanner Response Form

Attachment D –   Warranty Response Form

Attachment E – 	Acceptance Response form

Attachment F – 	Support and Maintenance Response Form

Attachment G – 	Training Response form

Attachment H– Relocation of Equipment Response Form

Attachment I  -Support and Maintenance Experience Response Form

Attachment  J -  Change Control Management Response Form

Volume 2

Administrative Requirements

Cover Letter

Proposed Extraneous Terms

Request for Exemption from Disclosure

Attachment 4 – Vendor Responsibility Response Form

Attachment 5 – MacBride Fair Employment Principles Form

Attachment 6 – Designation of Prime Contact

Attachment 7 – Non-Collusive Bidding Certification

Attachment 8 – Offerer Disclosure of Prior Non-Responsibility Determination

Attachment 9 – Contractor Certification of Compliance with State Finance Law 139-k(5)

Attachment 10 – DTF-202 Agreement to Adhere to Secrecy Provisions

Attachment 11 – Acknowledgement of Confidentiality of Internal Revenue Service Tax Return Information

Attachment 12 – Subcontractor List

Attachment 13 – Public Officers Law

Volume 3

Attachment 14 – Financial Response Form

# Attachment 2 – Offerer Understanding of, and Compliance with Procurement Lobbying Guidelines

New York State Finance Law 139-j(6)(b) requires the DTF seek written affirmation from all Offerers as to the Offerer’s understanding of, and agreement to comply with the DTF procedures relating to permissible contacts during a Government Procurement pursuant to subdivision three of this section.

Procurement Description, Contract or Bid Number:

__________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Offerer Name:  _________________________________________________________

Offerer Address:  _______________________________________________________

Telephone Number:  ____________________________________________________

e-Mail Address:  ________________________________________________________

Offerer affirms it has read, understands and agrees to comply with the Guidelines of the New York State Department of Taxation and Finance relative to permissible contacts as required by the State Finance Law 139-j(3) and 139-j(6)(b).

By (signature):  ___________________________________________________________

Name (please print):   ______________________________________________________

Title (please print):    _______________________________________________________

Date:                       _____________________________________

# Attachment 3 – Notification of Intent to Bid

Please indicate your interest in submitting a proposal for this acquisition by completing and returning this form to the Department by the date indicated on the Schedule of Events for this Request for Proposal.

Firm Name:  _________________________________

Authorized Signature:  _________________________

Printed Name:  _______________________________

Title:  ______________________________________

Telephone number:  __________________________

Fax:  ______________________________________

E-mail address:  ______________________________

Address:  ___________________________________

____________________________________

___________________________________

__________________________________

Date:  ______________________________________

Please check the appropriate line:

__	We are interested in submitting a proposal.

__  	We are a certified minority or woman owned business.

__	We are not interested in submitting a proposal for this service.

Reason:  __________________________________________________________

# Attachment 4 – Vendor Responsibility Response Form

Bidder’s Name:  ______________________________________________

Bidders must complete a Vendor Responsibility Questionnaire in response to this RFP.  Bidders are invited to file the required Vendor Responsibility Questionnaire online via the OSC New York State VendRep System or may choose to complete and submit a paper questionnaire.  To enroll in and use the New York State VendRep System, see the VendRep System instructions available at www.osc.state.ny.us/vendrep or go directly to the VendRep System online at https://portal.osc.state.ny.us.  For direct VendRep System user assistance, the OSC Help Desk may be reached at 866-370-4672 or 518-408-4672 or by email at ciohelpdesk@osc.state.ny.us.  Bidders opting to file a paper questionnaire can obtain the appropriate questionnaire from the VendRep website at www.osc.state.ny.us/vendrep or may contact one of the Department’s designated contacts.

Please check one of the following:

A Vendor Responsibility Questionnaire has been filed online and has been certified/updated within the last six months.

A Vendor Responsibility Questionnaire is attached to this bid proposal.

NOTE:  If a Vendor Responsibility Questionnaire has been filed online and has not been certified within the last six months, the Bidder must either update/recertify the online questionnaire or submit a new paper Vendor Responsibility Questionnaire.  Upon notification of award, the Contractor will be required to update/recertify the online questionnaire.

# Attachment 5 – MacBride Fair Employment Principles

BIDDER’S NAME:  _______________________________________________________________

NONDISCRIMINATION IN EMPLOYMENT IN NORTHERN IRELAND:

MACBRIDE FAIR EMPLOYMENT PRINCIPLES

In accordance with Chapter 807 of the Laws of 1992, New York State, the Contractor, by submission of this bid, certifies that it and any individual or legal entity in which the Bidder holds a 10% or greater ownership interest, and any individual or legal entity that holds a 10% or greater ownership interest in the Bidder, either:

(Answer Yes to one of the following, as applicable):

Have no business operations in Northern Ireland:	_________ Yes

or

Shall take lawful steps in good faith to conduct any business operations they have in Northern Ireland in accordance with the MacBride Fair Employment Principles relating to nondiscrimination in employment and freedom of workplace opportunity, and shall permit independent monitoring of their compliance with such Principles.

________ Yes

# Attachment 6 – Designation of Prime Contact

The Bidder designates the following individual as the prime contact for this proposal and acknowledges that this individual is authorized to respond on behalf of the Bidder.  This designation will last for the entire evaluation process and contract negotiations.  Any request for change in the designated contact must be submitted in writing to the issuing officer designated on the cover of this RFP and must be accompanied by an updated form.

Firm Name:  ______________________________________________

Address:  ________________________________________________

________________________________________________

________________________________________________

Prime Contact Name:  ________________________  Title:  ____________________________

e-mail address:  __________________________________________

Phone Number:  ____________________  Fax:  ____________________________

Authorized Signature:  ________________________________________________

Printed Name:  ______________________________________________________

Title:  _________________________________________________

Date:  _________________________________________________

# Attachment 7 – Non-Collusive Bidding Certification

In accordance with Section 139-d of the State Finance Law:

- By submission of this bid, Bidder and each person signing on behalf of any Bidder certifies, and in the case of a joint bid, each party thereto certifies as to its own organization, under penalty of perjury, that to the best of their knowledge and belief:

- The prices in this bid have been arrived at independently, without collusion, consultation, communication, or agreement, for the purpose of restricting competition, as to any matter relating to such prices with any other Bidder or with any competitor;

- Unless otherwise required by law, the prices which have been quoted in this bid have not been knowingly disclosed by the Bidder and will not knowingly be disclosed by the Bidder prior to opening, directly or indirectly, to any other Bidder or to any competitor; and

- No attempt has been made or will be made by the Bidder to induce any other person, partnership or corporation to submit or not to submit a bid for the purpose of restricting competition.

- A bid shall not be considered for award nor shall any award be made where (a), (1), (2), and (3) above have not been complied with; provided however, that if in any case the Bidder cannot make the foregoing certification, the Bidder shall so state and shall furnish with the bid a signed statement which sets forth in detail the reasons therefor.  Where (a), (1), (2), and (3) above have not been complied with, the bid shall not be considered for award nor shall any award be made unless the head of the purchasing unit of the state, public department or agency to which the bid was made, or his designee, determines that such disclosure was not made for the purpose of restricting competition.

The fact that a Bidder has published price lists, rates, or tariffs covering items or services being procured, has informed prospective customers of proposed or pending publication of new or revised price lists for such items, or has sold the same items to other customers at the same prices being bid, does not constitute a disclosure within the meaning stated above.

The Bidder certifies adherence to all conditions in the Bidding Practices subsection of this RFP.

Bidder's Name:   _____________________________________________

Bidder's Address:____________________________________________

__________________________________________

__________________________________________

Authorized Signature:  _______________________________________

Name:	__________________________________________________

Title:_____________________________________________________

# Attachment 8 - Offerer Disclosure of Prior Non-Responsibility Determinations

New York State Finance Law §139-k(2) obligates a Governmental Entity to obtain specific information regarding prior non-responsibility determinations with respect to State Finance Law §139-j.  This information must be collected in addition to the information that is separately obtained pursuant to State Finance Law §163(9).  In accordance with State Finance Law §139-k, an Offerer must be asked to disclose whether there has been a finding of non-responsibility made within the previous four (4) years by any Governmental Entity due to:  (a) a violation of State Finance Law §139-j or (b) the intentional provision of false or incomplete information to a Governmental Entity.  The terms “Offerer” and “Governmental Entity” are defined in State Finance Law § 139-k(1).  State Finance Law §139-j sets forth detailed requirements about the restrictions on Contacts during the procurement process.  A violation of State Finance Law §139-j includes, but is not limited to, an impermissible Contact during the restricted period (for example, contacting a person or entity other than the designated contact person, when such contact does not fall within one of the exemptions).

As part of its responsibility determination, State Finance Law §139-k(3) mandates consideration of whether an Offerer fails to timely disclose accurate or complete information regarding the above non-responsibility determination.   In accordance with law, no Procurement Contract shall be awarded to any Offerer that fails to timely disclose accurate or complete information under this section, unless a finding is made that the award of the Procurement Contract to the Offerer is necessary to protect public property or public health safety, and that the Offerer is the only source capable of supplying the required Article of Procurement within the necessary timeframe.  See State Finance Law §§139-j (10)(b) and 139-k(3).

A Governmental Entity must include a disclosure request regarding prior non-responsibility determinations in accordance with State Finance Law §139-k in its solicitation of proposals or bid documents or specifications or contract documents, as applicable, for procurement contracts. The attached form is to be completed and submitted by the individual or entity seeking to enter into a Procurement Contract.  It shall be submitted to the Governmental Entity conducting the Governmental Procurement.

Offerer Disclosure of Prior Non-Responsibility Determinations

Procurement Description, Contract or Bid Number:   ________________________________________

___________________________________________________________________________________

___________________________________________________________________________________

Offerer Name:	 ______________________________________________________________________

Offerer Address:  ________________________________________________________________	 _______________________________________________________________________________

Telephone Number: 	 _________________________________________________________________

e-Mail Address: ______________________________________________________________________

Name and Title of Person Submitting this Form:   ____________________________________________						  _________________________________________________

- Has any New York State agency or authority made a finding of non-responsibility regarding the Offerer in the last four years?  (Please circle):

No 		Yes

If yes, please answer the following questions:

- Was the basis for the finding of the Offerer’s non-responsibility due to a violation of State Finance Law 139-j?  (Please circle):

No 		Yes

- Was the basis for the finding of the Offerer’s non-responsibility due to the intentional provision of false or incomplete information to a Governmental Entity? (Please circle):

No 		Yes

- If you responded yes to Questions 1, 2 or 3 , please provide details regarding the finding of non-responsibility below:

Government Entity:   ___ _________________________________________________

Date of Finding of Non-responsibility: _______________________________________

Facts Underlying Finding of Non-Responsibility (Add additional pages as necessary)

___________________________________________________________________________________________________________________________________________________________________________________________________________________________

- Has any New York State agency or authority terminated a procurement contract with the Offerer due to the intentional provision of false or incomplete information? (Please circle):

No 		Yes

If you responded yes to the above question, please provide details regarding the termination below:

Government Entity:  _________________________________________________________________

Date of Finding of Non-Responsibility:__________________________________________________

Facts Underlying Finding of Non-Responsibility: (Add additional pages as necessary)

______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Offerer certifies that all information provided to the DTF with respect to State Finance Law 139-k is complete, true and accurate.

By: (Signature): _________________________________________________

Name: (Please print) ________________________________________________

Date:   ____________________________

# Attachment 9 – Offerer’s Certification of Compliance with State Finance Law 139-k (5)

New York State Finance Law 139-k(5) requires that every Procurement Contract award subject to the provisions of State Finance Law 139-k or 139-j shall contain a certification by the Offerer that all information provided to the procuring Government Entity with respect to State Finance Law 139-k is complete, true and accurate.

Offerer Certification

I certify that all information provided to the DTF with respect to State Finance Law 139-k is complete, true and accurate.

By: (signature)  ______________________________________________

Date:                ______________________________________________

Procurement Description, Contract or Bid Number:   ________________________________________

Name (Please print):   __________________________________________________________________

Title:  ______________________________________________________________________________

Offerer Name:  ______________________________________________________________________

Offerer Address:  _____________________________________________________________________

______________________________________________________________________

Telephone Number: ____________________________________

e-Mail Address: __________________________________________________

# Attachment 10 – DTF-202

New York State Department of Taxation and Finance - Agreement to Adhere to the Secrecy Provisions of the Tax Law and the Internal Revenue Code

The New York State Tax Law and the Department of Taxation and Finance impose secrecy restrictions on:

•	all officers, employees, and agents of the Department of Taxation and Finance;

•	any person engaged or retained by this department on an independent contract basis;

•	any depository, its officers and employees, to which a return may be delivered;

•	any person who is permitted to inspect any report or return;

•	Contractors and workmen hired by the department to work on its equipment, buildings, or premises, or to process returns or other papers; and

•	visitors to the department’s buildings or premises.

Except in accordance with proper judicial order or as otherwise provided by law, it is unlawful for anyone to divulge or make known in any manner the contents or any particulars set forth or disclosed in any report or return required under the Tax Law.  Computer files and their contents are covered by the same standards and secrecy provisions of the Tax Law and Internal Revenue Code that apply to physical documents.

Any unlawful disclosure of information is punishable by a fine not exceeding $10,000, imprisonment not exceeding one year, or both. State officers and employees making unlawful disclosures are subject to dismissal from public office for a period of five years.

Unauthorized disclosure of automated tax systems information developed by the department is strictly prohibited. Examples of confidential systems information include: functional, technical, and detailed systems design; systems architecture; automated analysis techniques; systems analysis and development methodology; audit selection methodologies; and proprietary vendor products such as software packages.

The Internal Revenue Code contains secrecy provisions which apply to federal tax reports and returns. Pursuant to sections 6103 and 7213 of the Internal Revenue Code, penalties similar to those in the New York State law are imposed on any person making an unauthorized disclosure of federal tax information. In addition, section 7213A of the Internal Revenue Code was enacted to prohibit the unauthorized inspection of returns or return information (also known as “browsing”). The unauthorized inspection of returns or return information by state employees is punishable by a fine not exceeding $1000 for each access, or by imprisonment of not more than one (1) year, or both, together with the cost of prosecution.

I certify that I have read the above document and that I have been advised of the statutory and Department of Taxation and Finance secrecy requirements; I certify that I will adhere thereto, even after my relationship with the department is terminated.

Organization:	___________________________________________________________________________

Signature	__________________________________Date   ______________________

Name:	__________________________________

Address  Street:	__________________________________________________________________________

City:	_____________________________	State  _____________	ZIP code  ___________

# Attachment 11 – Acknowledgement of Confidentiality of IRS Tax Return Information and Internal Revenue Code Selected Confidentiality Provisions Pertaining to Contractors

CONTRACTOR NAME: _________________________________________

CONTRACT #: ________________________________________________

I ____________________________________________________, hereby acknowledge that I have read the quoted provisions of sections 6103, 7213, 7213A and 7431 of the Internal Revenue Code (IRC) which are attached to this acknowledgment and I understand that IRC section 6103 imposes strict confidentiality requirements on current and former officers and employees of the Contractor who have or have had access to Federal tax returns or return information.  I understand that sections 7213, 7213A and 7431 of the IRC impose civil and criminal penalties for unauthorized inspection or disclosure of any tax return or return information.  I further understand that:

1. 	All Federal tax returns and return information disclosed to the Contractor are confidential pursuant to IRC section 6103(a), and may not be disclosed by any current or former officer or employee of The Contractor except as authorized by the IRC;

2. 	All tax returns or return information disclosed to the Contractor may be used only for permissible purposes as outlined in IRC section 6103(n);

3. 	Willful unauthorized inspection or disclosure of tax returns or return information by a current or former officer or employee of the Contractor is prohibited under the terms of IRC sections 7213(a)(1) and 7213(A)(a)(1).  Willful unauthorized disclosure of a tax return or return information is punishable as a felony by a fine in any amount not exceeding $5,000, imprisonment of not more than five years, or both, together with the costs of prosecution.  Willful unauthorized inspection of a tax return or return information is punishable by a fine of up to $1,000 and/or imprisonment of up to one year, together with the costs of prosecution;

4. 	Under the terms of IRC section 7431(a)(2), a taxpayer may bring a civil lawsuit to recover damages from an officer or employee of the Contractor who has disclosed, knowingly or by reason of negligence, such taxpayer's tax return or return information in violation of any provision of IRC section 6103; and

5. 	The civil and criminal penalty provisions apply even if the unauthorized disclosures were made after employment has ceased with the Contractor

Additionally, I acknowledge and understand that violation of these requirements of confidentiality could result in disciplinary action, including termination of employment.

SIGNED: _______________________________________ 	DATE: _______________

INTERNAL REVENUE CODE SELECTED CONFIDENTIALITY PROVISIONS PERTAINING TO CONTRACTORS

Internal Revenue Code (IRC) Section 6103 imposes strict confidentiality requirements on Contractors and their employees who have access to Federal tax returns or return information.

Section 6103, CONFIDENTIALITY AND DISCLOSURE OF RETURNS AND RETURN   INFORMATION, provides in part:

(a) 	GENERAL RULE - Returns and return information shall be confidential, and except as  authorized by this title –

(1) 	no other person (or officer or employee thereof) who has or had access to returns or return information under subsection (n), shall disclose any return or return information obtained by him in any manner in connection with his service as such an officer or an employee or otherwise or under the provisions of this section.  For purposes of this subsection, the term "officer or employee" includes a former officer or employee.

(2) 	CERTAIN OTHER PERSONS – Pursuant to regulations prescribed by the Secretary, returns and return information may be disclosed to any person, including any person described in section 7513(a), to the extent necessary in connection with the processing, storage, transmission, and reproduction of such returns and return information, the programming, maintenance, repair, testing, and procurement of equipment, and the providing of other services, for purposes of tax administration.

IRC Sections 7213, 7213A, and 7431 impose criminal and civil penalties for unauthorized disclosure or inspection of any tax return or return information.

Section 7213, UNAUTHORIZED DISCLOSURE OF INFORMATION, provides in part:

(a) 	RETURNS AND RETURN INFORMATION -

(1)	FEDERAL EMPLOYEES AND OTHER PERSONS. - It shall be unlawful for any officer or employee of the United States or any person described in section 6103(n) (or an officer or employee of any such person), or any former officer or employee, willfully to disclose to any person, except as authorized in this title, any return or return information (as defined in section 6103(b)).  Any violation of this paragraph shall be a felony punishable by a fine in any amount not exceeding $5,000, or imprisonment of not more than 5 years, or both, together with the costs of prosecution…

(2) STATE AND OTHER EMPLOYEES - It shall be unlawful for any person (not described in paragraph (1)) willfully to disclose to any person, except as authorized in this title, any return or return information (as defined in section 6103 (b)) acquired by him or another person under subsection (d), (i)(3)(B)(i) or (7)(A)(ii), (l)(6), (7), (8), (9), (10), (12), (15), or (16) or (m)(2), (4), (5), (6), or (7) of section 6103. Any violation of this paragraph shall be a felony punishable by a fine in any amount not exceeding $5,000, or imprisonment of not more than 5 years, or both, together with the costs of prosecution.

Section 7213(A), UNAUTHORIZED INSPECTION OF RETURNS AND RETURN INFORMATION, provides in part:

(a) 	PROHIBITIONS -

(1) 	FEDERAL EMPLOYEES AND OTHER PERSONS - It shall be unlawful for

(B) 	any person described in section 6103(n) or an officer or employee of any such person, willfully to inspect, except as authorized in this title, any return or return information.

(b)  	PENALTY -

(1) 	IN GENERAL - Any violation of subsection (a) shall be punishable upon conviction by a fine in any amount not exceeding $1,000, or imprisonment of not more than 1 year, or both, together with the costs of prosecution.

Section 7431, CIVIL DAMAGES FOR UNAUTHORIZED INSPECTION OR DISCLOSURE OF RETURNS AND RETURN INFORMATION, provides in part:

(a) 	IN GENERAL -

(2) 	INSPECTION OR DISCLOSURE BY A PERSON WHO IS NOT AN EMPLOYEE OF THE UNITED STATES - If any person who is not an officer or employee of the United States knowingly, or by reason of negligence, inspects or discloses any return or return information with respect to a taxpayer in violation of any provision of section 6103, such taxpayer may bring a civil action for damages against such person in a district court of the United States.

(b) EXCEPTIONS - No liability shall arise under this section with respect to any inspection or disclosure -

(1) 	which results from a good faith, but erroneous, interpretation of section 6103, or

(2) 	which is requested by the taxpayer.

(c) 	DAMAGES - In any action brought under subsection (a), upon a finding of liability on the part of the defendant, the defendant shall be liable to the plaintiff in an amount equal to the sum of -

(1) 	the greater of -

(A) $1,000 for each act of unauthorized inspection or disclosure of a return or return information with respect to which such defendant is found liable, or

(B) 	the sum of -

(i) 	the actual damages sustained by the plaintiff as a result of such unauthorized inspection or disclosure, plus

(ii) 	in the case of a willful inspection or disclosure or an inspection or disclosure which is the result of gross negligence, punitive damages, plus

(2)	the costs of the action.

(d) 	PERIOD FOR BRINGING ACTION - Notwithstanding any other provision of law, an  action to enforce any liability created under this section may be brought, without regard to the amount in controversy, at any time within 2 years after the date of discovery by the plaintiff of the unauthorized inspection or disclosure.

(e) 	NOTIFICATION OF UNLAWFUL INSPECTION AND DISCLOSURE - If any person is criminally charged by indictment or information with inspection or disclosure of a taxpayer's return or return information in violation of -

(1) 	paragraph (1) or (2) of section 7213(a),

(2) 	section 7213(A), or

(3) 	subparagraph (B) of section 1030(a)(2) of title 18, United States Code,

the Secretary shall notify such taxpayer as soon as practicable of such inspection or disclosure.

  - DEFINITIONS - For purposes of this section, the terms "inspect", "inspection", "return", and "return information" have the respective meanings given such terms by section 6103(b).

# Attachment 12 – Subcontractor List

Complete this form for the Subcontractor requirement as requested in section V. B. 18.  The Bidder must identify all subs to be utilized for any resultant contract, their Employer Identification Number (EIN) and the services that they will perform.

| Subcontractor Name | EIN | Services to be performed |
| --- | --- | --- |

Expand form if necessary.

# Attachment 13 - PUBLIC OFFICERS LAW

§73 Business or professional activities by state officers and employees and party officers.

73 (4)

(a) No statewide elected official, state officer or employee, member of the legislature, legislative employee or political party chairman or firm or association of which such person is a member, or corporation, ten per centum or more of the stock of which is owned or controlled directly or indirectly by such person, shall (i) sell any goods or services having a value in excess of twenty-five dollars to any state agency, or (ii) contract for or provide such goods or services with or to any private entity where the power to contract, appoint or retain on behalf of such private entity is exercised, directly or indirectly, by a state agency or officer thereof, unless such goods or services are provided pursuant to an award or contract let after public notice and competitive bidding. This paragraph shall not apply to the publication of resolutions, advertisements or other legal propositions or notices in newspapers designated pursuant to law for such purpose and for which the rates are fixed pursuant to law.

(b) No political party chairman of a county wholly included in a city with a population of more than one million, or firm or association of which such person is a member, or corporation, ten per centum or more of the stock of which is owned or controlled directly or indirectly by such person, shall (i) sell any goods or services having a value in excess of twenty-five dollars to any city agency, or (ii) contract for or provide such goods or services with or to any private entity where the power to contract, appoint or retain on behalf of such private entity is exercised directly or indirectly, by a city agency or officer thereof, unless such goods or services are provided pursuant to an award or contract let after public notice and competitive bidding. This paragraph shall not apply to the publication of resolutions, advertisements or other legal propositions or notices in newspapers designated pursuant to law for such purpose and for which the rates are fixed pursuant to law.

(c) For purposes of this subdivision, the term "services" shall not include employment as an employee.

I have read and agree to comply with the requirements of Public Officer’s Law Section 73 (4). I further acknowledge that failure to comply shall justify contract termination by the Department and may result in the rejection of bids or proposals for future work with the Department.

By	________________________________________	_____________________________

(Signature) 						(Title)

Firm’s Legal Name________________________________________	__________________

(Date)

# Attachment 14 – Financial Response Form

- This form is for the financial proposal requirement as requested in Section IV of RFP 11-08.  Bidders should only use this form to present their pricing.  Bidders should not modify or change this pricing form.  It should be completed as presented below.

Part 1:  High Speed Single Pass Document and Remittance Scanner Solution

The price submitted for the scanner solution must be a fully loaded unit price and must be inclusive of all mandatory requirements identified in Section III.A.  In addition, all prices must be inclusive of travel, meals, installation, set up, freight charges, and all other ancillary costs.  The number of scanner solutions included in response to this section must be the able to accommodate the volumes identified in Section III.A.  The charts below outline all costs associated with the High Speed Single Pass Document and Remittance Scanner Solution.  No other add on costs will be considered.

|  | Quantity required | Unit Price Per Scanner Solution | Annual Unit Price per Scanner Solution for Maintenance |
| --- | --- | --- | --- |
| Production Solution(s) Fully loaded Scanner Solution unit price including all mandatory requirements identified in Section III.A. In addition, the unit price must be inclusive of travel, meals, installation, set up, freight charges, training material and all other ancillary costs. |  |  |  |
| Disaster Recovery Solution(s) Fully loaded Scanner Solution unit price including all mandatory requirements identified in Section III.A. In addition, the unit price must be inclusive of travel, meals, installation, set up, freight charges, training material and all other ancillary costs. |  | $ | $ |
| Sub total |  | $ | $ |

Part 2: Desirable Requirements

The price submitted for the desirable requirements must be per scanner solution and be inclusive of all desirable requirements identified in Section III.A. that the Bidder is able to meet.  In addition, all prices must be inclusive of travel, meals, installation, set up, freight charges, and all other ancillary costs.   No other add on costs will be considered.

|  | Quantity required | Unit Price per Scanner Solution | Annual Unit Price per Scanner Solution for Maintenance |
| --- | --- | --- | --- |
| Production Solution(s) Fully loaded Scanner Solution unit price including all mandatory requirements identified in Section III.A. In addition, all prices must be inclusive of travel, meals, installation, set up, freight charges, training material and all other ancillary costs. |  |  |  |
| Disaster Recovery Solution(s) Fully loaded unit price per Scanner Solution for ALL of the desirables in Section III.A. that the bidder meets, including all hardware and software, as well as the cost for maintenance for each of the component. In addition, all prices must be inclusive of travel, meals, installation, set up, freight charges, training material and all other ancillary costs |  | $ | $ |
| Sub total |  | $ | $ |

Part 3: Items not covered by Support and Maintenance (Consumables only, e.g. ink, belts, etc.)

Response to part 3 should include only those items within the Scanner Solution that are not covered by support and maintenance (consumables e.g. ink, belts, etc.).  Bidders should use this chart to provide items that are consumables ONLY.

| Description of Item | Unit Price | Estimated Annual Quantity | Annual Cost |
| --- | --- | --- | --- |
|  | $ |  | $ |
|  | $ |  | $ |
|  | $ |  | $ |
|  | $ |  | $ |
|  | $ |  | $ |
| Annual Total Cost for items not covered under Support and Maintenance |  |  | $ |

Part 4: Training

The cost per class per day for training must be inclusive of training materials, travel, meals and all other ancillary costs.  Therefore, the Bidder should not add any additional pricing lines for these costs.  The Department is looking for one fully loaded cost per class per day.

| Training Services | Cost per class per day | Number of Days | Total |
| --- | --- | --- | --- |
|  | $ |  | $ |
|  | $ |  | $ |
|  | $ |  | $ |
| Total cost for training |  |  | $ |

Firm Name:	____________________________________

Authorized Signature:     ____________________________________

Printed Name:	____________________________________

Title:		____________________________________

Federal ID #		____________________________________

Date: 		 ____________________________________

# Attachment A – Professional Affiliation Response Form

This form is for the Professional Affiliation requirement in Section II. A.

Company Name:  ______________________________________________________

Address:                 ______________________________________________________

______________________________________________________

Affiliation with high Speed Single Pass Document and Remittance Scanner Proposed:

Manufacturer      Reseller       Distributer

By signature below, the Bidder attests that they are an authorized Manufacturer, reseller or distributer of the High Speed Single Pass Document and Remittance Scanner Solution proposed.

Authorized Signature:     ____________________________________

Printed Name:	____________________________________

Title:		____________________________________

Date: 			_________________________________

# Attachment B – High Speed Single Pass Document and Remittance Scanner Implementation Experience Response Form

This form is for the High Speed Single Pass Document and Remittance Scanning Implementation Experience in Section II.B.

The Bidder or their subcontractor must have completed two (2) successful customization, integration, installations and implementations of a high speed single pass document and remittance scanner solution of similar complexity and scope as the services identified in this RFP.

Customization, Integration, Installation and Implementation #1

Client Name:  ______________________________________________________

Client Address:  ____________________________________________________

____________________________________________________

Contact Name:  ____________________________________________________

Contact Title:  _____________________________________________________

Contact Phone Number:  ____________________________________________

Contact email address:  _____________________________________________

Start and end date of Customization, Integration, Installation and Implementation :  ___________________________________

Customization, Integration, Installation and Implementation  performed by a Subcontractor?    Yes       No

Subcontractor Name:  _______________________________________________

Description of customization, integration, installation and implementation (Attach additional sheets as necessary to describe the customization, integration, installation and implementation).  Provide sufficient detail to support similarity in scope and complexity including, but not limited to:  timeframe from contract award to implementation, type of documents, etc).

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Customization, Integration, Installation and Implementation  #2

Client Name:  ______________________________________________________

Client Address:  ____________________________________________________

____________________________________________________

Contact Name:  ____________________________________________________

Contact Title:  _____________________________________________________

Contact Phone Number:  ____________________________________________

Contact email address:  _____________________________________________

Start and end date of Customization, Integration, Installation and Implementation :  ___________________________________

Customization, Integration, Installation and Implementation  performed by a Subcontractor?

Yes       No

Subcontractor Name:  _______________________________________________

Description of customization, integration, installation and implementation (Attach additional sheets as necessary to describe customization, integration, installation and implementation).  Provide sufficient detail to support similarity in scope and complexity including, but not limited to:  timeframe from contract award to implementation, type of documents, etc).

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

# Attachment C – High Speed Single Pass Document and Remittance Scanner Solution Response Form

This form is for the Functional Requirements as specified in Section III. A.

The Bidder affirms that all mandatory requirements indentified in Section III.A. of this RFP have been met by the scanner solution proposed.

Yes       No

The Bidder must also provide a narrative description detailing how the proposed solution meets each of the requirements of Section III. A.  The Bidder’s response must provide the Department with a clear description of how the proposed Solution, including the necessary Hardware and Software Components, meets each of the bulleted items below.  Failure to provide sufficient detail to the mandatory topics of this section will result in the Bidder being deemed non responsive and removed from further consideration.  Bidder responses which meet those minimums will gain evaluation points in the scoring process to the extent the proposed solution exceeds what is required.  The Bidder’s response to desirable requirements will be evaluated and scored.

The following are mandatory requirements.  Any bid which cannot provide a solution that meets ALL of these requirements will be deemed non-responsive and removed from further consideration.  As mentioned in Section III. A, Bidder responses will gain evaluation points in the scoring process to the extent the proposed solution exceeds what is required:

- Scanner Solution must be capable of handling a wide range of shapes, sizes and colors.

- Scanner Solution must run on a Windows 7 platform.

- Scanner solution must include a CPU with a quad processor, a flat panel touch screen monitor and an integrated keypad.

- Scanner Solution must have the ability to interface with 3i Infotech (J&B) Transaction Maintenance Software.

- Scanner Solution must have the ability to change dpi within the job to use 300 dpi for documents and 200 dpi for checks or must be able to convert the checks from 300 dpi to 200 dpi.

- Scanner Solution must have the ability to provide a separate test environment.

- Scanner Solution must have the ability to establish operator security levels at the scanner level.

- Scanner Solution must have a mechanism to detect blank pages for elimination.

- Scanner Solution must support both Auto and Drop feed ability.

- Scanner Solution must have the ability to in line re-scan images.

- Scanner Solution must have a mechanism to detect size and thickness to reduce jamming.

- Scanner Solution must support form ID recognition by reading Courier 12 point font (at 11 characters per inch with a minimum ¼ inch clearance), 1D Barcode, 2 of 5 interleave and 2D Barcode, PDF-417.

- Scanner Solution must have the ability to read checks by MICR (magnetic ink character recognition) and/or E13B font.

- Scanner Solution must have the ability to use checks as transaction separators.

- Scanner Solution must have the ability to execute business rules in line when scanning.

- Scanner Solution must have the ability to support a configurable tracking number.

- Scanner Solution must have the ability to print the tracking number on the document being scanned, in a specific location defined by the Department.

- Scanner Solution must have the ability to sequentially assign a batch number (to be determined by the Department), without gaps, across multiple scanners.

- Scanner Solution must have the ability for customized batch ticket printing to allow for printing of both a customized full page and an envelope size batch cover sheet (identifying the tax type, processing date, received date, batch number, first and second sort levels, document count, current date and time, and scanner unit number) at the completion of each batch.

- Scanner Solution must have the ability to generate reports (statistical, throughput, jam rates, management tools, etc.)

- Scanner Solution must include a minimum of six (6) pockets (output sort bins) to segregate scanned documents.

- Scanner Solution must include an image enhancement tool.

The following are the desirable requirements.  Responses to Desirable requirements will be evaluated and scored:

- The ability for auto-rotation of documents.

- The ability to print the tracking number on both front and back of the document being scanned.

- The ability to put the pages of each transaction in sequential page order regardless of the order scanned.

- The ability to run on a 110 electric line.

- The CPU should have a separate electric connection with power backups.

- The ability to compile all statistical information from a various number of scanners into one summary report.

- Scanner Solution that provides the ability to view and classify every image scanned in real time and color code each document type for easy verification on the scanner’s monitor.

- Scanner Solution that includes a motorized height table to allow for a diverse pool of operators.

- Six (6) sort trays – stackers per unit (organizational bins for pre-process work and supplies).

Installation will be in two sites in the Albany area.  The primary site will be set up for daily processing.  The secondary site will be set up for disaster recovery.  The disaster recovery site should assume processing at 30% of the average daily numbers.

Bidder must include a explanation of why the Bidder is the best qualified to provide the High Speed Single Pass Document and Remittance Scanner Solution (expand as necessary):  
__________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

The make and model of the High Speed Single Pass Document and Remittance Scanner Proposed:  _______________________________________________________________

Hourly throughput of scanner proposed:  ________________________________________

A complete narrative describing how the proposed solution meets each of the mandatory requirements and any of the desirable requirements.  This narrative should include all information deemed pertinent to the proposal including, but not limited to, hardware and software required including any limitations or restrictions, technical manuals, product brochures, dvd or web presentations, sample reports manual, a technical description of how the solution will interface with 3i Infotech (J & B) TMS Software, etc.:

__________________________________________________________________________

__________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Number of Scanners proposed to process average pages and remittances per day (131,600):  _______________________________________________________________________

Bidder affirms understanding that all software licenses are perpetual and software license agreements are negotiable to meet the terms and conditions of this RFP.

Yes       No

In addition, attach the owners manual of the scanner proposed and copies of all software licenses.

Bidder Name:  _______________________________________________

Title:  ______________________________________________________

Signature:  __________________________________________________

# Attachment D – Warranty Response Form

This form is for the Warranty Requirements specified in Section III., B.

The Bidder agrees to the solution warranty as specified in Section III., B.

Yes       No

Bidder Name:  _______________________________________________

Title:  ______________________________________________________

Signature:  __________________________________________________

# Attachment E – Acceptance Response Form

This form is for the Acceptance Requirements as specified in Section III., C.

The Bidder agrees to the solution acceptance as specified in Section III., C.

Yes       No

Bidder Name:  _______________________________________________

Title:  ______________________________________________________

Signature:  __________________________________________________

# Attachment F – Support and Maintenance Response Form

This form is for the Support and Maintenance Requirements as specified in Section III., D.

The Bidder agrees to the Support and Maintenance as specified in Section III., D.

Yes       No

| Description of item(s) not covered under Support and Maintenance (consumables, e.g. ink, belts, etc.) | Estimated annual quantity |
| --- | --- |

Bidder Name:  _______________________________________________

Title:  ______________________________________________________

Signature:  __________________________________________________

# Attachment G – Training Response Form

This form is for the training requirement in Section III., E.

Please provide the information below for each of the training classes identified in section III. E.

- Duration of Training course (i.e. 2 days, etc.).  ________________

- Hours of training course (i.e 8:00 am -4:00 pm , etc.).  ___________________

- Number of people to be trained per session.  _________________

- Description of Course material.  __________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

# Attachment H – Relocation of Equipment Response Form

This form is for the Moving of Equipment as specified in Section III. F.

Once this solution is installed, it may need to be relocated to accommodate spacing or expansion at the DTF site.  The Bidder must indicate if the relocation of the installed solution must be performed by the Bidder to maintain the warranty and maintenance terms and conditions.

Scanning Solution must be moved by the Bidder to maintain the Warranty and maintenance terms and conditions.

Scanning Solution does not need to be moved by the Bidder to maintain the warranty and maintenance terms and conditions.

If the Bidder does not require the equipment to be relocated by them, does the Bidder require an inspection after the equipment is moved to ensure the scanning solution is performing in accordance with the specifications.

Yes			  No

Bidder Name:  _______________________________________________

Title:  ______________________________________________________

Signature:  __________________________________________________

# Attachment I – Support and Maintenance Experience Response Form

This form is for the Support and Maintenance Experience as specified in Section III. G.

The Bidder may provide up to three (3) references for Support and Maintenance experience.  References provided must have been receiving Support and Maintenance for a minimum of one (1) year.

Reference 1

Client Name:  ___________________________________________

Client Address:  _________________________________________

_________________________________________

Phone Number:  ________________________________________

Fax Number:  __________________________________________

Email address:  _________________________________________

Description of support and maintenance provided:  ______________________________________  _____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Reference 2

Client Name:  ___________________________________________

Client Address:  _________________________________________

_________________________________________

Phone Number:  ________________________________________

Fax Number:  __________________________________________

Email address:  _________________________________________

Description of support and maintenance provided:  ______________________________________  _____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Reference 3

Client Name:  ___________________________________________

Client Address:  _________________________________________

_________________________________________

Phone Number:  ________________________________________

Fax Number:  __________________________________________

Email address:  _________________________________________

Description of support and maintenance provided:  ______________________________________  _____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

# Attachment J – Change Control Management Response Form

This form is for the Change Management requirement as identified in Section III. H. of this RFP.

By signature below, the Bidder affirms understanding of the Department’s Change Control Management Requirements.

Name:  _____________________________________________

Signature:  __________________________________________

Date:  ______________________________________________